BEFORE THE FLORIDA PUBLIC SERVICE COMMISSION

| In Re: Initiation of show cause proceedings against TELSO, INC. for violation of Rule 25-24.515(14), F.A.C., regarding handicapped accessibility standards for pay telephones. |  | ) ) ) ) ) ) ) | DOCKET NO. 930900-TC ORDER NO. PSC-94-0694-FOF-TC ISSUED: June 7, 1994 |
| --- | --- | --- | --- |

The following Commissioners participated in the disposition of this matter:

J. TERRY DEASON, Chairman

SUSAN F. CLARK

JULIA L. JOHNSON

DIANE K. KIESLING

ORDER GRANTING EXTENSION OF TIME

BY THE COMMISSION:

By Order No. PSC-94-0060-AS-TC, we accepted Telso Inc.'s (Telso or Company) offer of settlement to resolve the issues in this case.  The settlement offer proposed, inter alia, that all necessary repairs and improvements would be completed within six months from the date of inspection.  All inspections were completed by November 11, 1993.

On April 7, 1994, we received a letter from Telso requesting a 60 day extension to July 12, 1994, to complete all necessary repairs and improvements to their pay telephones.  According to the Company, through the end of March, 325 pay telephones have been corrected leaving 509 to complete.  In addition, Telso states that during the three months prior to March, the company experienced many delays such as inclement weather and the absence of skilled workers.  Finally, the Company states that during March, it added additional crew members to complete all necessary repairs and improvements as quickly as possible.

Upon consideration, we find that the extension of time requested by Telso should be granted.   We note that the Company has provided monthly progress reports and has paid a $15000.00 settlement as ordered by Order No. PSC-94-0060-AS-TC.  We caution Telso that no further extensions will be granted.

Based on the foregoing, it is

ORDERED by the Florida Public Service Commission that the Request for Extension of Time filed by Telso, Inc. is granted as set forth in the body of this Order.  It is further

ORDERED that no further extensions shall be granted.  It is further

ORDERED that after the 60-day extension of time has elapsed and all repairs and improvements required by Order No. PSC-94-0060-AS-TC are completed, this docket may be closed without further Commission action.

By ORDER of the Florida Public Service Commission, this 7th day of June, 1994.

BLANCA S. BAYÓ, Director

Division of Records and Reporting

by:

Chief, Bureau of Records

( S E A L )

TWH

NOTICE OF FURTHER PROCEEDINGS OR JUDICIAL REVIEW

The Florida Public Service Commission is required by Section 120.59(4), Florida Statutes, to notify parties of any administrative hearing or judicial review of Commission orders that is available under Sections 120.57 or 120.68, Florida Statutes, as well as the procedures and time limits that apply.  This notice should not be construed to mean all requests for an administrative hearing or judicial review will be granted or result in the relief sought.

Any party adversely affected by the Commission's final action in this matter may request:  1) reconsideration of the decision by filing a motion for reconsideration with the Director, Division of

Records and Reporting within fifteen (15) days of the issuance of this order in the form prescribed by Rule 25-22.060, Florida Administrative Code; or 2) judicial review by the Florida Supreme Court in the case of an electric, gas or telephone utility or the First District Court of Appeal in the case of a water or sewer utility by filing a notice of appeal with the Director, Division of Records and Reporting and filing a copy of the notice of appeal and the filing fee with the appropriate court.  This filing must be completed within thirty (30) days after the issuance of this order, pursuant to Rule 9.110, Florida Rules of Civil Procedure.  The notice of appeal must be in the form specified in Rule 9.900 (a), Florida Rules of Appellate Procedure.