BONA FIDE REQUEST/NEW BUSINESS REQUEST PROCESS

- The Parties agree that ITC^DeltaCom is entitled to order any network element, interconnection option, service option or other Resale service required to be made available by the Telecommunications Act of 1996, FCC requirements or State Commission requirements. Procedures applicable to requesting the addition of such facilities or service options are specified in this Attachment 9 and referenced in Section 5 of the General Terms and Conditions.

- Bona Fide Requests (“BFR”) are to be used when ITC^DeltaCom makes a request of BellSouth to provide a new or modified network element, interconnection option, or other service option pursuant to the Act; or to provide a new or custom capability or function to meet ITC^DeltaCom’s business needs; that were not previously included in the Agreement. The BFR process is intended to facilitate the two way exchange of information between the requesting Party and BellSouth, necessary for accurate processing of requests in a consistent and timely fashion.

3.0		A Bona Fide Request shall be submitted in writing by ITC^DeltaCom and shall specifically identify the required service date, technical requirements, space requirements and/or such specifications that clearly define the request such that BellSouth has sufficient information to analyze and prepare a response.  Such a request also shall include a ITC^DeltaCom’s designation of the request as being (i) pursuant to the Telecommunications Act of 1996 or (ii) pursuant to the needs of the business.  The request shall be sent to ITC^DeltaCom’s Account Executive.

- ITC^DeltaCom may cancel a BFR at any time.  If ITC^DeltaCom cancels the request more than thirty (30) business days after submitting it, ITC^DeltaCom shall pay BellSouth’s reasonable and demonstrable costs of processing and/or implementing the BFR up to the date of cancellation.  If ITC^DeltaCom does not cancel a BFR, ITC^DeltaCom shall pay BellSouth’s reasonable and demonstrable costs of processing and implementing the request.

- Within twenty (20) Business Days of its receipt of a BFR from ITC^DeltaCom, BellSouth shall respond via email or overnight delivery to ITC^DeltaCom by providing a preliminary analysis of such Interconnection, Network Element, or requested level of quality thereof that is the subject of the BFR.  The preliminary analysis shall confirm that BellSouth will either offer access to the Interconnection, Network Element, or requested level of quality or provide an explanation of why it is not technically feasible and/or why the request does not qualify as an Interconnection, Network Element, or requested level of quality that is required to be provided under the Act.  If BellSouth determines that the Interconnection, Network Element, or requested level of quality that is the subject of the BFR is technically feasible, BellSouth shall provide to ITC^DeltaCom a high level cost estimate and detailed development price quote.

- Within twenty (20) business days after receipt and acceptance of preliminary business analysis, BellSouth shall propose a firm price and a detailed implementation plan via email or overnight delivery.

- Within twenty (20) business days after its receipt of the BFR price quote and implementation plan from BellSouth, ITC^DeltaCom must either confirm its order for such Interconnection or Network Element or, if it believes such quote is not consistent with the requirements of the Communications Act, may seek Commission arbitration of its request or file a complaint with the FCC, as appropriate.  Any such arbitration applicable to Network Elements and/or Interconnection shall be conducted in accordance with standards prescribed in Section 252 of the Act.

- All prices shall be consistent with the pricing principles of the Act, the FCC and the Supreme Court’s ruling of January 25, 1999 upholding the FCC pricing rules.

- If either Party to a BFR believes that the other Party is not requesting, negotiating or processing the Bona Fide Request in good faith, or disputes a determination, or price or cost quote, such Party may seek state Commission or FCC resolution of the dispute as appropriate.

- Upon agreement to the terms of a BFR, an amendment to the Agreement may be required.  Pursuant to Sections 5.3 and 16 of the General Terms and Conditions, ITC^DeltaCom may adopt through another Company’s Agreement any BFR provided to any other carrier.