1

1                             BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

2

3                                      DOCKET NO. 070052-EI

4   In the Matter of:

5   PETITION BY PROGRESS ENERGY FLORIDA,

INC. TO RECOVER COSTS OF CRYSTAL RIVER

6   UNIT 3 UPRATE THROUGH FUEL CLAUSE.

__________________________________________/

7

8

9

10

11             ELECTRONIC VERSIONS OF THIS TRANSCRIPT ARE

A CONVENIENCE COPY ONLY AND ARE NOT

12               THE OFFICIAL TRANSCRIPT OF THE HEARING,

THE .PDF VERSION INCLUDES PREFILED TESTIMONY.

13

14   PROCEEDINGS:        AGENDA CONFERENCE

ITEM NO. 4

15

BEFORE:             CHAIRMAN LISA POLAK EDGAR

16                       COMMISSIONER MATTHEW M. CARTER, II

COMMISSIONER KATRINA J. MCMURRIAN

17

DATE:               Tuesday, March 27, 2007

18

PLACE:              Betty Easley Conference Center

19                       Room 148

4075 Esplanade Way

20                       Tallahassee, Florida

21   REPORTED BY:        LINDA BOLES, RPR, CRR

Official FPSC Reporter

22                       (850) 413-6734

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

2

1   PARTICIPATING:

2             DIANNE M. TRIPLETT, ESQUIRE, and JAVIER PORTUONDO,

3   representing Progress Energy Florida, Inc.

4             PATRICIA CHRISTENSEN, ESQUIRE, representing the

5   Citizens of the State of Florida.

6             R. SCHEFFEL WRIGHT, ESQUIRE, representing the Florida

7   Retail Federation.

8             LISA BENNETT, ESQUIRE, and BILL McNULTY, representing

9   the Florida Public Service Commission Staff.

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

3

1                        P R O C E E D I N G S

2             CHAIRMAN EDGAR:  That brings us to Item 4.  We'll

3   wait for our staff to get settled in.

4             Ms. Bennett.

5             MS. BENNETT:  Good morning, Commissioners.  I'm Lisa

6   Bennett, staff attorney for the Public Service Commission.

7             Item 4 before you today is a motion to abate by OPC,

8   AARP, FIPUG and FRF.  It's to abate the Commissioners'

9   proceedings on Progress Energy Florida's request for fuel

10   clause cost recovery of its expansion of the CR3, Crystal River

11   3 uprate.  Staff recommends that the motion to abate be treated

12   as a motion to stay the proceedings, and that for purposes of

13   administrative efficiency the Commissioners postpone its

14   consideration until after the expansion has been certified by

15   the Siting Board.  This is a nondispositive motion, and

16   although oral argument has not been requested, interested

17   persons may participate.

18             CHAIRMAN EDGAR:  Thank you, Ms. Bennett.

19             And, Commissioners, as you can see, we do have some

20   interested parties.  We'll begin with Progress.

21             MR. TRIPLETT:  Good morning, Commissioners.  Diane

22   Triplett and Javier Portuondo on behalf of Progress Energy.

23             MS. CHRISTENSEN:  Patty Christensen on behalf of the

24   Office of Public Counsel.

25             MR. WRIGHT:  And Schef Wright on behalf of the

FLORIDA PUBLIC SERVICE COMMISSION

4

1   Florida Retail Federation.

2             CHAIRMAN EDGAR:  Thank you.  And Ms. Triplett.

3             MR. TRIPLETT:   Thank you.

4             Commissioners, this case is about one simple issue

5   that should not take much Commission time to address but it

6   will be instrumental in guiding how utilities conduct their

7   business going forward, and that issue is should the Commission

8   apply its precedent to PEF's petition?  This determination will

9   take no more than a day.  If the answer is yes, then Progress

10   Energy can recover the cost through the fuel clause.  If the

11   answer is no, we will recover through base rates in our next

12   base rate proceeding.  It is important that the Commission

13   decide this issue promptly and not stay the proceedings.  The

14   staff rec states that the Commission acknowledges that there is

15   no prohibition on the Commission deciding the cost recovery

16   issue now and not -- and before the Siting Board issues the

17   decision.  This will provide PEF and other utilities adequate

18   guidance going forward so that the companies can plan their

19   capital projects with some degree of certainty.

20             Here, for example, PEF's management carefully

21   considered all aspects of going forward with this project

22   within its business case.  An important consideration in the

23   decision analysis was the Commission's prior treatment of

24   similar types of projects for cost recovery.  PEF appropriately

25   looked at past Commission decisions that would apply to this

FLORIDA PUBLIC SERVICE COMMISSION

5

1   type of project and felt that there was sufficient precedent

2   and certainty so that recovery through the clause would be

3   available.  PEF recognizes the Intervenors' desire to consider

4   the appropriateness of future uses of the clause.  PEF

5   reiterates, however, that it is inherently unfair to change the

6   rules midstream after PEF's management decision to do the

7   project was based on this previous Commission precedent upon

8   which the industry has relied for years.  So for these reasons

9   PEF respectfully asks this Commission to not stay the

10   proceedings but to promptly decide this cost recovery issue.

11   Thank you.

12             CHAIRMAN EDGAR:  Okay.  Thank you very much.

13             OPC.

14             MS. CHRISTENSEN:  OPC is here to support staff's

15   recommendation today.  We would just ask that it be clear in

16   the order that the motion to abate, while we believe that still

17   is the optimal outcome, that the motion to abate, if it's going

18   to be treated as a stay, that that be clear in the order.  And

19   we support minimally staying this until the Siting Board has

20   made a decision.

21             I would briefly like to address PEF's point regarding

22   precedent.  The precedent that they're relying on in the fuel

23   docket is Paragraph 10 of the order, which established what was

24   appropriately to go through the fuel clause and what was

25   appropriately not to go through the fuel clause.  And even that

FLORIDA PUBLIC SERVICE COMMISSION

6

1   paragraph says that it would be determined on a case-by-case

2   basis.  So I'm not sure how any of the utilities can rely on a

3   provision that requires a case-by-case analysis.

4             That being said, we believe, as was stated in our

5   motion, that this is appropriately a base rate item, that it

6   should be treated as a base rate item, but minimally this needs

7   to wait until the Siting Board makes a determination whether or

8   not this project is even appropriate to go forward.  Because if

9   it does not, then the analysis should end there.

10             I appreciate the Commission's time.  Thank you.

11             CHAIRMAN EDGAR:  Thank you.

12             Mr. Wright.

13             MR. WRIGHT:  Thank you, Madam Chairman.  Very

14   briefly, I just want to speak in support of Public Counsel,

15   what Ms. Christensen said, and in support of the staff's

16   recommendation as articulated by Ms. Bennett, specifically the

17   recommendation that you treat the motion to abate as a motion

18   to stay and exercise your discretion to grant it at least until

19   after the Siting Board rules.  Thanks very much.

20             CHAIRMAN EDGAR:  Thank you, Mr. Wright.

21             Mr. Portuondo.

22             MR. PORTUONDO:  Thank you, Commissioner.  I'd like to

23   expand --

24             CHAIRMAN EDGAR:  Mr. Portuondo, I'm sorry.  I know

25   it's tough but --

FLORIDA PUBLIC SERVICE COMMISSION

7

1             MR. PORTUONDO:  Okay.  All right.

2             CHAIRMAN EDGAR:  That's better.  Thank you.

3             MR. PORTUONDO:  There you go.

4             I'd like to expand on a couple of things regarding

5   the Siting Board and the reference in the staff recommendation

6   to this not being a project.  I'd like to point out that this

7   is truly a project.  The corporation is spending funds to

8   proceed with the implementation of this uprate.  We're

9   anticipating to have spent over $40 million by the end of this

10   year.  The Commission has already saw fit to award the need for

11   this project, and although there are regulatory hurdles that

12   still need to be overcome with regards to the Siting Board, it

13   would seem to be unlikely that this would be a project that the

14   State of Florida would not see as appropriate to support.

15             So having said that, I think that this is ripe for

16   the Commission to take evidence around and have an informed

17   discussion about the purpose for the project and the legal

18   aspects associated with past precedent.  So I would again

19   reiterate that I think we should move forward with hearing the

20   matter, and I believe dates have been reserved to hear this

21   sometime in May.

22             CHAIRMAN EDGAR:  Thank you.

23             Commissioners?  Commissioner Carter.

24             COMMISSIONER CARTER:  Thank you, Madam Chair.  I just

25   wanted to ask Ms. Christensen and Mr. Wright, on this matter

FLORIDA PUBLIC SERVICE COMMISSION

8

1   here, if we decide not to stay or abate this proceeding and go

2   forward, what implication, if any, does this have on the Siting

3   Board in doing its, taking care of the function that it

4   provides, serves in this process?

5             MS. CHRISTENSEN:  Commissioner, I don't believe that

6   this would have any impact on the Siting Board's procedure.

7             The Commission, as you may be aware, has already made

8   its determination in a different docket; I think it was Docket

9   060642 regarding the need determination on this project.

10   That's what's required of the Commission prior to this matter

11   proceeding through the siting procedures.  And this is

12   something that is separate and apart.  This is talking about

13   what's the appropriate method of recovery.  And, you know, as

14   we stated time and again, we believe the appropriate recovery

15   is base rate recovery, and it has no impact on whether or not

16   this will proceed through the Siting Board Act as far as

17   whether or not the Commission decides to take up the

18   methodology of recovery at this time.  You've already made your

19   determination as required by the Siting Act by making the need

20   determination.

21             COMMISSIONER CARTER:  Follow-up.  I'm trying to find

22   what is the genesis of your -- what is your issue?  Help me to

23   understand what is the nature of your concern, your concern?

24             Mr. Wright, I'd love to hear your thinking on that as

25   well, please.

FLORIDA PUBLIC SERVICE COMMISSION

9

1             MS. CHRISTENSEN:  The nature of our issue has to do

2   with PEF coming in and requesting a certain type of methodology

3   for recovery.  We believe that it is premature for them to be

4   coming in and asking for any type of recovery methodology at

5   this point.  But, moreover, we believe that the methodology

6   they're asking for, recovery through the fuel clause, is

7   inappropriate for this type of project.

8             If you review the statutory precedent, we believe

9   that it's clear that this is a base rate type item and that

10   this matter should essentially be abated until the next base

11   rate proceeding.  However, we are in agreement with staff's

12   recommendation that at least minimally this should be abated

13   until the Siting Act completes -- the Siting Board completes

14   its process and makes the determination whether or not this

15   project should go forward.

16             And contrary to, I think, the implication that

17   Mr. Portuondo makes that somehow this money would be

18   unrecoverable if it was to be flowed through base rates, that's

19   not the case.  If you look at the statute, particularly the

20   nuclear power statute which I know the Commission has been

21   doing a lot of work on, those types of costs are absolutely

22   recoverable if they're prudent and reasonably expended in base

23   rates at a future point in time.  And we're not disagreeing

24   that they may be recoverable at a future point in time.  We're

25   just disagreeing that we need to determine the appropriate

FLORIDA PUBLIC SERVICE COMMISSION

10

1   methodology at this point, and we think that that's very

2   premature.

3             CHAIRMAN EDGAR:  Commissioner Carter, if I may before

4   we ask Mr. Wright to jump in also, I would like to follow up on

5   --

6             COMMISSIONER CARTER:  Yes, ma'am.

7             CHAIRMAN EDGAR:  Ms. Christensen, I think one of the

8   things I'm struggling with is how would the consumers or the

9   citizens be harmed if we were to go to hearing to hear more

10   evidence, more information, to hear evidence as to additional

11   details about the proposed project and the, the law and the

12   facts regarding recovery mechanisms, whether through base rates

13   or through fuel or some other, other way?  How would the

14   consumers be harmed if we were to go ahead and hear evidence on

15   that sooner, as it may, versus after the Siting Board has

16   acted?

17             MS. CHRISTENSEN:  Well, I think one of the things

18   we're looking at is completely prospective types of costs,

19   charges, project details at this point versus a base rate where

20   you have concrete facts about the project on the ground that

21   everybody can test and look at for prudency and reasonableness.

22   This is putting essentially the prudence and reasonableness

23   cart before the horse here.  We don't know exactly what they're

24   planning on doing and how exactly they're planning on doing it.

25   They're starting their project, we have some details, but we

FLORIDA PUBLIC SERVICE COMMISSION

11

1   wouldn't have the full picture as you would in a base rate

2   proceeding.  And I think the, the customers are always harmed

3   when costs are not put in the appropriate box, when they're not

4   appropriately put in base rates when they should be put into

5   base rates and allowed to flow through the fuel clause.

6   Essentially this is why we have discussed putting before the

7   Commission an omnibus proceeding to discuss what's

8   appropriately to go through the fuel clause versus through base

9   rates because these are the types of policy decisions that

10   really need a more global look.  But in this specific case I

11   think what we're talking about is putting the cart before the

12   horse.

13             CHAIRMAN EDGAR:  Ms. Christensen, I think I heard you

14   on one hand say it should be a case-by-case determination and

15   on the other hand say it should be a global determination, and

16   I'm having a hard time reconciling that.

17             MS. CHRISTENSEN:  Let me clarify.  The original order

18   that discussed what was appropriate to go through the fuel

19   clause has in it a Paragraph 10 that talks about fuel savings

20   type cases, which is presumably the one that PEF is moving

21   under this, in these circumstances, and that states that it

22   will be examined on a case-by-case basis.  That's, that was

23   what I was referring to as far as the case-by-case basis.

24             And PEF's contention that it's relying on precedent,

25   I was just pointing out the fact that even in the Commission's

FLORIDA PUBLIC SERVICE COMMISSION

12

1   own order it says that it's going to make these types of

2   determinations on a case-by-case basis regarding fuel savings

3   cases.

4             Now that said, we disagree that this is a case that

5   is even appropriate to bring under that paragraph.  We believe

6   that as far as reviewing the policy type issues of what should

7   be in a fuel clause and what should be through base rates needs

8   to have a global look at what types of costs should go through

9   the fuel clause and be allowed to flow through the fuel clause

10   as opposed to what is appropriate for base rates.  We've seen

11   trends that we believe are concerning to the Office of Public

12   Counsel that a lot of costs are being shifted, where they

13   should appropriately be in base rates are being shifted to the

14   fuel clause.  And that's why we're saying a global look at it

15   with, with the ability to look at items and costs and things

16   that have been going through the fuel clause beyond just this

17   docket is the appropriate way to address these global policy

18   issues about what's appropriately in base rates, what's

19   appropriately in fuel costs, and how and what the appropriate

20   balance is for things to be flowed through fuel versus base

21   rates.  We think that we need to get back to the original

22   policy that was stated in that original fuel order.

23             COMMISSIONER CARTER:  It seems to me --

24             CHAIRMAN EDGAR:  Commissioner Carter.

25             COMMISSIONER CARTER:  It seems to me, Madam Chairman,

FLORIDA PUBLIC SERVICE COMMISSION

13

1   that, you know, a duck is still a duck.  I mean, the citizens

2   are still going to have to pay these costs.  Either they can

3   pay now or pay later, but they're still going to have to pay

4   it.  My concern is I'm just trying to figure out what -- I

5   still have not heard a response to, to help me understand the

6   nature of the, the argument put forth by OPC and Mr. Wright at

7   the Retail Federation.  It seems to me that no one's discounted

8   or, even with staff's, disagreed that they've spent $40 million

9   on this project yet and no one has said why the recovery should

10   not be granted.  They just said we need to wait.  You know, as

11   we say in South Georgia, wait is what broke the wagon down.

12   And I'm not finding anything that would cause us to, to, you

13   know, to wait, Madam Chairman.  I'm trying to find it but I

14   don't see it.

15             CHAIRMAN EDGAR:  Commissioner McMurrian.

16             COMMISSIONER McMURRIAN:  I have a question for

17   Ms. Christensen too.  I'm sorry.  I'll try to speak up.

18   Ms. Christensen, are you saying that you think we need to have

19   all the numbers in front of us in order to decide which box

20   it's supposed to go in for recovery?  And I had some

21   discussions with staff yesterday about this too, but I'm still

22   having a hard time seeing why we need all the facts in front of

23   us in the same way that you would after a need determination,

24   and you're talking about cost recovery, in order to decide

25   whether it's appropriate for base rate or fuel.  So if you'd

FLORIDA PUBLIC SERVICE COMMISSION

14

1   just help me.  I just want to make sure I understand.

2             MS. CHRISTENSEN:  Well, I think fundamentally that

3   brings up the issue of not having all the facts in front of

4   you, and I think that's ultimately our position.  They're going

5   to be spending $40 million this year, but they're going to be

6   spending a whole lot more money over the course of this

7   project.  We need to -- when you have a base rate proceeding,

8   the company is able to -- you know, they go ahead and they

9   expend that money.  They're going to get it recovered through

10   rates if it's reasonable and prudent.  But we have -- and we

11   are in a better position to determine whether or not the

12   decisions they made are reasonable and prudent if we have a

13   full picture of what they're doing.  If we have to try and make

14   a piecemeal case year by year through fuel clauses, pieces of a

15   project come in, one, it's hard for us to tell whether or not

16   they've approached the project on an overall reasonable and

17   prudent basis, and, two, I think what you end up having is the

18   ability for the company to have a blank check to spend, you

19   know, whatever they want on the project without us having the

20   ability to, with a reasonable expectation of being able to see

21   whether or not they're doing this project on a reasonable

22   basis.  And Mr. Wright may be able to add to that.

23             CHAIRMAN EDGAR:  And, Mr. Wright, I look forward to

24   your response, but I feel compelled to say that I don't believe

25   this Commission has ever issued a blank check without review to

FLORIDA PUBLIC SERVICE COMMISSION

15

1   a utility.

2             MS. CHRISTENSEN:  And if that was the case, then I

3   apologize to the Commission.  I didn't intend to make it sound

4   as if it would be a blank check.  But it's a little bit

5   difficult to predict future cost as it's coming in piecemeal

6   than when you have the ability to look at the project in toto

7   once all the expenses are made and determine whether or not all

8   those expenses were reasonable and prudent, than try and

9   anticipate future expenditures for a project that's going

10   forward.  And at this point I'm not sure that we do know the

11   total amount that the company is anticipating spending on this

12   project because we're using actual and estimates versus looking

13   at actual costs, and that's what I intended to say.

14             CHAIRMAN EDGAR:  Mr. Wright, your turn.

15             MR. WRIGHT:  Thank you, Madam Chairman.  I will be

16   brief.  I understood we were here on the procedural issue today

17   and that is what I was hoping to address and trying to address.

18             We, we moved to abate the case until a lot later, to

19   a rate case.  That's what we think is appropriate.  We support

20   the staff's recommendation, frankly, as sort of a temporizing

21   action that is well within the Commission's discretion.

22             Let me just make it real clear where we are.  There

23   is hardly an expenditure by a utility that can be conceived of

24   that is more in the nature of a rate base/base rates item than

25   an investment in a power plant.  These are costs that are

FLORIDA PUBLIC SERVICE COMMISSION

16

1   appropriate for a base rate case.  Progress will likely have a

2   base rate case in the year 2009 for new rates to take effect

3   sometime in 2010.  That's the right time to address the cost

4   issues here.  That's -- we'll know what the costs are then.

5   That's the right place for them.  That's why we asked for it to

6   be abated.  Thank you.

7             CHAIRMAN EDGAR:  Thank you, Mr. Wright.  I and, I'm

8   sure, my other colleagues are aware that a request for a motion

9   to abate is what is before us.  However, I personally feel that

10   I am not in a position to make a decision on that motion unless

11   I understand a little more about what would happen if that

12   motion were to be denied, and that's why I think the line of

13   questioning is appropriate in my personal opinion.

14             Progress, Mr. Portuondo.

15             MR. PORTUONDO:  Commissioners, I guess in hearing the

16   Office of Public Counsel and their arguments, I, I struggle.  I

17   think there's some confusion on their part.

18             Progress is not here before you in this docket asking

19   for approval of the costs that will be incurred associated with

20   this project.  That determination, whether it be decided

21   ultimately that it's base rates or it's fuel clause, will take

22   place, as Ms. Christensen and Mr. Schef (sic.) have indicated,

23   once the total accounting of the cost has taken place.

24             What we're asking the Commission to decide is simply

25   based on the 1985 order that established the opportunity to

FLORIDA PUBLIC SERVICE COMMISSION

17

1   come before you with these types of innovative projects that

2   create fuel savings, to have you review the concept of the

3   project and see if you believe that it's appropriate to recover

4   through the fuel clause.  That is what's before you.  There is

5   a project, there is a plan.  Everything is in place today for

6   you to take evidence and consider this project within that

7   parameter.  You are not approving, you're not giving us a blank

8   check.  We will still have the obligation to demonstrate that

9   we were prudent in the execution of the project, whether it's

10   in base rates or the fuel clause.  Thank you.

11             CHAIRMAN EDGAR:  Ms. Triplett.

12             MR. TRIPLETT:  Thank you.  And just to clarify on the

13   legal standard that we're here today, in response -- I think

14   you hit the nail right on the head.  In response to what would

15   be the harm if you considered the proceeding, the only

16   arguments that I'm hearing are arguments that go to whether or

17   not this is appropriate for base rates or cost recovery, and

18   that is what we want to hear at the May hearing.  And that is

19   what, as Mr. Portuondo said, that you have all of the evidence

20   and there is no harm to decide that particular case, there's no

21   reason to stay.  Thank you.

22             CHAIRMAN EDGAR:  Thank you.  Ms. Christensen, do you

23   need to take a moment to get your pen?  Are you okay?

24             MS. CHRISTENSEN:  I'm okay.

25             CHAIRMAN EDGAR:  You're okay?  All right.  I always

FLORIDA PUBLIC SERVICE COMMISSION

18

1   need mine.

2             Okay.  Commissioners, questions.  Commissioner

3   Carter.

4             COMMISSIONER CARTER:  I was just thinking from

5   staff's standpoint, and help me, I think the need determination

6   has already been approved; is that correct?

7             MS. BENNETT:  Yes, Commissioner Carter, it has been

8   approved.

9             COMMISSIONER CARTER:  And funds have been expended

10   based upon this determination; correct?

11             MS. BENNETT:  According to Mr. Portuondo, yes.

12             COMMISSIONER CARTER:  And there's, and there's

13   nothing in the statute that would preclude us from determining

14   whether or not the appropriate, whether or not the expenditures

15   made were appropriate or not.  Is there any prohibitions on us

16   doing that?

17             MS. BENNETT:  No.  There's no prohibition on you

18   hearing the case.

19             COMMISSIONER CARTER:  So I guess, you know, I'm still

20   confused, Madam Chairman, why we're even -- with this whole

21   issue.  I'm still confused why we're even dealing with this.

22             MR. McNULTY:  Commissioner Carter, if I can add one

23   thing, and maybe the company can add a point of clarification

24   on this.

25             I think you asked whether or not the money had been

FLORIDA PUBLIC SERVICE COMMISSION

19

1   expended on the basis of the determination that the Commission

2   had made, and the company had earlier expressed that they had

3   spent $40 million to date.  And I would suggest to you that I

4   think at least some portion of that was, was spent prior to the

5   determination.  And they could clarify that for us at this

6   time, if they'd like -- if you'd like them to do so.

7             COMMISSIONER CARTER:  My thing, Madam Chairman, is --

8             CHAIRMAN EDGAR:  Commissioner Carter.

9             COMMISSIONER CARTER:  -- as I read it, the question

10   before us is:  Should the Commission grant the motion to abate

11   Progress Energy's request for authority to recover costs of the

12   CR3 expansion through the fuel cost recovery clause?  Staff's

13   recommendation is no.  I don't see a basis for saying no.

14             The second issue before us is:  Should the docket be

15   closed?  And I guess based upon how we handle Issue 1 will

16   determine Issue 2, and that's where I think we are.

17             CHAIRMAN EDGAR:  Commissioner McMurrian.

18             COMMISSIONER McMURRIAN:  Yes.  I had some more

19   follow-up for Ms. Christensen.  I guess I should clarify what I

20   said before.  I'm not trying to say that we don't need all the

21   facts and the numbers to ultimately decide recovery, the

22   recovery amounts.  I guess what I'm trying to distinguish is it

23   seems to me that no matter what numbers are before us, that the

24   parties' positions won't change and that you will still believe

25   that these are appropriate items for recovery through base

FLORIDA PUBLIC SERVICE COMMISSION

20

1   rates and that Progress is still going to maintain that it's

2   appropriate recovery through fuel.  And that if -- and maybe I

3   need clarification too from staff on exactly what issues will

4   be before us in May as currently scheduled, but it seems to me

5   that it may not change based on any additional numbers or facts

6   put forth by Progress.  Can you help me?  Am I making myself

7   clear?

8             MS. CHRISTENSEN:  Well, I think fundamentally when

9   we're talking about at least waiting until the Siting Board

10   acts, what you would have here is -- essentially they need

11   permission to go forward with this uprate from the Siting

12   Board.  If they say no, that ends the project.  Now there may

13   be some expenditures that they will have expended up until that

14   point and that can be addressed at that time, but that would

15   end the inquiry.  Then you wouldn't have a project that's going

16   on into the future and you wouldn't have additional costs

17   expended.  And it may be that the Commission needs to determine

18   whether or not, you know, how reasonable and prudent it is for

19   some of these costs to be expended before you have approval,

20   final approval from the Siting Board that the project can go

21   forward.

22             Now, you know, and that being said, I think that's

23   one reason to support the motion to stay.  I mean, I think you

24   end up putting the cart before the horse.  And, again, I'll

25   reiterate this, that, you know, the companies have a management

FLORIDA PUBLIC SERVICE COMMISSION

21

1   obligation to spend their money wisely, but that doesn't mean

2   that they should automatically get recovery through the fuel

3   clause.  And I think that what we fundamentally have -- I think

4   you're correct in saying we fundamentally have a difference of

5   opinion on whether or not this is a base rate item or even

6   eligible for recovery through the fuel clause.  But usually

7   when you're looking at costs that are coming through the fuel

8   clause, they're noncontroversial projects.  You know the amount

9   and cost of those projects fully when they're asking to be

10   recovered through the fuel clause.  It's not a concept that

11   you're approving.  You're approving an actual project that has

12   actual dollars expended to it.  Here what Progress essentially

13   is asking you to do is approve the conceptual recovery of a

14   project that has yet to be approved, and that's for the

15   purposes of this motion something that we have objected to.

16             CHAIRMAN EDGAR:  Commissioner McMurrian.

17             COMMISSIONER McMURRIAN:  Thank you.  I guess I'm

18   seeing it somewhat -- and I may have it wrong.  I do want staff

19   to sort of address this.  But in the environmental clause, for

20   instance, sometimes we have spinoff dockets where we take up

21   the issue of whether or not the project is appropriate for

22   environmental cost recovery.  There's no dollars being put into

23   the environmental cost recovery clause yet because, of course,

24   those -- in the end it's only the actual costs that are

25   recovered and those things have to be audited and we do that in

FLORIDA PUBLIC SERVICE COMMISSION

22

1   the course of the actual ECRC hearing.  But we make a

2   determination upfront whether or not we think those, those

3   things are appropriate for ECRC recovery.  And so can you help

4   distinguish sort of what we have here in that you have a

5   proposed project proposed by the company through fuel and

6   making a determination in this case as to whether or not it may

7   be appropriate to go through fuel without having the final

8   decision made and all the costs in front of us?

9             MS. CHRISTENSEN:  And I agree with you that through

10   the ECRC clause you can have an environmental project that's

11   proposed.  But even in the environmental project arena there is

12   limitations as to what can be approved during a given year.

13   You have to have an actual stated project and an actual dollar

14   amount attached to it.  A good case for that is the CAMR, CAIR

15   rules.  We knew that there was an environmental regulation, we

16   knew that they were going to have to do something to comply

17   with it, but you can't approve the dollars until you know what

18   the actual projects are going to be.

19             The other thing that's different between a fuel

20   scenario and the environmental scenario is you've got a statute

21   that governs what's recoverable through the environmental cost

22   recovery clause.  And I think it's set forth pretty clearly

23   what's recoverable through the environmental cost recovery

24   clause, so you're not making a theoretical decision, I would

25   suggest.  I think you would be looking at the actual parameters

FLORIDA PUBLIC SERVICE COMMISSION

23

1   of a project and saying does it meet the criteria of the

2   statute or does it not?  Which is different than looking at a

3   fuel, a proposed fuel project, which I would say has to be an

4   actual project, not a theoretical project, an actual project

5   with dollar amounts attached to it.  When you've done that in

6   the fuel, it's been an actual realized project with real

7   dollars attached to it and not in the same vein as the ECRC

8   clause.  I mean, this just lends, I think, another reason as to

9   why base rates are appropriate for a generation capital

10   project.

11             COMMISSIONER McMURRIAN:  It looked as if Mr. Wright

12   was wanting to weigh in, but I wasn't sure.  But I did want

13   staff to address some of the points I raised.

14             CHAIRMAN EDGAR:  Mr. McNulty.

15             MR. McNULTY:  Yes.  Commissioners, there have been

16   precedents in the, in the fuel clause for cost recovery to be

17   approved prior to the costs being incurred.  We've had a couple

18   of examples of that just in the past year with the Southeast

19   Supply Header petitions by Florida Power & Light and Progress.

20   Also we had the Cypress Pipeline that was approved for Progress

21   prior to those costs being incurred while still through the

22   regulatory process.  We do have some antecedents to this type

23   of a request, and I just wanted to point that out as a point of

24   clarification.  It's not just in the environmental clause where

25   we have kind of taken a two-step process of first recovery of

FLORIDA PUBLIC SERVICE COMMISSION

24

1   the type of cost that is being contemplated and, you know,

2   conceptually what would flow through the fuel clause versus

3   base rates, and then later on the actual costs that are

4   incurred being presented in testimony for recovery.  I just

5   wanted to make that point clear.

6             COMMISSIONER McMURRIAN:  Mr. McNulty, I just want to

7   make sure I understand.  Post-May what issues exactly would the

8   Commission be voting on if we continue down this path?

9             MR. McNULTY:  The essential issues that we would

10   have -- I think we've had a compilation of issues from the

11   parties in this docket, and so this isn't the official list and

12   could be expanded.  But in general, we're going to be examining

13   the question of whether or not this should be recovered through

14   the fuel clause or whether it should be recovered in base

15   rates.  That's a primary issue.

16             Also, we would want to come up with an estimate and

17   validate the estimate of fuel savings that were presented, and

18   we would also like to look at the effect of any decision in

19   this case of the 2005 settlement.  And then finally we may also

20   be looking at the question of fuel diversity.

21             COMMISSIONER McMURRIAN:  So, Mr. McNulty, do I

22   understand we wouldn't be approving any dollar amount for

23   recovery?

24             MR. McNULTY:  While we may be looking at those dollar

25   amounts, we would not be approving anything to go through the

FLORIDA PUBLIC SERVICE COMMISSION

25

1   fuel clause for purposes of fuel cost recovery.  That would

2   come in -- they're seeking cost recovery in 2010 according to

3   their testimony, and we would likely see something in the

4   projection filing of 2009 that would be heard by this

5   Commission for cost recovery in November of 2009.

6             COMMISSIONER McMURRIAN:  Commissioners, I'm back

7   where I started where it seems similar to what we do with the

8   environmental cost recovery clause to me.  I realize it's

9   different and Ms. Christensen made good points about there you

10   have statutes and you have criteria about whether or not it's

11   appropriate for recovery.  Fuel is more based on precedent

12   through prior orders.

13             It still seems to me though that you can take up the

14   issue of whether or not it could go through base rates or fuel

15   without necessarily having all the numbers before you, in the

16   same way when the environmental projects are proposed we do

17   have some sort of estimate usually.  But we're not approving an

18   exact number to go through environmental because that gets

19   taken up later through the environmental clause.  So I'm still

20   having trouble differentiating why this would be different than

21   that.

22             Now there may be reasons why it doesn't have to be

23   decided this way and it can wait for efficiency and those sort

24   of things, but I don't see that it's that much different.

25             MR. WRIGHT:  Madam Chairman.

FLORIDA PUBLIC SERVICE COMMISSION

26

1             CHAIRMAN EDGAR:  Mr. Wright.

2             MR. WRIGHT:  Thank you.  Just very, very briefly.

3             If I could get clarification from one thing Mr.

4   McNulty said.  I think that he said there would be a filing

5   for recovery in 2009 that would be heard in 2009.  Did he, did

6   he mean heard in 2008 for recovery in 2009?

7             MR. McNULTY:  I meant -- obviously these costs are

8   being incurred by the company today and already have been and

9   will be up until the point that the various phases of this

10   project go into service.  And so in that regard, what we're

11   looking for is a projection filing in 2009 of 2010 costs, and

12   that would be at the time that Phase I of this project, a

13   40-megawatt uprate, would go into effect.  And it would be, as

14   I understand the company's filing, it would be at that point

15   in, starting the first billing cycle in 2010 that customers

16   would see an impact on their rates.

17             MR. WRIGHT:  Thank you for that clarification.  And

18   with that I just wanted to say this.  I believe the staff have

19   analyzed the legal procedural issue entirely correctly.  You

20   have a lot of discretion.  I agree with them there's no

21   statutory prohibition to you hearing this now.  I think that

22   you do have the discretion to treat our motion to abate as a

23   motion to stay.  I think our position continues to be

24   substantively what it is, but procedurally that we think the

25   staff have reached the right recommendation to stay this

FLORIDA PUBLIC SERVICE COMMISSION

27

1   proceeding until sometime closer to when it's going to make a

2   difference.  It's early 2007.  The earliest apparently this

3   would be heard would be the fall of 2009.  We support the staff

4   recommendation.  Thank you.

5             CHAIRMAN EDGAR:  Thank you.  Mr. Wright, you once

6   again have pointed out the procedural nature of what is before

7   us today and that it is the motion to abate.  I have some

8   concern, Ms. Christensen, because I do feel like a few moments

9   ago in response to Commissioner McMurrian you made some

10   statements that I thought I heard you say that we would be

11   automatically determining that this would go through the fuel

12   clause.  And I must say I have made absolutely no

13   predetermination about whether fuel clause is the correct

14   mechanism or base rates is the correct mechanism.  I do

15   understand that it is a procedural motion that is before us.  I

16   do think, as I see it, that it is a question of timing and as

17   to when we get into these issues further and hear evidence and

18   sworn testimony.

19             I have -- I also agree that the staff has laid out

20   that we have flexibility on this and has done a very concise,

21   which I always appreciate, analysis of the law on that point.

22   I though have not really heard anything compelling in my mind

23   that leads me to a conclusion of greater administrative

24   efficiency and that that should win out, if indeed we were to

25   go with a motion to abate or, in the alternative, a motion to

FLORIDA PUBLIC SERVICE COMMISSION

28

1   stay.  And I also have -- in my mind do not see a, see damage

2   or potential damage to the consumers if indeed we are to go

3   forward and hear additional information on this point.  I also

4   agree that the issue as to what goes through a fuel clause or

5   ECRC or base rate and other mechanisms is one that, quite

6   frankly, I look forward to additional discussion on those

7   policy issues.  I think that they are important and that it

8   will be very useful and illuminating for us to have continued

9   discussion and again hear evidence on those points.

10             Commissioners, we've had questions, we've had

11   discussions.  Commissioner Carter.

12             COMMISSIONER CARTER:  Madam Chairman, I'm going right

13   back to where I started.  I asked a question initially and

14   Ms. Christensen said it has nothing to do with the Siting

15   Board, but she went through a tremendous discourse with

16   Commissioner McMurrian about the Siting Board.  This is a

17   procedural matter.  And whenever we -- if we have an

18   opportunity to do our jobs versus wait, I say we don't wait.

19   And as such, Madam Chairman, at the appropriate time I'm

20   prepared to make a motion that we deny staff's motion on this

21   issue.

22             CHAIRMAN EDGAR:  Commissioner McMurrian.

23             COMMISSIONER McMURRIAN:  I guess just for

24   clarification, if I'm understanding correctly, I think perhaps

25   the recommendation would need to be modified to just a simple

FLORIDA PUBLIC SERVICE COMMISSION

29

1   no.

2             CHAIRMAN EDGAR:  Ms. Bennett, I think we all know

3   where we're trying to go.  Can you help us get there?

4             MS. BENNETT:  Sure.  The motion would be to deny the

5   motion to abate or stay proceedings.

6             CHAIRMAN EDGAR:  Mr. Cooke, additional thoughts?

7             MR. COOKE:  I'm a little reluctant to raise this

8   issue but I just want to make something clear and I don't want

9   to create a buzz saw.  There's no procedural order issued in

10   this case yet and the dates in May have been discussed here.

11   We would need to look carefully at when this could be

12   conducted.  I know that Progress said it's a one-day matter,

13   but, as you all know, there's discovery, testimony, et cetera.

14   So we would need to look at those schedules.  And I don't

15   think -- I just would like to caution us to think that we

16   necessarily will conduct this hearing in May.

17             But I think that Ms. Bennett is correct.  Deny the

18   motion for abatement, reject staff's recommendation for a stay,

19   and simply direct us to conduct a hearing on this at an

20   appropriate time in the near future.

21             COMMISSIONER CARTER:  I so move.

22             COMMISSIONER McMURRIAN:  So seconded.

23             CHAIRMAN EDGAR:  Okay.  And I'll add that we will, of

24   course, by virtue of the administrative duties of my office,

25   work with our staff, of course, and all of the parties to

FLORIDA PUBLIC SERVICE COMMISSION

30

1   schedule dates that will enable us to most appropriately

2   conduct the business that we need to conduct fully.  And I

3   concur with the motion.  So with that, all in favor, say aye.

4             (Unanimous affirmative vote.)

5             CHAIRMAN EDGAR:  Opposed?  Show it adopted.

6             Thank you to our staff and thank you to the parties,

7   and thank you for working with us with the difficulties that we

8   have today.

9             (Agenda Item 4 concluded.)

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

31

1   STATE OF FLORIDA    )

:         CERTIFICATE OF REPORTER

2   COUNTY OF LEON      )

3

4             I, LINDA BOLES, RPR, CRR, Official Commission

Reporter, do hereby certify that the foregoing proceeding was

5   heard at the time and place herein stated.

6             IT IS FURTHER CERTIFIED that I stenographically

reported the said proceedings; that the same has been

7   transcribed under my direct supervision; and that this

transcript constitutes a true transcription of my notes of said

8   proceedings.

9             I FURTHER CERTIFY that I am not a relative, employee,

attorney or counsel of any of the parties, nor am I a relative

10   or employee of any of the parties' attorneys or counsel

connected with the action, nor am I financially interested in

11   the action.

12              DATED THIS ______ day of April, 2007

13

14                  ________________________________

LINDA BOLES, RPR, CRR

15                  FPSC Official Commission Reporter

(850) 413-6734

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION