BEFORE THE PUBLIC SERVICE COMMISSION

| In re: Environmental Cost Recovery Clause. | DOCKET NO. 070007-EI FILED: OCTOBER 5, 2007 |
| --- | --- |

PROGRESS ENERGY FLORIDA INC.’S

PREHEARING STATEMENT

Pursuant to the requirements of the Order Establishing Procedure (Order No. PSC-07-0174-PCO-EI), Progress Energy Florida, Inc. ("PEF") hereby submits its Prehearing Statement.

A.	Known Witnesses - 	PEF intends to offer the direct testimony of:

| Witness | Proffered By | Issue(s) |
| --- | --- | --- |
| Will Garrett | Final True-up | 1, 4 |
| Kent D. Hedrick | Final True-up variances | 1, 4 |
| Patricia Q. West | Final and Estimated True-up variances Environmental compliance cost projections | 1-4, 10A-10C |
| Lisa Lohss | Estimated True-up variances Environmental compliance cost projections | 2-4 |
| Donald R. Ennis | Environmental compliance cost projections | 3, 4 |
| Thomas Cornell | PEF’s Integrated Clean Air Compliance Plan for CAIR/CAMR/CAVR | 10A-C |
| Samuel Waters | Economic analysis of PEF’s Integrated Clean Air Compliance Plan for CAIR/CAMR/CAVR | 10A-C |
| Joseph McCallister | PEF’s allowance trading strategy | 3, 4, 10A-C |
| Maritza Iacono | Final and Estimated True-up Environmental compliance cost projections Final 2008 ECRC Factors | 1-8 |

B.	Known Exhibits  -  PEF intends to offer the following exhibits:

| Witness | Proffered By | I.D. No. | Description |
| --- | --- | --- | --- |
| Will Garrett | PEF | (WG-1) | PSC Forms 42-1A through 42-8A January 2006 – December 2006 |
|  |  | (WG-2) | Capital Program Detail January 2006 – December 2006 |
| Samuel S. Waters (Confidential) | PEF | (SSW-1) Confidential | Progress Energy Florida Integrated Clean Air Compliance Plan –6/01/07 |
|  |  | (SSW-2) Confidential | Summary of Alternative Compliance Plans – 2006 |
|  |  | (SSW-3) Confidential | Summary of Alternative Compliance Plans - Current |
|  |  | (SSW-4) Confidential | Comparison of Cumulative Present Value of Revenue Requirements |
|  |  | (SSW-5) Confidential | Impact of Allowance Price Uncertainty |
| Thomas Cornell (Confidential) | PEF | (TC--1) Confidential | Organization chart showing PEF internal management structure for Integrated Clean Air Compliance Plan |
|  |  | (TC-2) Confidential | Organization chart showing PEF structure for management and oversight of contractors involved in the Crystal River CAIR projects |
|  |  | (TC-3) Confidential | Composite Exhibit consisting of Letter of Intent (LOI) to enter an EPC with Environmental Projects Crystal River, along with four amendments to the LOI |
|  |  | (TC-4) Confidential | Composite Exhibit consisting of contract with The Babcock and Wilcox Company (“B&W”), as well as associated work authorizations, for design, engineering, equipment, and other work associated with the Crystal River SCR and FGD projects |
|  |  | (TC-5) Confidential | Composite Exhibit consisting of contract with Worley Parsons (and associated work authorizations) for preliminary design, engineering and other work associated with the Crystal River SCR and FGD projects |
|  |  | (TC-6) Confidential | Contract with The Stebbins Engineering and Manufacturing Company for design, fabrication, construction, and assembly of two FGD Absorber Towers for Crystal River Units 4 and 5 |
|  |  | (TC-7) Confidential | Contract with CERAM Environ-mental, Inc. for the design, fabrication, delivery, and testing of the SCR catalyst for the Crystal River Units 4 and 5 SCR projects |
|  |  | (TC-8) Confidential | Contract with Commonwealth Dynamics, Inc., for the design, fabrication, and construction of a Flue Gas Chimney as part of the Crystal River Units 4 and 5 scrubber projects |
| Maritza Iacono | PEF | (MI-1) | PSC Forms 42-1E through 42-8E January 2007 – December 2007 |
|  |  | (MI-2) | Capital Program Detail January 2007 – December 2007 |
|  |  | (MI-3) | Modular Cooling Tower Cost Breakdown |
|  |  | (MI-4) | PSC Forms 42-IP through 42-7P January 2008 – December 2008 |
|  |  | (MI-5) | Capital Program Detail January 2008 – December 2008 |

PEF reserves the right to identify additional exhibits for the purpose of cross-examination or rebuttal.

C.	Statement of Basic Position – none necessary.

D.-F.	Issues and Positions

PEF's positions on the issues identified in this proceeding are as follows:

Generic Environmental Cost Recovery Issues

Issue 1		What are the appropriate final environmental cost recovery true-up amounts for the period ending December 31, 2006?

PEF:	$2,446,714 over-recovery (Garrett)

Issue 2		What are the estimated environmental cost recovery true-up amounts for the period January 2007 through December 2007?

PEF:   $3,333,530 under-recovery (Iacono, Lohss, West)

Issue 3		What are the appropriate projected environmental cost recovery amounts for the period January 2008 through December 2008?

PEF:	$43,204,989 (Iacono, Lohss, West, Ennis, McCallister)

Issue 4		What are the environmental cost recovery amounts, 	including true-up amounts and adjusted for revenue taxes, for the period January 2008 through December 2008?

PEF:	$44,123,551 (Iacono, Garrett, Hedrick, Lohss, West, Ennis, McCallister)

Issue 5		What depreciation rates should be used to develop the depreciation expense included in the total environmental cost recovery amounts for the period January 2007 through December 2008?

PEF:	For 2008 final true-up purposes, the depreciation rates used to calculate the 	depreciation expense are based on the applicable rates per Exhibit 2 of PEF’s 	Settlement Agreement, dated August 23, 2005.  (Iacono)

Issue 6		What are the appropriate jurisdictional separation factors for the projected period January 2008 through December 2008?

PEF:	The jurisdictional energy separation factor is calculated for each month based on retail kWh sales as a percentage of projected total system kWh sales.

Transmission Average 12 CP demand jurisdictional 	factor - 70.597%

Distribution Primary demand jurisdictional factor - 	99.597%

Jurisdictional Separation Study factors were used for production demand

jurisdictional factor as Production Base – 93.753%, Production Intermediate – 79.046%, and Production Peaking – 88.979%. (Iacono)

Issue 7		What are the appropriate environmental cost recovery factors for the period January 2008 through December 2008, for each rate group?

PEF:  The appropriate factors are as follows:

| RATE CLASS | ECRC FACTORS |
| --- | --- |
| Residential | 0.118 cents/kWh |
| General Service Non-Demand @ Secondary Voltage @ Primary Voltage @ Transmission Voltage | 0.109 cents/kWh 0.108 cents/kWh 0.107 cents/kWh |
| General Service 100% Load Factor | 0.081 cents/kWh |
| General Service Demand @ Secondary Voltage @ Primary Voltage @ Transmission Voltage | 0.094 cents/kWh 0.093 cents/kWh 0.092 cents/kWh |
| Curtailable @ Secondary Voltage @ Primary Voltage @ Transmission Voltage | 0.090 cents/kWh 0.089 cents/kWh 0.088 cents/kWh |
| Interruptible @ Secondary Voltage @ Primary Voltage @ Transmission Voltage | 0.079 cents/kWh 0.078 cents/kWh 0.077 cents/kWh |
| Lighting | 0.094 cents/kWh |

(Iacono)

Issue 8		What should be the effective date of the environmental cost recovery factors for billing purposes?

PEF:	The new factors should be effective beginning with the first billing cycle for January 2008, and thereafter through the last billing cycle for December 2008.  The first billing cycle may start before January 1, 2008, and the last billing cycle may end after December 31, 2008, so long as each customer is billed for twelve months regardless of when the factors became effective. (Iacono)

Company Specific Environmental Cost Recovery Issues

Issue 10A:	Are PEF’s incurred costs with the Clean Air Interstate Rule (“CAIR”)/Clean Air Mercury Rule (“CAMR”) Program for the year 2007 reasonable and prudent?

PEF:		Yes.  The costs incurred to comply with regulatory requirements under the CAIR/CAMR Program approved in Order No. PSC-05-1251-FOF-EI are reasonable and prudent.    (West, Cornell, Waters, McCallister)

Issue 10B:	Are PEF’s projected costs related to the CAIR/CAMR Program for the year 2008 reasonable and prudent?

PEF:		Yes.  The costs projected for 2008 to comply with regulatory requirements under the CAIR/CAMR Program approved in Order No. PSC-05-1251-FOF-EI are reasonable and prudent.    (West, Cornell, Waters, McCallister)

Issue 10C:	Should the Commission approve PEF’s updated Integrated Clean Air Compliance Plan filed as a reasonable and prudent means to comply with the Clean Air Interstate Rule (“CAIR”), Clean Air Mercury Rule (“CAMR”) and Clean Air Visibility Rule (“CAVR”) and related regulatory requirements?

PEF:		Yes.  PEF has performed a quantitative evaluation to compare the ability of alternative compliance plans to meet environmental requirements, while managing risks and controlling costs.  This analysis demonstrates that PEF’s updated Integrated Compliance Plan represents PEF’s most cost-effective alternative for achieving and maintaining compliance with CAIR, CAMR, and CAVR, and related regulatory requirements.   (West, Cornell, Waters)

PEF takes no position on other company-specific issues, which relate to other utilities.

G.	Stipulated Issues

PEF is not a party to any stipulations at this time.

H.	Pending Motions

PEF has no pending motions at this time.

I.	Requests for Confidentiality

PEF has one pending request for confidential classification filed on August 31, 2007.

J.	Requirements of Order

PEF believes that this prehearing statement complies with all the requirements of the Order on Procedure.

K.	Objections to Qualifications

PEF has no objection to the qualifications of any expert witnesses in this proceeding.

RESPECTFULLY SUBMITTED this 5th day of October, 2007.

R. Alexander Glenn				HOPPING GREEN & SAMS, P.A.

Deputy General Counsel - Florida

John T. Burnett

Associate General Counsel - Florida		By: 	//S//Gary V. Perko___________

Progress Service Company, LLC			Gary V. Perko (Fla. Bar No. 0855898)

Post Office Box 14042				Virginia C. Dailey (Fla. Bar No. 0419168)

St. Petersburg, FL  	33733-4042			P.O. Box 6526

Tallahassee, FL 32314

(850) 222-7500

(850) 224-8551

Attorneys for Progress Energy Florida, Inc.

CERTIFICATE OF SERVICE

I HEREBY CERTIFY that a true and correct copy of the foregoing has been furnished to all counsel of record and interested parties as listed below by e-mail and regular U.S. mail this 5th day of October, 2007.

Martha Carter Brown

Office of General Counsel

Florida Public Service Commission

2540 Shumard Oak Blvd.

Tallahassee, FL 32399-0850

Lee L. Willis, Esq.

James D. Beasley, Esq.

Ausley Law Firm

P.O. Box 391

Tallahassee, FL 32302

Joseph McGlothlin, Esq.

Office of Public Counsel

111 West Madison Street, Rm. 812

Tallahassee, FL 32399

Jeffrey A. Stone, Esq.

Russell A. Badders, Esq.

Beggs & Lane Law Firm

P.O. Box 12950

Pensacola, FL 32591-2950

Florida Industrial Power Users Group 
John W. McWhirter, Jr.    
c/o McWhirter Reeves & Davidson
400 North Tampa Street, Suite 2450
Tampa, FL 33602

Florida Power & Light Co.

R. Wade Litchfield, Esq.

John T. Butler, Esq.

700 Universe Blvd.

Juno Beach, FL 33408-0420

Florida Power & Light Co.

Bill Walker

215 S. Monroe Street, Suite 810

Tallahassee, FL 32301

Gulf Power Company

Susan Ritenour

One Energy Place

Pensacola, FL 32520-0781

Tampa Electric Company

Paula K. Brown

Regulatory Affairs

P.O. Box 111

Tampa, FL 33601-0111

R. Scheffel Wright

John LaVia

Young Law Firm

225 South Adams Street, Suite 200
Tallahassee, FL 32301

Florida Retail Federation 
John Rogers
Post Office Box 10024
Tallahassee, FL 32302

R. Alexander Glenn 
Deputy General Counsel - Florida
Progress Energy Service Company, LLC

P.O. Box 14042    
St. Petersburg, FL 33733

John T. Burnett 
Associate General Counsel - Florida
Progress Energy Service Company, LLC

P.O. Box 14042    
St. Petersburg, FL 33733

______________//S//Gary V. Perko______________

Attorney