1

1                             BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

2

DOCKET NO. 070432-EI

3   IN THE MATTER OF:

4   PETITION FOR AUTHORITY TO USE DEFERRAL

ACCOUNTING AND FOR CREATION OF A

5   REGULATORY ASSET FOR PRUDENTLY INCURRED

PRECONSTRUCTION COSTS ASSOCIATED WITH

6   DEVELOPMENT OF CLEAN COAL PROJECT, BY

FLORIDA POWER & LIGHT COMPANY.

7   _______________________________________/

8

9

10   PROCEEDINGS:        AGENDA CONFERENCE

ITEM NO. 9

11

BEFORE:             CHAIRMAN MATTHEW M. CARTER, II

12                       COMMISSIONER LISA POLAK EDGAR

COMMISSIONER KATRINA J. McMURRIAN

13                       COMMISSIONER NANCY ARGENZIANO

COMMISSIONER NATHAN A. SKOP

14

DATE:               Tuesday, December 16, 2008

15

PLACE:              Betty Easley Conference Center

16                       Room 148

4075 Esplanade Way

17                       Tallahassee, Florida

18   REPORTED BY:        LINDA BOLES, RPR, CRR

Official FPSC Reporter

19                       (850) 413-6734

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

2

1   PARTICIPATING:

2             BRIAN ANDERSON, ESQUIRE, representing Florida Power &

3   Light Company

4             CHARLES J. BECK, ESQUIRE, representing the Citizens

5   of the State of Florida.

6             JOHN SLEMKEWICZ and JEANETTE SICKEL, representing the

7   Florida Public Service Commission Staff.

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

3

1                        P R O C E E D I N G S

2                              * * * * *

3             CHAIRMAN CARTER:  We are back on the record and now

4   we are on Item 9.  Staff, you're recognized.

5             MR. SLEMKEWICZ:  I'm John Slemkewicz.  Item 9 is

6   Florida Power & Light Company's petition to defer $34.5 million

7   of preconstruction costs related to the Glades Power Park and

8   to establish a regulatory asset.  Amortization of the

9   regulatory asset would not begin until base rates are reset.

10   At that time the $34.5 million would be amortized to FPL's

11   operating expenses over a five-year period.  Staff is

12   recommending that an adjusted amount of $34.1 million be

13   deferred as a regulatory asset and be amortized over a

14   five-year period beginning January 1, 2008.  Neither FPL's

15   request nor staff's recommendation would result in any

16   increases to FPL's base rates or cost recovery clauses.  Staff

17   is prepared to answer any of the Commissioners' questions, and

18   representatives of FPL and the Office of Public Counsel are

19   also present.

20             CHAIRMAN CARTER:  Thank you.

21             Mr. Anderson, good morning.  Is it still morning?

22   It's afternoon.  Good afternoon.

23             MR. ANDERSON:  Just past noon, Chairman Carter.

24             CHAIRMAN CARTER:  Welcome.

25             MR. ANDERSON:  Thank you very much.

FLORIDA PUBLIC SERVICE COMMISSION

4

1             CHAIRMAN CARTER:  Mr. Beck, good afternoon.

2             MR. BECK:  Good afternoon, Mr. Chairman.

3             CHAIRMAN CARTER:  Welcome, sir.

4             MR. BECK:  Thank you.

5             CHAIRMAN CARTER:  You guys are just here for

6   questions, is that -- Mr. Anderson, do you want to make a

7   comment?

8             MR. ANDERSON:  Yes.

9             CHAIRMAN CARTER:  You're recognized.  You are

10   recognized.

11             MR. BECK:  I do also.

12             CHAIRMAN CARTER:  I'll recognize you next, Mr. Beck.

13             MR. ANDERSON:  Thank you very much, Chairman Carter.

14             I wanted to take a few minutes today because we view

15   this as a very, very significant matter, and I want to take a

16   little bit of time to review some points with you supporting

17   our request to begin amortization when new base rates are set.

18             FPL agrees with staff's recommendation with the

19   exception of the start date for amortization of the costs

20   associated with the canceled generating plant.  I'd like to

21   share with you why we feel the Commission's decision today is

22   very important to FPL and from a Florida regulatory policy

23   perspective.  In doing so, I'm going to touch briefly upon

24   factual, legal and policy reasons supporting the beginning of

25   amortization at the time new rates are set, not 2008.

FLORIDA PUBLIC SERVICE COMMISSION

5

1             The heart of this case is that Florida Power & Light

2   Company incurred substantial costs to develop a solid fuel

3   power plant as directed by the Commission on numerous occasions

4   in order to enhance fuel diversity and to decrease reliance on

5   natural gas.  Indeed, the Commission's June 2006 approval of a

6   need determination for the first two natural gas units at West

7   County was expressly conditioned upon FPL's agreement to bring

8   a solid fuel project to the PSC in the near-term, and we made

9   commitments and we met those commitments.  FPL did so, and

10   thereafter our need determination petition was denied so the

11   project did not proceed.  In each instance when we were

12   directed first to proceed and later to stop, FPL implemented

13   faithfully the Commission's direction and decision.

14             The question before the Commission today is what

15   should be the regulatory treatment of the costs to first

16   develop and then unwind the project?  The Commission has

17   historically addressed the start date for amortization of costs

18   on a case-by-case basis with each case being decided on the

19   merits.  Under the circumstances at hand, good policy supports

20   allowing FPL to defer the costs and begin amortization of costs

21   when base rates are reset.

22             Because FPL, in reliance upon the Commission's

23   direction, we took every action possible to expedite the

24   project while at the same time minimizing contract exposures.

25   All of those actions were reviewed by staff, the costs have

FLORIDA PUBLIC SERVICE COMMISSION

6

1   been audited.  The Commission, we believe, should permit

2   amortization of $34.1 million in prudent costs identified by

3   staff over the five-year period.  We're not taking issue with

4   the differences between the 34.5 initial, it was 34.3 actual

5   and then staff's adjustment of 34.1.  We're agreeing not to

6   dispute that.  Staff has stated correctly also that the bill

7   impact to customers is the same whether amortization begins in

8   2008 or 2010 when new base rates are set.  So if there's no

9   change in impact to customers, why is the deferral to 2010 so

10   important?  It's very important for several reasons.

11             First, beginning amortization in 2008, this year,

12   means FPL would be required under accounting rules to recognize

13   an additional $14 million in expense during 2008 and 2009

14   without any adjustment in rates to allow for the expense.  We

15   would be required to expense immediately right now this month

16   about $7 million.  This translates directly into a $7 million

17   decrease in this year's 2008 earnings, a bad fourth quarter

18   surprise for FPL and investors generally at a time of an

19   historically bad economy and with unusual skittish financial

20   markets.  This would be followed by another $7 million expense

21   and decrease in earnings in 2009.

22             Beginning amortization in 2008 rather than when new

23   rates are set has the same economic effect on FPL as if the

24   Commission ordered a penalty or an imprudence disallowance

25   despite our having carried forward the Commission's direction

FLORIDA PUBLIC SERVICE COMMISSION

7

1   to, in the words of the Commission, move forward with the

2   construction of the generating units as expeditiously as

3   possible.  Such result would send a strong message to Florida

4   utilities and other stakeholders, including financial market

5   representatives, of heightened risks of incurring costs to

6   carry out FPSC regulatory directives.  Fostering hesitance and

7   creating disincentives to carrying out the directives is not in

8   the public interest.  In addition, creating a heightened sense

9   of investment risk for investors, who we all need to provide

10   capital to provide service to customers in Florida, is not in

11   the public interest.  Such a harsh, harsh and adverse financial

12   result is not necessary.  It's not required by law.

13             In contrast, the Commission has previously approved

14   amortization treatment like that requested in this case.  Our

15   petition describes two FPL cases.  One was with respect to

16   Nuclear Regulatory Commission designed basis threat costs.

17   Those were costs of about $38.3 million, which in Order Number

18   PSC-041276-FOF-EI, Docket Number 04001-EI, December 23, 2004,

19   the Commission authorized a deferred accounting treatment and

20   amortization over a five-year period beginning January 1, 2006,

21   when new base rates are set.  Same type of treatment we're

22   seeking here.

23             Previously the Commission authorized deferred

24   accounting treatment for costs associated with the Martin Unit

25   1 reservoir repairs and also Turkey Point steam generator work

FLORIDA PUBLIC SERVICE COMMISSION

8

1   and amortized those with an effective date of new base rates in

2   a general rate proceeding, again, with a four-year, with a

3   five-year period.  That was your Order Number 16907.  The

4   Docket Number is 850782-EI and 850783-EI issued December 2,

5   1986.

6             We also reviewed staff's recommendation which cites a

7   Florida Power Corporation now Progress Energy case.  That case

8   is not like this case.  That involved canceled transmission

9   line costs from a Progress Energy case where Progress Energy

10   proposed the case and determined that because of increased

11   costs and litigation they determined to cancel that project.

12   They also asked for a different accounting treatment than we

13   asked for.  They asked for accounting treatment to begin

14   amortization around the time of the Commission's order

15   implementing accounting.  That's different.  This is a

16   circumstance again in the first case where we clearly carried

17   out the Commission's policy direction, reversed course when

18   we're required to do so, and in addition we're seeking a

19   different accounting treatment which is within your discretion

20   to grant of a type that's been granted by the Commission

21   before.

22             FPL's requested treatment we feel is fair.  In

23   approving the beginning of amortization requested by FPL, the

24   Commission will provide appropriate signals to utilities that

25   the pursuit of new resource options, particularly those that

FLORIDA PUBLIC SERVICE COMMISSION

9

1   promote fuel diversity, is encouraged by this Commission and

2   that the recovery of costs incurred in the course of those

3   efforts will not hinge on whether a specific resource decision

4   is ultimately adopted.  Granting FPL's requested treatment will

5   also be received by the investment community providing Florida

6   utilities capital as consistent with this Commission's

7   continued commitment to a constructive regulatory policy.  Such

8   a decision in this current adverse and uncertain financial

9   climate serves the public interest.

10             For all these reasons, and I am available to answer

11   any questions you have, we ardently request the Commission

12   grant our request that amortization begin when new rates are

13   set.  Thank you.

14             CHAIRMAN CARTER:  Commissioner McMurrian -- I'll get

15   back to you, Mr. Beck.  Commissioner McMurrian.

16             COMMISSIONER McMURRIAN:  Yes.  I just wanted to ask

17   Mr. Anderson, did you bring copies of the precedent you're

18   talking about, these cases?

19             MR. ANDERSON:  Yes.  I have copies of all those cases

20   that we've cited here.

21             COMMISSIONER McMURRIAN:  I'd like to see them at some

22   point.

23             MR. ANDERSON:  Yes.  We will ensure those are put

24   into your hands, and I do have those here.

25             COMMISSIONER McMURRIAN:  Okay.

FLORIDA PUBLIC SERVICE COMMISSION

10

1             CHAIRMAN CARTER:  Okay.  Mr. Beck.

2             MR. BECK:  Thank you, Mr. Chairman, and good

3   afternoon, Commissioners, again.

4             Commissioners, at your June 5th, 2007, agenda

5   conference the Commission by unanimous vote denied FPL's

6   petition for a certificate of need to build its proposed Glades

7   coal plant.  Page 2 of the staff recommendation contains the

8   reasoning used by the Commission in that decision, and that is

9   succinctly that FPL failed to demonstrate that the proposed

10   plants are the most cost-effective alternative available, and

11   then it goes on from there.

12             I believe the issue in front of you is whether you

13   will require Florida Power & Light to follow existing generally

14   accepted accounting principles and record the cost of Glades in

15   2007 or whether you should allow them to shift the costs into

16   the future to be recovered in the upcoming rate case which FPL

17   intends to file in the next few months.

18             Now Mr. Slemkewicz correctly stated that staff's

19   recommendation doesn't affect customer rates at this moment.

20   It will not affect base rates.  FPL is under an agreement where

21   it cannot increase base rates through the end of 2009.  But if

22   you create the regulatory asset as proposed by staff, the

23   effect will be a permanent increase in base rates of

24   approximately $6.8 million per year.

25             Now I passed out ahead of time a forwarding letter

FLORIDA PUBLIC SERVICE COMMISSION

11

1   and the first page from Florida Power & Light's surveillance

2   report for 2007, and in that you'll see that the cover letter

3   states that their return on common equity was 11.96 with a pro

4   forma for revenue normalization.

5             If you turn to the second page, in Item IV, Item G,

6   it says their FPSC adjusted return on common equity was 11.92.

7   Now I believe these numbers do not include the Glades costs in

8   them.  FPL filed their surveillance report assuming that you,

9   that they wouldn't recognize those costs even though generally

10   accepted accounting principles requires them to do that.  Had

11   the Glades costs been included, the PSC adjusted earnings would

12   have been 11.61, 31 basis points lower than what's indicated in

13   the surveillance report.

14             So this is the issue:  Are you going to increase

15   Florida Power & Light's earnings during 2007 from what should

16   have been 11.61 to 11.92 by creating and amortizing a

17   regulatory asset that will lead to an additional permanent rate

18   increase of $6.8 million per year in FPL's upcoming rate case?

19   There's no reason to do this.  The 11.61 return on equity is

20   extremely healthy, an extremely generous return on equity if

21   you have them recognize the costs when they were realized.

22   Mr. Anderson described this as harsh treatment.  I beg to

23   differ.  It's not harsh treatment to have the company follow

24   GAAP and record the costs when they're incurred.  This

25   treatment would be consistent with the settlement agreement in

FLORIDA PUBLIC SERVICE COMMISSION

12

1   place which freezes FPL's base rates during the term of the

2   agreement.  FPL doesn't have an authorized return on equity

3   range as do other companies.  Under your agreement they're

4   exempt from that, and that means you take the good with the bad

5   and the bad with the good.  And if they have costs during 2007,

6   then they ought to recognize them.

7             Staff cites the Lake Tarpon case and Mr. Anderson,

8   you know, touched on that.  In that case there is an issue of

9   costs for transmission lines that the company didn't pursue

10   for, for cost reasons.  In that case the Commission agreed to

11   amortize those costs and it reduced the impact on their

12   earnings from 94 basis points to 24 basis points.  The order

13   doesn't say a whole lot, but it's clear that the Commission

14   was, wanted to amortize the costs over four years so the effect

15   on their earnings would be 24 basis points rather than 94.

16   Here the full impact of the earnings, of an adjustment would be

17   31 basis points, which makes this case much more close to what

18   the Commission actually accomplished in the Lake Tarpon case.

19             So in conclusion, we simply see no reason for you to

20   increase their earnings from 11.61 to 11.92 return on equity.

21   The Commission should not create an exception from generally

22   accepted accounting principles because that's what Florida

23   Power & Light has proposed.  They should recognize the loss

24   when it's realized instead of shifting those costs onto future

25   ratepayers, which will surely happen if you approve the staff

FLORIDA PUBLIC SERVICE COMMISSION

13

1   recommendation.  Thank you.

2             CHAIRMAN CARTER:  Commissioner Argenziano.

3             COMMISSIONER ARGENZIANO:  Thank you, Mr. Chair.

4             In this case, I tend to disagree with OPC.  This is

5   one where I just feel there's a matter of fairness.  I'm going

6   to need a longer neck or a higher chair.

7             I just, I do disagree.  And with respect to ROE,

8   that's something I've mentioned before and something that will

9   be looked at, I think, in the future with all the companies, at

10   least I hope to take a look at that, and it is a point

11   well-taken.

12             But when -- and before, previous to the denial in

13   2007 this Commission indicated to the company go forward and do

14   this, and I just find it really difficult to -- I think it is a

15   penalization, penalty on the company after we told them move

16   forward and then there's a shift in what the state policy is

17   and what we need to do.  So I don't think it's fair.  And I

18   think that to, to penalize them for that at this point is

19   probably wrong, and especially due to the current state of

20   affairs of the economy and I'm looking at the bigger picture.

21             So with all due respect to OPC -- and I understand,

22   as I say, the ROE issue is one of great concern to me.  I just

23   don't see this as the place to take advantage of that at this

24   point.  And so I just want to express that and basically say

25   that I don't even agree with the staff position at this point.

FLORIDA PUBLIC SERVICE COMMISSION

14

1   I think the company is due that 2010 when the, when the rate

2   base is decided.  I think that's the only fair approach in

3   trying to live up to my fairness, whether it's to the consumers

4   or the company.  I think in this case the company has a point

5   well-taken.

6             MR. BECK:  Commissioner, may I respond?

7             CHAIRMAN CARTER:  You're recognized.

8             MR. BECK:  I understand what you're saying.  We don't

9   view it as penalizing the company.  They will have recovered

10   those costs.  In other words, they'll have earned 11.61 return

11   on equity if you require them to recognize the costs involved,

12   generally accepted accounting principles.  So I understand our

13   disagreement, but from my view they have recovered it and they

14   will have recovered it.  It's not penalizing them.  We differ.

15             CHAIRMAN CARTER:  Okay.  Commissioner Edgar.

16   Commissioner Edgar.

17             COMMISSIONER EDGAR:  Thank you, Mr. Chairman.  A

18   couple of brief comments and then I think I have a question to

19   follow that up.

20             First off, I think I take issue or have a different

21   recollection of a few of the comments that Mr. Anderson made on

22   this point, which is I vote here as a Commissioner and voted on

23   the West County plants, and I still believe that that was the

24   right decision and I remember discussion at the time.  And I

25   think Commissioner McMurrian and Commissioner Carter were with

FLORIDA PUBLIC SERVICE COMMISSION

15

1   us at that point in time.

2             I fully recognize and believe that this Commission

3   and other entities in this state had been looking and continue

4   to look at ways to diversify our fuel portfolio and that that

5   was the case at that time, prior to that time and since that

6   time.  However, I don't remember in that order this Commission

7   ordering FPL to bring forward a solid fuel plant.  I remember

8   there being some discussion from one Commissioner, but I do, I

9   don't recollect language in the order and I thought that's what

10   I heard you say.  So that's -- let me finish.  Just that,

11   that's an important point to me.  And if I'm incorrect, I

12   welcome to be corrected.

13             But, again, I do recognize the desire for fuel

14   diversity and discussions and probably more general direction

15   to all of our utilities and other interested parties to look

16   for ways to diversify our fuel.  And similar to Commissioner

17   Argenziano, it is because of those policy decisions and

18   discussions in the past and at the present that I am

19   comfortable with, for me, making a decision today to amortize

20   the costs over a period of time.  And I, I do think that that

21   is an appropriate accounting treatment and recognition of the

22   policy again at the time and currently.  So I just wanted to

23   make that comment.

24             My question then briefly is I am still --

25             CHAIRMAN CARTER:  Do you want to give Mr. Anderson an

FLORIDA PUBLIC SERVICE COMMISSION

16

1   opportunity to --

2             COMMISSIONER EDGAR:  No, I don't.

3             CHAIRMAN CARTER:  Okay.

4             COMMISSIONER EDGAR:  But thank you for asking.  My

5   question is --

6             CHAIRMAN CARTER:  The rule of thumb.

7             (Laughter.)

8             COMMISSIONER EDGAR:  I already know what I think and

9   I just told you, so.  But my question is I'm trying to, and I

10   recognize the comments that my colleague made, I am still

11   trying to understand the policy reasons, if indeed we amortize,

12   which I am in favor of, between a 2008 and a 2010.  And so this

13   I would pose to Mr. Anderson and anybody else, if you could

14   help me perhaps understand and give me a compelling reason from

15   a policy basis why 2010 is better than 2008, I would like to

16   understand that a little bit better.

17             MR. ANDERSON:  Thank you, Commissioner Edgar.

18   Chairman Carter, may I respond to Commissioner Edgar's points

19   and then also address briefly some legal support for something

20   I heard Commissioner Argenziano say and also respond to Mr.

21   Beck?

22             CHAIRMAN CARTER:  Mr. Anderson, you may proceed.

23             MR. ANDERSON:  Okay.  Thank you.  First, with respect

24   to the particular orders that we talked about, there are two

25   important orders.  One was the West County 1 and 2 order.  That

FLORIDA PUBLIC SERVICE COMMISSION

17

1   case is a case where one of the elements in the Commission's

2   approval was our stipulation that we would bring you the Bid

3   Rule exemption in that type of case and there's discussion of

4   that in that order.

5             Probably the most direct language, just remembering

6   together, was actually in the Bid Rule exemption order which is

7   where the Commission's order actually included the words that

8   FPL should move forward with construction of generating units

9   as expeditiously as possible, which going to the point that you

10   raised about regulatory policy and why 2010 is much, much

11   better than 2008, put ourselves back at the time when we were

12   all working together, we were marching towards trying to

13   implement fuel diversity as fast as we could at a time when the

14   markets for the construction equipment, for the generating

15   equipment and all those things were going up very fast.  And in

16   order to bring you a project consistent with that direction,

17   proceed as expeditiously as possible, we do what we do with

18   this Commission is we take that direction.  We spent -- we went

19   forward.  We didn't wait until we had a need order, we didn't

20   wait until we had an SCA determination.  If we had done that,

21   there's no way we could have delivered that project, or if we

22   did that in other cases, deliver other projects on a timely

23   basis.  So from a regulatory policy perspective we followed

24   that direction, we spent money to be able to control costs very

25   effectively and your audit shows that and to meet schedule.

FLORIDA PUBLIC SERVICE COMMISSION

18

1             And the challenge presented is that if a 2008

2   amortization schedule begins, the effect to our company will be

3   as if a good chunk, 40 percent of those costs, were to be found

4   imprudent.  We would be required to write off about $14 million

5   of the about $35 million of money we spent to put the, put the

6   Commission and the state in the position of being able to

7   proceed if that was ultimately your choice.  So that, that's

8   the heart of it.

9             Now translated one step further as we think about

10   investor interests and customer interests, we all know what's

11   going on in the financial markets, we all read the paper.  And

12   bad bumps in earnings we all know cause people to be more

13   uncertain about what to expect from our company or other

14   companies.  And comparatively speaking, things which are

15   consistent with, you know, the traditional constructive

16   regulatory approach that Florida has been applauded for where

17   there's a reasonable expectation that utilities will be treated

18   fairly, that kind of has a soothing and calming effect

19   comparatively.  And we need that, all of us, as we compete for

20   capital to construct the projects and things that we need to

21   serve customers.  So it's not just us, though we are

22   terrifically concerned for ourselves here, no bones about it.

23   It's fourth quarter.  This would be very, very bad for us.

24             But in the greater scheme of things, you know, the

25   rating industries, Standard & Poor's, Moody's, they watch on a

FLORIDA PUBLIC SERVICE COMMISSION

19

1   company-by-company, matter-by-matter basis.  You know, when

2   your NCR order was issued there were special bulletins issued

3   by the different rating agencies.  And so the signals that are

4   set and received are terrifically important.  And when we talk

5   about regulatory policy, in that respect that's what I'm

6   discussing in addition to the important fairness points.

7             I'd like to now turn very briefly to some points that

8   were, were raised by Mr. Beck also.  Take two steps back.  We

9   are in a rate freeze period.  We agreed and we did freeze our

10   base rates through the end of a considerable period, and one of

11   the basic arrangements there is that we're not regulated on

12   what our specific return on equity is.  So a return on equity

13   comparison looking back a couple of years is not even relevant

14   or should not be relevant to this discussion.  Moreover, think

15   about this.  What we're hearing from Mr. Beck is not only

16   arguments about when you start the amortization date; listening

17   to him, he's concerned with the idea of even creating a

18   regulatory asset.

19             In any event, if you go back to 2007 and any changes

20   at that time, we're not just talking about a fourth quarter bad

21   earnings surprise, we're talking about a restatement of

22   financial statements of Florida Power & Light Company, which is

23   a most, most uncommon thing.

24             So, again, those suggestions and directions are not

25   at all consistent with the rate agreement we've all been

FLORIDA PUBLIC SERVICE COMMISSION

20

1   abiding by, it's not consistent with the fact that ROE and

2   earnings tests are not part of the, that, that conversation and

3   thought during that term.  And, you know, it would be an even

4   bigger financial community impact, and that's really the sum of

5   my points there.

6             CHAIRMAN CARTER:  Commissioner Skop and then

7   Commissioner McMurrian.

8             COMMISSIONER SKOP:  Thank you, Mr. Chairman.  I guess

9   I share for the most part the views expressed by Commissioner

10   Argenziano, I differ a little bit for some reasons that I'll

11   articulate, and I do disagree somewhat with some of the

12   comments that Mr. Anderson just made and I'll try and elaborate

13   on that.

14             But going back to the need determination itself, the

15   proposed Glades project was well engineered and well planned

16   using proven technology.  But the record evidence, however,

17   showed that the project was not the most cost-effective

18   alternative and the need was accordingly denied.  I think that

19   if we look at the record during the need determination

20   proceeding itself, I think that in the interest of fairness I

21   actually suggested that FPL should be permitted to recover the

22   preconstruction costs associated with bringing the need

23   determination forward.

24             I also acknowledge, as Commissioner Argenziano has

25   pointed out and I think Commissioner Edgar somewhat touched

FLORIDA PUBLIC SERVICE COMMISSION

21

1   upon but took some exception, I do acknowledge the direction,

2   not the order, but the direction that the Commission previously

3   gave to FPL and view that somewhat in favor of FPL.  I tend to

4   disagree with Mr. Beck's position for that sole point alone,

5   that the Commission had some hand in this providing some

6   affirmative direction to the company.  So, again, the, the

7   remedy of just requiring them to expense it in whole to me

8   seems somewhat extreme.  I think the most cost-effective thing

9   to do would be write a check in the full amount, but again that

10   would violate the terms of the settlement agreement.

11             But I guess the problem I'm struggling with, as

12   Commissioner Edgar pointed out, is, is the notion of how do you

13   amortize the regulatory asset appropriately?  And to that point

14   what FPL is proposing seeks to start amortizing the asset in

15   2010 after the rate case.  Once the amortization is fully

16   completed, that's fine, the regulatory asset no longer exists.

17   But from an accounting perspective that's the amortization.

18             The revenue requirement reality is a different story.

19   And by putting it in the rate base in its totality, and this is

20   the policy issue that I think Commissioner Edgar spoke to, is

21   that it's there until the next rate case.  The amortization of

22   the amounts incrementally doesn't affect what's being collected

23   and retained by the company.  And I think that if we were to

24   look at the staff handout, I think that was given to each of

25   the Commissioners, it summarizes, I think, in some part -- some

FLORIDA PUBLIC SERVICE COMMISSION

22

1   of it is confusing so I'll speak to the easy part at the

2   bottom, but it articulates the estimated rate case annual

3   revenue requirements by the FPL request per the staff

4   recommendation in terms of starting the, the amortization in

5   2008 and the difference between those numbers.  And the annual

6   revenue impact between doing it in staff's methodology and

7   FPL's methodology is a difference of almost $1.7 million extra

8   a year that consumers would be paying.  Again, I'm trying to be

9   very fair to FPL.  But essentially I think what FPL seeks to do

10   is to maximize the opportunity to itself to put the money in

11   the rate base in its totality to increase the rate base.

12             Now this differs, and I think staff could probably

13   elaborate upon this a little bit further, but this is, this

14   would be different than a water and wastewater case where the

15   rate case expenses are amortized over four years and then you

16   have a subsequent rate decrease.  That's not happening here and

17   I think that's an important consideration.  Because if we have

18   a rate case and we do what FPL suggests, and, again, I'm trying

19   to be very fair here, but FPL does not come in for a rate case

20   for seven or eight years, the money that's the $34 million is

21   more than recovered multiple fold because, again, it's

22   incorporated in full into the rate base.  It's not going away,

23   the amortization doesn't do anything to it.  You're collecting

24   on the basis of that rate base at the time the rates were fixed

25   until the next rate case, and I think staff pointed that out a

FLORIDA PUBLIC SERVICE COMMISSION

23

1   little bit, kind of fleshed it out.

2             But I guess my, my concern is in the interest of

3   fairness, without trying to, to penalize FPL but to recognize

4   again that the Commission did put forth some direction which

5   moved them in the direction they took and being fair, I tend to

6   support the staff recommendation, primary staff recommendation

7   for the following reason.  First, it seems to be consistent

8   with past Commission precedent.  Secondly, I think, as Mr. Beck

9   pointed out, it's consistent with generally accepted accounting

10   practice to the extent that the event giving rise to the

11   creation of the regulatory asset occurred in 2007.  And this

12   issue has been lingering around for quite some time now.  But,

13   again, starting the amortization in 2008, yes, it does reduce

14   the principal amount by $14 million.  But the residual of that

15   amount is going into the rate base and they will recover on

16   that amount until such time as rates are changed again.  And I

17   can't say for certainty whether that be three years, five years

18   or 15 years, getting to some of the same rationale that

19   Commissioner Argenziano has previously brought up about the

20   length of having a full-blown rate case.  But once you put

21   something in base rates, it's there.  You're recovering on it

22   until such time.  And the difference between what they're

23   recovering versus doing it staff's way and FPL's way is about

24   $1.7 million extra a year.  So to me that's a concern.  It

25   gives me some pause.  Again, I could, I could look at it

FLORIDA PUBLIC SERVICE COMMISSION

24

1   different, different ways, but I tend to generally support the

2   staff recommendation.

3             I do have one question on Page 6.  And, Mr. Chair, I

4   could defer it or I can -- let me just do it now since I have

5   it, and I'll be happy to listen to my colleagues.  But on Page

6   6 of the staff recommendation -- and I do appreciate that FPL

7   moved forward with the project.  Again, I thought it was

8   well-engineered and well-managed and well-planned.  But with

9   respect to the, the major equipment contract termination costs

10   for the turbine generator, you know, sometimes industry

11   practice is if you have a cancellation in the midst of

12   preliminary design before you go into full-scale manufacture,

13   sometimes it's possible, as I think came up in the issue of the

14   what if of the nuclear need determination on that advanced

15   payment for long-lead forgings, what happens if you shift

16   gears?  Can you move that payment somewhere else?

17             So I guess I'd like to hear from FPL and staff with

18   respect to looking at whether the turbine generation contract

19   termination costs, whether any -- was that solely termination

20   costs or could that money be, you know, used or was it used for

21   other projects that have been in the Ten-Year Site Plan or

22   development through a workout solution with the, with the

23   turbine vendor?  I don't know much about it and I don't know if

24   staff looked at it.  But, you know, certainly an assurance by

25   FPL would be helpful there also.

FLORIDA PUBLIC SERVICE COMMISSION

25

1             CHAIRMAN CARTER:  Are you asking staff, Commissioner,

2   or are you asking --

3             COMMISSIONER SKOP:  Both.  Both.  So staff and then

4   FPL.

5             CHAIRMAN CARTER:  Staff, you're recognized.  Then

6   we'll come to you, Mr. Anderson.

7             MR. ANDERSON:  Thank you.

8             MS. SICKEL:  I'm Jeanette Sickel with staff.

9             Commissioners, the auditors did provide us with

10   documents relating to negotiations on various pieces of

11   equipment.  There were some negotiations about these turbine

12   generator components and allowances.  There was nothing that I

13   saw which indicated that the company had omitted or failed to

14   pursue an opportunity.  I think the company created

15   opportunities to negotiate in a forward-looking manner, and

16   this information and the details of it we did not include in

17   our recommendation.  My impression is that there was a very

18   positive effort on the part of the company.

19             CHAIRMAN CARTER:  Thank you.

20             Mr. Anderson.

21             MR. ANDERSON:  Thank you.  First, with respect to

22   Commissioner Skop's points about accounting.  With all respect,

23   it is this Commission which through its orders establishes what

24   is considered to be generally accepted accounting principles

25   for a utility.  So it's clearly within the Commission's

FLORIDA PUBLIC SERVICE COMMISSION

26

1   discretion to do as we've asked in this case.

2             I have with me today Mr. Bill Yeager, who is our vice

3   president of engineering and construction.  And I'm just going

4   to give my recollection of the net result of the negotiations

5   and I'll only ask him to come up if I get this wrong, which is

6   quite possible.  I'm sorry.

7             But, you know, taking a couple of steps back, at the

8   time that the project needed to be wound up, the company under

9   Mr. Yeager's direction went and, you know, negotiated the best

10   possible termination arrangement that it could, and I think

11   there are puts and takes and this and that.  Bottom line, my

12   recollection is that it resulted in a change in the, that is

13   beneficial to customers on other projects actually,

14   specifically on the West County units because some of the same

15   vendors were involved.  For example, we were able to

16   renegotiate the payment schedule such that AFUDC on the West

17   County units is reduced to customers' benefit by about

18   $500,000.  I also recall that there's about a $250,000 contract

19   cost reduction benefit for a net benefit -- was it 750 -- of

20   $750,000 to customers on that West County project.  And, you

21   know, thinking because you've got transactions going with the

22   company and both things, one is being terminated, what we look

23   for is to get as much value for customers in the context of

24   that and that's what we did.

25             Does that answer your question, Commissioner?

FLORIDA PUBLIC SERVICE COMMISSION

27

1             COMMISSIONER SKOP:  Yes, Mr. Chair.  And thank you,

2   Mr. Anderson.  I appreciate that.  That's exactly to the point,

3   again, leveraging those opportunities.

4             MR. ANDERSON:  Yes, sir.

5             COMMISSIONER SKOP:  Again, my question was defined

6   specifically to the turbine generator which probably is a large

7   frame turbine based on the plant design, but just solely

8   because the other equipment would have been so specialized

9   around a coal plant that, you know, it's pretty much sunk

10   costs; whereas, the turbine generator, say, for instance, GE

11   was doing it and you had a cancellation on a large frame, you

12   might be able to leverage some value on combined cycle

13   combustion turbines, which I think that hearing some of the

14   representations from the company they sought to do.  So that

15   addresses my question.

16             Again, the only concern I have again would be, in the

17   interest of fairness would be, again, the amortization timing

18   that Commissioner Edgar alluded to.  Again, I seek to want to

19   be extremely fair to FPL based on the circumstances.  But,

20   again, timing matters and when that amortization starts.  And,

21   again, FPL I think is, is, if we're looking at a spectrum,

22   certainly OPC has recommended, you know, that they expense it.

23   I would think from what I've heard FPL is advocating that they

24   put the full amount in rate base and I think staff is somewhere

25   in the middle.  And there are cost ramifications, real cost

FLORIDA PUBLIC SERVICE COMMISSION

28

1   impact ramifications associated with that as well as benefits

2   to the company.  And, again, if I were the company, I would

3   seek to maximize my benefit.  But, again, the amounts in

4   question and the uncertainty of if they're put into rate base

5   and how long will it be to the next rate case again gives me a

6   little bit of concern because the annual impact is a

7   $1.7 million recovery difference between what staff has

8   recommended and what the company is asking for.  And I think

9   that that's something worthy of vetting, as Commissioner Edgar

10   has raised.  Thank you.

11             CHAIRMAN CARTER:  Thank you.

12             Commissioner McMurrian.

13             COMMISSIONER McMURRIAN:  Thank you, Chairman.  And

14   we've touched on a lot of the things that I -- you know, I

15   think that I'll probably touch on them again too.  I guess to

16   start with we've talked a lot about the Commission's prior

17   guidance, suggestions, urging in prior cases and things, and we

18   talked a lot about the West County with the exchange between

19   Commissioner Edgar and Mr. Anderson.  And I actually can't

20   remember if I was a Commissioner yet.  I don't believe I was.

21   But I believe I was in the room when we had the discussion and

22   I definitely recall some of that.

23             But I also recall a couple of other things, and I

24   think we asked them to do a coal study.  In the Ten-Year Site

25   Plan reports I seem to remember a lot of emphasis on the need

FLORIDA PUBLIC SERVICE COMMISSION

29

1   for fuel diversity and suggesting that utilities, not just FPL,

2   but utilities look at solid fuel options, and I can't remember

3   where exactly Mr. Anderson was quoting on the expeditiously as

4   possible.  But anyway I remember at the time there were a lot

5   of things going on and it was over, I guess, probably several

6   months that this was going on and remember it well.

7             FPL in my opinion did what any prudent regulated

8   utility in its shoes would have done, and they brought us a

9   coal plant because -- and I say us.  It's the Commission going

10   backwards.  I think with all that urging that they did what we

11   were asking them to do.  And to me, I agree with Commissioner

12   Argenziano that to now deny recovery of those prudent

13   preconstruction costs in order to deliver what the Commission

14   was asking for would be unfair.  And I think, and I think this

15   has come out too that FPL has demonstrated that the majority of

16   the preconstruction costs were incurred in order to ensure that

17   if it were approved, and, of course, it was not, but if it were

18   approved, the coal plant would have been built in the most

19   cost-effective manner to benefit the ratepayers.  And, of

20   course, all those things matter.

21             The other thing, the precedent that we've talked

22   about -- and, Mr. Anderson, I still haven't seen those orders.

23             MR. ANDERSON:  I'm sorry.  I'm getting them out of my

24   book right now.  I have them right here.

25             COMMISSIONER McMURRIAN:  But, but I did look at the

FLORIDA PUBLIC SERVICE COMMISSION

30

1   Progress case that staff referenced in theirs and it seems

2   likes it's a little different at least in one area to me that

3   in that case it was the company's decision to pull back on that

4   transmission line.  And I don't remember all the circumstances,

5   but at least to me that's a significant difference; whereas, in

6   this case we urged or the Commission urged over that period of

7   time I talked about earlier that the utility go down that road.

8   And so to me that, that makes it different.  And so I don't

9   believe that we're bound to follow that precedent exactly

10   whenever those circumstances vary in my opinion materially and

11   they call for more, in this situation I think calls for more

12   equitable regulatory treatment.

13             So that's -- I agree with Commissioner Argenziano.  I

14   think that, you know, in this case that the amortization

15   beginning in 2010 is called for, given all those circumstances

16   that we did not have in the, in the precedent that staff was

17   trying to follow.  And I understand where they're coming from,

18   I understand where Mr. Beck and Commissioner Skop as well are

19   coming from, but I think in this case it calls for beginning

20   the amortization in 2010.

21             CHAIRMAN CARTER:  Thank you, Commissioner McMurrian.

22   And, Commissioner, so I won't bore y'all, I'll adopt

23   Commissioner McMurrian's statements and kind of pick up on what

24   Commissioner Argenziano said.  It's the fairness issue.  I do

25   remember voting at the determination of need for the coal

FLORIDA PUBLIC SERVICE COMMISSION

31

1   plants, and the whole perspective today is, is the treatment of

2   the amortization schedule.

3             I do know that when we went through the storm cost

4   recovery we talked about going to the capital markets and

5   allowing the companies to be able to borrow money.  And I do

6   recognize, as we all do, about the current state of affairs

7   financially in this country.  And a lot of what we're talking

8   about as we go forward with renewables and other kind of

9   processes like that and asking plants and companies to do

10   certain things, there is -- in fact, I saw something just

11   yesterday where even after the government had loaned money to

12   the banks to help the people with their mortgage problems they

13   weren't loaning any money to help people do that.  So I think

14   that in the context of allowing the company to amortize this

15   beginning in 2010 is the proper things to do.  It's the fair

16   thing to do, and it will send a message that when, when we say

17   that we are the leader in the nation, that we are financially

18   looking at a way to, to create an environment for businesses to

19   fundamentally stay in business so we can keep the lights on.

20   But secondly is that to provide continued low cost, reasonable

21   cost, safe cost to our consumers we need to do this.

22             And I think that in this case here based upon the

23   fact that the company is asking -- they're due the money.

24   Staff is not saying they're not due the money.  It's a question

25   of the amortization schedule.  And I think that the company

FLORIDA PUBLIC SERVICE COMMISSION

32

1   probably, particularly in this economic climate that we're in,

2   they know far better in terms of the response because they have

3   to go to the capital markets every day.  They know far better

4   about how to amortize this than anyone else not similarly

5   situated.  But I do think in the context of fairness, and going

6   back, just trying to be real simple, like Commissioner

7   Argenziano says, simpleness and fairness, is that I think the

8   company is entitled to recover this and to recover it based

9   upon the 2010 time frame.  Commissioner Argenziano.

10             COMMISSIONER ARGENZIANO:  Thank you, Mr. Chair.

11             I just want to let Commissioner Skop know that some,

12   I believe some of what he said factually may be correct, I'm

13   just not sure that I'm persuaded to your position and that I'm

14   not sure that it's good policy at this point not to -- and

15   certainly isn't, and isn't a good message to send to investors

16   I think in the state of current affairs with our economy.  I

17   just think it is also a fairness issue.

18             So with that, Mr. Chairman, I do move to deny staff's

19   recommendation and move to begin the amortization in 2010,

20   unless I'm forgetting anything else in that motion.  That's

21   just how I feel at this point.  I understand the other parties

22   and I understand what they're trying to do.  I just don't think

23   in a fairness issue that I could do it any other way.

24             CHAIRMAN CARTER:  Commissioner Edgar.

25             COMMISSIONER EDGAR:  Thank you.  Mr. Chairman, if I

FLORIDA PUBLIC SERVICE COMMISSION

33

1   may, with the clarification for my own understanding from

2   Commissioner Argenziano's motion, my understanding is that that

3   would be agreeing with the staff recommendation on Issue 1 and

4   on Issue 2, but a change to Issue 3 for the amortization date

5   from January 1, 2008, to January 8, 2010.

6             COMMISSIONER ARGENZIANO:  2010.

7             COMMISSIONER EDGAR:  And, of course, then to close

8   the docket after everything happens that needs to happen.  And

9   with that understanding I would second the motion.

10             CHAIRMAN CARTER:  Thank you.  It's been moved and

11   properly second.  We've got a question.  Commissioner Skop.

12             COMMISSIONER SKOP:  I guess I've heard the

13   discussion.  It could go either way.  It again seems that the

14   majority has, has spoken in terms of the policy reasons to

15   consider FPL's position.  Again, my interest is one of that in

16   being fair.  There's many ways to achieve the same result.

17             Again, I was just trying to articulate the, the cost

18   impact, although, you know, not substantial but there is some.

19   But, again, from a policy perspective, again, I think I can be

20   persuaded to the majority's side.  So in light of the concerns

21   I raised, I think I would have probably seconded the motion.

22   But, again, I thought it was important to raise the concern,

23   but it's equally important to build consensus, so.

24             CHAIRMAN CARTER:  Thank you.  Any further debate,

25   comments, questions?

FLORIDA PUBLIC SERVICE COMMISSION

34

1             COMMISSIONER EDGAR:  Mr. Chairman.

2             CHAIRMAN CARTER:  Commissioner Edgar.

3             COMMISSIONER EDGAR:  Just a brief question, thank

4   you, as a follow-up to that.  I think the discussion here has

5   been very helpful to me as to the accounting treatment.  Again,

6   after reviewing the information, when I walked in today I was

7   comfortable in my mind with amortizing for all of the reasons

8   that have been discussed.  I was not clear as to the date and I

9   was looking forward to the discussion and the clarification

10   that we've had from everybody who has participated.  So I thank

11   one and all because that was very helpful to me.  And whenever

12   you're ready, I'm ready to vote.

13             CHAIRMAN CARTER:  Any further debate?  Any further

14   comments?  Hearing none, all those in favor, let it be known by

15   the sign of aye.

16             (Unanimous affirmative vote.)

17             All those opposed, like sign.  Show it done.

18             (Agenda Item 9 concluded.)

19                              * * * * *

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

35

1   STATE OF FLORIDA    )

:         CERTIFICATE OF REPORTER

2   COUNTY OF LEON      )

3

4             I, LINDA BOLES, RPR, CRR, Official Commission

Reporter, do hereby certify that the foregoing proceeding was

5   heard at the time and place herein stated.

6             IT IS FURTHER CERTIFIED that I stenographically

reported the said proceedings; that the same has been

7   transcribed under my direct supervision; and that this

transcript constitutes a true transcription of my notes of said

8   proceedings.

9             I FURTHER CERTIFY that I am not a relative, employee,

attorney or counsel of any of the parties, nor am I a relative

10   or employee of any of the parties' attorneys or counsel

connected with the action, nor am I financially interested in

11   the action.

12              DATED THIS _____ day of ______________________,

13   2008.

14

15                  ________________________________

LINDA BOLES, RPR, CRR

16                  FPSC Official Commission Reporter

(850) 413-6734

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION