BEFORE THE FLORIDA PUBLIC SERVICE COMMISSION

| In re: Nuclear Cost Recovery Clause. | DOCKET NO.: 090009-EI FILED: August 10, 2009 |
| --- | --- |

PREHEARING STATEMENT OF THE OFFICE OF PUBLIC COUNSEL

The Citizens of the State of Florida, through the Office of Public Counsel, pursuant to the Order Establishing Procedure in this docket, Order No. PSC-09-0137-PCO-EI, issued March 6, 2009, hereby submit this Prehearing Statement.

APPEARANCES:

Joseph A. McGlothlin

Associate Public Counsel

Office of Public Counsel

c/o The Florida Legislature

111 West Madison Street, Room 812

Tallahassee, Florida 32399-1400

On behalf of the Citizens of the State of Florida

Charles J. Rehwinkel

Associate Public Counsel

Office of Public Counsel

c/o The Florida Legislature

111 West Madison Street, Room 812

Tallahassee, Florida 32399-1400

On behalf of the Citizens of the State of Florida

Charlie Beck

Deputy Public Counsel

Office of Public Counsel

c/o The Florida Legislature

111 West Madison Street, Room 812

Tallahassee, Florida 33299-1400

On behalf of the Citizens of the State of Florida

1.  WITNESSES:

The Citizens intend to call the following witnesses, who will address the issues indicated:

NAME								ISSUES

William R. Jacobs, Jr., Ph.D.

2. EXHIBITS:

Through William R. Jacobs, Jr., Ph.D., the Citizens intend to introduce the following exhibits, which can be identified on a composite basis:

FPL

WRJ(FPL)-1					Resume of William R. Jacobs, Jr.

WRJ(FPL)-2					Referenced Documents

PROGRESS

WRJ(PEF)-1					Resume of William R. Jacobs, Jr.

WRJ(PEF)-2	Resumes of James P. McGaughy and Cary Cook

WRJ(PEF)-3	Referenced Documents

3.  STATEMENT OF BASIC POSITION

FPL

The Citizens’ basic position is that based on the filings and information provided to date, FPL has not met its burden to demonstrate that its method of selecting the vendor(s) for the services of engineering, procurement and construction of the Turkey Point 6 & 7 units was prudent and reasonable.  Furthermore, FPL has not performed the feasibility analysis required by Commission Rule 25-6.0423, F.A.C.  Finally, FPL has not met its burden of demonstrating that the costs for the Extended Power Uprate project are separate and apart from costs that would have been necessary to provide safe and reliable service absent the EPU project.

PEF

PEF has not met its burden of demonstrating that its actions related to the signing of the Engineering, Procurement and Construction (EPC) contract on December 31, 2008 were reasonable and prudent in light of circumstances known or knowable to management at the time of signing.  Also, PEF has not submitted a sufficient or compliant long-term feasibility analysis related to completing of the Levy Nuclear Project (LNP) as required by Commission Rule 25-6.043, FAC and the LNP Determination of Need Order.  The Commission should consider spinning off the issues surrounding the LNP project schedule delay and also require PEF to file additional information related to the circumstances surrounding the signing of t he EPC and the feasibility of the LNP project based on revised costs.

4.  STATEMENT OF FACTUAL ISSUES AND POSITIONS

ISSUE 1:	Should over or under collections in the Capacity Cost Recovery Clause be included in the calculation of recoverable costs in the NCRC?

OPC:	No position at this time.

ISSUE 2:	When a utility elects to defer recovery of some or all of the costs that the Commission approves for recovery through the Capacity Cost Recovery Clause, what carrying charge should accrue on the deferred balance?

OPC:	No position at this time.

ISSUE 3:	Should FPL and PEF be permitted to record in rate base the incremental difference between Allowance for Funds Used During Construction (AFUDC) permitted by Section 366.93, F.S. and their respective most currently approved AFUDC, for recovery when the nuclear plant enter commercial operation?

OPC:	No position at this time.

FPL PROJECT MANAGEMENT AND OVERSIGHT

ISSUE 4:	Should the Commission find that for the years 2006 and 2007, FPL’s accounting and costs oversight controls were reasonable and prudent for Turkey Point Units 6 & 7 project?

OPC:	No position.

ISSUE 5:	Should the Commission find that for the years 2006 and 2007, FPL’s project management, contracting, and oversight controls were reasonable and prudent for Turkey Point Units 6 & 7 project?

OPC:	No position.

ISSUE 6: 	Should the Commission find that for the year 2008, FPL’s accounting and costs oversight controls were reasonable and prudent for Turkey Point Units 6 & 7 project and the Extended Power Uprate project?

OPC:	No position.

ISSUE 7:	Should the Commission find that for the year 2008, FPL’s project management, contracting, and oversight controls were reasonable and prudent for Turkey Point Units 6 & 7 project and the Extended Power Uprate project?

OPC:  	For Turkey Point Units 6 & 7, see Issue 7A. With respect to the EPU project, no position at this time.

ISSUE 7A:	Is FPL's decision in 2008 to pursue an alternative to an Engineering Procurement Construction (EPC) contract for the Turkey Point 6 & 7 project prudent and reasonable?

OPC:       	No. Separating the construction function from engineering and procurement (EP and C, as compared to EPC) in a project as large and complex as the Turkey Point 6 & 7 project would expose FPL and its customers to the risk of unreasonably high costs.  In a project of this magnitude, the contractors must interface with each other numerous times.  In an EPC contract, the risk of managing those interfaces is placed on the overall contractor.  When the construction function is separated, the utility carries the risk of managing the interfaces—including the risk of delays and overruns in the event those interfaces do not occur efficiently and timely.  OPC raises this issue now so that, in the event FPL organizes the contracts on a basis other than EPC, and the decision results in unreasonable costs, FPL will not be able to claim a disallowance is based on hindsight review.

FPL’S PROJECT FEASIBILITY

ISSUE 8: 	Should the Commission approve what FPL has submitted as its annual detailed analyses of the long-term feasibility of completing the Turkey Point 6 & 7 project, as provided for in Rule 25-6.0423, F.A.C?

OPC:  	No.  FPL updated its assumptions in other respects, but did not update its estimate of the cost of Turkey Point 6&7.  Without the updated construction costs, FPL’s “updated feasibility study” is worhless.

ISSUE 8A: 	If the Commission does not approve FPL’s long term feasibility analyses of Turkey Point 6 & 7, what further action, if any, should the Commission take?

OPC:	The Commission should order FPL to conduct the proper updated feasibility study by a time certain.  Once the Commission receives it, the Commission should evaluate whether the project remains feasible on a long term basis.

ISSUE 9: 	Should the Commission approve what FPL has submitted as its annual detailed analyses of the long-term feasibility of completing the EPU project, as provided for in Rule 25-6.0423, F.A.C?

OPC:	No position at this time.

FPL’S EXTENDED POWER UPRATE PROJECT

ISSUE 10: 	What system and jurisdictional amounts should the Commission approve as FPL’s final 2008 prudently incurred costs for the Extended Power Uprate project?

OPC:	No position at this time.

ISSUE 11: 	Are FPL’s 2008 actual, 2009 actual/estimated and 2010 projected EPU project costs separate and apart from the nuclear costs that would have been necessary to provide safe and reliable service had there been no EPU project?

OPC:           FPL has not met its burden of proving that these costs are separate and apart from the nuclear costs that would have been necessary to provide safe and reliable service had there been no EPU project.  Despite participating in a stipulation on the subject, FPL adamantly has refused to conduct the “separate and apart” analysis that constitutes an essential component in the determination of those EPU costs that qualify for inclusion in the nuclear cost recovery clause.

ISSUE 12: 	What system and jurisdictional amounts should the Commission approve as FPL’s reasonable actual/estimated 2009 costs for the Extended Power Uprate project?

OPC: 	No position at this time.

ISSUE 13: 	What system and jurisdictional amounts should the Commission approve as FPL’s reasonably projected 2010 costs for the Extended Power Uprate project?

OPC:	No position at this time.

FPL’S TURKEY POINT UNITS 6 & 7 PROJECT

ISSUE 14: 	What system and jurisdictional amounts should the Commission approve as FPL’s final 2006 and 2007 prudently incurred costs for the Turkey Point Units 6 & 7 project?

OPC:	No position at this time.

ISSUE 15: 	What system and jurisdictional amounts should the Commission approve as FPL’s final 2008 prudently incurred costs for the Turkey Point Units 6 & 7 project?

OPC:	No position at this time.

ISSUE 16: 	What system and jurisdictional amounts should the Commission approve as reasonably estimated 2009 costs for FPL’s Turkey Point Units 6 & 7 project?

OPC:	No position at this time.

ISSUE 17: 	What system and jurisdictional amounts should the Commission approve as reasonably projected 2010 costs for FPL’s Turkey Point Units 6 & 7 project?

OPC:		No position at this time.

FPL’S 2010 CAPACITY COST RECOVERY CLAUSE AMOUNT

ISSUE 18: 	What is the total jurisdictional amount to be included in establishing FPL’s 2010 Capacity Cost Recovery Clause factor?

OPC:	No position at this time

PEF PROJECT MANAGEMENT AND OVERSIGHT

ISSUE 19:	Should the Commission find that for the years 2006 and 2007, PEF’s accounting and costs oversight controls were reasonable and prudent for Levy Units 1 & 2 project?

OPC:	No position at this time.

ISSUE 20:	Should the Commission find that for the years 2006 and 2007, PEF’s project management, contracting, and oversight controls were reasonable and prudent for Levy Units 1 & 2 project?

OPC:	No position at this time.

ISSUE 21:	Should the Commission find that for the year 2008, PEF’s project management, contracting, and oversight controls were reasonable and prudent for Levy Units 1 & 2 project and the Crystal River Unit 3 Uprate project?

OPC:		No position at this time.

ISSUE 21A:	Was it reasonable and prudent for PEF to execute its EPC contract at the end of 2008?  If the commission finds that this action was not reasonable and prudent, what actions, if any, should the Commission take?

OPC:	No. based on the circumstances the PEF knew or should have reasonably known, it was not reasonable or prudent for PEF to sign the EPC contract with the Consortium.

ISSUE 22: 	Should the Commission find that for the year 2008, PEF’s accounting and costs oversight controls were reasonable and prudent for Levy Units 1 & 2 project and the Crystal River Unit 3 Uprate project?

OPC:	No position at this time.

PEF’S PROJECT FEASIBILITY

ISSUE 23: 	Should the Commission approve what PEF has submitted as its annual detailed analysis of the long-term feasibility of continuing construction and completing the Levy Units 1 & 2 project, as provided for in Rule 25-6.0423, F.A.C., and Order No. PSC-08-0518-FOF-EI (Determination of Need Order)?

OPC:	No. PEF has not submitted a feasibility analysis that considers the overall cost of the projects. Because of the need to renegotiate the EPC, it is not possible at this time for PEF to provide the costs necessary to conduct this analysis. Additionally, PEF’s filing does not appear to sufficiently address the non-cost components of technical and regulatory feasibility -- cost deficiencies notwithstanding. Once the Commission receives it, the Commission should evaluate whether the project remains feasible on a long term basis.

ISSUE 23A: 	If the Commission does not approve PEF’s long term feasibility analysis of Levy Units 1 & 2, what further action, if any, should the Commission take?

OPC:	The Commission should order PEF to file a feasibility analysis pursuant to the rule and need order as soon as the costs associated with the revised schedule are known and measurable. The Commission should consider identifying and withholding approval of costs that would not have been incurred but for the signing of the EPC contract (or a reasonable estimate or surrogate for those costs) until and unless PEF files an adequate long term feasibility analysis.

ISSUE 23B: 	What further steps, if any, should the Commission require PEF to take regarding the Levy Units 1 & 2?

OPC:	See Issue 23A position. In addition, the commission should consider spinning off into a separate docket the issues of feasibility and prudence and cost impacts associated with the LNP project relative to the schedule delay issue. The Commission should require PEF to file additional information relating to the circumstances related to the signing of the EPC and

ISSUE 24: 	Should the Commission approve what PEF has submitted as its annual detailed analysis of the long-term feasibility of completing the Crystal River Unit 3 Uprate project, as provided for in Rule 25-6.0423, F.A.C?

OPC:	No position at this time.

PEF’S CRYSTAL RIVER UNIT 3 UPRATE PROJECT

ISSUE 25: 	What system and jurisdictional amounts should the Commission approve as PEF’s final 2008 prudently incurred costs for the Crystal River Unit 3 Uprate project?

OPC:	No position at this time.

ISSUE 26: 	What system and jurisdictional amounts should the Commission approve as PEF’s reasonably estimated 2009 costs for the Crystal River Unit 3 Uprate project?

OPC:	No position at this time.

ISSUE 27: 	What system and jurisdictional amounts should the Commission approve as PEF’s reasonably projected 2010 costs for the Crystal River Unit 3 Uprate project?

OPC:	No position at this time.

PEF’S LEVY UNITS 1 & 2 PROJECT

ISSUE 28: 	What system and jurisdictional amounts should the Commission approve as PEF’s final 2006 and 2007 prudently incurred costs for the Levy Units 1 & 2 project as filed in Docket No. 080009-EI?

OPC:	No position at this time.

ISSUE 29: 	What system and jurisdictional amounts should the Commission approve as PEF’s final 2008 prudently incurred costs for the Levy Units 1 & 2 project?

OPC:	No position at this time.

ISSUE 30: 	What system and jurisdictional amounts should the Commission approve as reasonably estimated 2009 costs for PEF’s Levy Units 1 & 2 project?

OPC:	No position at this time.

ISSUE 31: 	What system and jurisdictional amounts should the Commission approve as reasonably projected 2010 costs for PEF’s Levy Units 1 & 2 project?

OPC:	No position at this time.

PEF’S 2010 CAPACITY COST RECOVERY CLAUSE AMOUNT

ISSUE 32:	Should the Commission approve PEF’s alternative cost recovery proposal, as set forth in PEF’s Petition and supporting Testimony, as to recovery of NCRC costs?

OPC:	The Citizens do not object to PEF’s requested cost recovery being lower. At this time we do not have a position on the determination of carrying costs associated with voluntary deferral of costs already approved.

ISSUE 32A:	If the answer to Issue 32 is yes, what is the total jurisdictional amount to be included in establishing PEF’s 2010 Capacity Cost Recovery Clause factor?

OPC:	No position at this time.

ISSUE 32B:	If the answer to Issue 32 is no, what is the total jurisdictional amount to be included in establishing PEF’s 2010 Capacity Cost Recovery Clause factor?

OPC:	No position at this time.

5.  STIPULATED ISSUES:

None.

6.  PENDING MOTIONS:

None.

7.  STATEMENT OF PARTY’S PENDING REQUESTS OR CLAIMS FOR

CONFIDENTIALITY:

None.

8.  OBJECTIONS TO QUALIFICATION OF WITNESSES AS AN EXPERT:

None at this time.

9.  STATEMENT OF COMPLIANCE WITH ORDER ESTABLISHING PROCEDURE:

There are no requirements of the Order Establishing Procedure with which the Office of Public Counsel cannot comply.

Dated this 10th day of August, 2009.

Respectfully submitted,

J.R. Kelly

Public Counsel

s/ Charles J. Rehwinkel

Charles J. Rehwinkel

Associate Public Counsel

Office of Public Counsel

c/o The Florida Legislature

111 West Madison Street

Room 812

Tallahassee, FL 32399-1400

Attorney for the Citizens

of the State of Florida

CERTIFICATE OF SERVICE

I HEREBY CERTIFY that a true and foregoing PREHEARING STATEMENT OF THE OFFICE OF PUBLIC COUNSEL has been furnished by electronic mail and U.S. Mail on this 10th day of August, 2009, to the following:

Keino Young, Esquire				Paul Lewis, Jr.

Lisa Bennett, Esquire				Director, Regulatory

Jennifer Brubaker, Esquire				Progress Energy Florida, Inc.

Division of Legal Services				106 E. College Ave., Suite 800

Florida Public Service Commission		Tallahassee, FL 32301

2540 Shumard Oak Blvd.

Tallahassee, FL 32399-0850

J. Michael Walls, Esq.				John McWhirter, Jr.

Dianne M. Tripplet, Esq.			                     McWhirter, Reeves Law Firm

Carlton Fields Law Firm			                     400 North Tampa St., Suite 2450

Post Office Box 3239			                     Tampa, FL 33602

Tampa, FL 33601-3239

Ken Hoffman		 R. Wade Litchfield, Esq.

Florida Power & Light Co.			                     Florida Power & Light Company

215 S. Monroe St., Suite 810			 215 South Monroe Street, Suite 810

Tallahassee, FL 32301-1859			 Tallahassee, FL 32301-1859

John T. Burnett, Esq.

Bryan Anderson, Esq.			                      R. Alexander Glenn

Florida Power & Light Company			                      Progress Energy Svc. Co., LLC

700 Universe Blvd.			                      Post Office Box 14042

Juno Beach, FL 33408-0420			                      St. Petersburg, FL 33733-4042

Michael B. Twomey			                      James Brew

Post Office Box 5256			                      Brickfield Law Firm

Tallahassee, FL 32314-5256			                      1025 Thomas Jefferson St. NW

West Tower, Eighth Floor

Washington, DC 20007

Natalie Smith				 Karin S. Torain

Florida Power & Light Company				 PCS Administration (USA), Inc.

215 S. Monroe Street, Suite 810		 	 Suite 400

Tallahassee, FL 32301-1859			 1101 Skokie Boulevard

Northbrook, IL 60062

Matthew R. Bernier					Randy B. Miller

Carlton Fields Law Firm				White Springs Agricultural

215 South Monroe St., Suite 500			    Chemical, Inc.

Tampa, Fl 32301-1866				P.O. Box 300

White Springs, FL 32096

Captain Shayla L. McNeil				Vicki Gordon Kaufman

AFLOA/JACL-ULT					Jon C. Moyle, Jr.

AFCESA						Keefe Law Firm

139 Barnes Drive, Suite 1				118 North Gadsden Street

Tyndall Air Force Base, FL 32403			Tallahassee, FL 32301

Southern Alliance for Clean Energy, Inc.

c/o Williams Law Firm

E. Leon Jacobs, Jr.

1720 S. Gadsden Street MS 14, Suite 20

Tallahassee, FL 33201

s/ Charles J. Rehwinkel

Charles J. Rehwinkel