288

1                              BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

2

PETITION FOR INCREASE IN        DOCKET NO. 090079-EI

3       RATES BY PROGRESS ENERGY

FLORIDA, INC.

4       _______________________________/

PETITION FOR LIMITED PROCEEDING DOCKET NO. 090144-EI

5       TO INCLUDE BARTOW REPOWERING

PROJECT IN BASE RATES, BY

6       PROGRESS ENERGY FLORIDA, INC.

_______________________________/

7       PETITION FOR EXPEDITED APPROVAL DOCKET NO. 090145-EU

OF THE DEFERRAL OF PENSION

8       EXPENSES, AUTHORIZATION TO

CHARGE STORM HARDENING EXPENSES

9       TO THE STORM DAMAGE RESERVE, AND

VARIANCE FROM OR WAIVER OF

10       RULE 25-6.0143(1)(C), (D), AND

(F), F. A. C., BY PROGRESS

11       ENERGY FLORIDA, INC.

________________________________/

7

VOLUME 4

8

Pages 288 through 427

9

ELECTRONIC VERSIONS OF THIS TRANSCRIPT ARE

10                  A CONVENIENCE COPY ONLY AND ARE NOT

THE OFFICIAL TRANSCRIPT OF THE HEARING.

11             THE .PDF VERSION INCLUDES PREFILED TESTIMONY.

12

PROCEEDINGS:           HEARING

13

COMMISSIONERS

14       PARTICIPATING:         CHAIRMAN MATTHEW M. CARTER, II

COMMISSIONER LISA POLAK EDGAR

15                              COMMISSIONER KATRINA J. McMURRIAN

COMMISSIONER NANCY ARGENZIANO

16                              COMMISSIONER NATHAN A. SKOP

17

DATE:                  Monday, September 21, 2009

18

19       TIME:                  Commenced at 9:30 a.m.

Recessed at 7:53 p.m.

20

288A

21       PLACE:                 Betty Easley Conference Center

Room 148

22                              4075 Esplanade Way

Tallahassee, Florida

23

24       REPORTED BY:           MARY ALLEN NEEL, RPR, FPR

25       PARTICIPATING:         (As heretofore stated.)

289

1                               I N D E X

2                               WITNESSES

3

NAME                                                PAGE

4

VINCENT DOLAN

5

Cross-Examination by Mr. Wright                      291

6       Cross-Examination by Ms. Fleming                     300

Redirect Examination by Mr. Glenn                    304

7

DALE E. YOUNG

8

Direct Examination by Mr. Melson                     308

9       Prefiled Direct Testimony Inserted                   311

Cross-Examination by Mr. Rehwinkel                   331

10       Cross-Examination by Mr. Moyle                       334

Cross-Examination by Mr. Brew                        349

11       Cross-Examination by Mr. Wright                      355

12       DAVID SORRICK

13       Direct Examination by Mr. Burnett                    366

Prefiled Direct Testimony Inserted                   369

14       Cross-Examination by Mr. Rehwinkel                   403

15       CERTIFICATE OF REPORTER                              427

16

17

18

19

20

21

22

23

24

25

290

1                               EXHIBITS

2       NUMBER                                       ID.  ADMTD.

3        21                                                  359

4        22                                                  359

5        48                                                  305

6        49                                                  305

7        50    DEY-1                                 328     362

8        51    DEY-2                                 328     362

9        52    DEY-3                                 328     362

10        53    DEY-4                                 328

11        54    DEY-5                                 328     362

12        55    DS-1                                  400

13        56    DS-2                                  400

14       264                                                  305

15       265                                                  307

16       266                                                  307

17       267                                                  308

18

19

20

21

22

23

24

25

291

1                          P R O C E E D I N G S

2                 (Transcript continues in sequence from

3       Volume 3.)

4       Thereupon,

5                            VINCENT DOLAN

6       a witness on behalf of Progress Energy Florida, Inc.,

7       continues his sworn testimony as follows:

8                           CROSS-EXAMINATION

9       BY MR. WRIGHT:

10            Q.   Do you have an opinion or any knowledge as to

11       what it would be on a company-wide basis?

12            A.   On an overall levelized basis, including

13       commercial/industrial?  Is that your question?

14            Q.   Yes, sir.

15            A.   It would be lower than the five.  I don't know

16       precisely what it would be.  We can certainly get that

17       for you as well, if that's helpful.

18            Q.   That would be great.  Thanks.  Could we -- I'm

19       not going to ask for a late-filed.

20                 CHAIRMAN CARTER:  No, let's do that.

21                 THE WITNESS:  I think we can find a tariff

22       sheet for that.

23                 CHAIRMAN CARTER:  You can get that with one of

24       the witnesses anyway.

25                 MR. WRIGHT:  I am more interested in the total

292

1       company value than I am in tariff components.

2                 CHAIRMAN CARTER:  Okay.

3       BY MR. WRIGHT:

4            Q.   Mr. Dolan, I divided 4 1/2 cents by 12.7

5       cents, which is the company's current average charge on

6       a residential 1,000 kWh thousand.  I got about 35, 36

7       percent attributable to the base rate piece.

8            A.   I'm sorry.  What did you divide?

9            Q.   I divided 4 1/2 cents by 12.7 cents.  For

10       practical purposes, can we use, say, 65 percent of the

11       company's total --

12            A.   I would suggest we use about 40-60.  That

13       would probably be more accurate, because as I said, the

14       4 1/2, you know, we have a two-tiered rate with our

15       residential, and I think it goes 4 1/2, 5 1/2, again

16       subject to check, so let's use 5 in the middle.  You're

17       probably looking at about 60-40.

18            Q.   Okay.  We can use 60.  The numbers will show

19       what they show.  I think it's higher than that, but

20       let's just use 60.

21                 Now, when you say that the company's risk is

22       not reduced by the availability of cost recovery and

23       line item cost recovery charges, what's the foundation

24       for that, when the company has virtually certain --

25       what's the foundation for that testimony, in light of

293

1       the fact that you recover about 60 percent through these

2       cost recovery type charges?

3            A.   I think there are two reasons why I answered

4       the question the way I did, Mr. Wright.  The first is,

5       all of the cost recovery clauses that operate in Florida

6       are contested proceedings, and certainly my observation

7       of those proceedings are that they're not just a

8       mathematical calculation and 100 percent cost recovery

9       guaranteed, so I would dispute your notion about no risk

10       associated with the clauses.  So that's number one.

11                 Number two, when I think about risk and I

12       think about the way the clauses and the total prices

13       have moved, unfortunately, all parts of that are moving

14       upward.  So I think about the base rates, and I think

15       about the increasing expenditures that we're going to

16       have to make in base rates, both in recent history and

17       going forward, and I see that as an increasing risk.

18       We're increasing our capital investment in rate base.

19       As an example, over the long term, our rate base will

20       increase with the Levy nuclear investment, and our fuel

21       charge will come down.

22                 So I can't agree with your premise to say, A,

23       first and foremost, there's no risk when we have annual

24       contested proceedings and hindsight review, so that's

25       one.  And secondly, with the increase in rate base and

294

1       the investments that are in front of us, I think as a

2       company, and I think as the market, we look at that as

3       increasing risk, not decreasing risk.  So that's the

4       reason I answered the question the way I did.

5            Q.   Well, let me ask you this.  Over the last,

6       say, four years, how much of Progress Energy Florida's

7       requested fuel cost recovery has been disallowed by this

8       Commission?

9            A.   Fuel?

10            Q.   Fuel.

11            A.   I would say a few tens of millions.  I would

12       have to check the number.  I think obviously there were

13       issues around the coal dispute.  I know it was 7 or 8

14       this year, and it was a larger number probably -- I

15       don't have that number in my head.

16            Q.   The number I have in my head from the previous

17       case is about 13.

18            A.   Okay.

19            Q.   So 20-odd.

20            A.   Twenty-something, yes.

21            Q.   Out of a fuel bill over four years of what?

22       $8 billion?

23            A.   That's probably not an unreasonable number.  I

24       don't know the precise number.

25            Q.   Are you aware of any disallowance under the

295

1       company's energy conservation cost recovery charge?

2            A.   I'm not specifically aware of any in that

3       clause.

4            Q.   Are you aware of any disallowance under the

5       company's environmental cost recovery charge?

6            A.   No, I am not.

7            Q.   Are you aware of any disallowance under the

8       company's nuclear cost recovery charge?

9            A.   That matter is still pending, so I can't say

10       yes or no to that.

11            Q.   But not so far; correct?

12            A.   Not so far, yes.

13            Q.   I would like to talk about ROE a bit.  Are you

14       aware of any company that has a pending rate case or

15       that has had a rate case decided in 2009 that has asked

16       for a greater return on equity than Progress has

17       requested, 12.54 percent, in this case?

18            A.   I am not, no.

19            Q.   You mentioned, I believe, that Progress Energy

20       Carolinas currently has an authorized ROE of -- I think

21       you said 12.75 percent; is that correct?

22            A.   Yes.

23            Q.   Are you aware that Duke Energy presently has

24       pending rate cases in the Carolinas?

25            A.   Yes, I am aware of that.

296

1            Q.   Do you know what ROE Duke Energy is requesting

2       in those rate cases?

3            A.   No, I do not.

4            Q.   Will you accept, subject to check -- and I can

5       bring this up with Mr. Sullivan later if I need to --

6       that it's 11 1/2?

7            A.   I don't know that as a fact.  If you have

8       factual information that is accurate related to that,

9       then I don't have any reason to dispute it.

10            Q.   I think you had a conversation with Mr. Moyle

11       about ROE as it relates to the Levy nuclear project.  Is

12       that -- do you remember that?

13            A.   Well, I had a lot of conversations with

14       Mr. Moyle, so you may have to be a little more specific

15       on that.  I'm sorry.

16            Q.   Well, I'm not sure I remember the details, but

17       let me ask you this.  Is it your understanding -- and

18       I'm not asking you for a legal conclusion, but as the

19       guy who has to live with this and implement it.  Is it

20       your understanding that throughout the construction

21       period of the Levy nuclear plant, you will be entitled

22       to recover a particular rate of return on either the

23       pre-construction costs or the construction investment?

24            A.   Yes.

25            Q.   And is it your understanding that that rate is

297

1       actually the AFUDC rate that was in effect as of the

2       time the company obtained its need determination from

3       the Commission?

4            A.   Yes.

5            Q.   And is it further your understanding that that

6       rate includes an ROE of 11.75 percent?

7            A.   Yes, I believe that's correct.

8            Q.   Now, you had a discussion with Mr. Moyle, I

9       think, or it might have been Mr. Rehwinkel, about the

10       company's bond ratings.  Do you recall that?

11            A.   I remember having a very brief discussion

12       about that issue.

13            Q.   Well, I think one of them asked what your bond

14       rating is.

15            A.   Yes, they did.

16            Q.   A couple of questions.  When we talk about

17       bond rating in kind of a generic context, we're really

18       talking about a company's senior unsecured bond rating,

19       are we not?

20            A.   I believe that's correct.  And I would just

21       say, Mr. Wright, I won't stray too far afield on this

22       topic.  I think we have folks that are in a better

23       position to answer any real detailed questions about it.

24                 MR. WRIGHT:  Okay.  Mr. Chairman, I need to

25       approach one more time with a cross-examination exhibit.

298

1                 CHAIRMAN CARTER:  You may approach.

2                 (Document distributed.)

3                 CHAIRMAN CARTER:  Mr. Wright.

4                 MR. WRIGHT:  Thank you, Mr. Chairman.  Earlier

5       I believe Mr. Dolan gave some answers as to what he

6       believed the company's bond ratings were, and without

7       belaboring that, I've handed him the testimony of the

8       company's ROE witness, Mr. Thomas Sullivan.  I just have

9       a couple of questions to ask him with regard to that.

10                 CHAIRMAN CARTER:  Okay.  Let's see if he can

11       answer.

12                 MR. WRIGHT:  I just wanted you to know where

13       I'm going.

14                 CHAIRMAN CARTER:  Okay.

15       BY MR. WRIGHT:

16            Q.   Mr. Dolan, it's correct that the company is

17       rated by three bond rating agencies; yes?

18            A.   Yes, that is correct.

19            Q.   And those are Standard & Poor's, Moody's, and

20       Fitch's; correct?

21            A.   Yes.

22            Q.   And having had an opportunity to look at

23       Mr. Sullivan's testimony, will you tell the Commission

24       on the record what the bond ratings are as provided by

25       those rating services for Progress Energy Florida?

299

1            A.   For all of the items listed here?

2            Q.   No, just for the senior unsecured debt rating.

3            A.   Okay.  Senior unsecured, for S&P, BBB+; for

4       Moody's, A3; and for Fitch, A.

5                 MR. WRIGHT:  Thank you.  Just one moment,

6       Mr. Chairman.

7                 CHAIRMAN CARTER:  Take a moment.  Take a

8       moment.

9                 MR. WRIGHT:  Thank you very much.

10                 Thank you, Mr. Chairman.

11       BY MR. WRIGHT:

12            Q.   Mr. Dolan, I think I have either one or two

13       more questions for you.  Do I have it right that the

14       company has no values associated with corporate aircraft

15       included in its rate base as it would affect customers'

16       rates?

17            A.   Yes.

18            Q.   Do I have it right that there are no O&M costs

19       associated with corporate aircraft that would affect

20       customers' rates in this case?

21            A.   Yes, you have that right.

22                 MR. WRIGHT:  Thank you.  That's all the

23       questions I have, Mr. Chairman.

24                 CHAIRMAN CARTER:  Thank you.  Staff?

25                 MS. FLEMING:  Thank you.

300

1                           CROSS-EXAMINATION

2       BY MS. FLEMING:

3            Q.   Good evening, Mr. Dolan.  I'm Katherine

4       Fleming.

5                 CHAIRMAN CARTER:  Hang on a sec.  Let

6       Mr. Wright retrieve his document, documents.

7       BY MS. FLEMING:

8            Q.   And I actually just have one question for you,

9       Mr. Dolan.  Have there been any discussions or plans

10       within Progress Energy Florida or the parent company to

11       reduce Progress Energy Florida's workforce in 2010?

12            A.   I would say -- well, let me answer your

13       question this way.  You know, we are -- we said this

14       earlier.  We had a reduction in 2008 and '9.  We're all

15       familiar with the facts that we submitted here.  I would

16       say for PEF, from where I sit, we don't have a specific

17       plan today to reduce workforce in 2010.  I think we want

18       to continue to operate our business the way we're

19       operating it today.

20                 Now, having said that, I do want to say,

21       conditions change.  Say if -- you know, depending on

22       what the circumstances are surrounding our business in

23       2010, I don't want to leave you with the impression here

24       today that that's not going to happen.  It's always a

25       possibility in our business; right?  But to answer your

301

1       specific question, we are not sitting around internally

2       today planning to cut workforce in 2010.

3            Q.   And just to be clear, you said you don't have

4       any plans, but have there been any discussions to reduce

5       workforce in 2010?

6            A.   I would say that, you know, we're -- well,

7       I'll answer your question this way.  In all of our

8       business units, they're always looking to derive more

9       efficiency, and some of that may result in workforce

10       reductions.  But I would say that those would more be

11       normal course of business type reductions that we would

12       see through the years.  I don't think there's a broader

13       plan or discussion for the change, if I'm understanding

14       your question correctly.

15                 MS. FLEMING:  Thank you.  We have no further

16       questions.

17                 CHAIRMAN CARTER:  Commissioners?  Commissioner

18       Skop, you're recognized.

19                 COMMISSIONER SKOP:  Thank you, Mr. Chairman.

20       Good evening, Mr. Dolan.

21                 THE WITNESS:  Good evening, Commissioner.

22                 COMMISSIONER SKOP:  If you could please turn

23       your attention to page 10 of your prefiled testimony

24       that you've adopted, please.

25                 THE WITNESS:  Yes, I have it.

302

1                 COMMISSIONER SKOP:  Okay.  And generally on

2       lines 16 through 23, but to start with, lines 20 through

3       23, and with respect to the replacement of the steam

4       generators that's discussed in lines 20 through 23, is

5       it correct to understand that Progress will not be

6       seeking recovery of the capital costs associated with

7       the replacement of the CR3 steam generators through the

8       nuclear cost recovery clause?

9                 THE WITNESS:  Yes.

10                 COMMISSIONER SKOP:  Okay.  And with respect to

11       the capital costs associated with the replacement of the

12       steam generators for CR3, Progress seeks to recover

13       those costs through base rates; is that correct?

14                 THE WITNESS:  Yes, that is correct.

15                 COMMISSIONER SKOP:  Okay.  And that would be

16       different, or it could be distinguished from the CR3

17       uprate that's discussed in lines 16 through 20, which I

18       believe Mr. Wright inquired about; is that correct?

19                 THE WITNESS:  Yes, that is correct,

20       Commissioner.

21                 COMMISSIONER SKOP:  Okay.  And with respect to

22       the steam generators for CR3, is the replacement of the

23       steam generators a discretionary expenditure or a

24       necessary expenditure?

25                 THE WITNESS:  I would say that's a necessary

303

1       expenditure.  We're on a path to extend the life of

2       those units, so it's necessary to accomplish that goal.

3                 COMMISSIONER SKOP:  Okay.  And with respect to

4       that, why -- if it is a necessary expenditure, why is it

5       important to make that expenditure in terms of any

6       benefits that would result to the ratepayers?

7                 THE WITNESS:  Well, I think it's necessary

8       because -- you know, I'm not a nuclear engineer, so I

9       won't substitute my judgment for Mr. Young's, but from a

10       business perspective, this is the lowest cost unit to

11       operate on our system, and we obviously want to make

12       sure that it runs for as long as it reasonably can, you

13       know, within industry standards.

14                 We are approaching a period where we're going

15       to file with the NRC for a life extension, as I

16       mentioned earlier, through 2035, and in order to do

17       that, we have to have the unit be in the sort of shape

18       that it could run for that period of time.  And this is

19       a consistent industry practice at this point in time for

20       us to replace those generators.  And that outage begins

21       actually this weekend coming up and will go through this

22       fall to do that work.

23                 COMMISSIONER SKOP:  Okay.  Thank you.  And

24       just one follow-up question.  I didn't hear Mr. Wright's

25       question in its entirety, so I'm going to, I guess,

304

1       express what I thought I heard.  But with respect to

2       corporate aviation expenses, you indicated that no

3       corporate allocation -- I mean no corporate aviation

4       expenses were allocated to Florida; is that correct?

5                 THE WITNESS:  Yes, that is correct.

6                 COMMISSIONER SKOP:  Okay.  Can I get briefly

7       -- if you could look at the confidential salary

8       information, if you have it available?

9                 THE WITNESS:  Commissioner, I don't have -- I

10       have not had access to that information.

11                 COMMISSIONER SKOP:  Okay.  Is there an

12       appropriate witness that I could ask later?

13                 CHAIRMAN CARTER:  Mr. Glenn?

14                 MR. GLENN:  It would be Mr. DesChamps, Masceo

15       DesChamps.

16                 COMMISSIONER SKOP:  All right.  Very well.

17       Thank you.

18                 THE WITNESS:  You're welcome.

19                 CHAIRMAN CARTER:  Thank you.  Commissioners,

20       anything further from the bench?  Redirect.

21                 MR. GLENN:  One question, Chairman Carter.

22                 CHAIRMAN CARTER:  You're recognized.

23                         REDIRECT EXAMINATION

24       BY MR. GLENN:

25            Q.   Mr. Dolan, Mr. Moyle had, I think, asked you

305

1       about ROE in 2008 and had mentioned the 9.5 percent

2       number, the ROE number.  Is that a sustainable ROE for

3       this company?

4            A.   No, it is not.

5                 MR. GLENN:  Thank you.

6                 CHAIRMAN CARTER:  Exhibits?

7                 MR. GLENN:  Yes.  We have exhibits that are

8       marked, I believe, 48 and 49 on the list.  We would move

9       those in evidence.

10                 CHAIRMAN CARTER:  Are there any objections?

11       Without objection, show it done.

12                 (Exhibits Number 48 and 49 were admitted into

13       the record.)

14                 CHAIRMAN CARTER:  Let's go to the back pages,

15       everybody.  Mr. Moyle, I think you've got 264.  Is that

16       correct?

17                 MR. MOYLE:  Yes, sir.  I would like to move it

18       in.

19                 CHAIRMAN CARTER:  Any objections?

20                 MR. GLENN:  That's fine.

21                 CHAIRMAN CARTER:  Without objection, show it

22       done.

23                 (Exhibit Number 264 was admitted into the

24       record.)

25                 CHAIRMAN CARTER:  Okay.  Mr. Wright, you've

306

1       got 265 and 260 -- wait a minute.  I think I missed one.

2                 COMMISSIONER EDGAR:  Mr. Chairman, I think

3       Mr. Wright has 265, 266, and 267.

4                 CHAIRMAN CARTER:  I'm missing 266.  Let me put

5       it on my -- I'll just have to write it out of sequence.

6       266 is -- what's the short title?

7                 COMMISSIONER EDGAR:  Mr. Chairman, if I may,

8       Florida unemployment article, 9/18/09.

9                 CHAIRMAN CARTER:  Maybe I mistitled it,

10       because I've got that as 265, Florida unemployment

11       article, 9/18/09.

12                 MR. MOYLE:  I was writing numbers on those, so

13       I probably should raise my hand and take the blame.

14                 CHAIRMAN CARTER:  Okay.  I can straighten mine

15       out later.  Are there any objections to 265, 266, and

16       267?

17                 MR. GLENN:  Progress has an objection to 265,

18       the excerpts from the J.D. Power, that it lacks

19       authentication and foundation.  It's also an extract of

20       a larger study, and to the extent that you would allow

21       it in, I think you need to allow the entire report.

22                 MR. WRIGHT:  We would have no objection to

23       Progress's exercising their right to preserve optional

24       completeness, Mr. Chairman.

25                 CHAIRMAN CARTER:  Okay.  Show it done.

307

1                 MR. WRIGHT:  So my understanding is that means

2       Progress will furnish the entire report, and it will

3       come in as 265.

4                 CHAIRMAN CARTER:  265.  You got it.

5                 MR. WRIGHT:  Thank you.

6                 (Exhibit Number 265 was admitted into the

7       record.)

8                 CHAIRMAN CARTER:  Now, 266 is the Florida

9       unemployment article, 9/18/09.  That's 266, correct,

10       Mr. Wright?

11                 MR. WRIGHT:  266 is the Florida unemployment

12       article.

13                 CHAIRMAN CARTER:  Are there any objections?

14                 MR. GLENN:  No objections.

15                 CHAIRMAN CARTER:  Without objection, show it

16       done.

17                 (Exhibit Number 266 was admitted into the

18       record.)

19                 CHAIRMAN CARTER:  Mr. Wright, 267, the Florida

20       foreclosure article; is that correct?

21                 MR. WRIGHT:  I move it to be admitted,

22       Mr. Chairman, yes, sir.

23                 CHAIRMAN CARTER:  Any objection?

24                 MR. GLENN:  No objections.

25                 CHAIRMAN CARTER:  Without objection, show it

308

1       done.

2                 (Exhibit Number 267 was admitted into the

3       record.)

4                 CHAIRMAN CARTER:  Anything further for this

5       witness?

6                 MR. GLENN:  No, Your Honor.  And may he be

7       excused until rebuttal?

8                 CHAIRMAN CARTER:  Okay.  Thank you.  Have a

9       great day.

10                 THE WITNESS:  Thank you, Chairman and

11       Commissioners.

12                 CHAIRMAN CARTER:  You guys call your next

13       witness while I'm getting my paperwork together here.

14                 MR. MELSON:  Progress calls Dale E. Young.

15       May we proceed?

16                 CHAIRMAN CARTER:  You may proceed.

17       Thereupon,

18                            DALE E. YOUNG

19       was called as a witness on behalf of Progress Energy

20       Florida, Inc. and, having been first duly sworn, was

21       examined and testified as follows:

22                          DIRECT EXAMINATION

23       BY MR. MELSON:

24            Q.   Mr. Young, have you been sworn?

25            A.   Yes, I have.

309

1            Q.   Would you please state your name and business

2       address?

3            A.   Dale E. Young, 8564 West Venable Street,

4       Crystal River, Florida.

5            Q.   By whom are you employed, and what is your

6       current job title?

7            A.   I'm employed by Progress Energy Florida, and

8       my current job title is vice president of operational

9       readiness for new plants.

10            Q.   And how long have you been in your present

11       position?

12            A.   About five months.

13            Q.   And what position did you hold at the time you

14       prefiled testimony in this docket?

15            A.   I was site vice president for Crystal River 3

16       nuclear plant.

17            Q.   And approximately how long were you in that

18       position?

19            A.   For eight years.

20            Q.   And did you prefile direct testimony in this

21       docket consisting of 17 pages?

22            A.   I did.

23            Q.   And except for the update we've just discussed

24       regarding your position with Progress, do you have any

25       changes or corrections to that testimony?

310

1            A.   I do not.

2            Q.   And with that update, if I were to ask you the

3       same questions today, would your answers be the same?

4            A.   They would be the same.

5                 MR. MELSON:  Mr. Chairman, I would ask that

6       Mr. Young's direct testimony be inserted into the record

7       as though read.

8                 CHAIRMAN CARTER:  The prefiled testimony of

9       the witness will be inserted into the record as though

10       read.

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

328

1       BY MR. MELSON:

2            Q.   And, Mr. Young, did you have five exhibits to

3       your testimony identified as DEY-1 to DEI-5?

4            A.   Yes, to DEY-5, yes.

5            Q.   I'm sorry.  One through 5.

6            A.   Yes.

7            Q.   And did DEI -- DEY-1 list the MFR schedules

8       that you are sponsoring or co-sponsoring?

9            A.   It did.

10            Q.   Do you have any changes or corrections to

11       those exhibits?

12            A.   I do not.

13            Q.   And are they true and correct?

14            A.   That is correct.

15                 MR. MELSON:  Mr. Chairman, those have been

16       identified on the comprehensive exhibit list as Exhibits

17       Number 50 through 54.

18                 CHAIRMAN CARTER:  For the record, 50 through

19       54.

20                 (Exhibits Number 50 through 54 were identified

21       for the record.)

22                 MR. MELSON:  And I'll give you a heads-up.  It

23       will be our intention at the end to move all of them

24       except Exhibit 53.  DEY-4 is the nuclear decommissioning

25       study that as a result of the stipulation on issues this

329

1       morning has been rolled out into a docket next year.

2                 CHAIRMAN CARTER:  So then what we probably

3       need to do is just X that out because that's not part of

4       this matter; is that correct?

5                 MR. MELSON:  Correct.  When we get to that,

6       when we move the other exhibits, that one will just be

7       identified, but not moved, if that's all right.

8                 CHAIRMAN CARTER:  That's fine.  Just remind me

9       when we get to that point, Mr. Melson.

10                 MR. MELSON:  Will do.

11                 CHAIRMAN CARTER:  You may proceed.

12       BY MR. MELSON:

13            Q.   Mr. Young, could you give a brief summary of

14       your testimony?

15            A.   Yes.  Good evening, Mr. Chairman and

16       Commissioners.

17                 My testimony today explains how Progress

18       Energy Florida's Crystal River 3 nuclear plant continues

19       to operate at a high level of efficiency and

20       reliability.  Because Crystal River 3 has the lowest

21       operating cost of any plant in our fleet, it provides

22       significant economic benefits to our customers.

23                 The plant ranks in the top quartile in the

24       country in environmental stewardship and personnel

25       safety.  In the area of nuclear safety, we have achieved

330

1       the industry goal of zero fuel leaks during our last

2       operating cycle.

3                 To ensure that these benefits will continue in

4       the future, we have applied to the Nuclear Regulatory

5       Commission to extend our operating license by 20 years

6       from 2016 to 2036.  To support this license extension

7       and to reduce the frequency, length, and cost of future

8       maintenance outages, we are replacing the plant's two

9       steam generators this fall.  The replacement will occur

10       during our biennial refueling outage which begins Friday

11       night and is expected to last for 85 days.

12                 My testimony also explains other actions

13       Progress Energy Florida has taken to control nuclear

14       operating costs, to maintain the plant, and to ensure

15       that we continue to have a sufficient number of trained

16       and licensed operators.

17                 With that, that concludes my summary.

18                 CHAIRMAN CARTER:  Outstanding.  Great timing.

19                 MR. MELSON:  You didn't even have to explain

20       the lights to him.

21                 CHAIRMAN CARTER:  No.

22                 MR. MELSON:  He's tendered for cross.

23                 CHAIRMAN CARTER:  Okay.  Mr. Rehwinkel, you're

24       recognized.

25                 MR. REHWINKEL:  Thank you, Mr. Chairman.

331

1                           CROSS-EXAMINATION

2       BY MR. REHWINKEL:

3            Q.   Good evening, Mr. Young.  My name is Charles

4       Rehwinkel with the Office of Public Counsel, and I just

5       have a very few questions for you.

6                 You testified just a few minutes ago in your

7       summary and also in your direct testimony about the

8       extension for the CR3 plant.  Is it 20 years?  Is that

9       correct?

10            A.   Yes, sir.

11            Q.   Is there any doubt in your mind -- well, let

12       me ask you this.  Has an extension for a nuclear plant,

13       a life extension for a nuclear plant application with

14       the NRC ever been denied?

15            A.   I'm not aware of any that have been denied.

16       There have been several approved.

17            Q.   Do you have every reason to believe that yours

18       will be approved?

19            A.   I have every reason to believe that, yes.

20            Q.   Okay.  On page 10 and 11 of your testimony,

21       you discuss the once-through steam generator replacement

22       project.  Do you see that?

23            A.   Yes.

24            Q.   These steam generators are what they call a

25       balance-of-plant part of the CR3 plant; is that right?

332

1            A.   No, that's not correct.

2            Q.   They're not?

3            A.   They're part of the NSSS, the nuclear steam

4       supply system.

5            Q.   Okay.  But you will not be seeking recovery of

6       this replacement through the nuclear cost recovery

7       clause; correct?

8            A.   That's correct.  We will not.

9            Q.   And why is that?

10            A.   It's an operating expense, an operating and

11       maintenance expense on the unit.  It doesn't increase

12       the net generation.

13            Q.   It's not eligible for it, correct, for

14       recovery?

15            A.   Not to my knowledge.  There are others that

16       know more about what's eligible for recovery in that,

17       but not to my knowledge.

18                 MR. REHWINKEL:  Mr. Young, I want to ask you

19       some questions.  I believe your counsel may object to my

20       questions because they go to part of the stipulated

21       exhibit.

22                 But, Mr. Chairman, I have a few questions that

23       I would like to ask for information purposes.  If it's

24       the will of the Commission and the wish of the

25       Commission not to take five minutes for me to ask these

333

1       questions and defer them to the subsequent docket, I'm

2       perfectly willing to do that.

3                 CHAIRMAN CARTER:  Would it be more appropriate

4       in another docket, Mr. Rehwinkel?

5                 MR. REHWINKEL:  It might be.  I just --

6                 CHAIRMAN CARTER:  In light of the agreement

7       made this morning and the stipulations?

8                 MR. MELSON:  I'm not sure which questions he's

9       talking about yet.  Let him ask one, and I will object

10       if it's objectionable.

11                 CHAIRMAN CARTER:  Well, let's do this before

12       we get down that road, because I want to keep a clean

13       record.  Why don't you take five seconds, you walk

14       halfway, Mr. Melson, and you walk halfway, and --

15                 MR. REHWINKEL:  I'll just walk all the way

16       down to him.

17                 CHAIRMAN CARTER:  -- you guys talk.

18                 (Off the record briefly.)

19                 MR. REHWINKEL:  Mr. Chairman, Mr. Melson in

20       his inestimable persuasiveness has encouraged me and

21       convinced me not to ask these questions, so I won't.

22                 Thank you.  Mr. Young, those are all the

23       questions I have for you.  Thank you.

24                 CHAIRMAN CARTER:  Thank you.  Ms. Bradley.

25                 MS. BRADLEY:  No questions.

334

1                 CHAIRMAN CARTER:  Mr. Moyle.

2                 MR. MOYLE:  Thank you, Mr. Chairman.

3                           CROSS-EXAMINATION

4       BY MR. MOYLE:

5            Q.   Good evening.

6            A.   Good evening.

7            Q.   I want to ask you a few questions about

8       certain portions of your testimony, but before I do, I

9       just want to make sure I have sort of the big picture

10       straight.  How long has the Crystal River nuclear power

11       plant been in operation?

12            A.   It went commercial in 1976.

13            Q.   These generators that you're talking about

14       replacing, were they original '76 generators, or have

15       they been replaced one time previously?

16            A.   Those are original steam generators.

17            Q.   And you're currently scheduled to run out of

18       life, if the NRC doesn't approve it, in 2016; is that

19       right?

20            A.   That's correct.

21            Q.   Okay.  Now, those generators, I mean, if you

22       were really going to shut the plant down in 2016, those

23       generators could have gotten you through to 2016,

24       couldn't they have, the steam generators?

25            A.   I do not believe that those generators will

335

1       get us to 2016.

2            Q.   And why do you say that?  Did you do a study

3       or have some analysis done and say, "Hey, these things

4       are end of life.  You've got to get rid of them now"?

5            A.   Each outage, we inspect the steam generators

6       tubes, and we -- based upon the probability of detection

7       of whether there's a flaw in the generators, in the

8       tubes, then we can operate for another two years if we

9       do not have, you know, degradation of the steam

10       generators such that they will have a fault within the

11       next two years.

12                 Our last outage, we were barely able to say

13       that we could operate for two years.  If we do not

14       replace the generators this outage, we would have a

15       mid-cycle outage the following year.  And ultimately,

16       before 2016, with the degradation we had, it looks like

17       we would have more tubes plugged on those steam

18       generators than we would be allowed to operate with.  So

19       that's the basis of my saying that I do not believe that

20       we could operate to 2016 with these steam generators.

21            Q.   On a mid-cycle outage, how long are you out on

22       a mid-cycle outage?

23            A.   If we did a mid-cycle outage to work on the

24       steam generators, it would be about 22 days.

25            Q.   And is it 1.5 million per day in fuel costs?

336

1            A.   That's -- someone else probably should answer

2       that question about fuel cost.

3            Q.   Do you have any idea what -- you know, what

4       the cost is in terms of -- to the system of a day of

5       outage for Crystal River?

6            A.   Again, I think there's others that -- I mean,

7       I could make a guess, but I think there's others that

8       can answer precisely.

9            Q.   So if you did a mid-cycle repair, when would

10       you have to do that?  What year?

11            A.   2010.

12            Q.   And when you say mid-cycle, how long is the

13       cycle?

14            A.   Two years.

15            Q.   Okay.  Did you consider waiting until you got

16       an actual approval in hand from the NRC that would

17       extend your operating license beyond 2016 before

18       embarking upon replacing these steam generators?

19            A.   Did we -- would you repeat the question?

20            Q.   Sure.  The steam generators, they cost like

21       $299 million; right?

22            A.   That's correct.

23            Q.   Did you consider saying, "Wait a minute.

24       These are a big ticket item.  Let's get in hand the

25       approval from the NRC before we commit to spending

337

1       $300 million and not run that risk that" -- even if it's

2       a slight risk that they might say no, was that part of

3       your calculation?

4            A.   I think when we did the cost study -- and

5       again, I don't have the cost study with me -- that the

6       sooner we replaced the generators, the better we were

7       from an economic analysis.

8            Q.   But that would assume that you do get the

9       license; correct?

10            A.   No.  I think even with the 2016, I think that

11       we were better off to do that.

12            Q.   And did that include an economic analysis?

13            A.   I believe it did, yes, sir.

14            Q.   Is that attached to your testimony?

15            A.   No, it is not.

16            Q.   Who is the best witness to talk to about that

17       analysis?

18            A.   I would think probably Mr. Toomey.

19            Q.   Let me refer you to -- before I do, you have

20       some reference in your testimony to benchmarks.  Are

21       those the benchmarks that are set by this Commission?

22       Are you familiar that the Commission sets benchmarks or

23       no?

24            A.   The benchmarks that I was referring to was the

25       benchmarking within the industry.

338

1            Q.   All right.  So let's go to it, 12, page 12,

2       line 1.

3            A.   I think that that benchmark is referring to

4       the Public Service Commission, the rate --

5            Q.   So on line 1, when you say that the company

6       labor increased 5.3 million over the benchmark, that

7       benchmark refers to the benchmark set by this

8       Commission; is that right?

9            A.   Yes.

10            Q.   And tell me what your understanding is of

11       those benchmarks set by the Commission, if you will?

12            A.   My understanding is that it's the 2006 test

13       case multiplied by factors to bring it up into 2009

14       dollars.

15            Q.   And the company exceeded what this Commission

16       established as a reasonable benchmark by over 5 million;

17       correct?

18            A.   That's correct.

19            Q.   Okay.  And are you aware that another witness

20       for your case has indicated that those benchmarks, that

21       they're strong evidence of reasonableness?  Do you have

22       any information about that?

23            A.   Would you repeat the question?

24            Q.   Yes.  Well, I guess I'll ask it this way.  You

25       would agree that the benchmarks set by the Commission

339

1       are reasonable when they're set; correct?

2                 MR. MELSON:  Objection.  That calls for a

3       legal conclusion.

4                 CHAIRMAN CARTER:  Rephrase.

5       BY MR. MOYLE:

6            Q.   Do you believe -- do you participate in the

7       setting of the benchmarks?

8            A.   No, I do not.

9            Q.   Do you know that the Commission staff reviews

10       information and makes its best judgment about setting

11       the benchmarks that it believes are reasonable when it

12       sets them?

13            A.   I guess I really don't -- I would assume that

14       they set reasonable things, but again, it's not an area

15       that I deal with.

16            Q.   Do you all from a management standpoint try to

17       hit the benchmarks set by the Commission or stay

18       underneath them?

19            A.   In my area, basically, we try to stay under

20       our budgets.

21            Q.   And this is your testimony.  You mention the

22       benchmark.  Do you set your budgets and consider the

23       benchmarks set by the Commission when establishing your

24       budget?

25                 MR. MELSON:  Object to the form of the

340

1       question.  He assumes the Commission sets the

2       benchmarks.  The benchmark is simply a calculation

3       that's performed by the company at the time of filing

4       the MFRs in accordance with the MFR requirements.  I

5       think the questions simply don't track the nature of the

6       benchmark.

7                 CHAIRMAN CARTER:  To the objection, Mr. Moyle.

8                 MR. MOYLE:  Well, I can ask him how he

9       understands the benchmark.  I asked him previously, and

10       he said he understood it to be a PSC benchmark.

11                 CHAIRMAN CARTER:  Ms. Gervasi.

12                 MS. GERVASI:  He can give his opinion, I

13       think, about it.  If he doesn't know, "I don't know" is

14       a perfectly good answer.

15                 CHAIRMAN CARTER:  Overruled.

16                 THE WITNESS:  Would you restate the question,

17       please?

18       BY MR. MOYLE:

19            Q.   Sure.  You had used the term "benchmark."

20       Before we even looked at this, you had said, "Well, I

21       think that's a PSC benchmark."  What did you mean when

22       you said "PSC benchmark"?

23            A.   The rate case, the benchmark that was used to

24       determine the rate case.

25            Q.   Okay.  And I was trying to understand.  When

341

1       you say it's over the benchmark, that leads me to

2       believe that when you budget, that you consider the

3       benchmark in budgeting.  Is that a correct assumption?

4            A.   It is not a correct assumption.

5            Q.   You do consider the benchmark to have a

6       meaningful connotation, given the fact that you refer to

7       it with respect to your company labor costs; correct?

8            A.   Yes, sir.

9            Q.   Page 13, you talk about controlling costs.

10            A.   Yes, sir.

11            Q.   When you all are seeking goods and labor and

12       materials for work relating to Crystal River, do you all

13       competitively bid goods, labor, and material, or do you

14       sole source it, or is it a mixed bag?

15            A.   Generally we competitively bid it unless there

16       is a justification for a sole source.

17            Q.   Is that your policy?

18            A.   Yes.

19            Q.   Page 17 of your testimony, you were asked

20       about the status of the nuclear decommissioning funding.

21       Do you see that?

22            A.   Yes, I do.

23            Q.   And the last sentence, you state, quote, "The

24       current decommissioning fund balance is sufficient to

25       cover this cost to the end of the extended plant life in

342

1       2036."  Isn't it true that the nuclear decommission fund

2       has overaccrued approximately $50 million as we sit here

3       today?

4            A.   That's my understanding, yes.

5            Q.   Okay.  And isn't it true that Progress Energy

6       has previously sought an exception from the NRC

7       guidelines on nuclear decommissioning reserves?

8            A.   I'm not aware of that.

9            Q.   Do you know -- if I showed you a response to

10       an interrogatory, would this refresh your memory as to

11       whether you helped prepare this response?

12            A.   It might.

13                 MR. MOYLE:  I'm going to show him, just for

14       counsel for Progress, the response to Interrogatory

15       Number 76, if I could.

16                 CHAIRMAN CARTER:  You may approach.

17                 MR. MELSON:  Interrogatory 76?

18                 MR. MOYLE:  I'm sorry?

19                 MR. MELSON:  Staff or OPC 76?

20                 MR. MOYLE:  I'm sorry.  Are you saying staff?

21                 MR. MELSON:  Is it a staff interrogatory or is

22       it an OPC interrogatory?  We've got lot of 76s.

23                 MR. YOUNG:  Mr. Chairman?

24                 CHAIRMAN CARTER:  Yes, sir.

25                 MR. YOUNG:  If Mr. Moyle can tell me, like

343

1       Mr. -- I want to know whose response to interrogatory?

2       Is it PEF's response to staff or PEF's response to OPC?

3                 MR. MELSON:  It's PEF's Response to Staff's

4       Fifth Set, Number 76.  And when we get a question, I may

5       have objection.

6                 CHAIRMAN CARTER:  Let's first of all make sure

7       everybody is on the same page.  Mr. Young, are you

8       there?

9                 THE WITNESS:  Yes, I have the --

10                 CHAIRMAN CARTER:  No, no.  I'm talking about

11       our Mr. Young.

12                 THE WITNESS:  Oh, I'm sorry.

13                 MR. YOUNG:  Yes, sir.

14                 CHAIRMAN CARTER:  Okay.  All right.  Let's see

15       what happens.  Mr. Moyle.

16       BY MR. MOYLE:

17            Q.   Sir, this is Interrogatory 76.  You assisted

18       in the preparation and sponsorship of the answer to this

19       interrogatory; isn't that correct?

20            A.   That is correct.

21            Q.   Okay.  Would you just read the question and

22       the answer into the record, please?

23                 MR. MELSON:  I'm going to object at this

24       point.  We have stipulated that the decommissioning

25       study will be rolled out into another docket.  The only

344

1       decommissioning issue remaining in this case is what is

2       the appropriate accrual for the test year, and the

3       parties have stipulated that that's zero, so this

4       question is not relevant to any issue in the case.

5                 CHAIRMAN CARTER:  Mr. Moyle, to the objection.

6                 MR. MOYLE:  Well, there's testimony found on

7       page 17 that says, quote, "The current decommissioning

8       fund balance is sufficient to cover this cost to the end

9       of extended plant life in 2036."  I mean, it's in play

10       in his direct testimony.  I've asked him is it

11       overfunded, he said yes, and my next line of inquiry is,

12       has Progress ever tried to approach the NRC about any

13       kind of waiver from the rule, and it's --

14                 CHAIRMAN CARTER:  Did you hear Mr. Melson's

15       objection?

16                 MR. MOYLE:  Yes, but I don't understand that

17       decommissioning study to be the whole kit and caboodle.

18       I understand this to be a very limited -- a limited

19       question, which the ultimate objective is to see whether

20       there's not any money that can flow back to ratepayers.

21                 MR. MELSON:  Chairman Carter, if I could

22       respond.

23                 CHAIRMAN CARTER:  Mr. Melson.

24                 MR. MELSON:  If you want an issue about

25       flowing money back to ratepayers, that should have been

345

1       raised by the time of the prehearing conference.

2       There's an issue about -- a similar issue, corrective

3       reserve measures with respect to the depreciation.

4       There's an issue of corrective reserve measures with

5       respect to fossil dismantlement.  There's no issue even

6       hinting at anything with respect to the nuclear

7       decommissioning fund.

8                 My understanding is that he had a line of

9       questions like this in the Florida Power & Light case,

10       so he was aware of the issue by the time of the

11       prehearing conference in this case.  I don't think he

12       can show good cause why an issue hasn't been raised, and

13       it's simply beyond the scope of any issue in this

14       docket.

15                 CHAIRMAN CARTER:  Before I go to Ms. Gervasi,

16       Mr. Moyle, to the objection.

17                 MR. MOYLE:  Well, I think the line of

18       questioning -- and I don't know the exact timing.  It's

19       all starting to blur in my head, but the line of

20       questioning in the Power & Light case, I'm not sure if

21       the point in time was indeed prior to the prehearing

22       conference, but whatever it is, it is.

23                 I guess the point that I want to make and I

24       think deserves to be made, to the extent that this

25       witness is not talking about the decommissioning fund

346

1       balance, which are his express words, then maybe

2       Mr. Melson would be correct.  But when this witness

3       talks about the decommissioning fund balance is

4       sufficient, it begs the question, well, how much is in

5       there?  And given, you know, what you've been hearing

6       about the state of the economy and, you know, the need

7       for consumers, I'm simply trying to ask if there's not a

8       way that Progress can explore approaching the NRC about

9       flowing some money back.

10                 CHAIRMAN CARTER:  Thank you.  Ms. Gervasi.

11                 MS. GERVASI:  Sounds to me like it is

12       irrelevant for the purposes of this proceeding,

13       Mr. Chairman.

14                 CHAIRMAN CARTER:  Okay.  Sustained.  Move on.

15                 MR. MOYLE:  I would like -- can we go ahead

16       and have it read into the record, just so the record is

17       clear, as a proffer?

18                 I'll do it if you don't want to do it.

19                 MR. MELSON:  I'm going to object to that as

20       well.  If it is not relevant to any issue in the case,

21       then it doesn't need to be in the record.

22                 MR. MOYLE:  Well, to preserve it for appeal, I

23       think I have a legal right to make a proffer of it,

24       Mr. Melson.

25                 MR. MELSON:  If you would like to read it into

347

1       the record.

2                 MR. MOYLE:  Sure.  Mr. Chairman, if I may.

3                 CHAIRMAN CARTER:  You may.

4                 MR. MOYLE:  Question 76, "Please refer to

5       Exhibit DEY-4 attached to the direct testimony of

6       witness Dale E. Young.  Please explain or describe any

7       exceptions that PEF had requested from the NRC

8       guidelines on decommissioning reserves."

9                 Response, "Progress Energy Florida has not

10       requested any recent exceptions to the NRC guidelines on

11       decommissioning reserves.  However, any exemption

12       request was submitted" -- I'm sorry.  "However, an

13       exemption request was submitted to the NRC in 1994 and

14       later withdrawn by CR3.  Please see Staff's Sixth

15       Request for Production of Documents, Number 23, for

16       documents related to this 1994 activity."

17                 Thank you.

18                 CHAIRMAN CARTER:  Thank you.

19       BY MR. MOYLE:

20            Q.   Let me ask you a question.  On page 15 of your

21       testimony, you're talking about excess energy remaining

22       in the fuel assembly at the end of a particular

23       operating cycle.  Do you see that?

24            A.   Yes.

25                 MR. MELSON:  Objection.

348

1                 CHAIRMAN CARTER:  State the basis of your

2       objection.

3                 MR. MELSON:  The parties have stipulated to

4       the amortization of costs associated with the last core

5       of nuclear fuel, so this is no longer a live issue in

6       this case.  It's a stipulation to Issue 79 appearing on

7       page 109 of the Prehearing Order.

8                 CHAIRMAN CARTER:  Mr. Moyle, to the objection.

9                 MR. MOYLE:  When was the stipulation entered?

10                 MR. MELSON:  It was approved by the Commission

11       this morning.  It was entered by the parties last week

12       sometime.

13                 MR. MOYLE:  Well, I guess where I have a

14       concern is, in terms of testimony, if we're going to

15       stipulate and try to clean up the record, I mean, this

16       is full of -- there was no errata done.  He didn't take

17       the stand and say, "This is no longer relevant."  He

18       talks about the surplus fuel in his testimony.  If we're

19       going to stipulate and it's going to come out, it ought

20       to come out everywhere.

21                 MR. MELSON:  Commissioner, we don't

22       ordinarily -- at least in my experience, the Commission

23       has not gone through testimony and stricken testimony

24       that relates to stipulated issues.  In essence, the

25       testimony is in and supports the stipulation.  But as a

349

1       result of the stipulation, Mr. Moyle and his client have

2       no basis to challenge the underlying facts at this

3       point.  If they disputed the underlying facts, they

4       should not have agreed for this to be a category to a

5       stipulation.

6                 CHAIRMAN CARTER:  Mr. Moyle, before I go to

7       staff, final.

8                 MR. MOYLE:  I don't have anything.

9                 CHAIRMAN CARTER:  Ms. Gervasi.

10                 MS. GERVASI:  I think it's irrelevant for the

11       purposes of this proceeding.

12                 CHAIRMAN CARTER:  Sustained.  Move on.

13                 MR. MOYLE:  No further questions.

14                 CHAIRMAN CARTER:  Okay.  Mr. Brew.

15                 MR. BREW:  Thank you, Mr. Chairman.

16                           CROSS-EXAMINATION

17       BY MR. BREW:

18            Q.   Good afternoon, Mr. Young.  I just have a

19       couple of quick questions for you regarding your

20       testimony on page 12, specifically, the question and

21       answer that begin on line 15.  Do you see that?

22            A.   Yes.

23            Q.   Okay.  When you refer to the degradation of

24       the OTSG tubes, you're referring to the outer leg of the

25       steam generator, OT?

350

1            A.   When I refer to the tubes of the steam

2       generator -- the question is what is it?

3            Q.   The reference to OT.

4            A.   OT is once-through steam generators.

5            Q.   Now, does the company sleeve as well as plug

6       tubes?

7            A.   Yes, we have sleeved tubes in the Crystal

8       River 3 generator.

9            Q.   Okay.  Am I correct that the Crystal River

10       output rating will not change due to the steam generator

11       replacement?

12            A.   You are correct.

13            Q.   Okay.  So there had been no derating of the

14       unit due to any degradation of the existing tubes?

15            A.   There is no derating.  There's a slight loss

16       of efficiency due to the plugging of the tubes.

17            Q.   But the replacement of the steam generator

18       will not lead to an increase in output?

19            A.   That is correct.

20            Q.   And the principal near-term benefits of the

21       steam generator replacement described in your testimony

22       are the elimination of the need for a mid-cycle outage?

23            A.   Yes.

24            Q.   And the avoidance of $9 million in additional

25       inspection and repair costs; is that right?

351

1            A.   Yes.

2            Q.   Which is referenced on line 19 of your

3       testimony.

4            A.   Yes.

5            Q.   So am I correct that compared to the 2007

6       refueling outage, refueling costs should be at least

7       $9 million cheaper in the future?

8            A.   Compared to the -- which outage?  The '7

9       outage?

10            Q.   Let's stick to line 19 of your testimony.  You

11       refer to inspection and repair costs of approximately

12       9 million during the 2007 refueling outage.  Do you see

13       that?

14            A.   Yes, I see that.

15            Q.   So my question would be that that $9 million

16       should be a nonrecurring cost once you've done the steam

17       generator replacement; is that right?

18            A.   Not all of the 9 million will be nonrecurring.

19       We will still have to do steam generator inspections.

20       It will be significantly less than the 9 million.  I

21       don't know the exact number.  I would estimate it would

22       be about 3 million.

23            Q.   So is your testimony designed to suggest that

24       the $9 million in inspection and repair costs are

25       associated with the degradation of the tubes, or would

352

1       that inspection occur anyway?

2            A.   We have to inspect steam generator tubes

3       regardless.

4            Q.   Regardless.  So are you saying that that

5       $9 million in inspection costs would be incurred anyway?

6            A.   No.  I'm saying that a portion of that

7       9 million would occur anyway, and I believe it would be

8       closer to 3 million instead of the 9 million.

9            Q.   Okay.  So the steam generator replacement

10       should save about $6 million in inspection and repair

11       costs?

12            A.   Yes, I would believe that would be fair.

13            Q.   And that should be nonrecurring then once the

14       steam generator replacement goes into service?

15            A.   That's correct.

16            Q.   And you're also suggesting that the time

17       required for these inspections and repairs should be

18       shortened -- have increased the last refueling, the

19       2007, by about nine days.  Do you see that?

20            A.   Yes, I do.

21            Q.   Okay.  So can I take it from that then that

22       with the steam generator replacement, refueling outages

23       should be shorter by at least that amount?

24            A.   Our objective will be to reduce the steam

25       generator outage to the normal refueling outages,

353

1       depending on what else we're working on, but we would

2       not have the nine days required -- the additional nine

3       days required to work on the steam generators.

4            Q.   So future refueling outages should not have to

5       do the inspection work that you now say takes an

6       additional nine days?

7            A.   That's correct.

8            Q.   So we should see shorter refueling outages in

9       the future; is that right?

10            A.   That is our objective.

11            Q.   And that's the justification for doing the --

12       that's one of the justifications for doing the steam

13       generator replacement?

14            A.   That's correct.

15            Q.   Okay.  So we should have fewer inspection

16       costs and shorter refueling outages as a result?

17            A.   We hope so.

18            Q.   And ratepayers should be able to bank on that?

19            A.   We hope so.

20            Q.   Okay.  And you're also suggesting that there

21       will be no need for mid-cycle inspection outages; is

22       that right?

23            A.   With the new generators, we would not

24       anticipate having to do a mid-cycle outage.

25            Q.   Okay.  So without the mid-cycle outage and

354

1       with shorter refueling outages, should we be expecting

2       increased annual production from Crystal River 3 after

3       the steam generator repair goes into effect?

4            A.   By reducing the outage duration, we would --

5       in the outage years, we would increase production, yes,

6       that's correct.

7            Q.   And in the non-outage years, you would be

8       avoiding the mid-cycle maintenance, so that should also

9       lead to increased production in those years as well?

10            A.   Except that we haven't had to have the

11       mid-cycle outage, so it's an avoidance.  But we haven't

12       had the mid-cycle outages in previous years, so I guess

13       there would be no real increase, if I understand the

14       question correctly.

15            Q.   So it's a phantom outage.  You're avoiding an

16       outage that you historically haven't incurred?

17            A.   Yes.  I don't know that we call them phantom

18       outages, but . . .

19            Q.   But I like it.

20            A.   Okay.

21                 MR. BREW:  We can get into double negatives

22       real quick, but I'm not going to go there.

23                 Okay.  That's it.  Thank you.

24                 CHAIRMAN CARTER:  Thank you, Mr. Brew.

25       Ms. Van Dyke.

355

1                 MS. VAN DYKE:  No questions.

2                 CHAIRMAN CARTER:  Mr. Wright.

3                 MR. WRIGHT:  Thank you, Mr. Chairman.

4                           CROSS-EXAMINATION

5       BY MR. WRIGHT:

6            Q.   Good evening, Mr. Young.

7            A.   Good evening.

8            Q.   I think that I have just a couple of questions

9       for you if you can answer them.  They were referred to

10       me by -- they were referred to you by, I should say, by

11       Mr. Dolan.

12                 If I could ask you to look at page 10 of your

13       testimony.

14            A.   Okay.  I'm on page 10.

15            Q.   Thanks.  At lines 13 through 14, you make the

16       statement, "When completed, we estimate the uprate

17       project will save customers nearly 2.6 billion in gross

18       fuel costs over the life of the unit."  I'm just trying

19       to understand what that value represents, and I have a

20       couple of questions to ask you in that regard.

21                 Is that a net present value number or a

22       nominal number, if you know?

23            A.   I do not know.

24            Q.   Is there another witness in the case who would

25       know?

356

1            A.   I would believe one of our financial witnesses

2       would be better to answer that.

3                 MR. WRIGHT:  Thank you.  Mr. Chairman, if I

4       could just ask that we have the same deal we had before,

5       that the Company will endeavor to identify the

6       appropriate witness to address this for me later.

7                 CHAIRMAN CARTER:  Mr. Melson.

8                 MR. MELSON:  We will do that.  We're arguing

9       about who it is, and we will let you know once we

10       decide.

11                 CHAIRMAN CARTER:  You guys can make that call.

12                 MR. WRIGHT:  Thank you, Mr. Chairman.

13       BY MR. WRIGHT:

14            Q.   Continuing on, on line 14 you -- well, the

15       phrase is used that it will save customers nearly

16       2.6 billion in gross fuel costs.  And my question for

17       you is, what does the phrase "gross fuel costs" mean

18       there, if you know?

19            A.   I believe we're talking about the difference

20       between the cost of fuel for Crystal River 3, nuclear

21       fuel, versus the replacement cost of power for it.

22            Q.   That kind of brings me to my next question,

23       which is, what then would be the difference between

24       gross and net, if you know?

25            A.   I think someone else should answer that.

357

1            Q.   Okay.  And finally, my understanding of

2       Progress's system is that the replacement fuel when CR3

3       is not online is predominantly natural gas.  Would that

4       be consistent with your understanding?

5            A.   It would be consistent with my understanding,

6       yes.

7            Q.   And my question for you, if you know, in

8       computing the $2.6 million value referenced in your

9       testimony, what escalation rate did the company assume

10       for the price of natural gas?

11            A.   And again, I think we need to identify someone

12       else to answer that.

13                 MR. WRIGHT:  That was very easy.  Thank you,

14       Mr. Young, and thank you, Mr. Chairman.

15                 CHAIRMAN CARTER:  Thank you, Mr. Wright.

16       Staff.

17                 MR. YOUNG:  Thank you, Mr. Chairman.

18       Mr. Chairman, for the record, my name is Keino Young.

19       I'm with the Commission staff.  Good afternoon -- good

20       evening, Mr. Young.

21                 THE WITNESS:  Good evening.

22                 MR. YOUNG:  It's kind of weird saying that.

23                 Mr. Chairman, all the parties -- just for the

24       record, all the parties have agreed to staff's composite

25       -- to the interrogatories and PODs going into the record

358

1       as staff's composite exhibit, as items number 21 and 22.

2       And I just want to put it on the record that all the

3       parties have agreed to moving those items into the

4       record.

5                 CHAIRMAN CARTER:  Is that the understanding of

6       the parties?  Okay.

7                 MR. YOUNG:  I don't see Mr. Moyle.

8                 CHAIRMAN CARTER:  Ms. Kaufman is here.

9                 MR. YOUNG:  And, Mr. Chairman, this is in lieu

10       of cross.

11                 CHAIRMAN CARTER:  Okay.  Ms. Kaufman, is that

12       your understanding?

13                 MS. KAUFMAN:  Yes, sir, it is.

14                 CHAIRMAN CARTER:  So in lieu of cross, you

15       would move 21 and 22; is that correct?

16                 MR. YOUNG:  Yes, sir.  And just for the

17       record, item number 23 has been spun out to -- that's

18       the decommissioning study, nuclear decommissioning

19       study, and that has been spun out, so staff is not going

20       to move that into the record.

21                 CHAIRMAN CARTER:  That's pursuant to what

22       Mr. Melson had said earlier, that we would take that out

23       of this docket here.

24                 MR. YOUNG:  Yes, sir.

25                 CHAIRMAN CARTER:  Okay.  Without objection,

359

1       then, on 21 and 22, show it done.

2                 (Exhibits Number 21 and 22 were admitted into

3       the record.)

4                 CHAIRMAN CARTER:  Mr. Young.

5                 MR. YOUNG:  Staff has no questions.

6                 CHAIRMAN CARTER:  Okay.  Commissioners?

7       Commissioner Skop, you're recognized.

8                 COMMISSIONER SKOP:  Thank you, Mr. Chairman.

9       Good evening, Mr. Young.

10                 THE WITNESS:  Good evening.

11                 COMMISSIONER SKOP:  If you could turn your

12       attention to page 10 and 11 on your prefiled testimony,

13       please.

14                 THE WITNESS:  Okay.

15                 COMMISSIONER SKOP:  And on line 21 of page 10,

16       I guess you indicate that Progress Energy Florida has

17       experienced stress corrosion and cracking with the steam

18       generator tubes; is that correct?

19                 THE WITNESS:  That is correct.

20                 COMMISSIONER SKOP:  Okay.  And that's part of

21       the reason for the replacements of those steam

22       generators?

23                 THE WITNESS:  Yes, the major reason.

24                 COMMISSIONER SKOP:  Okay.  And is that also

25       the subject of an NRC guidance in terms of corrosion and

360

1       cracking?

2                 THE WITNESS:  Yes.

3                 COMMISSIONER SKOP:  So it's also a safety

4       issue?

5                 THE WITNESS:  Yes, very much so.

6                 COMMISSIONER SKOP:  And I think in response to

7       a previous question -- if I could turn your attention to

8       page 11 of your prefiled testimony, lines 1 and 2, I

9       think a question arose as to whether an economic study

10       was done.  And looking at your testimony, I don't see a

11       direct reference to it, but apparently your testimony

12       indicates that a study was performed that indicated that

13       the cumulative present value revenue requirement in

14       terms of replacing the steam generators exceeded the --

15       resulted in savings to the ratepayers; is that correct?

16                 THE WITNESS:  That is correct.

17                 COMMISSIONER SKOP:  Okay.  And to that same

18       study, on page 4, it was also deemed more cost-effective

19       to replace the steam generators as quickly as possible

20       instead of waiting until the end of their life based on

21       some of the problems that you've previously indicated;

22       is that correct?

23                 THE WITNESS:  That's correct.

24                 COMMISSIONER SKOP:  All right.  And just one

25       follow-up question.  On page 12 of your testimony, you

361

1       talk about the savings that might be resultant from

2       replacing the steam generators sooner rather than later

3       in terms of the additional tube inspections that have to

4       be done.  Would it be correct to understand that even

5       with new steam generators, you would still have to do

6       some form of periodic inspection on the tube bundles?

7                 THE WITNESS:  Yes.  Every refuel, we will be

8       required to inspect a certain percentage of the tubes.

9                 COMMISSIONER SKOP:  Okay.  But it would be

10       certainly less inspection than would currently be

11       required with the aging tubes; is that correct?

12                 THE WITNESS:  That's correct.  I don't think

13       we could inspect any more than we're currently

14       inspecting.

15                 COMMISSIONER SKOP:  Okay.  Thank you.

16                 CHAIRMAN CARTER:  Thank you, Commissioners.

17       Anything further from the bench?

18                 Redirect.

19                 MR. MELSON:  No redirect.

20                 CHAIRMAN CARTER:  Exhibits.

21                 MR. MELSON:  We would move Exhibit 50, 51, 52,

22       and 54.

23                 CHAIRMAN CARTER:  Are there any objections?

24       Without objection, show it done, Exhibits 50, 51, 52,

25       and 54.

362

1                 (Exhibit Number 51, 51, 52, and 54 were

2       admitted into the record.)

3                 MR. MELSON:  And we are not offering 53.

4                 CHAIRMAN CARTER:  To the Commissioners and the

5       parties, this was -- as Mr. Melson said earlier, this

6       was part of the spin-off of the issue pursuant to the

7       stipulation, so we won't admit 53.  Okay?

8                 MR. MELSON:  And, Commissioner, while we're on

9       this page, we've also identified the MFR schedules that

10       are dealt with essentially by every witness in the case

11       as Exhibit 47.  I wonder if it would be appropriate to

12       move those at this time so we don't forget?

13                 CHAIRMAN CARTER:  Okay.  Let's -- are there

14       any objections to that?

15                 MR. REHWINKEL:  Mr. Chairman.

16                 CHAIRMAN CARTER:  Mr. Rehwinkel.

17                 MR. REHWINKEL:  I'm not sure that I have an

18       objection, but there was -- there are several MFR

19       schedules that have been revised over the course of the

20       case, and I don't --

21                 CHAIRMAN CARTER:  You want a chance to look it

22       over?

23                 MR. REHWINKEL:  I just want to make sure what

24       we're talking about.

25                 CHAIRMAN CARTER:  Mr. Melson.

363

1                 MR. REHWINKEL:  And I guess I would like for

2       the company to address -- to actually list which ones --

3       because I think I have them all, but I'm just not sure.

4                 MR. MELSON:  Why don't we prepare -- why

5       doesn't the company prepare a list of the schedules that

6       have been modified, and then we will move them as

7       modified when we have that list.

8                 CHAIRMAN CARTER:  Okay.  Let's do it that way.

9       Mr. Wright.

10                 MR. WRIGHT:  Thank you, Mr. Chairman.  I just

11       want to keep up with the exhibit list, and I'm wondering

12       about Exhibit Number 23, which is identified as an

13       exhibit for Mr. Young, staff's Composite 23.  I note

14       that it relates to nuclear decommissioning, so it may

15       have been withdrawn, but I --

16                 CHAIRMAN CARTER:  It was.  It was.

17                 MR. WRIGHT:  It was?

18                 CHAIRMAN CARTER:  It was withdrawn, 23.  I'm

19       sorry I wasn't more explicit to the parties.  Exhibit 23

20       was withdrawn.

21                 MR. WRIGHT:  You probably were and I just

22       missed it.  Thank you, Mr. Chairman.

23                 CHAIRMAN CARTER:  Okay.  All right.  Let's do

24       this, boys and girls.

25                 MR. MELSON:  And before you do that, may

364

1       Mr. Young be excused?

2                 CHAIRMAN CARTER:  Oh, yes, Mr. Young.  Well,

3       we're going to be excused temporarily with Mr. Young.

4       Let's take 10, everybody.

5                 (Short recess.)

6                 CHAIRMAN CARTER:  We are back on the record,

7       and when we last left, we had just completed with

8       Mr. Young, Mr. Young and Mr. Young.  So now call your

9       next witness.

10                 MR. BURNETT:  Thank you, sir.  We would call

11       David Sorrick as the next witness, but I understand that

12       Mr. Glenn by your leave would address a clarification

13       matter.

14                 CHAIRMAN CARTER:  Okay.  Let's do this.  Let's

15       have our preliminary matter.  Mr. Glenn, you're

16       recognized, sir.

17                 MR. GLENN:  Thank you, Mr. Chairman.  I wanted

18       to clarify just for the record one of the statements

19       that Mr. Dolan made in response to a question from

20       Commissioner Skop regarding corporate aircraft.

21                 I think the answer that Mr. Dolan gave was

22       that that is not included in our case, and that's

23       accurate.  The shareholders pay for that.  How it's

24       allocated and how it is, it's above the line for SEC and

25       FERC reporting purposes, but if you look at Schedule C-2

365

1       on the MFRs, we then go ahead and take that out, so

2       shareholders pay for the corporate aircraft and the use

3       of any corporate aircraft.

4                 So I just wanted to clarify that, because it

5       may show up I think in some salary information where you

6       might see a director of aviation services or something

7       like that.  That's included just because it fell within

8       the portion.  And, yes, it is allocated, but it is then

9       subsequently taken out of that.  So when you see the C-2

10       MFR, that takes out that salary as well.  So I just

11       wanted to clarify that for the record.

12                 CHAIRMAN CARTER:  Okay.  Commissioner Skop.

13                 COMMISSIONER SKOP:  Thank you, Mr. Chair, and

14       thank you, Mr. Glenn.  That was my concern with respect

15       to the key on line number 86 on the 2008 and 159 on the

16       2009.  I saw that allocation.  But relating that back to

17       the MFR, I'm sure that will address my concern.  Thank

18       you.

19                 MR. GLENN:  And I think Mr. -- I think I may

20       have mentioned that Mr. DesChamps is the witness on

21       salary information.  He's not on that.  It would be

22       Mr. Toomey, who's the final witness in the case.  So to

23       the extent you have any additional questions that I

24       haven't been able to explain, he's the guy.

25                 COMMISSIONER SKOP:  No, the only thing that

366

1       threw me was the allocation on that comment sheet, and

2       if I can resolve it on my own, there will be no further

3       questions.  Thank you.

4                 MR. GLENN:  Thank you.

5                 CHAIRMAN CARTER:  Thank you.  Any further

6       preliminary matters before we begin with this witness?

7       Any of the parties, staff?

8                 MS. KLANCKE:  I'm not aware of any at this

9       time.

10                 CHAIRMAN CARTER:  Okay.  Let's proceed.

11       Mr. Burnett.

12                 MR. BURNETT:  Thank you, sir.

13       Thereupon,

14                            DAVID SORRICK

15       was called as a witness on behalf of Progress Energy

16       Florida, Inc. and, having been first duly sworn, was

17       examined and testified as follows:

18                          DIRECT EXAMINATION

19       BY MR. BURNETT:

20            Q.   Mr. Sorrick, will you please introduce

21       yourself to the Commission and provide your business

22       address?

23            A.   Yes.  My name is David --

24                 CHAIRMAN CARTER:  Hold on.  Turn your

25       microphones on.

367

1                 THE WITNESS:  Oh.  There?  Is that good?

2                 CHAIRMAN CARTER:  Turn that one on too just in

3       case you turn while you're talking.

4                 THE WITNESS:  Okay.

5                 CHAIRMAN CARTER:  There you go.  Okay.

6                 THE WITNESS:  Are we good?

7                 CHAIRMAN CARTER:  We're good now.

8                 THE WITNESS:  My name is David Sorrick, and

9       I'm the Vice President of Power Generation Florida, and

10       my business address is 299 First Avenue North,

11       St. Petersburg.

12       BY MR. BURNETT:

13            Q.   And have you already been sworn, Mr. Sorrick?

14            A.   Yes, I have.

15            Q.   And you have filed prefiled direct testimony

16       in this case; correct?

17            A.   Yes.

18            Q.   Do you have any changes to make to your

19       prefiled direct testimony?

20            A.   No, I don't.

21            Q.   If I asked you the same questions in your

22       prefiled direct testimony today, would you give the same

23       answers that are in that testimony?

24            A.   Yes.

25                 MR. BURNETT:  Mr. Chairman, we would request

368

1       that the prefiled direct testimony of this witness be

2       entered into the record as if read today.

3                 CHAIRMAN CARTER:  The prefiled testimony of

4       the witness will be inserted into the record as though

5       read.

6                 MR. BURNETT:  Thank you.

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

400

1       BY MR. BURNETT:

2            Q.   Mr. Sorrick, do you have a summary of your

3       prefiled direct testimony?

4            A.   I do.

5                 CHAIRMAN CARTER:  Just for the record, on

6       staff's Comprehensive Exhibit List, I think we're

7       showing Exhibit Number 55 and 56.  Is that right,

8       Mr. Burnett?

9                 MR. BURNETT:  Yes, sir.

10                 CHAIRMAN CARTER:  Okay.  Just for the record.

11       You may proceed.

12                 MR. BURNETT:  Thank you, sir.

13                 (Exhibits Number 55 and 56 were identified for

14       for the record.)

15       BY MR. BURNETT:

16            Q.   Keeping in mind the lights in front of you and

17       the five-minute limitation, will you please give your

18       summary?

19            A.   Sure.  Good day, Commissioners, or I guess

20       good evening now.

21                 I am the Vice President of Power Generation

22       Florida for Progress Energy.  In this role, I am

23       responsible for the overall leadership and strategic

24       direction of PEF's power generation fleet, including 18

25       steam units and 46 simple cycle combustion turbine

401

1       units.  And we employ over 700 people and provide more

2       than 9,400 nominal megawatts of total winter generation

3       for PEF customers.

4                 In this position, I recommend major

5       modifications and additions to the fleet, and I

6       recommend retirement of generation facilities.  I am

7       also responsible for budget allocation decisions and

8       workforce planning and staffing for major maintenance

9       programs and outages.  Additionally, I am responsible

10       for the conduct of continuous business improvement

11       within power generation that focuses on the review of

12       current business processes and making appropriate

13       changes to them in an effort to make the organization

14       function more efficiently.

15                 The power generation organization's mission is

16       to provide safe, environmentally responsible, reliable,

17       and competitively priced power to our customers.  PEF's

18       capital and O&M expenditures for power plant generation

19       support Progress Energy's balanced solution initiative.

20       PEF is committed to maintaining the existing generation

21       fleet by making investments in these plants to ensure

22       they run efficiently, while meeting the highest

23       standards of safety and environmental stewardship.  PEF

24       is also committed to pursuing options for building new,

25       state-of-the-art plants such as the new Bartow combined

402

1       cycle units, while at the same time delivering superior

2       performance from our existing fleet.

3                 Because power plants take many years to plan

4       and build, PEF is engaged in careful planning and

5       prudent investment today to make sure that we are ready

6       for the future.  PEF's long-term strategy is designed to

7       deliver reliable, affordable power with less dependence

8       on foreign fuel, and also to provide for a cleaner

9       environment.  The Bartow repowering project is an

10       example of successfully fulfilling these strategic

11       objectives.

12                 PEF is further committed to provide the

13       infrastructure necessary to minimize power outages and

14       to ensure that our power plants are reliable.  PEF's

15       generation fleet in Florida continues to operate at high

16       levels of performance while integrating new fleet

17       additions like Hines Power Block 3, Hines Power Block 4,

18       and the new Bartow combined cycle units, while we

19       minimize production costs.  This performance is made

20       possible through the implementation of effective

21       maintenance and human performance programs that

22       facilitate the prioritization of work activities.  These

23       programs are aimed at optimizing planned outage

24       activities and minimizing unplanned outages.

25                 PEF has provided and continues to provide

403

1       superior performance from its generation fleet while

2       balancing costs with the multiple challenges and

3       requirements facing the Power Generation Florida

4       organization.  The operation and maintenance of the

5       fleet requires substantial O&M and capital funding.  PEF

6       needs the capital investment and O&M expenses to

7       reliably and efficiently operate the generation

8       equipment.  Proper capital investment in and maintenance

9       of the equipment and systems is essential for continued

10       safe operations of the equipment.  PGF's capital and O&M

11       revenue requirements are reasonable and prudent and

12       should be approved by this Commission.

13                 This concludes my summary, and I'm happy to

14       answer any questions that you may have.

15                 MR. BURNETT:  Thank you, sir.  We tender

16       Mr. Sorrick for cross-exam.

17                 CHAIRMAN CARTER:  Thank you.  Mr. Rehwinkel.

18                 MR. REHWINKEL:  Thank you, Mr. Chairman.

19                           CROSS-EXAMINATION

20       BY MR. WRIGHT:

21            Q.   Good evening, Mr. Sorrick.

22            A.   Good evening.

23            Q.   My name is Charles Rehwinkel.  I'm with the

24       Office of Public Counsel, and I do have a few       16       4, which is page 69 of the MFRs, line 5, under column G,

17       22.073 million, is that part of the budgeted --

18            A.   Yes.

19            Q.   And then on line 9, column G, 2.152 million?

20            A.   I hesitate because of that description on line

21       7.  That appears to me to be energy control center

22       expenses.

23            Q.   So you're saying that is not one of --

24            A.   I'm saying ######################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################################I'm not sure.

25            Q.   Okay.  So we'll set that one aside.  On page

406

1       6, line 7, do you see under column G, 58.818 million?

2       Is that part of that budgeted expense?

3            A.   Yes, sir.

4            Q.   And then again on line 20 of the same page,

5       52.311 million?

6            A.   Yes.

7            Q.   Okay.  So except for line 9 of page 5 -- I'm

8       sorry, of page 4, column G, all the numbers that we went

9       through are part of the budget dollars that you're

10       testifying about here in power operations?

11            A.   I believe so.

12            Q.   And the 2.152 million on line 9 of page 4 of

13       C-6 may or may not be part of that number?

14            A.   It may or may not be.  I would have to clarify

15       what that line item is, sir.

16            Q.   How would you -- what would you do to clarify

17       that.

18            A.   I would probably ask for some of the finance

19       folks to help clarify exactly what's in that line item.

20            Q.   Do you know how long that would take?  I mean,

21       is it a matter --

22            A.   Well, the answer is, no, sir, I don't know how

23       long that would take.

24                 CHAIRMAN CARTER:  I think what Mr. Rehwinkel

25       was suggesting was, is there someone here who you can go

407

1       over and talk to for a couple of seconds?

2                 THE WITNESS:  There may be.

3                 CHAIRMAN CARTER:  If so, let's take a break in

4       place, and you can do that now.

5                 THE WITNESS:  Okay.

6                 MR. REHWINKEL:  Thank you.

7                 (Off the record briefly.)

8                 CHAIRMAN CARTER:  Okay.  We're back.

9                 MR. REHWINKEL:  Mr. Chairman, if I may?

10                 CHAIRMAN CARTER:  You may proceed.

11                 MR. REHWINKEL:  Thank you.

12       BY MR. REHWINKEL:

13            Q.   Mr. Sorrick, were you able to --

14            A.   Yes, we were.  With respect to page 4 of 7 of

15       C-6, line 9, those are not under my purview.  Those

16       would not be included in my budget.

17            Q.   Okay.  So if I added the numbers that we just

18       reviewed and got 175,838,000 and included that

19       2.152 million, I should subtract that 2,152,000 to get

20       the actual amount of your 2010 power operations and

21       maintenance budget; is that correct?

22            A.   That's my understanding, yes, sir.

23            Q.   Okay.  So the number is more like 173,686,000,

24       subject to check; is that correct?

25            A.   Subject to check.

408

1            Q.   Okay.  Can you tell me what the budgeted O&M

2       expense for power operations and maintenance was for --

3       or is for 2009 based on Schedule C-6?

4            A.   I would have to add those same line items up

5       again.

6            Q.   Well, would you accept, subject to check, that

7       it's 139,423,000 minus the 2.129 million on line 9 of

8       page 4 of 7?

9            A.   Can you repeat that figure?  Again, subject to

10       check.

11            Q.   This would be 139,423,000 minus the

12       2.129 million in column F, line 9, page 4 of 7, which

13       would be about 137 million or so.

14            A.   I would say that's very close.

15            Q.   Okay.  So in order to calculate the percentage

16       increase from your 2009 budgeted amount to the 2010

17       budgeted amount shown -- or projected amount shown in

18       your MFRs on C-6, would it be appropriate to divide the

19       173 million by the 139 million number?

20            A.   I guess the way I would do that is, I would

21       take 173 minus 137 divided by 137.

22            Q.   Okay.  And would you accept, subject to check,

23       that the increase there is about 25 percent?

24            A.   Subject to check.

25            Q.   For 2008, would you accept, subject to check,

409

1       that the same power operations and maintenance amount is

2       roughly $136 million?

3            A.   Subject to check.

4            Q.   Okay.  Does that sound right to you?

5            A.   (Nodding head affirmatively.)

6            Q.   Is that a yes?

7            A.   Sounds reasonable.

8            Q.   Okay.  Would you accept, subject to check,

9       that the increase from 2008 to 2009 -- the actual 2008

10       power operations and maintenance expense increased to --

11       the budgeted 2009 amount was -- Mr. Chairman, strike

12       that question.  Let me ask it a different way.

13                 On this MFR C-6, you also show the similar

14       amounts for 2007; is that correct?

15            A.   Yes.

16            Q.   Would you accept, subject to check, that the

17       increase shown for these same numbers for 2007 to 2008

18       is about a 9 percent increase?

19            A.   Subject to check, yes.

20            Q.   And again, that's based on Schedule C-6

21       numbers?

22            A.   Yes, correct.

23            Q.   Does it sound correct to you that the --

24       subject to check, that the 2007 O&M expense for power

25       operations and maintenance is 120 -- let me ask this

410

1       question a different way.  The actual O&M expense for

2       power operations and maintenance for 2007 based on

3       Schedule C-6 is 127.2 million minus 3.384.  And that

4       again is line 9, column D actual amount.  And I'm going

5       to represent to you that I have added the same numbers

6       for 2007 and included the line 9, page 4 number, so that

7       my addition needs to back out that line 9 number.  Do

8       you follow me?

9            A.   Yes, I do.

10            Q.   Okay.  So subject to check, it would be

11       127,205,000 minus the 3.384 million shown in column D,

12       line 9, of page 4?

13            A.   Again, subject to check.

14            Q.   Yes, sir.  And for 2006, would you accept,

15       subject to check, that the comparable number for power

16       operations and maintenance expense is 111.728 million

17       minus the $3.906 million number shown on line 9, column

18       C, of page 4?

19            A.   The only hesitancy I have is, I believe those

20       energy control numbers used to be in POG.

21            Q.   Power operations?

22            A.   Yes, sir, Power Operations Group.  And I'm not

23       sure when that change was made, but if you want to

24       continue making it an apples-to-apples comparison, we

25       can --

411

1                 MR. REHWINKEL:  Okay.  Well, I'll tell you

2       what I'll do.  Mr. Chairman, at the end of my cross, if

3       there's an appropriate break in time, we may revisit

4       this issue with this witness, and I won't interrupt the

5       flow to have him go check again.

6                 CHAIRMAN CARTER:  Okay.  That will be fine.

7       BY MR. REHWINKEL:

8            Q.   So is the -- this is a system control and load

9       dispatch number, Account 556?  Is that what we're

10       talking about?

11            A.   Yes, sir.

12            Q.   Okay.  Is it both Account 556 and 557?

13            A.   I will readily admit that I'm not an

14       accountant and I am not the FERC account number expert,

15       nor do I ever really aspire to be.

16            Q.   I thought it was lawyers that no one wanted to

17       be.

18            A.   Well, that's what my dad wanted me to be, so I

19       disappointed him as well.

20            Q.   Okay.  Well, we'll revisit that, but generally

21       it's the line 9 amount, which is the sum of the two line

22       items above that; is that correct?

23            A.   Yes, sir.

24            Q.   And those are either in or out of your group,

25       depending on when that change-over occurred?

412

1            A.   Yes, sir.

2            Q.   You would agree with me, would you not, that

3       the projected expense of about 173 million for 2010 is a

4       significant increase over the budgeted expense for 2009

5       as well as the historical expenses for 2007 and 2008,

6       wouldn't you?

7            A.   I would say that "significant" is a somewhat

8       relative term.  It is an increase over those years.

9            Q.   Okay.  I guess the math is what it is, and

10       people can make the judgment they want; is that right?

11            A.   Yes, that's probably a good way to put it.

12            Q.   Would you say that the increase in the 2010

13       projected power operations and maintenance expense has

14       something to do with 2010 being a test year?

15            A.   No, I would not.  We have based the increase

16       in the ask year on the major maintenance requirements of

17       the fleet.  And I believe I address this in my direct

18       and my rebuttal testimony, how the major maintenance

19       requirements of the fleet build and what our maintenance

20       philosophy is.

21                 Basically, with our fleet, as you run the

22       fleet, you begin to trip major maintenance intervals,

23       and as those major maintenance intervals come due, it's

24       very important to perform the maintenance, or it will be

25       more expensive.  So, for example, in a combustion

413

1       turbine, as you run combustion turbines, they accrue

2       major maintenance.  And that may be a misuse of an

3       accounting term, so bear with me.

4                 You click the counter on major maintenance in

5       two ways.  One is through unit starts, and one is

6       through actual fired hours of operation, or some OEMs

7       actually have equivalent starts and equivalent hours of

8       operation that factor in more than one to one.  And it

9       depends on the type of machine and the type of service,

10       but every time you start a simple cycle combustion

11       turbine, for example, that's manufactured by GE, every

12       start clicks the counter towards another major

13       maintenance interval.  So that's what we based our ask

14       on in 2010.

15                 Now, that's an example using a combustion

16       turbine.  We also have major maintenance that comes due

17       on our boilers, generators, and steam turbines, and

18       that's the basis of our ask for 2010.

19            Q.   Okay.  If I could ask you to turn in your

20       direct testimony to page 5, line 17.

21            A.   Yes, sir.

22            Q.   The reference to 9,400 megawatts, do you see

23       that?

24            A.   Yes.

25            Q.   Is that as of the end of 2008?

414

1            A.   That would be prior to the -- it was whenever

2       we submitted this testimony.  It would be prior to the

3       Bartow repower commercial operation.

4            Q.   Okay.  And your testimony was filed sometime

5       in March, March 20th?

6            A.   I'll accept that.

7            Q.   Well, it says it on the front.

8            A.   Well, then I'll agree with it.

9            Q.   So that's probably pretty close to the end of

10       2008 number?

11            A.   Yes.

12            Q.   Okay.  In December of 2007, did you add about

13       517 megawatts to your fleet that includes this

14       9,400 megawatts?

15            A.   Yes.  That would have been Hines Power

16       Block 4.

17            Q.   So would it be fair to say that in 2006 and

18       2007, there were approximately 8,883 megawatts in your

19       fleet?

20            A.   Okay.  I'm sorry.  Run through that one more

21       time.

22            Q.   This would just be 9,400 minus the 517.  And

23       my question to you is, for 2006 and 2007, the megawatts

24       available in your fleet would be about 8,883; is that

25       correct?

415

1            A.   Close, yes.

2            Q.   And in June, you mentioned Bartow.  You added

3       a net of 827 megawatts after adding the Bartow and

4       taking offline the two units?

5            A.   That's about right, yes, sir.

6            Q.   So in 2010, there would be approximately

7       10,227 megawatts in your fleet; is that correct?

8            A.   That would be close, yes, nominal megawatts,

9       nominal megawatts.

10            Q.   Nominal.  Okay.

11            A.   Nominal, yes.

12            Q.   All right.  So if I asked you to go to page 7

13       at line 17, the question and answer there generally

14       concludes that with the addition of generating units,

15       there will be an increase in O&M costs; is that correct?

16            A.   Yes, through two distinct drivers.  One is

17       through base costs of the plant, which would include the

18       staffing, day-to-day operations, and maintenance, permit

19       fees, materials for normal preventive maintenance

20       activities.  And then another significant cost driver is

21       again these major maintenance costs as we operate the

22       equipment.

23            Q.   Okay.  Wouldn't it be true that with the

24       replacement that occurred at Bartow, with Bartow coming

25       online and the oil-fired units going offline, that you

416

1       would expect that you would have a savings on

2       maintenance costs?

3            A.   We did have a savings, and it's shown in the

4       MFRs through the shutdown of the Bartow steam plant, but

5       we have additional costs coming online with the Bartow

6       combined cycle and the base cost there.  But we also

7       have additional costs coming from major maintenance

8       activities at Hines 3 and 4, and not only Hines 3 and 4,

9       but now we're starting to get into the more expensive

10       major maintenance cycles for Hines 1 and 2.

11                 There are really three types of major

12       maintenance that you do on a combustion turbine.

13       There's a combustion inspection, and that's an outage

14       where you go and you disassemble the unit to get to the

15       combustion components, and you'll take those components

16       out, you'll inspect them, and you'll refurbish the

17       components that are in there and replace them.  So

18       that's the first and probably most common type of major

19       maintenance that you would have on a combustion turbine.

20       It's also the least expensive type of major maintenance

21       you would have.

22                 The second type of major maintenance is a hot

23       gas path inspection, and that's where you go deeper in

24       the machine.  It includes everything that you would do

25       on a combustion inspection, and then you go into the

417

1       power turbine section.  So you would disassemble the

2       power turbine, you would look at the power turbine

3       buckets and nozzles, and you would insect and refurbish

4       those.

5                 And then the most expensive type of inspection

6       is a major inspection, and that's where you do

7       everything associated with a combustion inspection, hot

8       gas path inspection, but then you open up the compressor

9       section, and you go in and you look at basically the

10       entire machine and refurbish components along the way.

11                 And so part of the struggle here is, as you go

12       from a brand new unit in a year with a base budget

13       increase, that's one thing.  But then the next year, or

14       within 18 months or so forth, the way the unit is run,

15       you may trigger a combustion inspection, and in another

16       18 months, another combustion inspection, maybe a year,

17       depending on how the unit is run.  But then you start

18       getting into the hot gas path inspection and some major

19       inspections.  And that's what we're starting to get into

20       from Hines 1 and 2, and to an extent, we're getting into

21       some of the more expensive major maintenance activities

22       on Hines 3 as well.

23            Q.   Are you -- okay.  Thank you.

24            A.   I'm just trying to clarify what the major cost

25       drivers are, is all.

418

1            Q.   I understand.  If one was to divide the cost

2       of power operations by the megawatts available, would we

3       see a significant increase in the cost per megawatt in

4       the O&M cost per megawatt in the 2010 year?

5            A.   I'm not sure.  I haven't done that math.

6            Q.   Would you be surprised if your cost per

7       megawatt, your O&M cost per megawatt was greater in 2010

8       than in 2008 and 2009?

9            A.   I'm not sure I would be surprised, but I think

10       if you look at it from that respect on just a cost per

11       megawatt basis, that's really looking at it from a

12       capacity standpoint.  And depending on what your major

13       maintenance activities are, you may have years when your

14       combined cycle fleet are more expensive, and you may

15       have years where they're less expensive.  But then

16       you've got the rest of the fleet to consider, because we

17       can't give up maintenance on the steam fleet as well as

18       we continue to run those units.

19            Q.   Okay.  Are you familiar with the level of

20       overhaul expense in the 2010 projected year, or your

21       projected overhaul expense?

22            A.   To what extent, just to clarify your question?

23            Q.   Well, are you aware of how it compares to the

24       prior four years?

25            A.   I have not done any kind of an analysis on

419

1       overhaul expense going back four years.  I'm aware

2       generally of what we have and what we've submitted here

3       in testimony and specifically in C-41 from an overhaul

4       standpoint.

5            Q.   Okay.  Well, I have some questions about C-41.

6       Maybe we can look at that.  Is that in your O&M expense

7       variance portion of C-41, the explanation?

8            A.   Yes, I believe so.

9            Q.   Okay.  We don't need to go to that just now.

10                 Would you be surprised if the overhaul expense

11       for 2010 is more than twice the amount in any of the

12       prior four years?

13            A.   I would have to check that before I have

14       speculated on whether I would be surprised or not.

15            Q.   Okay.  Would you accept, subject to check,

16       that it is twice the amount of any of the prior four

17       years?

18            A.   I guess, subject to check -- I would be

19       willing to check it.  Let's put it that way.

20            Q.   Well, maybe I can get you to check it when

21       there's a break.

22            A.   Okay.  Well, can you clarify exactly what you

23       would like me to check?

24            Q.   Well, in OPC Interrogatory 150, the overhaul

25       expense is shown there, and if you could check that, I

420

1       would appreciate it.

2            A.   Okay.

3            Q.   Do you think it's reasonable to request

4       customers to pay for an extraordinary level of cost just

5       because it happens to occur in a year that rates are

6       being adjusted?

7                 Let me ask that question a different way.  Do

8       you think it is reasonable to request ratepayers to pay

9       for an extraordinary level of O&M costs just because

10       that level happens to occur in a year that rates are

11       being adjusted?

12            A.   I would say again, extraordinary, or an

13       extraordinary level is a relative term, and what I've

14       proposed here is the maintenance that's due on the

15       fleet.  And I guess I would say I didn't pick the year.

16       As the fleet operates, the major maintenance intervals

17       become due, and that's what we've tried to forward, to

18       make sure that we maintain a proactive maintenance plan

19       to keep the fleet operating in the condition that it's

20       in.

21            Q.   Can I ask you to turn to page 5 of your

22       testimony, lines 10 and 11?  There you say that PGF's

23       capital and O&M revenue requirement -- requirements are

24       reasonable and should be approved.  Do you see that?

25            A.   Yes, sir.

421

1            Q.   Does the term "reasonable" have any meaning

2       with respect to whether the amount in 2010 is

3       representative of the amount of capital and O&M costs

4       that you will incur in 2011 and 2012?

5            A.   Can you repeat that?

6            Q.   Sure.  Does the term "reasonable" here on line

7       11, does it represent your testimony that the capital --

8       the PGF capital and O&M revenue requirements in 2010 are

9       representative of the levels that you will incur in 2011

10       and 2012?

11            A.   Offhand I'm not sure what the levels are, but

12       to play on your word "representative," yes, I do believe

13       they are representative.  And again, I've mentioned at a

14       very high level some of the outages that we're doing or

15       planning to do in 2010, but again, we have 75 different

16       turbines on our system and 75 different generators and

17       lots of boilers and HRHTs, so every year brings its own

18       complement of major maintenance requirements.

19            Q.   So is it your testimony that it is likely that

20       the 2011 level of O&M expense, for example, would be

21       very much the same as the 2010 level of O&M expense?

22            A.   I'm not -- we have not completed our 2011

23       planning yet, so I would not want to hazard to guess

24       that as far as using qualified words, is likely or the

25       same or more or less.  I think it would be

422

1       representative, though.

2            Q.   Have you done any preliminary looks at 2011 to

3       know what the level of 2011 O&M expense for the PGF

4       organization will be?

5            A.   I believe we've done some preliminary work.

6       And I don't have that with me, so I don't know it is

7       right now.

8            Q.   Well, this is something that would be central

9       to your duties in your job?

10            A.   Yes.

11            Q.   Okay.  And is it your testimony here today

12       that you don't have an idea of whether they were the

13       same or less or more with respect to that preliminary

14       look that you say you've done?

15            A.   I would say right now -- until I checked, I

16       would not want to speculate on what it is.  But again, I

17       believe it's representative.

18            Q.   What would you have to do to check?

19            A.   I would have to get together with my staff and

20       see a little more than walking over to the corner over

21       here.

22            Q.   Is there a document that would show the

23       corresponding level in 2011, based on this preliminary

24       look, that corresponds to the $173 million number that

25       we discussed earlier in your testimony about -- for

423

1       projected 2010?

2            A.   I don't have a document.  Now, we're at the

3       point where my staff and others, the plant managers and

4       so forth, are working on the major maintenance or

5       support service groups are working on the budgets from a

6       preliminary standpoint for 2011.  I just don't have that

7       information yet.

8            Q.   I guess my question to you is, is there a

9       document that exists that has a number on it that

10       corresponds -- for 2011 that corresponds to that

11       $173 million number that we discussed earlier?

12            A.   And again, I don't have one.  I would have to

13       go check.

14            Q.   My question isn't whether you have it.  Is

15       there a document that exists?

16            A.   I'm not aware of -- I don't know.  I have not

17       seen one or cannot recall seeing one.

18            Q.   Okay.

19            A.   I would be more than happy to check.

20            Q.   My exasperation is not necessarily directed at

21       you, because I'm about to ask for a late-filed exhibit,

22       and I'm afraid I'm going to get objected to by my --

23                 CHAIRMAN CARTER:  Ms. Bradley is already

24       tuning up, and Ms. Kaufman is saying she's going to

25       second the motion on that.

424

1                 MR. REHWINKEL:  Mr. Chairman, I would like to

2       ask for a late-filed exhibit, but I will be willing to

3       make a request and ask if the company could look into it

4       overnight to avoid that.

5                 CHAIRMAN CARTER:  I would be willing to ask

6       the company to look into it rather than asking them for

7       a late-filed exhibit.

8                 MR. REHWINKEL:  That's what I would prefer.

9                 CHAIRMAN CARTER:  Mr. Burnett.

10                 MR. BURNETT:  Mr. Chairman, we could certainly

11       look into it.  I would just note that Mr. Sorrick has

12       testified that his group is in the preliminary stages of

13       looking at these budgets.  There are several of his

14       organizations contributing to it, and he has testified

15       that the number is representative.  But I'm happy to

16       look into it if the Commission sees value into that,

17       but --

18                 CHAIRMAN CARTER:  Well, if you've got a

19       preliminary number, then that's what it is.

20                 MR. BURNETT:  Yes, sir.  We'll be happy to.

21                 MR. REHWINKEL:  That was my understanding of

22       his testimony, is that they had done a preliminary view.

23       And that's all I can ask, is what exists.

24                 CHAIRMAN CARTER:  Okay.  Hang on a second.

25       Mr. Wright.

425

1                 MR. WRIGHT:  Mr. Chairman, just an offer here.

2       Mr. Sorrick is coming back on rebuttal, so maybe one way

3       of skinning the late-filed exhibit cat would be, if they

4       can't come up with a document overnight, he could bring

5       it back, and Mr. Rehwinkel could be allowed to inquire

6       of him about it on rebuttal.

7                 CHAIRMAN CARTER:  Mr. Rehwinkel.

8                 MR. REHWINKEL:  That's fine with me.  I just

9       wouldn't want to have an objection that it was an issue

10       that was relevant to direct in rebuttal.  But I'm

11       perfectly willing to do what's most expedient in the

12       administration of justice here, so --

13                 CHAIRMAN CARTER:  Okay.  Mr. Rehwinkel --

14       Mr. Burnett, you say you could do that -- well, if you

15       can have the preliminary, we'll go with the preliminary.

16       If you don't have the preliminary, we'll see where we

17       are during rebuttal.  Okay?

18                 MR. BURNETT:  Yes, sir.  I just wanted a level

19       set of expectations.  They're thinking of a document

20       already.  I don't know if one exists, so I don't want

21       them to be disappointed if their stocking is empty on

22       Christmas morning.

23                 CHAIRMAN CARTER:  We heard the witness say

24       that he's got his people doing some stuff, and then

25       there are some financial folks doing some stuff, folks

426

1       doing different stuff and all, and he's got to connect

2       the dots and all that sort of thing.  That's my term,

3       connect the dots.

4                 MR. BURNETT:  Fair enough, sir.  Will do.

5                 CHAIRMAN CARTER:  Mr. Rehwinkel.

6                 MR. WRIGHT:  I stopped believing in Santa

7       Claus a while back, Mr. Burnett.  Thank you.

8                 CHAIRMAN CARTER:  You know what?  We need to

9       end on a high note, so let's don't -- we're starting

10       down a rabbit trail, and we'll just get bogged down from

11       there, so we'll start at 9:30 tomorrow.

12                 (Proceedings recessed at 7:53 p.m.)

13                 (Transcript continues in sequence in

14       Volume 5.)

15

16

17

18

19

20

21

22

23

24

25

427

1                        CERTIFICATE OF REPORTER

2

3       STATE OF FLORIDA:

4       COUNTY OF LEON:

5                  I, MARY ALLEN NEEL, Registered Professional

6       Reporter, do hereby certify that the foregoing

7       proceedings were taken before me at the time and place

8       therein designated; that my shorthand notes were

9       thereafter translated under my supervision; and the

10       foregoing pages numbered 288 through 426 are a true and

11       correct record of the aforesaid proceedings.

12                 I FURTHER CERTIFY that I am not a relative,

13       employee, attorney or counsel of any of the parties, nor

14       relative or employee of such attorney or counsel, or

15       financially interested in the foregoing action.

16                 DATED THIS 24th day of September, 2009.

17

18

____________________________

19                                 MARY ALLEN NEEL, RPR, FPR

2894-A Remington Green Lane

20                                 Tallahassee, Florida  32308

(850) 878-2221

21

22

23

24

25