1531

1                             BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

2

3                                     DOCKET NO. 110009-EI

4       In the Matter of:

5       NUCLEAR COST RECOVERY CLAUSE.

______________________________/

6

7                              VOLUME 10

8                       Pages 1531 through 1656

9       PROCEEDINGS:        HEARING

10       COMMISSIONERS

PARTICIPATING:      CHAIRMAN ART GRAHAM

11                           COMMISSIONER LISA POLAK EDGAR

COMMISSIONER RONALD A. BRISÉ

12                           COMMISSIONER EDUARDO E. BALBIS

COMMISSIONER JULIE I. BROWN

13

DATE:               Tuesday, August 16, 2011

14

TIME:               Commenced at 10:58 a.m.

15                           Concluded at 1:06 p.m.

16       PLACE:              Betty Easley Conference Center

Room 148

17                           4075 Esplanade Way

Tallahassee, Florida

18

REPORTED BY:        LINDA BOLES, RPR, CRR

19                           Official FPSC Reporter

(850) 413-6732

20

APPEARANCES:        (As heretofore noted.)

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1532

1                              I N D E X

2                              WITNESSES

3

NAME:                                          PAGE NO.

4

5       THOMAS G. FOSTER

6       Direct Examination by Ms. Huhta                   1535

Prefiled Direct Testimony Inserted                1537

7       Prefiled Rebuttal Testimony Inserted              1563

Cross Examination by Mr. Brew                     1574

8       Cross Examination by Mr. Rehwinkel                1597

Cross Examination by Ms. White                    1614

9       Cross Examination by Mr. Moyle                    1616

Redirect Examination by Ms. Huhta                 1646

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1533

1                              EXHIBITS

2       NUMBER:                                 ID.       ADMTD.

3       149                                               1654

4       150                                               1654

5       151                                               1654

6       152                                               1654

7       153                                               1654

8       183                                               1654

9       184                                               1654

10       185                                               1654

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1534

1                         P R O C E E D I N G S

2                 (Transcript follows in sequence from

3       Volume 9.)

4                 CHAIRMAN GRAHAM:  Okay.  I'm sorry, Progress.

5       We need to swear witnesses.  If I can get all the

6       witnesses that are here to stand and raise your right

7       hand.

8                 (Witnesses collectively sworn.)

9                 MS. HUHTA:  Progress would call Thomas G.

10       Foster to the stand.

11                 MR. YOUNG:  Mr. Chairman, as Mr. Foster comes

12       to the stand, Staff would note that witness summaries,

13       if any, shall not exceed five minutes per witness for

14       each petition, and --

15                 CHAIRMAN GRAHAM:  If I may, opening

16       statements -- I'm sorry.  Yeah, your, your summary is

17       only going to be five minutes.  During the

18       cross-examination let's kind of stay away from being

19       duplicative and repetitive.  And I will let the

20       editorializing go on until one of you guys decide that

21       you want to object.  And when a witness answers a yes/no

22       question, please allow them time to at least elaborate a

23       little bit.

24                 That all being said, ma'am.

25                 MS. HUHTA:  Thank you.

FLORIDA PUBLIC SERVICE COMMISSION

1535

1                          WILLIAM G. FOSTER

2       was called as a witness on behalf of Progress Energy

3       Florida and, having been duly sworn, testified as

4       follows:

5                          DIRECT EXAMINATION

6       BY MS. HUHTA:

7            Q    Mr. Foster, will you please introduce yourself

8       to the Commission and provide your business address.

9            A    Yes.  I'm Thomas Geoffrey Foster, and I'm at

10       299 First Avenue North, St. Petersburg, Florida.

11            Q    And you have already been sworn in as a

12       witness, correct?

13            A    Yes.

14            Q    Who do you work for and what is your position?

15            A    I'm the Supervisor of Regulatory Planning for

16       Progress Energy.

17            Q    Have you prefiled direct and rebuttal

18       testimony in this proceeding?

19            A    Yes.

20            Q    And do you have that August 12th, 2011, and

21       July 25th, 2011, direct and rebuttal testimony with you

22       today?

23            A    Yes.

24            Q    Do you have any changes to make to this

25       prefiled testimony?

FLORIDA PUBLIC SERVICE COMMISSION

1536

1            A    No.

2            Q    If I asked you the same questions asked in

3       your prefiled testimony today, would you give the same

4       answers that are in your prefiled testimony?

5            A    Yes.

6                 MS. HUHTA:  Chairman, we request that the

7       prefiled direct testimony of Mr. Foster dated

8       August 12th, 2011, be moved in evidence as if it was

9       read in the record today, as well as the prefiled

10       rebuttal testimony of Mr. Foster, dated July 25th, 2011.

11                 CHAIRMAN GRAHAM:  We will enter Mr. Foster's

12       direct and rebuttal testimony into the record today as

13       if as though read.

14                 MS. HUHTA:  Thank you.

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1571

1       BY MS. HUHTA:

2            Q    Mr. Foster, do you have a summary of both your

3       prefiled and -- prefiled direct and rebuttal

4       testimonies?

5            A    Yes.

6            Q    Will you please summarize your prefiled

7       testimony for the Commission, both direct and rebuttal.

8            A    Yes.

9                 Good morning.  My name is Thomas Geoffrey

10       Foster.  My direct testimony presents PEF's actual

11       estimated 2011 and projected 2012 costs associated with

12       the Levy nuclear project, or LNP, for Commission review

13       and approval.  My testimony also describes and supports

14       the company's proposal for the LNP rate management plan.

15                 With regards to the Crystal River 3 extended

16       power uprate project, on May 2nd, 2011, I filed

17       testimony and schedules that were true and accurate as

18       to the actual estimated 2011 and projected 2012 costs at

19       the time they were filed, in accordance with the

20       requirements of the nuclear cost recovery statute and

21       rule.  Subsequently, PEF file a motion to defer the

22       determination of reasonableness on the 2011 and 2012

23       costs for the CR3 uprate project, as well as the

24       feasibility to the 2012 cost recovery docket.

25                 This motion was granted on August 10th.  As a

FLORIDA PUBLIC SERVICE COMMISSION

1572

1       result, my testimony presents for Commission approval

2       PEF's revenue requirements associated with PEF's spend

3       prior to 2011 on the CR3 uprate project.  My testimony

4       describes and supports the total estimated revenue

5       requirements for the LNP and CR3 uprate projects for the

6       purpose of setting 2012 rates in the capacity cost

7       recovery clause.  I'm available to answer questions

8       related to my direct testimony, and then on to my

9       rebuttal.

10                 My rebuttal, my rebuttal testimony responds to

11       the testimony of OPC Witness Dr. William Jacobs

12       regarding PEF's LNP rate management plan.  Dr. Jacobs

13       mischaracterizes or misapprehends the Commission's prior

14       orders regarding the, regarding PEF's LNP rate

15       management plan.

16                 PEF is not requesting accelerated recovery of

17       the Commission-approved plan as he asserts, because the

18       Commission has never before approved how much the

19       company will recover in 2012.  That decision must be

20       made by the Commission in this docket.

21                 Also, the company is, is entitled to collect

22       these deferred balances from customers.  The

23       Commission's already reviewed and determined these costs

24       were prudently incurred.  Therefore, the company is

25       entitled to recover them from customers regardless of

FLORIDA PUBLIC SERVICE COMMISSION

1573

1       the company's current or future decisions regarding the

2       LNP.

3                 The Commission declined back in 2009 to set a

4       specific amortization schedule for recovery of the

5       deferred balance.  The Commission instead provided PEF

6       the flexibility to manage rates by annually considering

7       changes to the recovery schedule and filing an updated

8       rate management plan each year.  This is exactly what

9       PEF has done.

10                 When we looked at the short and the long-term

11       implications in the updated LNP rate management plan, we

12       determined that the company should recover more of the

13       deferred amount in 2012 than what PEF had presented in

14       2010.  There's an opportunity to keep the nuclear cost

15       recovery clause rates relatively stable and even

16       slightly lower in 2012 while reducing the pressure we're

17       going to see in future years in the NCRC rates.

18                 This makes a lot of sense when you consider

19       the increased spending required in 2013 and 2014.  It

20       also has the advantage of decreasing total carrying

21       costs to the ratepayer.

22                 For these reasons, we believe the Commission

23       should approve the company's proposed LNP rate

24       management plan for 2012.

25                 I am available to answer your questions

FLORIDA PUBLIC SERVICE COMMISSION

1574

1       regarding my testimony.  Thank you.

2                 MS. HUHTA:  We tender Mr. Foster for

3       cross-examination.

4                 CHAIRMAN GRAHAM:  Thank you.  I think this is

5       probably just as good a time as any.  Let's take about a

6       five-minute break.  We'll reconvene at about ten after.

7                 (Recess taken.)

8                 All right.  Intervenors, who's starting first?

9                 Mr. Brew.

10                 MR. BREW:  Thank you, Mr. Chairman.

11                          CROSS EXAMINATION

12       BY MR. BREW:

13            Q    Good morning, Mr. Foster.

14            A    Good morning.

15            Q    Focusing first on your direct, I take it that

16       you say the purpose of your testimony is to describe the

17       Levy actual and estimated costs for 2011, projected for

18       2012; is that right?

19            A    My -- the purpose of my testimony is to

20       present, and my schedules do, the costs that we, that we

21       project for '11 and '12, and I'd just maybe refine that

22       a little bit to say, you know, Mr. Elnitsky is more

23       responsible for the projections of the spend, and I

24       convert that into the revenue requirements in accordance

25       with the rule and statute.

FLORIDA PUBLIC SERVICE COMMISSION

1575

1            Q    Okay.  So let's go to that.  The third piece

2       of your testimony is to present the revenue requirement

3       for recovery in the 2012 clause?

4            A    Yes, sir.

5            Q    Okay.  And on page 14 of your testimony you

6       describe that requested revenue requirement for Levy of

7       135.4 million; is that right?

8            A    Can I get there, please, sir?

9            Q    Sure.  Take your time.

10            A    Which page did you say?

11            Q    14.

12            A    That's accurate.

13            Q    Okay.  And of that 135.4 million, 115 million

14       of it is associated with the deferred regulatory asset;

15       is that right?

16            A    Yes, sir.  115 million is associated with the

17       costs that PEF elected to defer back in the '09 -- or

18       asked the Commission for permission to defer back in the

19       '09 period.

20            Q    Okay.  So of the 135.4 million, 115 million

21       for which you seek recovery bears no relationship to

22       2011, 2012 actual or projected costs; is that right?

23            A    Yes.  It is specifically costs that we

24       deferred.  Although we could have recovered them in

25       prior periods, we deferred out of recognition when we

FLORIDA PUBLIC SERVICE COMMISSION

1576

1       requested that in 2009.

2            Q    Right.  But those costs have absolutely

3       nothing to do with your actual or estimated expenditure

4       on Levy for 2011 or 2012; is that right?

5            A    Nothing to do with the spend estimated on the

6       project.  I'd agree with that, yes, sir.

7            Q    Okay.  Thank you.

8                 Can I refer you to your Exhibit TGF-3,

9       schedule TOR-3, when you have a chance.

10            A    I'm there.

11            Q    If I could refer you to pages 5 and 6 of 17 of

12       TOR-3.

13            A    I'm sorry.  Say that again.

14            Q    Pages 5 and 6 of schedule TOR-3.

15            A    5 and 6.  Are you referring to Exhibit TGF-3?

16            Q    Excuse me.  TGF-3, schedule TOR-3, page 5 and

17       6 of 17.

18            A    Okay.  Mine aren't labeled with that 5 and 6.

19       That's all I'm asking.  But if it's TOR-3 pages, there's

20       two of those pages, I'm on there.

21            Q    Okay.  Good.  And just so that we make sure

22       we're on the same page, that sheet is labeled Summary of

23       Annual Clause Recovery Amounts?

24            A    Yes.

25            Q    Okay.  And that shows estimated amounts from

FLORIDA PUBLIC SERVICE COMMISSION

1577

1       2006 all the way through 2023 on the next page; is that

2       right?

3            A    It shows period amounts, yes.

4            Q    Okay.  And let's just talk about that for a

5       minute.  If I looked at, for example, line 6, which is

6       described as Total Final Period Amount, do you see that?

7            A    Yes.

8            Q    And for 2011 that number is 81,034,632; is

9       that correct?

10            A    Yes.

11            Q    And that would, that would represent for that

12       year the actual and estimated period costs to be

13       recovered through the clause?

14            A    Yes.

15            Q    Okay.  And so, by way of comparison, column H,

16       which shows projected 2013, so it shows a final period

17       amount of 215,994,581; is that right?

18            A    Yes.

19            Q    And so if we follow that line 6 across, that

20       would give us the projected clause recovery amounts

21       projected to be incurred for that period each year.

22            A    Yes.  That's accurate, sir.

23            Q    Okay.  Now if I can refer you to your item

24       number 2 on the first page.

25            A    I'm there.

FLORIDA PUBLIC SERVICE COMMISSION

1578

1            Q    Which is labeled Preconstruction Activity

2       Additions, do you see that, item A?

3            A    Yes.

4            Q    Between 2012 and 2013, that amount goes from

5       roughly 25 million to 156 million; is that right?

6            A    From '12 to '13, that's -- yes, sir.

7            Q    Okay.  And the reason for that difference is,

8       is that the company is assuming it will receive its COL

9       in 2013?

10            A    I think you're probably better off asking

11       Mr. Elnitsky why the cost goes up significantly in those

12       years.  That's -- I mean, we do expect a, my

13       understanding is we do expect to receive our COL in that

14       time frame.  And that sounds right, but Mr. Elnitsky is

15       the witness on that.

16            Q    Were you given these numbers, or were you, or

17       how did you calculate them?

18            A    The additions?  We were given -- I was given

19       those by Mr. Elnitsky's group.

20            Q    So Mr. Elnitsky's group gave you the

21       information that's shown on here that shows the

22       preconstruction additions going from 25 million in 2012

23       to 155 million in 2013, and 666 million in 2014?

24            A    And if I could clarify.  Fundamentally, yes.

25       These represent, I believe, jurisdictional.  So on the

FLORIDA PUBLIC SERVICE COMMISSION

1579

1       TOR-6 schedule is where the underlying spend is based.

2       I do some math, some conversions to get it to a retail

3       level, and those appear here.  But they're based on the

4       estimates given by Mr. Elnitsky's group, yes, sir.

5            Q    Okay.  Thank you.

6                 But the amounts shown on here would be the

7       amounts that you would use to determine the revenue

8       requirement that Progress Energy Florida retail

9       customers would be responsible for; is that right?

10            A    That's accurate.

11            Q    Okay.  But you cannot explain the reasons for

12       the change in spending levels for the preconstruction

13       category?

14            A    Mr. Elnitsky is really the right -- I'm not

15       managing the project, the implementation, I'm not

16       managing contracts.  What I do is I take their estimates

17       and I, in compliance with the statute and rule, convert

18       those to revenue requirements.

19            Q    Okay.

20            A    So I guess the short answer was yes.

21            Q    Thank you.

22                 And then the same, if I asked you with respect

23       to item 3, which is the construction category?

24            A    Specifically your question is?

25            Q    My, for the -- under line 3, which is

FLORIDA PUBLIC SERVICE COMMISSION

1580

1       construction category, there is an undesignated line

2       that's labeled Average Net Additions.  Do you see that?

3            A    Yes, sir, I do.

4            Q    And so, for example, in 2014, average net

5       additions would be $344 million?

6            A    That's accurate.  Yes.

7            Q    Okay.  And you can't explain the change in

8       that value from the prior years; I should ask

9       Mr. Elnitsky about that?

10            A    Yes, that's accurate.

11            Q    Okay.

12            A    And I guess -- let me just expand on that.

13            Q    Actually there's no question pending, so --

14            A    I just want to clarify my response.

15                 CHAIRMAN GRAHAM:  Sir, you have to wait for

16       the questions.

17       BY MR. BREW:

18            Q    Let me go to, to the same page, the, what you

19       can explain then, if I'm correct, is that you did the

20       calculations that result in line 6, which is Total Final

21       Period Amounts.  Is that right?

22            A    I did the, on TOR-3 page -- are you asking if

23       I did the calculation for total final period amount?

24            Q    Right.  So, for example, for 2011, actual

25       estimated, you have a line, an amount on line 6 that's

FLORIDA PUBLIC SERVICE COMMISSION

1581

1       $81 million.  Do you see that?

2            A    Yes.

3            Q    And so you were responsible for that

4       calculation.

5            A    Yes.

6            Q    But you couldn't explain how those amounts

7       progress from year to year.

8            A    I don't do any analysis specific to exactly

9       what they're spending money on.  That comes to me from

10       the project team.

11            Q    Okay.  But you would only calculate that -- in

12       2012, that amount is $75 million to be recovered, and in

13       2013 it goes up to 215 million, and then in 2014 it goes

14       to $767 million; is that right?

15            A    Yes.  Based on free fall of the estimated

16       spend for the project, that's accurate.

17            Q    Okay.  And so that would be an accurate

18       statement of amounts that are subject for clause

19       recovery based on the projected costs for that period?

20            A    I might refine how you said that.  I think

21       fundamentally you're right.  It's based on costs that

22       have been incurred up to that point as well, with -- an

23       example is obviously you have certain costs that

24       accumulate a balance that you don't recover currently,

25       so there are carrying costs related to those until such

FLORIDA PUBLIC SERVICE COMMISSION

1582

1       time as they're recovered.  So some of these costs would

2       be related to costs incurred in prior periods as well

3       that have not been recovered.

4            Q    Okay.  So let's take a number then.  Column I,

5       Projected 2014, the $767 million, does that include

6       carryovers from prior years or carrying charges from

7       prior years?

8            A    It does not include carrying charges from

9       prior years.  It includes carrying charges on costs from

10       prior years in the current year.

11            Q    Okay.

12            A    Is that helpful?

13            Q    If there, if they're as yet unrecovered?

14            A    If they're unrecovered, absolutely.  Yes, sir.

15            Q    Okay.  Now let's turn over to the next page,

16       and let's look at Projected 2015.  Are you there?

17            A    Yes, sir.

18            Q    So that's the first column, column J.  Under

19       the category of construction category, you show an

20       average net addition balance of $1.4 billion; is that

21       right?

22            A    Say the question one more time, please.

23            Q    Yes.  It's the undesignated line that's

24       average net additions balance.

25            A    Right.

FLORIDA PUBLIC SERVICE COMMISSION

1583

1            Q    For 2015, that's $1.4 billion; is that right?

2            A    Yes.

3            Q    And line item A is $183 million, and that's

4       carrying costs on those additions?

5            A    Yes.  And --

6            Q    And the -- go ahead.

7            A    Can I -- just to be clear on that undesignated

8       line.

9            Q    Please.

10            A    It is a balance, so it doesn't necessarily

11       mean that's spend in a given year, so.

12            Q    Okay.  Which is why it says balance at the

13       beginning?

14            A    I just wanted to make -- it sounded like maybe

15       there was some confusion there, so.

16            Q    Okay.  And, and so you've got $183 million

17       worth of carrying costs on additions for that year;

18       right?

19            A    That's accurate.

20            Q    And your line 6 for that year is

21       $213.8 million; is that right?

22            A    Yes.

23            Q    So for that year, 183 million of the 213 is

24       associated with carrying costs on additions; right?

25            A    Yes.

FLORIDA PUBLIC SERVICE COMMISSION

1584

1            Q    Okay.  And if we go across that line, the next

2       year, 2016, your balance is 3.4 billion of construction

3       additions?

4            A    It's an average balance, yes.

5            Q    Okay.  And so that's the change in balance

6       of -- since it's an accumulative thing, so now the

7       balance on additions has gone from 1.4 billion to

8       3.4 billion?

9            A    Yes.

10            Q    Okay.  And the carrying costs on additions has

11       gone from $183 million up to $420 million; right?

12            A    Yes.

13            Q    And that $420 million relates to the total of

14       $450 million for that entire period; right?

15            A    Say that one more time.  I'm sorry.  Oh, yes,

16       I agree.

17            Q    Line 6 --

18            A    I agree with you.

19            Q    Of the 452 million listed on line 6, 420 of it

20       is carrying costs on additions; is that right?

21            A    Yes.

22            Q    Okay.  And by the time we get to 2019, you're

23       up to a net addition balance of $10 billion.  Do you see

24       that?

25            A    Yes.

FLORIDA PUBLIC SERVICE COMMISSION

1585

1            Q    And you've got carrying costs on additions of

2       $1.2 billion?

3            A    Yes.

4            Q    And you've got a final period amount on line 6

5       of $1.29 billion?

6            A    Yes.

7            Q    Okay.  So as we move through this, would you

8       agree with me that increasingly, once we're into the

9       construction category, that the final period clause

10       recovery amounts are dominated by carrying costs on

11       additions?

12            A    Yes.  That's exactly how the rule and the

13       statute is set up.  If you're recovering your

14       preconstruction costs, obviously you wouldn't expect to

15       have any ongoing carrying costs from them.  And once you

16       get into the meat, you know, of the construction

17       project, you would expect to be spending increased

18       dollars.  And since you don't recover those currently,

19       you would expect a carrying cost, which is what's

20       provided for current recovery through the statute and

21       rule.  So that dominates, yes.

22            Q    Okay.  Thank you.

23                 For the line item construction category, the

24       average net additions balance, can you explain how the

25       carrying costs on additions was developed in relation to

FLORIDA PUBLIC SERVICE COMMISSION

1586

1       the company's financing of the project, or is that

2       outside your expertise?

3            A    Well, I can explain how the carrying cost was

4       developed, because it comes right out of the framework

5       set forth in the nuclear cost recovery statute and rule.

6            Q    Okay.  But in terms of how the company is

7       financing the project, that would go beyond your

8       expertise?

9            A    Yes.  I'm not responsible for financing the

10       project.

11            Q    Okay.

12                 If we go on that same page to the end, column

13       R is Projected 2023, which is when both units should now

14       be in service; is that right?

15            A    Yes.

16            Q    Okay.  And I look at line 6, at the far end

17       under column S, projected total of 8.393 billion.  Do

18       you see that?

19            A    In column S?

20            Q    Column S, yes.

21            A    Yes.

22            Q    So the 8.3 billion would represent the

23       projected total clause recovery over the period till

24       those units are in service?

25            A    Over the periods leading up to.

FLORIDA PUBLIC SERVICE COMMISSION

1587

1            Q    Over the period covered by this exhibit, which

2       is 2006 to 2023?

3            A    Yes.  Right.

4            Q    Okay.  And if we go up to column 3, Average

5       Net Additions, there's a figure of $14 billion.  Do you

6       see that?

7            A    Yes.

8            Q    How would that $14 billion -- has that

9       $14 billion been recovered in rates yet?

10            A    That -- again, that's an average balance.  But

11       it's a construction cost, so it would not have been

12       recovered in rates yet.  No.

13            Q    And so at that point, once the units are in

14       commercial service, that $14 billion would move to base

15       rates?

16            A    As they go in service, the investment on them

17       will go into base rates.  Yes.

18            Q    Okay.  How does that compare to the existing

19       rate base of the company today; do you know?

20            A    I'm not sure exactly where we are with rate

21       base today.

22            Q    Okay.  Mr. Foster, before we started, I

23       distributed a document that is listed Redacted Economic

24       Analysis Results Projection of Approximate Rate Impact

25       of Levy 1 and 2 Project.  Do you have it with you?

FLORIDA PUBLIC SERVICE COMMISSION

1588

1            A    Yes.

2                 MR. BREW:  Mr. Chairman, for the record, I've

3       had it distributed.  This has been incorporated already

4       in the Staff comprehensive exhibit, what would be

5       Exhibit 176.  But rather than have everybody try to

6       search through the CD to find it, I thought it would be

7       easier if we just looked at it.  So I'm not intending to

8       mark it because it's already, it's already in the

9       record.

10                 CHAIRMAN GRAHAM:  Thank you.

11       BY MR. BREW:

12            Q    First, Mr. Foster, this is labeled also

13       Staff's Third Set of Interrogatories, question number

14       13.  Were you responsible for preparing the response to

15       that Staff interrogatory?

16            A    It was prepared under my supervision, yes.

17            Q    Okay.  Good.  So you're familiar with it?

18            A    Yes.

19            Q    Okay.  And very quickly, the columns listed

20       here, the column labeled 1 are the resource plan,

21       expected total revenue requirements with Levy under its

22       current schedule; is that right?

23            A    Yes.

24            Q    Okay.  Column 2 would be a resource plan

25       essentially without Levy; is that right?

FLORIDA PUBLIC SERVICE COMMISSION

1589

1            A    Yes.

2            Q    Column 3 is subtracting one -- two from one to

3       give you a net difference, differential in revenue

4       requirements; is that right?

5            A    Yes.

6            Q    And these are annual revenue requirements.

7            A    Yes.

8            Q    Column 4 is projected total retail sales, and

9       that comes straight out of the company's Ten-Year Site

10       Plan; is that right?

11            A    Yes.

12            Q    Okay.  And then column 5 is just a

13       mathematical difference of the differential divided by

14       sales based on 1,000 kilowatt hours; is that right?

15            A    Yes.

16            Q    And column 6 then is that same differential

17       applied on residential average electric rates; is that

18       right?

19            A    Yes.

20            Q    So if we look at 2011 in column 6, there's a

21       00 number, and that's simply because there's no

22       differential because there's no alternative plan?

23            A    That's correct.  We're in 2011.  Rates have

24       been set.  Any differential would be put in 2012, or at

25       least that's the assumption we took.

FLORIDA PUBLIC SERVICE COMMISSION

1590

1            Q    Right.  But it doesn't mean that the costs of

2       Levy are zero.  In fact, you proposed the cost recovery

3       factor of about $4.50 a month.

4            A    Yes, sir.  Let me make sure we're clear on

5       what these represent.  Column 1, as you said, exactly

6       is, is kind of that future view.  Column 2, as you said,

7       is without Levy.  However, without Levy, it doesn't just

8       mean that you just remove all revenue requirements that

9       were included in column 1 for Levy, because there is no

10       without Levy where there aren't some wind-down type of

11       costs.  There's no without Levy where the future

12       generation maybe doesn't change, or it would have to

13       change, right, because you'd have to add certain

14       different types of plants.

15                 So I just want to make it clear that this

16       isn't just, column 2 is not just column 1 minus anything

17       you would assume for Levy, because that's not a

18       realistic view.  You can't have a without Levy without

19       there being some additional other costs as composed

20       (phonetic) to the plan with Levy.

21            Q    Okay.  That's helpful, because I do want to

22       make that clear that column 2 is a non-nuclear, where

23       the company has made certain assumptions about its

24       resource plan, and developed a projected revenue

25       requirement based on that.

FLORIDA PUBLIC SERVICE COMMISSION

1591

1            A    Absolutely.

2            Q    So when we look at column 6 then, we're not

3       looking at the expected Levy factor, we're expected --

4       we're looking at the difference in cost to residential

5       customers of the Levy option versus your alternative

6       resource plan.

7            A    That's accurate.

8            Q    Okay.  And so that's why for 2011 it's zero,

9       because there's no differential to speak of.

10                 On this document, which we're looking at the

11       redacted version, the assumptions for 2012 through '15

12       are blacked out.  So rather than go through what is

13       confidential information, I wanted to pick up from

14       there.

15                 For 2016, the residential level, it shows

16       $16.02 per 1,000 kilowatt hours; is that right?

17            A    Yes.

18            Q    So that means that, in effect, the revenue

19       requirement associated with Levy will, will, is 1.6

20       cents per kilowatt hour higher than your alternative

21       revenue plan.

22            A    My alternative -- generation plan?

23            Q    Than the alternative rev -- the revenue

24       requirements for your alternative plan; is that right?

25            A    Yes.

FLORIDA PUBLIC SERVICE COMMISSION

1592

1            Q    Okay.  And that $16 amounts to about $102 a

2       year for the average residential customer.

3            A    I don't know.  Is that your testimony to me or

4       was that a question?  I'm sorry.

5            Q    I'm asking you if 16 times 12 is about $192 a

6       year.

7            A    I don't have a calculator.  Sounds about right

8       though.

9            Q    Okay.  And in 20 -- in 2017, that differential

10       in residential rates associated with Levy goes up to

11       $25.19; is that right?

12            A    You're right.  And I think if you carry your

13       example forward, you're going to see in future years

14       where it turns very favorable for, for consumers.

15            Q    Well, you're getting ahead of me.  I'm talking

16       about before they get into service.  I'm -- for 2017,

17       the additional costs associated with Levy for your

18       residential consumer is $25.19 a month; right?

19            A    In 2017, that is the calculation and the

20       impact.

21            Q    Okay.  So that would be over $300 a year for

22       the average residential customer; right?

23            A    That sounds right.  Again, I don't have a

24       calculator with me.

25            Q    25 times 12 is about 300; right?

FLORIDA PUBLIC SERVICE COMMISSION

1593

1            A    Yes.

2            Q    Okay.  In 2018, it goes up another penny a

3       kilowatt hour, up to $35.24, in the increased cost of

4       Levy compared to your alternative; is that right?

5            A    Yes.

6            Q    So now we're up to about $420 a year for the

7       average residential customer?

8            A    Yeah.  Again, I don't have a calculator.  If

9       there's some math you want me to do --

10            Q    I'll ask you --

11            A    If you have a calculator, I'll be happy to do

12       that.

13            Q    Okay.  I'll ask you --

14            A    But I want to make it clear that it's an

15       unfair characterization --

16            Q    Excuse me.

17                 CHAIRMAN GRAHAM:  Sir, that question wasn't

18       asked.

19       BY MR. BREW:

20            Q    What I'm asking you to do is accept the math

21       based on your calculation that, which shows a

22       differential in average electric rates of dollars per

23       1,000 kilowatt hours, is that if the annual amount for

24       that, which is that amount times 12, would be, for 2018,

25       is over $420 for the average residential customer.

FLORIDA PUBLIC SERVICE COMMISSION

1594

1            A    Again, I haven't done that math.

2                 CHAIRMAN GRAHAM:  Sir, you may have to keep it

3       on a monthly basis, either that or give him a calculator

4       because he's just taking the word that your math is

5       correct.

6                 And, Mr. Foster, so you know that you have the

7       opportunity during redirect to continue on down that

8       list and explain what the balance really is.  But right

9       now you just have to answer his questions.

10                 THE WITNESS:  Yes, sir.

11       BY MR. BREW:

12            Q    Okay.  And just, just to complete for 2019,

13       that differential in terms of the increased cost for the

14       average residential customer is up to $44.23 a month?

15            A    Yes.

16            Q    Okay.  And for 2020, that differential in

17       rates, the increased cost for Levy compared to the

18       alternative resource is up to $49.52 a month?

19            A    Yes.

20            Q    Okay.  So would you accept then, again,

21       accepting my math, you're welcome to check it, for that

22       period the average in round numbers is that residential

23       customers during that period will average over $400 per

24       year in increased costs for Levy?

25            A    I would have to check that math.  I mean, it

FLORIDA PUBLIC SERVICE COMMISSION

1595

1       sounds reasonable, but that's a little bit -- I don't

2       know that I can do in my head a four-year average of

3       something that's shown on a monthly basis.

4            Q    Okay.  Would you accept -- okay.

5            A    It sounds reasonable, subject to check.  Does

6       that help?

7            Q    Okay.  Subject to check, that it comes out to

8       an average of $408 a year per average residential

9       customer?

10            A    Subject to check, yes.

11            Q    Okay.  In looking at this same exhibit, back

12       to column A, or column 1, excuse me, that shows your

13       projected resource plan with Levy; right?

14            A    Yes.

15            Q    And that shows a total retail revenue

16       requirement, say, for 2019 of $4.99 billion, or about

17       $5 billion; is that right?

18            A    Yes.  It shows 4.993,698.

19            Q    Okay.

20            A    May I just explain a little bit, because I

21       want to make sure.

22            Q    Absolutely not.  I just want you to confirm

23       what the number is.

24            A    The number reflected there is 4,993, 698.

25            Q    And that reflects in your description the

FLORIDA PUBLIC SERVICE COMMISSION

1596

1       total retail revenue requirements for that year?

2            A    No.

3            Q    Well, isn't it labeled Resource Plan with

4       Nuclear Annual Total Retail Revenue Requirements?

5            A    That's what I wanted to explain.  This is,

6       this is --

7            Q    Is the label correct or not?

8            A    The label is correct, yes.

9            Q    Okay.  That's all I need to know.

10                 If I can refer you to, back to TOR, or

11       Schedule TOR-3 on TGF-3.

12            A    You said TOR-3?

13            Q    Yes.

14            A    Okay.  I'm there, sir.

15            Q    On page 6 of 7 we have projected 2019 costs on

16       column N.  Do you see that?

17            A    Where is it?

18            Q    Column N, as in Nancy.

19            A    Yes, I see it.

20            Q    Okay.  On your line 6, Total Final Period

21       Amount is the 1.297 billion.  Do you see that?

22            A    Yes.

23            Q    So if that, if that's right, then in 2019,

24       clause recovery associated with Levy will be 25% of

25       Progress's total revenue, retail revenue requirement for

FLORIDA PUBLIC SERVICE COMMISSION

1597

1       the year?

2            A    That roughly approximates to 25%.  I think you

3       need to read note one for column 1 on that exhibit we've

4       been discussing, I think it's 125, which explains that

5       this isn't necessarily meant to be a comprehensive

6       estimate of what base rates and whatnot are in 2019.

7       It's more used to show a differential between two

8       generation plans.

9            Q    Is it designed to be consistent across the

10       board for both columns?

11            A    Column 1 and 2?

12            Q    1 and 2.  Yes.

13            A    Yes.

14            Q    So you're not using two different methods to

15       come up with two different sets of numbers?

16            A    Other than they're different -- we're not

17       using two different methods.  I agree with that.  Yes,

18       sir.

19                 MR. BREW:  Okay.  Thank you.  That's all I

20       have.

21                 CHAIRMAN GRAHAM:  Thank you, sir.

22                 Mr. Rehwinkel?

23                 MR. REHWINKEL:  Thank you, Mr. Chairman.

24                          CROSS EXAMINATION

25       BY MR. REHWINKEL:

FLORIDA PUBLIC SERVICE COMMISSION

1598

1            Q    And still good morning.  Good morning,

2       Mr. Foster.

3            A    Good morning, Charles.  Mr. Rehwinkel.

4            Q    I want to turn first to your rebuttal

5       testimony, and I guess I want to ask you, in your

6       summary, you mentioned Dr. Jacobs' characterization of

7       the rate management plan, did you not?

8            A    Yes, sir.

9            Q    And in it you said he mischaracterized the

10       company's position regarding whether the amortization in

11       this year would completely take the rate management

12       deferred balance to zero or not; is that fair?

13            A    I said, I said that he either mischaracterized

14       or misapprehended, misunderstood.  Yes.

15            Q    Okay.  But it is true, is it not, that at the

16       time you filed your testimony you are aware that

17       Dr. Jacobs ten days earlier in his deposition had

18       corrected his testimony; correct?

19            A    When this testimony was filed?

20            Q    Yes.

21            A    I was aware that he corrected some things,

22       yes.  And I think it's in my rebuttal testimony.

23            Q    Okay.  But you were aware when you filed your

24       testimony that, that he did not believe that the

25       amortization that you proposed would take the deferred

FLORIDA PUBLIC SERVICE COMMISSION

1599

1       balance to zero; is that right?

2            A    Yes.  And in my introduction or summary -- I

3       don't know, that's probably the more appropriate term --

4       I wasn't specifically speaking about us taking it to

5       zero.  I was more referring to the history of what's

6       been approved and presented for these rate management

7       plans that, that he's either mischaracterizing or

8       misunderstanding, at least in his initial testimony,

9       what has been done in the past and where we are today.

10            Q    Okay.  You would agree, would you not, that,

11       that if the company isn't allowed to amortize the

12       additional $55 million that you're requesting in this

13       year, that you would still have the right to and every

14       expectation of recovering the full rate management plan

15       balance; right?

16            A    Yes.  Again, these dollars have already been

17       found prudent, so it's a question of when, not if.  I

18       agree with that.

19            Q    Okay.  And you would also agree that

20       Dr. Jacobs never recommended to the Commission that they

21       deny recovery of any of the amount of the deferred

22       balance; correct?

23            A    I don't recollect him doing that in his

24       testimony.  I agree with that, yes.

25            Q    Okay.  And so you would agree that the company

FLORIDA PUBLIC SERVICE COMMISSION

1600

1       is held harmless if you recover the $55 million from the

2       deferred, deferred rate management plan balance in

3       another period other than 2012; correct?

4            A    No, not necessarily.

5            Q    Okay.  You get carrying charges on the

6       unrecovered deferred balance of the rate management

7       plan, do you not?

8            A    You're absolutely right.  So there's, there's

9       a tradeoff.  It's a, it's a now or later.  If we recover

10       it now, there will be less carrying costs over the life

11       of the project associated with those dollars.  But when

12       it comes to harm, there's not just, you know, carrying

13       costs.  There's more of an earnings type of thing.  But

14       there's also a cash flow type of issue.  And any time

15       you defer collecting cash, I can't say that's completely

16       harmless to the company.

17            Q    It is true, is it not, that the company is the

18       one that proposed deferring recovery over a five-year

19       period of $273 million; correct?

20            A    Yeah, that's accurate.  We did, in 2009, we

21       did propose deferring it over five years.  And, and I

22       think wisely what you saw was the Commission deciding

23       that, yes, we approve a plan to defer some dollars and

24       we are not going to set an amortization schedule.  We

25       want the customer -- the customer, excuse me -- the

FLORIDA PUBLIC SERVICE COMMISSION

1601

1       company to come back every year and update their rate

2       management plan, and that's exactly what we've done this

3       year.

4            Q    I think you're demonstrating that I'm a much

5       nicer person than Mr. Brew.

6                 (Laughter.)

7            A    I'll try to keep it shorter, Mr. Rehwinkel.

8            Q    Okay.  But I would appreciate you just

9       answering my questions.

10                 The -- and isn't it true that when the company

11       originally proposed a rate management plan in 2009, you

12       didn't ask that the carrying costs associated with the

13       unrecovered deferred balance be the 8.848% AFUDC rate;

14       is that correct?

15            A    Help me out.  I'm sorry.  I'm --

16            Q    Isn't it true that the, that the company asked

17       for a commercial paper rate to be applied to the

18       unrecovered deferred balance of the rate management plan

19       when you initially proposed the rate management plan?

20            A    No.  That's not true.  I'll expand, if you

21       want now.  I think originally there was in 2009 -- and

22       forgive me.  I'm reaching a little bit back here.  I

23       think originally we deferred some dollars out of the

24       2009 rate.  It had been set at a certain level and we

25       deferred it out, deferred some dollars out and said,

FLORIDA PUBLIC SERVICE COMMISSION

1602

1       okay, we'll collect it in 2010, all of it.

2                 That was not really in the context of this

3       five-year rate management plan.  When we got into the

4       2009 docket, we proposed a rate management plan whereby

5       we deferred over five years.  Now that's significantly

6       different than a year that was originally proposed.

7       And, and the Commission approved that plan and also

8       approved what carrying cost rate -- there was a specific

9       issue in 2009 of what rate should be applied to those

10       dollars.

11            Q    Okay.  So your testimony is that when you

12       initially proposed deferral of the costs that make up

13       the rate management plan today, your initial proposal

14       was a one-year deferral with a commercial paper rate

15       carrying cost; is that right?

16            A    Again, Charles, it's been a long time.  I

17       don't remember that being exactly the way it happened.

18       I remember when we initially reduced rates in '09, we

19       had, we were prepared to collect it in 2010.  And I

20       think that there may have been an agreement to the

21       commercial paper rate.

22                 And then in -- there was -- we proposed to

23       extend that over five years in our, really our initial

24       rate management plan.  That was the first time that term

25       was used.  That's why, you know, I don't want to quibble

FLORIDA PUBLIC SERVICE COMMISSION

1603

1       too much, but --

2            Q    Okay.

3            A    But -- and in the 2009 docket there was an

4       issue and a decision by the Commission what the

5       appropriate carrying cost was on those deferred dollars.

6            Q    Okay.  And when I asked you about being held

7       harmless, let me ask it to you again.  From a financial

8       standpoint the company is held harmless if you recover

9       the $55 million that you are requesting recovery for in

10       this docket in another period other than 2012; correct?

11            A    I don't think so, because there's a cash flow

12       implication.

13            Q    Okay.  It's not your testimony here today that

14       the 8.84% -- 8% AFUDC rate is insufficient to cover your

15       carrying costs on the unrecovered balance of the rate

16       management plan, is it?

17            A    No, that's not my testimony.

18            Q    Okay.  Can I get you to turn to page 19 of

19       your -- and I'm going to ask you to turn to your, use

20       your August 12th, 2011, testimony.

21            A    What page did you say again?

22            Q    Page 19.  And this testimony, just for the

23       record, is, it was filed after the July 25th rebuttal

24       filing date, but it is just to update -- the only

25       changes in this from your original testimony are to

FLORIDA PUBLIC SERVICE COMMISSION

1604

1       update the deferred CR3?

2            A    That's the only significant change.  I think

3       there was errata identified shortly after our initial

4       May 2nd filing of about $8,000.  But we went ahead and

5       incorporated those too.

6            Q    Okay.  So for the purposes of my

7       cross-examination, the, this August 12th testimony is

8       the same as what you filed in May 2nd with respect to

9       the Levy plant, except for maybe an $8,000 adjustment?

10            A    Yes.

11            Q    Okay.  Now on page 19, lines 3 through 5.

12            A    Yes, sir.

13            Q    You would agree, would you not, that the, the

14       Commission -- while the Commission has given you the

15       flexibility to manage your rates and to reconsider the

16       amortization schedule of the deferred rate management

17       plan, it is the Commission's final approval --

18       authorization -- it is the Commission's final authority

19       to approve whatever you propose; correct?

20            A    The Commission approves our annual revenue

21       requirements.

22            Q    Okay.  You're not contending here that it is

23       within your sole discretion how much to amortize from

24       the rate management plan for purposes of cost recovery

25       in any given period, are you?

FLORIDA PUBLIC SERVICE COMMISSION

1605

1            A    I'm not sure that that was specifically in any

2       of the orders.  I can say my recollection of what the

3       past order said is that the Commission didn't approve an

4       amortization plan, a specific amortization plan.  What

5       they did was leave more flexibility for the company to

6       propose changes in the future and required us to present

7       that to you each year.  And I --

8            Q    The key being propose.  The Commission has the

9       final approval authority.  You would agree with that;

10       right?

11            A    They, they, they approve the revenue

12       requirements we're going to recover in 2012.

13            Q    But you would concede that the Commission has

14       the authority to approve whether the amortization amount

15       from the rate management plan is $60 million or

16       $115 million; correct?

17            A    I would say I'm not 100 percent sure on that

18       one because of how the old orders were, were phrased.  I

19       haven't thought of it in that way.  We proposed a plan

20       and we're here asking the Commission to look at it and

21       approve it.

22            Q    Okay.  So I guess by implication of asking the

23       Commission to look at it and approve it, you're saying

24       that they have the final authority on this; right?

25            A    They have the authority to say what we get to

FLORIDA PUBLIC SERVICE COMMISSION

1606

1       recover in 2012.

2            Q    Okay.  Let's look at -- can you -- can I get

3       you to turn to TGF-2 and Appendix A.  Do you know where

4       that is?

5            A    Give me a second, sir, I'll get there.  Okay.

6       I'm there.

7            Q    Okay.  Could you just tell me generally what

8       this document is supposed -- this schedule is supposed

9       to do?

10            A    Appendix A?

11            Q    Yes.

12            A    This is really just a bit of a road map to

13       help, to help tie out where beginning balances primarily

14       come from throughout the schedules.

15            Q    Okay.  And the top part, there's two halves of

16       this schedule.  The top part, can you tell me what this

17       relates to?

18            A    It relates to Schedule P2.2.

19            Q    And what dollars does it refer, does it relate

20       to?

21            A    For Levy?  Let me just refresh -- sorry.  I've

22       got a lot of schedules.

23            Q    Well, let me ask you, isn't it, doesn't the

24       114,968,361 that is in the box on the top half of that

25       schedule, isn't that the total amount of the deferred

FLORIDA PUBLIC SERVICE COMMISSION

1607

1       rate management plan dollars that you're seeking

2       recovery for?

3            A    In 2012?

4            Q    In 2012.

5            A    Yeah.  Thanks for making it easy for me, but

6       yes.

7            Q    Okay.  So if I could just get you to keep your

8       finger on that page and turn to TGF-3, Schedule TOR-1,

9       and direct you to column 11, line 1, is that the same

10       dollar amount?  Does that refer to the same pot of

11       dollars?

12            A    Yes.

13            Q    Okay.  So what TG -- TOR-1 does is it shows at

14       some level how the $135.3 million revenue requirement

15       that you're requesting for Levy is calculated; is that

16       fair?

17            A    I would agree.  It's kind of a summary of the

18       past couple of years as well as the current year and how

19       that rolls into '12.

20            Q    Okay.  So going back to Appendix A, in that

21       top half of the page under item 3, the $114.968 million

22       is made up of two components, a flat $60 million, and

23       then $54,968,361.  Do you see that?

24            A    Yes.

25            Q    Okay.  Now is it fair to say that the

FLORIDA PUBLIC SERVICE COMMISSION

1608

1       $60 million was the assumed amount of amortization from

2       the rate management plan?

3            A    It was the amount that we had assumed in our

4       2010 rate management plan when we looked at 2012, yes.

5            Q    Okay.  So the 54.968,361 million is the

6       additional amount that you're proposing to amortize into

7       this year; correct?

8            A    Yes.

9            Q    Okay.  Now if I go back over to TOR-1 and I

10       look in column 3, line 7, I see a negative amount of

11       60,743,423.  Do you see that?

12            A    Yes.

13            Q    Okay.  And is that the overrecovery for 2010?

14            A    Yes.

15            Q    Okay.  And that's what you reference in your

16       testimony --

17            A    Are we on direct still?

18            Q    -- on page 14, line, lines 12 and 13?

19            A    The 60.8, is that what you're saying in line

20       --

21            Q    Yes.

22            A    Yes.

23            Q    The 60.8 is the same as the 60 point --

24       60,743,423 on TOR-1?

25            A    Yes.  Obviously just rounded up.

FLORIDA PUBLIC SERVICE COMMISSION

1609

1            Q    Okay.  So, and on line 12 of page 14 of your

2       testimony, you use the term "refund"; is that correct?

3            A    Yes.  That's --

4            Q    Okay.

5            A    -- standard, so it's an overrecovery.  And

6       standard methodology, when you go in, let's say in the

7       prior years, you had overcollected, you would basically

8       put a credit in the revenue requirements of the current

9       year.  It's not a period revenue requirement, but it's,

10       you know, it's the true-up mechanism.

11            Q    Okay.  And do you know what was the main cause

12       of the overrecovery in 2011?

13            A    My understanding, and you'll probably have to

14       talk to Mr. Elnitsky to get any details, but -- and I

15       want to be careful here because I don't want to say

16       anything that might be confidential.

17            Q    All I want to know is what subject -- what --

18       I don't want to know any dollars.  I just want to know

19       what was the, what was the main --

20            A    There were some, there were some estimates

21       that were being negotiated and came in lower, I would

22       say.

23            Q    Okay.

24            A    And I think Mr. Elnitsky --

25            Q    Related to long-lead materials?

FLORIDA PUBLIC SERVICE COMMISSION

1610

1            A    Yes.

2            Q    If you don't --

3            A    Yes, sir.

4            Q    Okay.  All right.  On page 19 of your

5       testimony, would you agree with me that starting on line

6       3 through line 17, those 14 lines, that is the

7       substantive explanation that you provide on behalf of

8       the company justifying the additional $55 million

9       amortization from the rate management plan?

10            A    Let me just review it again.  Like I said,

11       I've got a lot of pages here.

12            Q    That's okay.

13            A    I would agree that hits most of the key notes.

14       I'm not sure -- there may be something, if I look in my

15       rebuttal, that are a little more bodied (phonetic), but

16       I'd say that's largely representative of what we're --

17            Q    But with, with respect to this testimony, this

18       testimony that was originally filed on May 2nd, this is

19       it?

20            A    I'd say at the top of page 18 I do reference

21       an order, a couple, the '09 order, 09-0783.  11-009 was

22       the other order I referenced.  So, I mean, I'd be more

23       comfortable agreeing that, you know, from the bottom of

24       17 through that paragraph of 19 represents --

25            Q    Okay.  Would you agree with me that page 18

FLORIDA PUBLIC SERVICE COMMISSION

1611

1       describes the mechanics of what you're asking for, and

2       that the 14 lines that I referenced on page 19 are your

3       justification for why they ought to be allowed in 2012

4       for rate recovery?

5            A    I think there's some information on page -- I

6       think largely in principle I agree with you.

7            Q    Okay.

8            A    But there's some information on page 18 that I

9       think is relevant.

10            Q    Okay.  Now would you also agree that if the

11       refund that you reference on page 14, line 13, were to

12       be effectuated by a lower rate in 2012, that the

13       annual -- the monthly impact on a residential customer

14       would be $1.75?  In other words, no acceleration of the

15       55 million.

16            A    So you're asking me what would the rate impact

17       be if we didn't -- if it kept it 60 million --

18            Q    That's correct.

19            A    -- versus 115.  And I think, I'm pretty sure

20       I've got what you're probably going to give me.  But

21       there was a discovery response to that.

22            Q    Yes.

23            A    If you'll just give me a second, I can

24       probably get there.  Okay.  Let's see.  And what was

25       your question again one more time?  I'm sorry.  Because

FLORIDA PUBLIC SERVICE COMMISSION

1612

1       now I've got a number I can look at.

2            Q    That's fine.

3                 My question is if you effectuated the

4       $60.8 million refund that you reference on page 14, line

5       13 of your testimony and did not accelerate the

6       $55 million from the deferred rate management plan

7       balance, that the impact on residential customers based

8       on a thousand-kilowatt-hour basis would be $1.75 per

9       month.

10            A    I think I have to make sure I understand your

11       question.  The only thing you're saying to change is

12       instead of amortizing 115 million, amortize 60.

13            Q    That's right.

14            A    Because there is -- we're already effectuating

15       the refund of the 60.8; right?  I want to just make sure

16       that's clear to everyone.

17            Q    Yes.

18            A    The overrecovery is already embedded in our

19       rates being flowed back.  The only difference is the

20       55 million roughly.

21                 And so you're saying if we just took it back

22       to 60 million, what would the residential impact be?

23       And I think you said $2.72.  Is that what you said, sir?

24            Q    Well, I was asking if the difference between

25       what you're asking for and what the rate would be would

FLORIDA PUBLIC SERVICE COMMISSION

1613

1       be $1.75.

2            A    Oh, man.  You're making me do math again.

3       That looks right, yes, subject to check.  Can we do

4       that?

5            Q    Yes.  So I assume $4.47 is your Levy

6       component.  And if it's -- if you took the 55 million

7       out, it would leave you with $2.72.  My math says that's

8       $1.75 difference.

9            A    I'm sure it is.  I don't have a calculator,

10       and I hesitate to trust my math skills in my head.

11            Q    Okay.

12            A    But it looks like right, yes, I agree with

13       you.

14            Q    Thank you.

15                 And finally, on page 19, lines 10 through 12,

16       I mean, 10 through -- yes, 10 through 12, you state,

17       "Looking out into the future, it is apparent that once

18       PEF receives a COL and gives Westinghouse a full notice

19       to proceed, the estimated revenue requirements per year

20       increase significantly."  Do you see that?

21            A    Yes.

22            Q    Now you're not stating in here any particular

23       year that a full notice to proceed will be given, are

24       you?

25            A    No, I'm not.

FLORIDA PUBLIC SERVICE COMMISSION

1614

1            Q    Okay.

2            A    That's accurate.

3            Q    And you're also not testifying here that a

4       full notice to proceed will ever be given, are you?

5            A    I would not testify to that.  No.

6                 MR. REHWINKEL:  Okay.  I have no further

7       questions, Mr. Chairman.  Thank you.

8                 CHAIRMAN GRAHAM:  Thank you.

9                 Ms. White?

10                          CROSS EXAMINATION

11       BY MS. WHITE:

12            Q    Good afternoon.  I just have a couple of

13       questions -- I had to check -- generally about planning.

14       And from your title and your job description, I'm

15       assuming that you're familiar with basic project

16       planning.  Is that a, is that a fair statement?

17            A    I really don't do project planning, so I'm

18       going to have to say, no, I don't manage projects per

19       se.

20            Q    Okay.  Is it fair to say that you record the

21       costs that are associated with project planning, so

22       you're familiar with the costing of project planning?

23            A    I present the costs that other business units

24       record, so, I mean, I'm familiar with accounting.  I'm,

25       you know, familiar with finance.

FLORIDA PUBLIC SERVICE COMMISSION

1615

1            Q    Okay.  I think --

2            A    I'm familiar generally with the projects.

3            Q    I think you're familiar enough with what I

4       want to ask you.

5                 In your experience, you have seen projects

6       other than nuclear projects and the costing associated

7       with those that has fluctuated over time.  Is that a

8       fair statement?

9            A    I've seen other projects other than nuclear.

10       Yes.

11            Q    Okay.  So you're familiar that in general

12       project planning and project costing is a fairly fluid

13       process.  Things change, in other words.

14            A    I agree things change.  I mean, they're

15       projections or estimates.

16            Q    Okay.  And in your experience, is it a fair

17       statement that you have seen projects that were started

18       that didn't finish?

19            A    Let me think if I can say that I have.  None

20       are jumping to mind.  I'm sure there have been though.

21            Q    Okay.  And so you would -- in your, in your

22       experience you would say it's fair to say that not all

23       projects that start continue to be smart?

24                 MS. HUHTA:  Objection.  Vague and ambiguous

25       and irrelevant.

FLORIDA PUBLIC SERVICE COMMISSION

1616

1                 CHAIRMAN GRAHAM:  I have to agree with the

2       objection.

3                 MS. WHITE:  Okay.

4                 CHAIRMAN GRAHAM:  You need to be a little bit

5       more specific, or ask a direct question.

6       BY MS. WHITE:

7            Q    In your experience with projects as they

8       change over time, those, if there's a project that is

9       not, as, as the costs flow out, and that project is not

10       economical or feasible, that project is not continued.

11       Is that a fair statement?

12            A    Well, you know, feasible is a, a good word.

13       When something is not feasible, that typically, to me at

14       least, how I understand it, means it can't be done.

15            Q    Okay.

16            A    So if something is not feasible, then I would

17       say it makes sense to not continue with the project.

18                 MS. WHITE:  Okay.  Thanks.  That's all I have.

19       Thanks.

20                 CHAIRMAN GRAHAM:  Mr. Moyle.

21                 MR. MOYLE:  Thank you, Mr. Chairman.

22                          CROSS EXAMINATION

23       BY MR. MOYLE:

24            Q    Mr. Foster, good afternoon.  I have a few

25       questions for you.

FLORIDA PUBLIC SERVICE COMMISSION

1617

1                 First of all, you do have an MBA; correct?

2            A    Yes, sir.

3            Q    And you got it from the University of South

4       Florida?

5            A    Yes, sir.

6            Q    And while you were there, you had a focus on

7       finance; is that right?

8            A    Yes, sir.

9            Q    You'd agree there's a lot of finance

10       associated with these Levy projects; correct?

11            A    I'd agree that any time you have a lot of

12       investment, there's, there's going to be some finance.

13       Yes.

14            Q    And do you know what the, what the total

15       amount of the Levy project is currently projected to be

16       in terms of dollars spent?

17            A    I am aware of what the estimate is.  Yes.

18            Q    What is it?

19            A    Let me just make sure I don't misquote.  I

20       believe the dollar amount is on my Schedule TOR-7 of the

21       spend there, and that's the actual spend, and that's

22       17.1 before fuel, 17.6 with.  If you include AFUDC type

23       costs, it's about 22.5.

24            Q    So with the AFUDC it's 22.5.  Without it 17,

25       roughly?

FLORIDA PUBLIC SERVICE COMMISSION

1618

1            A    Yes.

2            Q    And that increment starts with a B, not a M,

3       right, billion?

4            A    That's accurate, sir.  Yes.

5            Q    Now when Mr. Rehwinkel was asking you a

6       question, you had made a comment, I thought I took the

7       note properly, about you -- maybe I interpreted it

8       about, you were talking about collection of cash and

9       deferring collection of cash.  Did you indicate that you

10       don't like, as someone schooled in business, to defer

11       collection of cash, or was that a position that Progress

12       would prefer not to have a situation where they defer

13       collection of taxes -- I'm sorry, defer collection of

14       cash?

15            A    I got you.  I would say that typically the

16       company prefers dollars that are collectible,

17       appropriately collectible, as the deferred amounts are.

18       The company would -- any time you defer collecting cash

19       there is some, some harm there, I would say.  Yes.

20            Q    So you would rather have the dollars collected

21       and in hand, all things being equal; is that correct?

22            A    Generally I'd say that's, that's an accurate

23       statement, if they're properly collectible.

24            Q    Okay.  And, and, and why is that?

25            A    You're probably getting maybe a little bit out

FLORIDA PUBLIC SERVICE COMMISSION

1619

1       of my, my area here because I'd say, you know, your

2       question is a little bit black and white.  Would you

3       always rather have cash?  And obviously, as an

4       investment-intensive industry, we have a lot of

5       investment out there that gets collected over a long

6       period of time.  So when it comes to collecting these

7       dollars or not, there's a tradeoff to the company.

8       Leaving them out there and having them deferred longer,

9       you will earn more carrying costs, and those will be

10       collected from the customers over time.  So, you know,

11       that could be seen as a benefit.  On the other hand,

12       you've got cash that doesn't come in, which could be

13       seen.  So there's a balancing act there, I guess I'd

14       say.

15            Q    Okay.  You would agree that cash is a

16       commodity.  It has value, it's an asset; correct?

17            A    I would agree that cash has value.  Yes.

18            Q    And I want to make sure I'm understanding, you

19       had referenced the carrying costs, and on page 11 of

20       your testimony.

21            A    Is this direct or rebuttal, sir?

22            Q    This is the direct.

23            A    Thank you.

24            Q    Up on lines 1 through 7 you spent some time

25       talking about the carrying cost rate.  And I just want

FLORIDA PUBLIC SERVICE COMMISSION

1620

1       to make sure I understand.  So currently, with respect

2       to the carrying costs, you're earning 8.84 percent on

3       the carrying costs; is that right?

4            A    That's the after-tax number.  Yes.

5            Q    Okay.  And then on a pretax basis, the rate is

6       13.13.  Can you explain what you mean by on the pretax

7       basis the rate is 13.13?

8            A    There is -- there are taxes, taxes.  Any

9       revenues that come into a utility get taxed, so we have

10       to pay taxes.  And consistent with the statute and rule,

11       the carrying cost is on the pretax, AFUDC rate approved

12       at the time you get your need.

13            Q    And it's also true that the customers pay for

14       the taxes.  I mean, their rates are, the rates they pay

15       pay for taxes; isn't that correct?

16            A    Yes.  The customers pay, because the

17       investment is all for their benefit.

18            Q    So would the actual real rate, you know, given

19       your testimony here, that customers are paying, be

20       13 percent for the carrying costs associated with this

21       project?

22            A    I think that's, yeah, exactly what my

23       testimony says on page 11.

24            Q    Okay.  And you and Mr. Rehwinkel I think

25       talked a little bit about the commercial paper rate

FLORIDA PUBLIC SERVICE COMMISSION

1621

1       versus the AFUDC rate.  Do you know what the commercial

2       paper rate is currently?

3            A    You know, I don't have that offhand.  I know

4       it's low.

5            Q    It's not double digits, is it?

6            A    No, I don't believe it is.

7            Q    I mean, right now you keep up, as part of your

8       job and your major, you keep up with economic

9       conditions, do you not?

10            A    I do.  But, you know, commercial paper rates

11       change, can change day to day, I believe.  So I know

12       it's very low.  I mean, other than that, I'd hesitate to

13       speculate.  But definitely not in the double digits; I

14       can agree to that.

15            Q    With respect to the real time cost of money,

16       you would agree that the commercial paper rate more

17       accurately reflects the market conditions for cost of

18       money than the AFUDC rate; correct?

19            A    No, I would not agree with that.

20            Q    And why would you not agree with that?

21            A    Commercial paper is not something -- the

22       utility doesn't go out and finance investment in

23       projects with commercial paper.

24            Q    But you do deal in commercial paper on a

25       regular basis, don't you?  You have corporate, corporate

FLORIDA PUBLIC SERVICE COMMISSION

1622

1       debt that you sell?

2            A    I'm sure we do.  I'm not, I'm not an expert on

3       our debt issuances or equity issuances by any means.

4            Q    The reason I'm asking these questions, I'm

5       trying to understand project finance on this.  You know,

6       you said it's 22 and a half billion, 17 billion of cost.

7            A    Maybe, maybe I can help.  We certainly are not

8       financing it with commercial paper.

9            Q    Let me ask this question, if I could.  Roughly

10       speaking, so what would be the percent of the cost for

11       2010 that represent carrying costs?

12            A    2010?

13            Q    Yeah.

14            A    Are you asking me about 2010?

15            Q    Yeah.  I think on my notes on page 14 you have

16       some numbers that include the carrying costs, and I

17       calculated it around 20 percent.  Would you confirm

18       that?

19            A    Are you talking -- I'm sorry.  I don't think I

20       do for 2010.

21            Q    I'm sorry.  2012.  On page 14 --

22            A    Okay.

23            Q    -- you were asked the question, "What is

24       included in the projected period revenue requirements

25       for 2012?"

FLORIDA PUBLIC SERVICE COMMISSION

1623

1                 And you provide an answer in there where you

2       talk about the carrying cost of the construction being

3       16.3; correct?

4            A    Uh-huh.  Yes.  16.3 for carrying cost

5       construction.  Yes.

6            Q    Okay.  And would you just confirm, you know,

7       subject to check, that that carrying cost amount is

8       approximately 20 percent?

9            A    Of what?

10            Q    Of the total amount sought for recovery.  The

11       projected revenue requirements for 2012.

12            A    Period or the amount sought for recovery for

13       2012?

14            Q    What are you referring to in your testimony?

15            A    If you're asking me is that approximately

16       20 percent of 75 million, is that what you're asking me?

17            Q    Yes.

18            A    Approximately.  I would say yes.  It is

19       approximately 20 percent of 75 million.

20            Q    Have you all done an analysis?  I mean, this

21       project is not expected to come online until, what,

22       2021, 2022; is that right?

23            A    Yes.

24            Q    Have y'all done a separate analysis about the

25       feasibility, viability, sustainability of the carrying

FLORIDA PUBLIC SERVICE COMMISSION

1624

1       costs associated with this project?

2            A    Feasibility.  I'm not sure what you're asking

3       with that question.  I don't know of any feasibility,

4       viability, sustainability study done on the carrying

5       costs of this project.

6            Q    At the end of day, it's more than 5 billion in

7       carrying costs; correct?

8            A    Let me just look, if I could.

9            Q    Okay.

10            A    Yes.  I'd agree that through the, through the

11       in-service date of the projects, PEF is projecting,

12       based on current estimates, more than 5 billion in

13       carrying costs.

14            Q    I was looking at your testimony.  I may get an

15       objection for being irrelevant, but we've had a lot of

16       discussions about budget and interests and carrying

17       costs.  Do you know if the Federal Government finances

18       less than 20 percent of its debt?

19                 MS. HUHTA:  Objection.  Outside of the scope

20       and irrelevant.

21                 MR. MOYLE:  I'll move on.

22                 CHAIRMAN GRAHAM:  Okay.

23       BY MR. MOYLE:

24            Q    Let me ask you a couple of questions about

25       your testimony on page 12.  You were asked a question at

FLORIDA PUBLIC SERVICE COMMISSION

1625

1       line 4:  "What is included in the Total Return

2       Requirements on Schedule AE-3A.2, Line 12?"

3            A    On -- what page are you on, sir?

4            Q    This is page 12 of your direct testimony,

5       lines 4 through 10.

6            A    What was the question again?  My numbers

7       don't, my page numbers don't seem to be lining up.

8       That's the only reason I ask.  Sorry.

9            Q    I don't, I don't want us to be talking past

10       each other.  You're familiar with your testimony where

11       you were asked the question:  "What is included in the

12       Total Return Requirements on Schedule AE-3A.2, Line 12"?

13            A    I'm there. I got you now.  Thank you.

14            Q    And your answer is, you say that the 12-month

15       total of 16.8 million represents the carrying costs on

16       the deferred tax asset balance.  You also state that the

17       deferred tax asset arises from the difference between

18       the book and tax basis for the project, and the

19       difference is primarily due to the recovery of

20       preconstruction and site selection costs prior to the

21       plant going into service for tax purposes.  Correct?

22            A    That's what it says.  Yes, sir.

23            Q    Okay.  So can you explain to me -- you're a

24       CPA in Florida; correct?

25            A    Yes, sir.

FLORIDA PUBLIC SERVICE COMMISSION

1626

1            Q    Okay.  So can you explain to me how, how, from

2       an accounting perspective, you have this carrying cost

3       on a deferred tax asset balance?

4            A    Yes, I can.  The provisions of the statute and

5       the rule provide for current recovery of certain costs,

6       site selection, preconstruction; right?  When those are

7       recovered, what happens is for book purposes you

8       basically depreciate or amortize that, that value down.

9       There's no basis there, which is a good thing, because

10       then when, you know, when eventually it goes in service,

11       you're not calculating a carrying cost on it.

12                 For tax purposes you can't do that.  And this

13       is something that's, you know, historically it was

14       discussed when these schedules were developed, and I

15       know we weren't all -- fortunately for a lot of folks --

16       weren't around when that was being done.  But -- so

17       basically what you have is the utility still has a

18       remaining investment out there associated with the taxes

19       on those collections, and those will reverse once the

20       units go in service.  But until that time there is a

21       deferred tax asset created, which represents a

22       continuing investment.

23                 Did that -- does that get to your question,

24       Mr. Moyle?

25            Q    Well, I think so.  I guess, I guess what I'm

FLORIDA PUBLIC SERVICE COMMISSION

1627

1       trying to understand is, you know, I understand that

2       this nuclear cost recovery statute and the rule is

3       advantageous to the utility because it gets money sooner

4       rather than later; correct?

5            A    I would say that it does -- we do collect

6       money sooner rather than later under the statute and

7       rule.  Yes.

8            Q    Would you agree that the nuclear cost recovery

9       statute is a good thing, as compared to not a good thing

10       from the utility's perspective?

11            A    I would agree that the statute and the rule

12       were put in place to encourage nuclear investment.

13            Q    And if I'm reading your testimony and

14       understand your answer correctly, is it true that by you

15       having early recovery of your site selection and

16       preconstruction costs, which the customers pay for now,

17       dollars out of their pocket, which I think we've agreed

18       has value, that that early payment also then results in

19       a liability for a carrying charge of $16.8 million; is

20       that, is that correct?

21            A    As it relates to this specific time period,

22       yes.  There is, you know, there is a tax consequence.

23       And, you know, I just want to make it -- this is not

24       something new.  It's been presented every year.

25            Q    Well, I appreciate that.  But does this then

FLORIDA PUBLIC SERVICE COMMISSION

1628

1       continue on every year that the plant doesn't go into

2       service?  The customers, in addition to paying early

3       money, they also have to pay $17 million in carrying

4       costs for this?

5            A    They pay carrying costs on the, basically the

6       investment balance that the utility has to carry based

7       on those deferred tax implications.  Yes.

8            Q    Did you, did you have an opportunity to

9       testify in front of the Legislature when this policy

10       consideration was being made, the nuclear cost recovery

11       statute?

12            A    No.

13            Q    Do you know if this tax consequence was

14       brought to the Legislature's attention when the nuclear

15       cost recovery statute was being discussed?

16                 MS. HUHTA:  Objection.  Lacks foundation.

17       Mr. Foster has already testified he didn't testify in

18       front of the Legislature.

19                 CHAIRMAN GRAHAM:  I'll let him answer the

20       question.  He just wanted to know if it came up.

21                 THE WITNESS:  I'll say that the statute

22       clearly says recovery of all costs, and I believe it

23       says including taxes.  So I don't know if this specific

24       topic came up, but I would suppose by that that they

25       considered that taxes were a cost of the project.

FLORIDA PUBLIC SERVICE COMMISSION

1629

1       BY MR. MOYLE:

2            Q    Let me direct you to page 19 of your

3       testimony.  And specifically on line 13 you state in

4       part of the sentence, quote, "recognizing that rate

5       impacts are expected to increase in 2013 and 2014."

6       That is a true statement, the rate impacts are expected

7       to increase in 2013 and 2014; is that right?

8            A    Under the, the estimates that were provided to

9       me, yes.  The fallout of that or the implications of

10       that, we would expect rate impacts to increase in 2013

11       and 2014.

12            Q    Okay.  And by what order of magnitude?  You

13       don't have to nail it precisely.  If you can just give

14       me, you know, best estimates, or if you need to refer to

15       something.

16            A    Yeah.  Give me a second, if you don't mind.

17       Let me see.  Sorry about this.  Once again, too many

18       pages of stuff.

19                 Let me see where would be the best place.  I

20       don't specifically have that in front of me.  I may be

21       able to -- I think when we looked at my TOR schedules

22       earlier --

23            Q    It's important, because my, my clients want to

24       know what, what the future is going to look like in

25       terms of if things move forward, what their rates are

FLORIDA PUBLIC SERVICE COMMISSION

1630

1       going to look like.  So, you know, you had filed the

2       testimony that, saying the rates are going to increase,

3       so I'd like to just understand that.

4            A    TOR, Schedule TOR-3, on the second page, when

5       you look at the years 2013 and 2014.  We were there with

6       Mr., Mr. Brew a while ago I guess now, this morning.

7       You can see on line 6, revenue requirements for 2013 are

8       projected to be, for that period are projected to be

9       215, almost 216 million.  And for the next year they go

10       up to 767 million.

11            Q    All right.  Let me make sure I'm with you on

12       that.  Tell me again where you're referring.

13            A    TOR-3, columns H and I, line 6.

14            Q    And this is page 5 of 17?

15            A    You know, mine aren't numbered that way, but

16       it's 2013 and 2014, so.

17            Q    Okay.  So let me, let me just ask a couple of

18       questions about this, this chart, and make sure we're on

19       the same chart.

20                 The title of the document I'm looking at says

21       Levy County Nuclear Units 1 and 2, Site Selection,

22       Preconstruction Costs, and Carrying Costs on

23       Construction Cost Balance, Summary of Annual Clause

24       Recovery Amounts.  Do you see that?

25            A    I do.  Yes.

FLORIDA PUBLIC SERVICE COMMISSION

1631

1            Q    Okay.  And line 6, you I think said the last

2       column has a number of 767,168,505.

3            A    Uh-huh.

4            Q    All right.  So the question that I had asked

5       you was what kind of rate impacts are we looking at in

6       '13 and '14?  And if I -- just help me with my simple

7       math.  In the column for 2011, there's a number of

8       $81 million; correct?

9            A    That's a period number, yes.

10            Q    Okay.  And so if we say, okay, well, right now

11       it's 81 million, in 2013 it's going to 215 million.

12       According to my math, that's more than a two and a half,

13       two and a half times increase; isn't that right?

14            A    For the period, that's accurate.

15            Q    Right.  So if you were doing, what is it, you

16       know, 2011, it's 81 million.  2013, it's going to

17       215 million; correct?

18            A    I may be able to help out.

19            Q    Is that right?

20            A    Hopefully you can forgive me.  I think I found

21       a better thing to look at actually.

22            Q    Well, I'm -- let me just stay on this, if I

23       can.

24            A    Okay.  Could you restate the question, please?

25            Q    Sure.  I was just, I was just getting you to

FLORIDA PUBLIC SERVICE COMMISSION

1632

1       confirm that from 2011 to 2013 the increase was more

2       than two and a half times.

3            A    Yeah.  About two and a half times.

4            Q    Okay.  And if you then look and say, okay,

5       well, two and a half times increase for 2013, what does

6       2014 look like?  That number is nearly ten times the

7       81 million, isn't it?

8            A    It is.  The period costs are.  And I think you

9       should look at the next page, column J.  It goes down in

10       2015 to 213 again.  I just want to bring that, because

11       one of the nice things I think about the rate management

12       update that we've given is it moves collecting deferrals

13       out of that 2014 time period, or it contemplates that

14       anyway.  So it recognizes those --

15                 (Simultaneous conversation.)

16                 MR. MOYLE:  Mr. Chairman, he'll, he'll -- I'd

17       like an answer to my question.  He'll have a chance on

18       redirect to explain some things.

19                 CHAIRMAN GRAHAM:  You just need to

20       specifically answer the question.  And you get -- after

21       your yes or no, you can explain a little bit.  You've

22       just got to cut back a little on the editorial.  Thank

23       you.

24                 THE WITNESS:  Yes, sir.

25

FLORIDA PUBLIC SERVICE COMMISSION

1633

1       BY MR. MOYLE:

2            Q    All right.  So I want to stay on costs a

3       little bit longer.  You have in front of you the exhibit

4       that Mr. Brew provided.  Exhibit 176, I think he marked

5       it.

6            A    Yes, sir, I do.  125 or --

7            Q    It's the one that -- I'm sorry?

8            A    I don't know.  On, on the page it says

9       110009 Hearing Exhibit 00125?

10                 CHAIRMAN GRAHAM:  That's correct, sir.

11                 MR. MOYLE:  Yes, sir.

12                 THE WITNESS:  Okay.

13       BY MR. MOYLE:

14            Q    All right.  And you had pointed out the

15       Footnote 1, it says that you put this -- this document

16       was put together for illustrative purposes.  I mean, you

17       would agree illustrative purposes are making a point,

18       showing someone making a decision what things would look

19       like; correct?

20            A    Yes.

21            Q    And I know you worked in finance with the

22       company.  Do you have any information about, about

23       bills?  We talked a lot about residential bills, but do

24       you have any information about specific customers and

25       monthly, monthly electric bills that they may pay?

FLORIDA PUBLIC SERVICE COMMISSION

1634

1            A    I do not have specific customer bills.

2            Q    You don't?  Okay.  Well, maybe I'll ask

3       Mr. Elnitsky this.  But just for the purposes of my

4       questions, assume somebody currently is paying -- it's a

5       big, big business, maybe a hospital or a cement company,

6       and let's assume they're paying $450,000 per month,

7       okay, in electric bills.  Are you with me?

8            A    I'm with you.  Yes, sir.

9            Q    All right.  And to my way of thinking that is

10       kind of easy because it tracks to the $4.50 per month

11       that a, that a resident may pay.  But assume a business

12       is paying $450,000 per month, based on, based on the

13       information in this column, am I correct that, that a

14       business currently paying $450,000 per month would in

15       2016 be confronted with an electric bill of 1.6 million?

16            A    No.

17            Q    And tell me, tell me why -- well, Mr. Brew,

18       you heard his opening where he said the residential

19       folks are going to go from $4.50 to more than $16,

20       correct, in 2016?

21            A    I did hear that.  Yes.

22            Q    Did you agree with it?

23            A    I agree that it represents what's illustrated

24       in this exhibit.  Yes.

25            Q    Okay.  So for my question, if you assume a

FLORIDA PUBLIC SERVICE COMMISSION

1635

1       business is paying $450,000 per month currently, in 2016

2       what would that business be paying based on the

3       information contained in the exhibit we're talking

4       about?

5            A    That's a lot of math right there.  Because

6       what this represents is a differential based on, on two

7       generation plans.  The $16 you're speaking about is

8       comparable to the four, but it's in the context of a

9       total bill amount.  And you said they were paying

10       $450,000 a month.  I'm not sure -- I'd have to try to

11       break it out into what's specifically associated with

12       this project.

13            Q    For the purposes of our discussion, just

14       assume -- we'll get away from the 450.  Assume it's

15       100,000 that they're paying, that equates to the 450.

16       Isn't it true that in 2016 that number would be times by

17       four approximately, so we'd go from 100,000 to 400,000?

18            A    I think I get where you're going here.  The

19       portion of their bill that they're currently paying

20       associated with, you know, Levy NCRC, I agree that this

21       exhibit represents they're going to go from about 4.50

22       to about $16 in 2016.

23                 Just to make sure we're clear, this is a

24       relatively small -- I don't want to say it's a small

25       piece of their bill, but in context of the total dollars

FLORIDA PUBLIC SERVICE COMMISSION

1636

1       they're paying, you can't just say, well, then we

2       multiply their bill by four times.  You'd have to

3       isolate the specific amount.

4            Q    That's a fair point.  I didn't mean to suggest

5       that the whole bill is going to get times.  It's the,

6       it's the nuclear cost recovery portion.

7            A    Okay.  I think that's roughly right.  It's a

8       little less than that I think, but --

9            Q    So, just so we're in agreement, in 2016 the

10       nuclear cost recovery portion would go up approximately

11       four times; correct?

12            A    From 12 --

13            Q    From today.

14            A    Under our proposal, I'd agree that's -- it's a

15       little, little less than that.

16            Q    Okay.  And let's just look at what would

17       happen in 2019.  That, that nuclear cost recovery

18       portion then goes up approximately ten times; correct?

19            A    From the levels -- yes.  From 12.

20            Q    So in my hypothetical, if a business has

21       $100,000 currently per month that's being earmarked and

22       is the nuclear cost recovery, then it would be a million

23       dollars in 2019, according to this chart; correct?

24            A    I'll say ten times 100,000 is a million.

25            Q    No calculator, for the record.

FLORIDA PUBLIC SERVICE COMMISSION

1637

1            A    Thank you.  I appreciate you making it easy on

2       me.

3            Q    And you would agree, would you not, that while

4       you prepared this chart -- well, did you prepare this

5       chart?

6            A    I reviewed it.  I didn't do all the

7       calculations myself.

8            Q    Okay.  But you're comfortable talking about

9       it; correct?

10            A    I am.  Yes, sir.

11            Q    Okay.  That you, you prepared it for the

12       purpose of preparing -- of comparing what life looks

13       like with Levy as compared to what life looks like

14       without Levy; correct?

15            A    Specifically we prepared it because we were

16       requested to in an interrogatory.  But that's what it

17       does show, yes.

18            Q    Okay.  But you would also agree that the

19       document and the information in the document can be also

20       used to show the impacts going forward in the future of

21       the nuclear cost recovery increases; correct?  If you

22       assume Levy is going to continue on, you continue

23       building it, that the, the information set forth in here

24       shows the increase that ratepayers will be subjected to

25       in the nuclear cost recovery portion; correct?

FLORIDA PUBLIC SERVICE COMMISSION

1638

1            A    It gives you a comparison of what rate -- what

2       we expect the differential in rates to be between a

3       scenario where Levy is built in the '21, '22 time period

4       and, you know, the all gas reference case.  So it

5       does -- it is meant to illustrate the difference that a

6       customer, the residential rates will, will be over time

7       through 2050.

8                 Did that answer your question, or --

9            Q    I think so.  I was just trying to get you to

10       admit that, you know, it didn't necessarily have to be

11       used to compare to gas.  It can also be used to show

12       what the numbers are if you move forward with Levy, that

13       the nuclear cost recovery charge is going to increase

14       over time; correct?

15            A    In, in the short term you can look at it that

16       way.  Of course, if the short term is all you were

17       worried about, you would never embark on a project like

18       this.  So it's very -- I would never look at this and

19       only look at the years in which it's under construction.

20            Q    You would agree though, in order to, in order

21       to get to the long term and maybe get some benefits,

22       that a business or a resident would, would have to hang

23       in there for at least ten years, correct, before the

24       units come online?

25            A    I'd agree that the benefits of, of nuclear

FLORIDA PUBLIC SERVICE COMMISSION

1639

1       production come once the units are online.

2            Q    All right.  And the units aren't slated to

3       come online for at least ten years currently; correct?

4            A    Approximately that time.

5                 MR. MOYLE:  I have nothing further.  Thank

6       you.

7                 CHAIRMAN GRAHAM:  Thank you, sir.

8                 MR. WHITLOCK:  No questions for this witness,

9       Mr. Chairman.

10                 CHAIRMAN GRAHAM:  Is that all the Intervenors?

11                 Staff?

12                 MR. YOUNG:  No questions.

13                 CHAIRMAN GRAHAM:  Commission board?

14                 Commissioner Brown.

15                 COMMISSIONER BROWN:  Thank you, Mr. Chairman.

16                 A couple of questions, Mr. Foster.  Are you

17       familiar with exactly where Progress is in the licensing

18       process?

19                 THE WITNESS:  That's really something

20       Mr. Elnitsky is very up to speed on, ma'am.

21                 COMMISSIONER BROWN:  Okay.  Another question.

22       I don't know if you're familiar with it or if Mr.

23       Elnitsky is.  Has the company prepared a cost allocation

24       scenario if a joint owner comes on board?

25                 THE WITNESS:  Has the company prepared a -- I

FLORIDA PUBLIC SERVICE COMMISSION

1640

1       don't think -- I have not, I have not seen one.  And

2       I -- it would be something that would be negotiated.

3       Probably that's something, again, Mr. Elnitsky can speak

4       better to.  He's, he's more involved with the joint

5       owners.

6                 COMMISSIONER BROWN:  I guess my question is

7       has the company considered -- if it's -- do you have

8       knowledge whether the company has considered possibly

9       the rate impact with a joint owner on board?

10                 THE WITNESS:  I think we have had some

11       scenarios with some different levels of assumed joint

12       ownership.  And I think even in -- gosh, I don't want to

13       get into Mr. Elnitsky's testimony, but I think even in

14       the feasibility realm maybe there have been some, some

15       things presented.

16                 COMMISSIONER BROWN:  Okay.  If I may.

17                 CHAIRMAN GRAHAM:  Sure.

18                 COMMISSIONER BROWN:  I know OPC earlier asked

19       you what the rate impact would be if Progress took out

20       the 54 million in deferred expenses.

21                 As a hypothetical here, what would the rate

22       impact be now and in the future if the Commission were

23       to accelerate recovery of the deferred amounts, the

24       balance?

25                 THE WITNESS:  Okay.  I'm sorry.  I'm hitting

FLORIDA PUBLIC SERVICE COMMISSION

1641

1       this.  I'm too tall, I guess.

2                 If you were to accelerate it, what you would

3       see -- and I, I think we gave in discovery, in a

4       discovery response, and that's what I was trying to

5       find.

6                 COMMISSIONER BROWN:  Uh-huh.

7                 THE WITNESS:  If you can maybe give me a

8       second.

9                 COMMISSIONER BROWN:  Take your time.

10                 THE WITNESS:  Oh, thank you.  I appreciate it,

11       Mr. Rehwinkel.

12                 So in discovery, and this was in response to

13       Staff's 20 -- Interrogatory Number 24.  If the

14       Commission accelerated into 2012 recovery of the entire

15       asset, regulatory asset, the rate impact in 2012 would

16       be about -- let me make sure -- about 645, as compared

17       to, I think it's 447 we're presenting now.

18                 COMMISSIONER BROWN:  Does that, does the

19       response in the interrogatory also provide what the rate

20       impact would be in the future?

21                 THE WITNESS:  It does not.  And I'm not -- I

22       don't think I have that anywhere.  What you'd see is

23       you'd see some lower carrying costs going into the

24       future.  And I guess, in my, my rebuttal I don't speak

25       to specifically if we'd accelerated the, the recovery.

FLORIDA PUBLIC SERVICE COMMISSION

1642

1       I do compare the 115 versus the 60 in my Exhibit TGF-9

2       in my rebuttal, and that does show the impact going out.

3       So I could maybe give a proxy for what it would look

4       like in '13 and '14, but it would go down somewhat.

5                 COMMISSIONER BROWN:  Okay.  I know you

6       testified earlier that, I believe you said five --

7       there's going -- through 2021, 2022, the total carrying

8       costs were 5 billion, so I just kind of wanted to get an

9       understanding if we accelerated at this point.

10                 THE WITNESS:  Yes.  Let me, let me look.  I

11       think I can -- I'm just trying to think.  I think

12       there's somewhere where I can give you a proxy for that,

13       or something that's meaningful, but not your exact

14       number.

15                 COMMISSIONER BROWN:  Again, take your time.

16                 THE WITNESS:  So in my Exhibit TGF-2, Appendix

17       D, that's where we show the rate plan we proposed, and

18       it shows you the carrying costs associated.

19                 COMMISSIONER BROWN:  I'm sorry.  Did you say

20       the TG --

21                 THE WITNESS:  TGF-2.

22                 COMMISSIONER BROWN:  Two?  And what page?

23                 THE WITNESS:  It's Appendix D.

24                 COMMISSIONER BROWN:  Appendix D.

25                 THE WITNESS:  Would a Bates work for you?

FLORIDA PUBLIC SERVICE COMMISSION

1643

1                 COMMISSIONER BROWN:  Yes.

2                 THE WITNESS:  I think the last four are 7166.

3                 COMMISSIONER BROWN:  Okay.

4                 THE WITNESS:  And you can see there the

5       carrying costs associated with the outstanding balance

6       in the column Carrying Costs there.

7                 COMMISSIONER BROWN:  Uh-huh.

8                 THE WITNESS:  And you can see our, you know,

9       our average balance over '10 was, you know, the midpoint

10       between the 230 -- 273 and 237, carrying costs of about

11       32 million.  It goes down in '11 to about 26 million

12       when you amortize that 60 million.  So, and you can see

13       the final year it's about 3.9 million.

14                 So you'd see in '12 -- you'd see none in 2013,

15       so that 3.9 would go away.  And then the, the 15 in 2012

16       would decrease somewhat.  I'd probably have to do some

17       math to give you a really good estimate on that.  I'm

18       sorry.

19                 COMMISSIONER BROWN:  Okay.  Thank you.

20                 CHAIRMAN GRAHAM:  Any other Commission

21       questions?

22                 Commissioner Balbis.

23                 COMMISSIONER BALBIS:  Thank you, Mr. Chairman.

24       I just have one or two questions.

25                 On the exhibit that was listed as part of 176,

FLORIDA PUBLIC SERVICE COMMISSION

1644

1       the third set of interrogatories, question number 13.

2                 THE WITNESS:  Yes, sir.  I'm there.

3                 COMMISSIONER BALBIS:  Could you just describe

4       briefly or summarize what the mid-reference fuel case

5       is.

6                 THE WITNESS:  I can give you a high level.

7       When it comes to these costs, and maybe it helps to kind

8       of explain where some of these costs come from, these

9       costs are generated when we do our feasibility analysis

10       primarily.  And, as y'all are probably pretty well

11       aware, they do a series of estimates around what

12       expected fuel prices are going to be.  The mid-reference

13       is what, you know, we present as kind of the middle of

14       the band where we think it'll be.  And if you need to

15       get too much into how they do that, that's probably a

16       little better for Mr. Elnitsky.

17                 COMMISSIONER BALBIS:  But I guess what I

18       wanted to know is does that represent a high coal cost,

19       high natural gas, midpoint where it is today, certain

20       inflationary factors?  I mean, just some sort of sense

21       of what that, that referenced fuel case is.

22                 THE WITNESS:  And again, probably Mr. Elnitsky

23       can speak more, more to this.

24                 COMMISSIONER BALBIS:  Okay.

25                 THE WITNESS:  But I think we give kind of a

FLORIDA PUBLIC SERVICE COMMISSION

1645

1       range of estimates in the band, and it's one that would

2       be more in the middle of the band as far as assumed fuel

3       costs.

4                 COMMISSIONER BALBIS:  Okay.  And then just one

5       last question.  You had responded to Mr. Moyle on his

6       questioning on the 16 million for the 75 total million,

7       where it was about a 20 percent carrying cost for that

8       year in question.  My question to you is what would be

9       some of the techniques or actions a company could take

10       to reduce carrying costs?

11                 THE WITNESS:  Well, the primary action the

12       company took was presented last year associated with

13       Levy.  And that was, you know, I think presented kind of

14       as a move ahead a little bit slower.  So, you know, the

15       carrying cost rate on the investment in the project is

16       statutorily defined.  366.93 is, you know, very clear on

17       it, and that's what we apply to the project.

18                 So the only way to have lower carrying costs

19       is through lower investment.  Did that make sense?  So

20       we -- last year we presented that we were going to move

21       forward a little slower -- and I think Mr. Elnitsky can

22       talk at great length to that I know, because he did last

23       year -- and push some of that investment out.  So by

24       virtue of having lower investment outstanding, you have

25       to finance less, you have less carrying costs on that.

FLORIDA PUBLIC SERVICE COMMISSION

1646

1                 COMMISSIONER BALBIS:  Okay.  Thank you.

2                 CHAIRMAN GRAHAM:  Any other Commissioners?

3                 Redirect?

4                 MS. HUHTA:  Thank you, Chairman.

5                         REDIRECT EXAMINATION

6       BY MS. HUHTA:

7            Q    Mr. Foster, could you turn back to the exhibit

8       that Mr. Brew proffered, Staff's Third Set of

9       Interrogatories, Question 13.

10            A    I'm there.

11            Q    Mr. Brew asked you a couple of questions

12       about, under number one, the column entitled Resource

13       Planning with Nuclear Annual Total Revenue Requirements,

14       and referenced the number under 2019, 4.993,698 million.

15       You wanted to provide a clarification of that number.

16       Could you provide that to the Commission?

17            A    Yeah.  I think as, as the note one to that

18       states, these aren't necessarily supposed to represent

19       exactly what base rates are expected to be in the

20       future.  They're meant to represent two different

21       generation plans, so they take kind of a starting point

22       and just move forward with estimated costs.

23                 So they're very useful from a comparative

24       standpoint, but I don't want anybody to take the, you

25       know, look at that and say, oh, that's our base, that's

FLORIDA PUBLIC SERVICE COMMISSION

1647

1       going to be the base revenue or the total revenue

2       requirement in 2019.  Although it's a good proxy for it,

3       that's not really what it's intended to be used for.

4            Q    And still staying on that same exhibit,

5       Mr. Foster, looking at the column, column 6,

6       Differential and Residential Average Electric Rates,

7       could you explain to the Commission what that column is

8       intended to show?

9            A    Again, I mean, it is, it's intended to show

10       the estimated differential over, through 2050, which

11       this project would expect, I believe, to have life

12       beyond 2050.  So the benefits you see ending there in

13       2050 don't really end there.  But it's expected to show

14       the difference.

15                 And something I think we need to keep in mind

16       is the scenario without Levy or without new nuclear,

17       there is, there is a difference in how costs are

18       recovered, and it's something that the Legislature

19       enacted to provide for early recovery.  So it is going

20       to look different, and it is a big investment.

21                 And in the early years when you see these

22       numbers, if that's all you're thinking about, you're

23       absolutely not going to make a decision.  But it's when

24       you come down, and if you were to look at, you know, ask

25       some of the same questions Mr. Moyle asked me about, you

FLORIDA PUBLIC SERVICE COMMISSION

1648

1       know, 2040 and 2045 or even, even 2030ish, even as far

2       back as, you know, 2028 or 2029 there, I'd have to line

3       it up.  2029, you'd be saying by not having new nuclear,

4       the customer is going to be paying more.

5                 So it's a balancing act.  It's absolutely not

6       just look at one or two or a couple of years until it's

7       in service, because that's not why these projects would

8       be undertaken.

9            Q    And under that column 6, Differential and

10       Residential Average Electric Rates for 2029, what's that

11       differential?

12            A    Our estimate is that having Levy in service

13       will result in a reduction to the residential ratepayer,

14       as compared to an all gas portfolio, in the amount of

15       $2.28.

16            Q    And how about for 2030?

17            A    It goes up to $6.56.

18            Q    2031?

19            A    $7.31.

20            Q    And for 2050?

21            A    $69.49.

22            Q    You filed rebuttal testimony in this docket;

23       correct?

24            A    Yes.  Yes.

25            Q    Could we turn to your rebuttal testimony?

FLORIDA PUBLIC SERVICE COMMISSION

1649

1            A    Absolutely.

2            Q    Could you explain to the Commission the

3       purpose of TGF-9 exhibit to your rebuttal testimony.

4            A    Yes.  Basically this was, and it kind of goes

5       to Commissioner Brown's question, was to, just to show

6       alternatives here.  And as compared to -- the top shows

7       what we proposed on May 2nd and what we're proposing

8       here today of the $115 million amortization of the

9       deferred balance.

10                 And the bottom section shows what if you

11       reduce it to 60 million, and then spread some

12       amortization into the 2014 period.  And what it shows,

13       you know, if you go to the rate impact area, it shows

14       absolutely, if you collect more in 2012, you're going to

15       have a higher rate impact in 2012.

16            Q    And what is the, what is the differential

17       between those, the rate impact variance between those

18       two plans, the one proposed by Progress Energy May 2nd

19       in your testimony and the one from last year?

20            A    Sorry.  I probably paused too long there

21       because I wasn't quite done.  But if you see those in

22       2013, by collecting more in 2012, there's a four-cent

23       reduction in the rate, and in 2014 there's a $1.89.  So

24       an increase of $1.75 in '12, offset by between '13 and

25       '14 a reduction of $1.93.

FLORIDA PUBLIC SERVICE COMMISSION

1650

1                 Another thing I think that it illustrates is

2       just what, what we looked at when we were, when we were

3       thinking about what we should propose this year.  You

4       see the 2011 rate in the top section -- or the bottom of

5       499.  You see our proposal of $4.47.  So you're about a

6       10, 10% increase in 2012 from our 2011 rates -- or

7       decrease.  Did I say increase?  I may have.  About a 10%

8       decrease.

9                 But then you see in 2013 that there's

10       increased price pressure, and in 2014 there's quite a

11       bit.  So I think when I went back and I looked at the

12       Commission orders, I mean, they were right on point for

13       what they told us to do.  They said, we're not going to

14       approve a five-year amortization plan whereby you

15       amortize 60 million a year.  We're going to approve a

16       plan where you defer recovery of X dollars,

17       approximately 273 million, we're going to approve how

18       much you're going to amortize in -- at the time it was

19       2010 and then last year it was in 2011 -- but we're

20       going to require you to come present us a plan every

21       year.

22                 And, you know, basically they're saying, we

23       want you to look and think about it and, and look at

24       your rate management plan.  And when I look at the

25       trajectory of rates from '11 through '14, it just

FLORIDA PUBLIC SERVICE COMMISSION

1651

1       clearly seems to make sense to me that the right thing

2       to do in 2012 is to try to minimize rate pressure in

3       2012, or '13 and '14.

4            Q    And approving this rate management plan will

5       have the effect of decreasing the carrying costs the

6       ratepayer will ultimately have to pay; is that accurate?

7            A    Yes, that's accurate.

8            Q    Turning, Mr. Foster, to TOR-3 that Mr. Brew

9       asked you about.

10            A    I'm there.

11            Q    You were asked several questions regarding

12       carrying costs prior to when the project goes in

13       service.  Do you remember those?

14            A    Yes.

15            Q    After the plant goes into rate base, are

16       carrying costs higher or lower because of the advanced

17       recovery?

18            A    They would be lower because there would be a

19       lower investment basis.

20            Q    And what are the benefits of incurring

21       carrying costs?  What are the benefits of incurring

22       carrying costs basically now in advance?

23                 MR. MOYLE:  Mr. Chairman, I think this is

24       beyond the cross.  I mean, this is kind of getting into

25       testimony that should have been offered on direct.  You

FLORIDA PUBLIC SERVICE COMMISSION

1652

1       know, the carrying costs, they have testimony about it.

2       It's kind of an opportunity to bolster the record

3       through direct testimony that should have been filed, so

4       we'd object.

5                 MS. HUHTA:  May I respond?

6                 CHAIRMAN GRAHAM:  Yes.

7                 MS. HUHTA:  Mr. Chairman, certainly, as

8       Mr. Foster was testifying, he was not provided the

9       opportunity to provide clarification on some of the

10       questions and references that some of, some of the

11       attorneys pointed him to.  And we believe he should have

12       the opportunity to have his full testimony heard and to

13       provide that clarification, and I was simply trying to

14       do that on redirect.  Thank you.

15                 MR. BREW:  Mr. Chairman, if I could be heard

16       on that.

17                 CHAIRMAN GRAHAM:  Yes.

18                 MR. BREW:  My question to Mr. Foster went to

19       whether or not the carrying costs constituted the

20       majority of the recoverable costs.  I didn't ask him any

21       questions about why or how carrying costs were

22       recovered, so this question is clearly beyond the scope

23       of the cross-examination.

24                 CHAIRMAN GRAHAM:  Staff?

25                 MR. YOUNG:  I believe -- I recommend that you

FLORIDA PUBLIC SERVICE COMMISSION

1653

1       sustain the objection.  The Intervenors are correct.

2       The -- I think Ms. Huhta's testimony goes to the

3       benefits, and they did not talk about the benefits.

4       They just talked about the carrying costs and moving

5       forward.

6                 CHAIRMAN GRAHAM:  Do you have a different

7       question?

8                 MR. YOUNG:  And that would be my, my

9       recommendation also, if Ms. Huhta can rephrase the

10       question.

11                 MS. HUHTA:  Certainly.  Thank you.  Give me

12       one moment.  Thank you.

13                 CHAIRMAN GRAHAM:  Take your time.

14                 (Pause.)

15                 MS. HUHTA:  Thank you.  That's all the

16       questions we have.

17                 CHAIRMAN GRAHAM:  Okay.  Do we have any

18       exhibits that have to go in for this witness?

19                 MS. HUHTA:  Yes.  We do have exhibits for

20       Mr. Foster.  We would move into evidence the witness

21       exhibits TGF-1, TGF-2, TGF-3, 4, and 5, as Exhibits 149,

22       150, 151, 152, 153 on the Comprehensive Exhibit List.

23                 CHAIRMAN GRAHAM:  Not 154?

24                 MS. HUHTA:  No.  154 will not be moved into

25       the record based on the motion for deferral that was

FLORIDA PUBLIC SERVICE COMMISSION

1654

1       granted on August 10th.

2                 CHAIRMAN GRAHAM:  Okay.

3                 MS. HUHTA:  Those are the direct exhibits,

4       Chairman.  Also, Mr. Foster has rebuttal exhibits listed

5       as TGF-7, TGF-8, and TGF-9.  On the Comprehensive

6       Exhibit List, 183, 184, and 185, we would also move into

7       evidence at this time.

8                 CHAIRMAN GRAHAM:  Okay.  So we're looking to

9       move 149, 150, 151, 152, 153, and 183, 184, 185, if

10       there's no objections to those.

11                 MR. YOUNG:  No objection.

12                 CHAIRMAN GRAHAM:  Seeing none, we'll move

13       those into the record.

14                 (Exhibits 149, 150, 151, 152, 153, 183, 184,

15       and 185 admitted into evidence.)

16                 Is that it?

17                 MS. HUHTA:  Yes, Chairman.

18                 CHAIRMAN GRAHAM:  We didn't have anything from

19       the Intervenors going into the record?  That's correct?

20                 Okay.  The witness is excused temporarily.

21                 MR. YOUNG:  Mr. Chairman, I'm sorry.  Based on

22       the stipulation, the witness will not be excused.

23                 CHAIRMAN GRAHAM:  Temporarily.

24                 MR. YOUNG:  He will temporarily be --

25                 CHAIRMAN GRAHAM:  Until after Mr. Elnitsky is

FLORIDA PUBLIC SERVICE COMMISSION

1655

1       done.

2                 MR. YOUNG:  Elnitsky, yes.

3                 CHAIRMAN GRAHAM:  That being said, it looks

4       like a good time to take a break for lunch, so we will

5       take a recess for lunch.  We'll reconvene, let's say at

6       1:45.  That gives us about 40 minutes.  Thank you.

7                 (Transcript continues in sequence with Volume

8       11.)

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1656

1       STATE OF FLORIDA    )

:         CERTIFICATE OF REPORTER

2       COUNTY OF LEON      )

3

4                 I, LINDA BOLES, RPR, CRR, Official Commission

Reporter, do hereby certify that the foregoing

5       proceeding was heard at the time and place herein

stated.

6

IT IS FURTHER CERTIFIED that I

7       stenographically reported the said proceedings; that the

same has been transcribed under my direct supervision;

8       and that this transcript constitutes a true

transcription of my notes of said proceedings.

9

I FURTHER CERTIFY that I am not a relative,

10       employee, attorney or counsel of any of the parties, nor

am I a relative or employee of any of the parties'

11       attorneys or counsel connected with the action, nor am I

financially interested in the action.

12

DATED THIS _____ day of _____________________,

13       2011.

14

15                  ________________________________

LINDA BOLES, RPR, CRR

16                 FPSC Official Commission Reporter

(850) 413-6734

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION