1657

1                             BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

2

DOCKET NO. 110009-EI

3

4       In the Matter of:

5       NUCLEAR COST RECOVERY CLAUSE.

______________________________/

6

7

8

9

10

11                              VOLUME 11

12                       Pages 1657 through 1983

13

14       PROCEEDINGS:        HEARING

15       COMMISSIONERS

PARTICIPATING:      CHAIRMAN ART GRAHAM

16                           COMMISSIONER LISA POLAK EDGAR

COMMISSIONER RONALD A. BRISÉ

17                           COMMISSIONER EDUARDO E. BALBIS

COMMISSIONER JULIE I. BROWN

18

DATE:               Tuesday, August 16, 2011

19

TIME:               Commenced at 1:51 p.m.

20                           Concluded at 8:42 p.m.

21       PLACE:              Betty Easley Conference Center

Room 148

22                           4075 Esplanade Way

Tallahassee, Florida

23

REPORTED BY:        JANE FAUROT, RPR

24                           Official FPSC Reporter

(850) 413-6734

25

APPEARANCES:        (As heretofore noted.)

FLORIDA PUBLIC SERVICE COMMISSION

1658

1                              I N D E X

2                              WITNESSES

3

NAME:                                           PAGE NO.

4

JOHN ELNITSKY

5

Direct Examination by Mr. Walls               1660

6            Prefiled Direct Testimony, March 1            1661

Prefiled Direct Testimony, May 2              1678

7            Cross Examination by Mr. Sayler               1742

Cross Examination by Mr. Brew                 1898

8            Cross Examination by Ms. White                1914

Cross Examination by Mr. Moyle                1914

9            Cross Examination by Mr. Whitlock             1942

Continued Cross Examination by Mr. Moyle      1957

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1659

1                              EXHIBITS

2       NUMBER:                                    ID.    ADMTD.

3       205     (Composite) NRC Documents          1741    1981

4       206     (Composite) Progress Energy        1741    1981

SEC Filings

5

207     (Confidential) August 2010, SMC    1741    1981

6                Scenario Analysis

7       208     (Composite) CPVRR Analysis -       1741    1981

'08 to '11

8

209      FMPA Announced Investment in      1912    1981

9                V.C. Summer Nuclear Plant

10

155-165                                            1980

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1660

1                        P R O C E E D I N G S

2            (Transcript continues in sequence from Volume 10.)

3                 CHAIRMAN GRAHAM:  All right.  Are we about

4       ready?  We will reconvene.

5                 Progress, your next witness.

6                 MR. WALLS:  Progress Energy Florida calls John

7       Elnitsky.  And Mr. Elnitsky has been sworn.

8                 CHAIRMAN GRAHAM:  Welcome, sir.

9                            JOHN ELNITSKY

10       was called as a witness on behalf of Progress Energy

11       Florida, and having been duly sworn, testified as

12       follows:

13                          DIRECT EXAMINATION

14       BY MR. WALLS:

15            Q.   Mr. Elnitsky, will you please introduce

16       yourself to the Commission and provide your business

17       address?

18            A.   Yes.

19                 Good afternoon, Commissioners.  My name is

20       John Elnitsky.  My business address is 299 First Avenue

21       North, St. Petersburg, Florida.

22            Q.   And who do you work for and what is your

23       position?

24            A.   I work for Progress Energy Florida as the

25       Vice-President for New Generation Programs and Projects.

FLORIDA PUBLIC SERVICE COMMISSION

1661

1            Q.   And have you prefiled Direct Testimony on

2       March 1, 2011, and May 2, 2011, in this proceeding?

3            A.   Yes, I have.

4            Q.   And do you have that prefiled testimony with

5       you?

6            A.   Yes, I do.

7            Q.   Do you have any changes to make to this

8       prefiled testimony?

9            A.   No.

10            Q.   If I ask you the same questions asked in your

11       Prefiled Direct Testimony today, would you give the same

12       answers that are in your Prefiled Direct Testimony?

13            A.   Yes.

14                 MR. WALLS:  We request that the March 1, 2011

15       and May 2, 2011 Prefiled Direct Testimony of Mr.

16       Elnitsky be moved into evidence as if it was read into

17       the record today.

18                 CHAIRMAN GRAHAM:  We will move Mr. Elnitsky's

19       Prefiled Direct Testimony and -- just his direct

20       testimony into evidence, both dated March 1st and May

21       2nd as though read today.

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

1736

1       BY MR. WALLS:

2            Q.   Mr. Elnitsky, do you have a summary of your

3       prefiled testimony?

4            A.   Yes, I do.

5            Q.   Will you please provide that to the Commission

6       at this time?

7            A.   Yes.

8                 Good afternoon.  My name is John Elnitsky.  As

9       Progress Energy's Vice-President for new generation

10       programs and projects, I'm responsible for the

11       leadership of the Levy Nuclear Plant Project and the

12       management of the engineering procurement and

13       construction contract, or EPC, as you will hear today

14       for the Levy nuclear plants.

15                 By way of background, I joined Progress Energy

16       in 2007 after being fortunate enough to serve in the

17       United States Navy for over 30 years.  While I was in

18       the Navy, I commanded an Ohio class nuclear submarine,

19       and oversaw the construction of two nuclear submarines

20       through initial criticality and sea trials.  I also had

21       the opportunity to serve as the Atlantic Submarine

22       Forces Chief Nuclear Power Officer, and in that capacity

23       I was responsible for the safe reactor plant operations

24       of over 30 submarines and four nuclear maintenance

25       activities.  My last job in the Navy was as the Admiral

FLORIDA PUBLIC SERVICE COMMISSION

1737

1       in charge of the Navy's Undersea Warfare Center in

2       Newport, Rhode Island, where I led a 4,100 member

3       workforce and a 1.3 billion annual budget in nuclear

4       submarine research, development, and engineering.  I'm a

5       certified Department of Defense acquisition professional

6       and a Project Management Institute professional.

7                 My March 2nd, 2011, Direct Testimony describes

8       the disposition of purchase orders for 14 pieces of

9       long-lead equipment that were procured under Progress

10       Energy Florida's EPC contract with the consortium of

11       Westinghouse, Shaw, Stone and Webster.  I will explain

12       the detailed decision process that went into

13       dispositioning that long-lead equipment as well as the

14       actions that we took to try to reduce cost impact to the

15       customers.

16                 My May 2nd, 2011, Direct Testimony explains

17       the company's implementation of the decision we made

18       last year to proceed with the Levy nuclear project on a

19       slower pace.  This decision focused our project work on

20       obtaining the combined operating license, or COL, from

21       the Nuclear Regulatory Commission and other permitting

22       work and actions necessary to begin construction on the

23       plant after receipt of the combined operating license

24       and upon issuance of a full notice to proceed to the

25       consortium.  The Commission reviewed that

FLORIDA PUBLIC SERVICE COMMISSION

1738

1       decision-making process last year in the docket and

2       found it reasonable.

3                 My testimony supports the reasonableness of

4       the company's 2011 actual estimated cost and our 2012

5       projected cost.  PEF continues to work on obtaining the

6       COL from the Nuclear Regulatory Commission in mid-2013

7       and in performing other project work that's necessary to

8       move forward on the current schedule to bring Levy Units

9       1 and 2 in service in 2021 and 2022 respectively.

10                 This work includes the disposition of

11       long-lead equipment purchase orders, the licensing and

12       permitting work necessary to begin construction, the

13       preparations for and updating of a transmission study,

14       and preparations to negotiate an EPC amendment that will

15       end the current partial suspension and execute a full

16       notice to proceed.  We have continued to meet all

17       project milestones in our control.

18                 I also provide and explain the company's

19       long-term feasibility analysis for completing the Levy

20       Nuclear Plant.  This includes the company's quantitative

21       and qualitative feasibility analyses.  The company's

22       long-term quantitative feasibility analysis demonstrates

23       that the Levy Nuclear Plant is economically feasible and

24       strikes the appropriate balance between near-term costs

25       and long-term benefits.

FLORIDA PUBLIC SERVICE COMMISSION

1739

1                 The qualitative feasibility analysis indicates

2       the Levy Nuclear Plant is feasible from a regulatory and

3       technical perspective.  The qualitative feasibility

4       analysis also addresses enterprise risks that face the

5       project, and those risks have changed since last year.

6       However, there is no fundamental change in these risks

7       that, in our judgment, would cause us to either

8       accelerate the project or cancel it.  Overall, the

9       company's updated feasibility analysis confirms the

10       decision made last year to proceed with the project on a

11       slower pace.

12                 I'm available to answer any questions

13       regarding my testimony.  Thank you.

14                 MR. WALLS:  We tender Mr. Elnitsky for

15       cross-examination.

16                 CHAIRMAN GRAHAM:  Thank you.  Intervenors.

17       Who is first?

18                 MR. SAYLER:  OPC, Mr. Chairman.

19                 As a housekeeping matter, before I get

20       started, four exhibits were passed out to all parties,

21       including the Commissioners.  I just want to make sure

22       that you have those handy.  And I will also give you the

23       order in which I will address those to hopefully speed

24       things along.  Once we reach those, if you would prefer,

25       we can identify and give short titles at this time or we

FLORIDA PUBLIC SERVICE COMMISSION

1740

1       can do that at the time that we get to that in my

2       cross-examination of Mr. Elnitsky.

3                 CHAIRMAN GRAHAM:  I think right now is fine.

4                 MR. SAYLER:  All right.  The first exhibit is

5       a composite, NRC documents regarding Levy in service

6       dates.

7                 CHAIRMAN GRAHAM:  Okay.  We will label that

8       as --

9                 MR. SAYLER:  NRC documents?

10                 CHAIRMAN GRAHAM:  -- 205.

11                 MR. SAYLER:  Okay.  The second exhibit is a

12       composite exhibit containing excerpts from Progress

13       Energy's SEC 10Q and 10K filings for about the last 12

14       months.  I also have for optional completeness a CD-ROM

15       that contains the entire 10Ks and 10Qs.  Those are two

16       to 300 pages each.  So to save a few trees, I just did

17       the excerpts, and I provided the court reporter a copy

18       of both, the excerpts, or if Progress Energy would

19       prefer, the entire 10K filing and 10Q filing.  We can

20       also provide that.  And I do have a copy for Progress,

21       if they would like that on disk, as well.  That would

22       be -- a short title would be Progress Energy SEC

23       Filings.

24                 CHAIRMAN GRAHAM:  Okay.

25                 MR. SAYLER:  The next exhibit is a

FLORIDA PUBLIC SERVICE COMMISSION

1741

1       confidential exhibit signified by the red cover, and

2       that would be August 2010, SMC Scenario Analysis.

3                 CHAIRMAN GRAHAM:  August 2010, SMC --

4                 MR. SAYLER:  SMC Scenario Analysis.

5                 CHAIRMAN GRAHAM:  And we will number that one

6       207.

7                 MR. SAYLER:  And, finally, the last exhibit is

8       a composite exhibit containing Progress Energy Florida's

9       CPVRR analyses for the Levy project.  It's a composite

10       containing years 2008 through 2011, so, CPVRR Analysis

11       '08 to '11.

12                 CHAIRMAN GRAHAM:  And that is 208.

13                 (Exhibit Numbers 205 through 208 marked for

14       identification.)

15                 MR. SAYLER:  Thank you very much,

16       Mr. Chairman.

17                 MS. HELTON:  Mr. Chairman, I hate to

18       interrupt, but I'm going to anyway.  On Exhibit 206, I

19       think that we probably need to at some point make the

20       record clear whether we are going to be taking in just

21       the excerpts or the complete filing of the SEC 10Q and

22       10K filings.

23                 CHAIRMAN GRAHAM:  Okay.  We'll make sure

24       before we enter that into the record if we're just

25       dealing with what's in front of is or the entire thing.

FLORIDA PUBLIC SERVICE COMMISSION

1742

1                 MS. HELTON:  Okay.

2                 CHAIRMAN GRAHAM:  OPC.

3                 MR. SAYLER:  Thank you.

4                          CROSS EXAMINATION

5       BY MR. SAYLER:

6            Q.   Good afternoon, Mr. Elnitsky.  How are you

7       today?

8            A.   Good afternoon, Mr. Sayler.

9            Q.   We've had the privilege of discussing your

10       testimony and rebuttal before.  I counted up almost 18

11       hours worth of deposition.  I certainly hope to shorten

12       that by about a third, and maybe we can get Mr. Foster

13       to do the math for us on that.  But, no, seriously, I'm

14       going to try to move along on a quick pace for the

15       benefit of the Commissioners and the parties, because I

16       know the parties have quite a few questions.

17                 According to your May direct testimony,

18       Mr. Elnitsky, because of the schedule shift in the Levy

19       project, Progress is currently working on the Levy

20       project at a slower pace, is that correct?

21            A.   Yes, that's correct.  And if you'd point me to

22       the actual pages so I can reference them.

23            Q.   Page 10, Line 6; Page 16, Line 16; Page 18,

24       Line 14.

25            A.   Okay.

FLORIDA PUBLIC SERVICE COMMISSION

1743

1            Q.   Any one of those -- and there are many other

2       instances where you reference going at a slower pace.

3            A.   Okay.

4            Q.   Isn't it true, even with this slower pace, it

5       is your testimony that you and Progress Energy have

6       every expectation that the Levy project will be in

7       service by the 2021 to 2023 time frame, is that right?

8            A.   No.  What we expect is that, as I testified in

9       my direct testimony, that Levy Unit 1 would come in

10       service in 2021, Levy Unit 2 in 2022.

11            Q.   Okay.  And you have absolutely no reason to

12       doubt the 2021 or 2022 in service dates, do you?

13            A.   Not based on our current project plan, no.

14            Q.   Would you agree that there is potentially a

15       better than 50 percent chance that those in service

16       dates could slip beyond that time frame?

17            A.   No.

18            Q.   In your testimony, especially your June

19       deposition, you mentioned that the Levy project is

20       proceeding according to its program of record, is that

21       correct?

22            A.   Say again where that's from.

23            Q.   In your deposition there were numerous

24       references to the program of record, is that correct?

25            A.   Program of record or plan of record.  Program

FLORIDA PUBLIC SERVICE COMMISSION

1744

1       of record is probably an old military term of mine, but

2       basically that's the plan.

3            Q.   Okay.  And the integrated -- IPP,

4       integrated --

5            A.   Project plan.

6            Q.   -- project plan, that embodies the program of

7       record, is that correct?

8            A.   That's correct.

9            Q.   And the current program of record was

10       established by the most recent IPP, is that correct?

11            A.   That's correct.  The most recent IPP dated

12       March of 2011 established our current project plan and

13       is the authorization under which we are continuing

14       forward.

15            Q.   And you have attached those as an exhibit to

16       your rebuttal testimony, correct?

17            A.   Yes, I have.

18            Q.   Isn't it true that you're using the program of

19       record to mean that your plan for bringing the Levy

20       plant on line would be a commercial operation date of

21       2021 for the first unit and 2022 for the second unit,

22       correct?

23            A.   That's correct.

24            Q.   And when you refer to the phrase project or

25       program of record, the "of record" portion means that is

FLORIDA PUBLIC SERVICE COMMISSION

1745

1       a matter of public record?

2            A.   That's correct.  It is part of what we have

3       documented.  What I was referring to was what we had

4       documented in our integrated project plan.

5            Q.   Okay.  And government agencies, such as the

6       Public Service Commission, the NRC, the Florida DEP, the

7       Army Corps of Engineers, and other agencies can rely

8       upon it, correct?

9            A.   Yes.

10            Q.   In 2010, you participated in developing some

11       high level strategic scenario plans for the senior

12       management committee of Progress, correct?

13            A.   No.

14            Q.   You did not participate in developing those

15       scenarios?

16            A.   No, other than as we discussed in my

17       deposition, other than providing inputs in terms of

18       capital costs for projects, I did not develop those

19       scenarios.

20            Q.   So you did not develop the scenarios, but you

21       participated and provided inputs to that scenario

22       planning process, correct?

23            A.   Yes, I provided inputs to the process specific

24       to capital costs for projects.

25            Q.   And isn't it true that most of those scenarios

FLORIDA PUBLIC SERVICE COMMISSION

1746

1       that the SMC considered last year included alternative

2       dates for the Levy project?

3            A.   No.

4            Q.   Well, when we get to that we'll address it,

5       but there were five scenarios, correct?

6            A.   Yes, there were five scenarios evaluated.

7            Q.   Okay.  One scenario had -- the March 2010

8       scenario had an in service date on the current program

9       of record, correct?

10            A.   That's correct.

11            Q.   And the other four had different in service

12       dates, correct, and one had no in service date?

13            A.   That's correct.

14            Q.   Okay; thank you.  Besides the Florida Public

15       Service Commission, isn't it true that Progress Energy

16       has told the NRC that the in service dates for the Levy

17       unit will be 2021 and 2022, is that correct?

18            A.   That is what we have told them is our current

19       plan, that's correct.

20            Q.   All right.  If you will please refer to the

21       first exhibit identified as the NRC docs, Exhibit Number

22       205.  If you'll take a moment to review that, please.

23       And for the benefit of those looking at the document, I

24       do apologize, the first two pages are a letter from Mr.

25       Elnitsky, and the second two pages actually should be

FLORIDA PUBLIC SERVICE COMMISSION

1747

1       reversed.

2                 Have you had an opportunity to review these?

3            A.   Just give me a minute and let me just look it

4       over, so I can remember what these are.

5            Q.   Certainly.

6            A.   Okay.

7            Q.   Just a moment ago was it your testimony that

8       Progress has told the NRC that the service dates will be

9       2021 and 2023, is that correct?

10            A.   That's correct.  That is what we have informed

11       them in various conversations I have had with the Office

12       of New Reactor.

13            Q.   All right.  If you will look to the -- on that

14       first page, which has the Progress Energy heading at the

15       top, and the second page, that second page is a letter

16       from you to the NRC, is that correct?

17            A.   That is correct.  This is part of an annual

18       information submission request that the new reactor

19       office asked us to make to the NRC each year.

20            Q.   All right.  In that bottom paragraph, there is

21       a sentence midway through, I'll read it.  Current

22       schedule based on economic needs are to complete the LNP

23       with commercial in service date in 2021 or later, is

24       that correct?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1748

1            Q.   All right.  So is it your testimony that the

2       project will come into service in 2021, or 2021 or

3       later?

4            A.   My testimony is that our current plan of

5       record is to bring -- and the project schedule that I

6       have shown you in detail is to bring the plant in

7       service in 2021.

8            Q.   Okay.

9            A.   I'll just leave it at that.

10            Q.   Okay.  If you will turn to the third page,

11       which actually should be the fourth page.

12            A.   Okay.

13            Q.   At the top of that page is the Levy Nuclear

14       Plants, Unit 1 and 2, COL Application, Part 2, Final

15       Safety Analysis Report.  And on that page do you see for

16       LNP 1 it says commence operation second quarter 2021,

17       parentheses, or later?

18            A.   That's correct.

19            Q.   All right.  So is it still your testimony that

20       it will come into service in 2021, or will it be 2021 or

21       later?

22            A.   My testimony remains that our project plan

23       currently is to bring the plant in service in 2021.

24            Q.   The same question for LNP 2?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1749

1            Q.   Thank you.  If the Levy project in service

2       dates change by five years or more from 2021 to another

3       date, could that possibly jeopardize the priority that

4       the NRC staff places on the Progress' Levy COLA, COLA

5       application?

6            A.   I would have to say it depends.

7            Q.   Okay.  Why does it depend?

8            A.   It depends on, number one, when that change is

9       made and under what circumstances.

10            Q.   Okay.  Do you have a copy of your August

11       deposition?

12            A.   Yes, I do.

13                 MR. SAYLER:  All right.  For the record, I

14       would need to consult with the attorneys from Progress.

15       Have you submitted a nonconfidential version of this

16       deposition yet or, you know, redacted out the parts that

17       are confidential?

18                 MS. HUHTA:  Mr. Sayler, this is Blaise.  A

19       notice of intent has been filed regarding the

20       deposition.  I believe it was filed today.  We have a

21       confidential version.  We do not, as yet, have a

22       nonconfidential version prepared, as that deposition was

23       very recent.

24                 MR. SAYLER:  All right.  Well, when I refer to

25       the August deposition, I will cite to it, and then if

FLORIDA PUBLIC SERVICE COMMISSION

1750

1       you can take a look, or I'll let Mr. Elnitsky take a

2       look just to make sure.  And I'll give you the page and

3       line number, and then you can tell me if I'm --

4                 MS. HUHTA:  Would you like to utilize one of

5       our copies that is marked and highlighted for

6       confidentiality to avoid that issue?

7                 MR. SAYLER:  Yes, that would be great.

8                 MS. HUHTA:   Okay.

9       BY MR. SAYLER:

10            Q.   For ease of reference, Mr. Elnitsky, we will

11       be turning to Page 193.

12            A.   Okay.

13            Q.   On the copy provided I don't see any yellow

14       highlighting, so we should be safe.

15            A.   Yes, it looks fine.

16                 CHAIRMAN GRAHAM:  Mr. Sayler, what document

17       are we turning to?

18                 MR. SAYLER:  This is a document, a deposition

19       that I conducted of Mr. Elnitsky on August 3rd at the

20       Progress headquarters.  Currently there is not a copy of

21       it being proffered to go into the record as an exhibit

22       at this time.

23                 CHAIRMAN GRAHAM:  Do we have the confidential

24       version of it?

25                 MR. YOUNG:  We do not have a confidential

FLORIDA PUBLIC SERVICE COMMISSION

1751

1       version in the hearing room, but we can go and get a

2       copy and make copies for everyone, if possible, but that

3       might take some time.

4                 MR. SAYLER:  I plan to be very brief.  And, if

5       necessary, I can just read the portion of it.  And if we

6       need to get copies of the deposition, we will do that.

7                 CHAIRMAN GRAHAM:  Let's continue forward.  If

8       one of the Commissioners have a question, they will

9       light up my board, and we'll go from there.

10                 MR. SAYLER:  Okay.

11       BY MR. SAYLER:

12            Q.   Mr. Elnitsky, if you will refer to Page 193,

13       Lines 18 through 25?

14            A.   Okay.

15            Q.   This is your answer in response to a question,

16       hypothetically speaking, if you had told the NRC that

17       the in service dates would have been 2027 and 2029, you

18       would have needed -- I asked you about a long-lead

19       equipment, and your response is if your question is

20       meant to imply does later scheduled mean that you would

21       have -- would not have to do these activities to get a

22       license?  That is also problematic, because the NRC will

23       not continue to entertain license applications, nor will

24       they prioritize the work necessary to achieve those

25       licenses if the applicant does not have an intent to

FLORIDA PUBLIC SERVICE COMMISSION

1752

1       build and a plan for how to ultimately move forward with

2       construction.

3                 So my question to you is if the dates were

4       delayed, say, five years, could that possibly jeopardize

5       the priority that the NRC staff places on processing the

6       Levy COLA application?

7            A.   Again, I would have to say it depends, and the

8       reason for that is right now we are prioritized behind

9       SCANA as the next applicant to receive our license.

10       That prioritization is based on the NRC and how they put

11       their workload together for the different projects, so

12       Vogtle being first, SCANA being second, ours being

13       third.  So dependent on when that type of a change was

14       made, it would depend on the NRC resources at the time

15       and whether they would move you back in priority or not.

16       But I think in general my statement here in my

17       deposition is correct in that that does have the

18       potential to have the NRC change their prioritization or

19       where they're applying their resources.

20            Q.   All right.  So isn't it true if the project

21       date for Levy slips beyond 2021 to 2023, that might

22       demonstrate to the NRC that the applicant doesn't have

23       the requisite intent to build a nuclear plant?

24                 CHAIRMAN GRAHAM:  Hold on just a second, Mr.

25       Sayler.  Commissioner Brown.

FLORIDA PUBLIC SERVICE COMMISSION

1753

1                 MS. BROWN:  Thank you, Mr. Chairman.

2                 Mr. Sayler, can you please repeat the

3       question, the first question you asked?

4                 MR. SAYLER:  Certainly.

5                 COMMISSIONER BROWN:  Thank you.

6                 MR. SAYLER:  The one I just asked or the prior

7       question?

8                 COMMISSIONER BROWN:  The prior question.

9                 MR. SAYLER:  Certainly.

10                 Commissioner Brown, the prior question was, if

11       I can get right, if the Levy project in service dates

12       change by more than five years from 2021 to 2027 or

13       later, that could possibly jeopardize the priority that

14       the NRC staff places on Levy -- Progress' Levy COLA

15       application?

16                 MS. BROWN:  And you referenced something about

17       intent in there?

18                 MR. SAYLER:  Yes.  In Mr. Elnitsky's response

19       to my question in his deposition, he said at Lines 23

20       through 25, if the applicant does not have an intent to

21       build -- excuse me, let me back up to Line 20.  He says

22       that is also problematic because the NRC will not

23       continue to entertain license applications, the COLA,

24       nor will they prioritize the work necessary to achieve

25       those licenses if the applicant does not have an intent

FLORIDA PUBLIC SERVICE COMMISSION

1754

1       to build and a plan for how to ultimately move forward

2       with construction.

3                 COMMISSIONER BROWN:  Thank you.

4                 MR. SAYLER:  My pleasure.

5       BY MR. SAYLER:

6            Q.   Back to my question, Mr. Elnitsky.  I'll

7       repeat it.

8            A.   If you would, thanks.

9            Q.   Yes.  If, hypothetically speaking, a project

10       slips more than five years, would that potentially

11       demonstrate to the NRC that that particular applicant

12       doesn't have the requisite intent to build a nuclear

13       power plant?

14            A.   I would say potentially.

15            Q.   Okay.  The same question, would that

16       demonstrate to the NRC that the applicant doesn't have

17       a, quote, plan for how to ultimately move forward with

18       construction, end quote, isn't that true?

19            A.   Yes, potentially that would demonstrate the

20       same thing.

21            Q.   All right.  So to sum it up, isn't it true, if

22       the NRC -- excuse me.  To sum it up, if Progress were to

23       tell the NRC that there were now later in service dates

24       for the Levy project, the NRC, hypothetically, has one

25       of three options:  The first option, continue processing

FLORIDA PUBLIC SERVICE COMMISSION

1755

1       the COLA on the current schedule and license priority;

2       the second option is reprioritize and process other COLA

3       applications before Progress', in other words, not

4       prioritize the reviews necessary to proceed; and the

5       third option would be they might recommend that the

6       applicant suspend activities associated with those

7       licenses.

8                 Are those all potential three options that the

9       NRC could entertain if Progress were to tell the NRC --

10            A.   Let me just make sure I've got those three

11       options.  They could continue -- what was the second

12       one?

13            Q.   Continue on the same schedule, reprioritize

14       and move the COLA to the back of the line, or tell the

15       applicant to suspend activities associated with the

16       license.

17            A.   That's possible, in general.  I would say for

18       our particular project, it would be unlikely since we

19       are in the final stages of that process now.

20            Q.   All right.  And would you agree that Option 2

21       and Option 3 would be extremely detrimental for Progress

22       to receive its COLA sometime in 2013, correct?

23            A.   Yes, if the NRC -- I would agree if the NRC

24       reprioritized the work to complete our COLA or suspended

25       their work, that would put in jeopardy receiving the

FLORIDA PUBLIC SERVICE COMMISSION

1756

1       COLA in mid-2013 as currently planned.

2            Q.   All right.  Did Progress Energy make the NRC

3       or the NRC staff aware that Progress in 2010 was doing

4       strategic scenario planning activities which show

5       various other in service dates for the Levy project?

6            A.   No, and I think it would have been

7       inappropriate, as it was not part of our plan of record.

8            Q.   Thank you.  Now, with regards to the SEC and

9       Wall Street, and this is where Exhibit 2 comes into

10       play, isn't it true that Progress Energy has told

11       investors on Wall Street and filings before the Security

12       Exchange Commission that the in service dates for the

13       Levy project are 2021 and later, or later dates?

14            A.   Are you referring to a reference, because I

15       don't --

16            Q.   Sure.

17            A.   I don't know off the top of my head exactly

18       what we said in each different forum.

19            Q.   All right.  If you will take a look at the

20       exhibit identified 206, the excerpts?

21            A.   Okay.

22            Q.   Because these are excerpts from five different

23       filings, we went ahead and Bate-stamped it at the bottom

24       right-hand of the page.

25            A.   Okay.

FLORIDA PUBLIC SERVICE COMMISSION

1757

1            Q.   And for ease of reference, I will just refer

2       to the last couple of numbers in the Bates-stamped page

3       so I don't say 00001.

4                 Isn't it true that your organization within

5       Progress helped developed some of what went into this

6       particular filing, is that correct?

7            A.   You would have to show me what you're talking

8       about in this filing before I could answer that.

9            Q.   Sure.  Let's go ahead and take a look at Page

10       1 and 2 of the -- Bates Page 1 and 2.  Would you agree

11       that this is the quarterly report, the 10Q that was

12       filed on 8/06/2010, and that is for the period ending

13       6/30/2010?

14            A.   I will agree that's what this document says,

15       but I don't have that report.  I did not read that

16       report, so I can't testify as to whether this is, in

17       fact, an accurate copy or not.

18            Q.   All right.  If you will look at Page 2 for me.

19            A.   Okay.

20            Q.   At the top of the page it says U.S. Securities

21       and Exchange Commission, Washington, D.C. 20549, the

22       address.  And it says quarterly report pursuant to

23       Section 13OR15D of the Security Exchange Act of 1934,

24       and it's for the quarterly period ending June 30th,

25       2010.  Would you agree that this appears to be the

FLORIDA PUBLIC SERVICE COMMISSION

1758

1       Progress Energy 10Q for that period?

2            A.   Yes, it does.

3            Q.   All right.  If you will turn to Page 4.

4            A.   Okay.

5            Q.   And if you will refer to the last paragraph,

6       the paragraph that starts with "as disclosed in."  If

7       you will please read the last two sentences aloud for

8       the Commission in that paragraph?

9            A.   Can I read the whole paragraph so I have it in

10       context?

11            Q.   Please read it silently to yourself, and then

12       just the last two sentences?

13            A.   Because this is talking about 2010 nuclear

14       cost-recovery filings.

15            Q.   I understand that.

16            A.   Okay.

17            Q.   If you need a moment to read more of the

18       document to get more of the context, that's fine.

19            A.   Okay.  And which sentence is it that you want

20       me to --

21            Q.   Before you read the sentence, would you agree

22       this would be some language that you may have developed

23       for this filing?

24            A.   It could be.  I don't think it is, but I don't

25       remember now at this point whether this is something

FLORIDA PUBLIC SERVICE COMMISSION

1759

1       that we specifically wrote or had an opportunity to

2       review.

3            Q.   All right.  If your organization doesn't

4       prepare it, who prepares it within Progress Energy?

5            A.   Well, the 10Qs are prepared within our

6       financial organization.  We would normally have a chance

7       to review something like this.  I'm going to assume that

8       we did, but I don't know that for a fact.

9            Q.   Okay.  If you will read that last sentence in

10       that last paragraph for me, or those last two sentences,

11       starting with "if the licensing"?

12            A.   Okay.  So the last two sentences in this

13       paragraph that talks about the reasons for the long-term

14       or slowing down the project?

15            Q.   Certainly, sir.

16            A.   "If the license schedule remains on track, and

17       if the decision to build is made, the first of the two

18       proposed units could be in service in 2021, the second

19       unit could be in service 18 months later.

20            Q.   All right.  Would you agree that the phrase,

21       if remains on track, and if the decision to build is

22       made are caveats?

23            A.   Yes, I would agree.

24            Q.   If you will please turn to Page 7.

25            A.   Okay.

FLORIDA PUBLIC SERVICE COMMISSION

1760

1            Q.   And would you agree that this is the Form 10Q

2       for the quarterly period ending September 30, 2010?

3            A.   It appears to be.

4            Q.   If you will turn to Page 9 -- actually, before

5       we go to Page 9, on Page 8, the subheading says nuclear,

6       and then the sub-subheading says potential new

7       construction.  Do you see that?

8            A.   Yes.

9            Q.   All right.  Turn to the next page.  If you

10       will look at the -- take a moment to review this page.

11       And after you have had an opportunity, I will have a

12       question for you.

13            A.   Okay.

14            Q.   Mr. Elnitsky, would you agree that in that

15       third full paragraph that starts with, as disclosed in

16       the 2010 nuclear cost-recovery filing, the last two

17       sentences are identical to the sentences in the prior

18       10Q?

19            A.   Yes, I would agree they are the same.

20            Q.   All right.  And both 10Qs say that the first

21       of the two proposed units could be in service in 2021,

22       correct?

23            A.   That's correct.

24            Q.   If you will please turn to Page 13.  At the

25       top of the page it identifies this as Form 10K for the

FLORIDA PUBLIC SERVICE COMMISSION

1761

1       fiscal year ending December 31st, 2010.  Do you see

2       that?

3            A.   Yes, I do.

4            Q.   All right.  And if you turn to the next page,

5       Page 14, the title says Part 1, Item 1, business general

6       organization and recent developments.  Do you see those

7       subheadings?

8            A.   Yes, I do.

9            Q.   And if you turn to the next page, Page 15 --

10       and feel free to take a moment to review both pages.

11       And then when you're ready, I'll have a question for you

12       about the last two sentences on Paragraph 2.

13            A.   Okay.

14            Q.   All right.  On the last full paragraph of --

15       excuse me.  The last two sentences of Paragraph 3, would

16       you agree that's identical language to the other two

17       10Qs?

18            A.   That's correct.

19            Q.   All right.  And would you agree that this

20       language is consistent with the program of record for

21       the Levy project?

22            A.   That is correct.

23            Q.   And consistent with the one that was adopted

24       in 2010?

25            A.   Correct.

FLORIDA PUBLIC SERVICE COMMISSION

1762

1            Q.   All right.  If you will turn to Page 16 and

2       17.  On Page 16 we see the subheading potential new

3       construction, Levy, on that page?

4            A.   Yes.

5            Q.   All right.  If you will turn to the next page,

6       the first full paragraph that starts with as disclosed

7       in PEF's 2010 nuclear cost-recovery filing?

8            A.   Uh-huh.

9            Q.   Would you agree that the last two sentences

10       are also the same as what was previously stated within

11       the 10K?

12            A.   Yes, they are.

13            Q.   Okay.  If you will please turn to Page 21 and

14       22.

15            A.   Okay.  Page 21 I'm on.

16            Q.   Page 21 and 22.  Twenty-one says nuclear

17       potential new construction for the subheading, and then

18       on Page 22 -- if you will just take a moment to look

19       over both pages, I will have a question or two.

20            A.   Is this still the same report, or is this now

21       some different pages from a different document?  Is this

22       still the annual?

23            Q.   Yes, that is still the 10K.

24            A.   Okay.

25            Q.   And I will make that representation, that we

FLORIDA PUBLIC SERVICE COMMISSION

1763

1       do have the actual full copy on disk if it would be

2       better to submit that into the record?

3            A.   No, that's fine.  I just wanted to make sure I

4       knew what I was looking at.  Okay.

5            Q.   All right.  In the third full paragraph, the

6       one that says the total escalated cost, if you would

7       read the last two sentences aloud for us, starting with

8       many factors.

9            A.   Okay, yes.  It says -- this paragraph is

10       talking about costs.  It says many factors will affect

11       total costs of the project, and once PEF receives a

12       COLA, we'll further refine the project time line and

13       budget.  As previously discussed, we continue to

14       evaluate the Levy project on an ongoing basis.

15            Q.   You would agree that this does not mention

16       in-service dates, is that correct?

17            A.   That is correct, it does not.

18            Q.   All right.  If you will turn to Page 25 in

19       this exhibit?

20            A.   Okay.

21            Q.   Would you agree that this is the Form 10Q for

22       the quarterly period ending March 31st, 2011?

23            A.   Yes, I would.

24            Q.   Okay.  And this is for the quarter ending just

25       a few days after the 2011 IPP was adopted by the senior

FLORIDA PUBLIC SERVICE COMMISSION

1764

1       management committee, correct?

2            A.   Yes, that's correct.  I think the IPP was

3       maybe a week or two before this.  I'll have to check the

4       date.

5            Q.   If you will turn to the previous page, Page

6       24, do you see where it says this 10Q was filed on

7       5/9/2011?

8            A.   Correct.

9            Q.   So that means this report was filed about six

10       weeks after the last IPP?

11            A.   That's correct.

12            Q.   And the last IPP, the senior management

13       committee reaffirmed the program of record, which

14       included in-service dates for 2021 and 2022, correct?

15            A.   That is correct.

16            Q.   If you will please turn to Page 26?

17            A.   Page 26, got it.

18            Q.   Page 26.  It still has the heading nuclear,

19       potential new construction.  I would like for you to

20       focus upon Paragraph 6, or I'll ask you a question about

21       Paragraph 6 in a moment.

22            A.   Is that the second from the bottom?

23            Q.   Yes, sir.  It starts with we have focused on

24       Levy?

25            A.   Okay.

FLORIDA PUBLIC SERVICE COMMISSION

1765

1            Q.   All right.  If you would read the last three

2       sentences aloud, starting with in light of regulatory

3       schedule shift.

4            A.   It says, "In light of regulatory schedule

5       shift and other factors, we have amended the EPC

6       agreement and are deferring major construction

7       activities on Levy until we receive the COL.  This

8       decision will reduce near-term price impact on

9       customers, and allow time for economic recovery and

10       greater clarity on federal and state policies.  Once we

11       have received the COL, we will assess the project and

12       determine the schedule."

13            Q.   Do you see any reference to a Levy in-service

14       date in 2021?

15            A.   No, I do not.

16            Q.   All right.  I know you don't have the --

17            A.   Not in that paragraph -- (simultaneous

18       conversation)

19            Q.   Not in that paragraph at least.

20            A.   I don't have the rest of the document,

21       correct.

22            Q.   We do have the complete document here, but if

23       you will take my word, subject to check, that I did a

24       word search for year 2021.  There were two references to

25       it; one regarding some Progress Energy Carolina things,

FLORIDA PUBLIC SERVICE COMMISSION

1766

1       and another one was regarding tax credits.  There was no

2       reference to in-service dates for the Levy project

3       anywhere in this 10Q.

4            A.   Okay.

5            Q.   If you will turn to the next page, or, excuse

6       me, to Page 28?

7            A.   Okay.

8            Q.   And 29.  Would you agree that that is the 10Q,

9       and for period ending June 30th, 2011?

10            A.   Yes.

11            Q.   All right.  If you will please look at Page

12       30, 31, 32, and 33, just kind of skim through it?

13            A.   Okay.

14            Q.   Actually, excuse me, belay that.  Skip 30 and

15       31.  I meant to say 32 and 33.  On 32 you see regulatory

16       environment, energy demand, and nuclear, correct?

17            A.   I'm sorry, where are you now?

18            Q.   On Page 32.

19            A.   Okay.

20            Q.   And on Page 33, you see a heading CR-3 outage

21       and also potential new construction, correct?  If you

22       will take a moment to review that.

23            A.   Yes.  Let me just -- okay.

24            Q.   All right.  If you will look in Paragraph 5,

25       the one starting we have focused.  It is the second from

FLORIDA PUBLIC SERVICE COMMISSION

1767

1       the bottom.  Would you agree that the last three

2       sentences are the same as the last three sentences in

3       the prior 10Q?

4            A.   Yes.

5            Q.   All right.  Would you also agree that there is

6       no reference to the 2021 in-service dates in this

7       paragraph, and subject to check?

8            A.   Yes.  The only other thing I see -- in that

9       paragraph there is no reference to the in-service date.

10            Q.   All right.  And would you agree that the last

11       sentence says, "Once we have received the COL, we will

12       assess the project to determine the schedule," correct?

13            A.   That's correct.

14            Q.   Would you agree that that is potentially

15       telling Wall Street something about the project, the

16       lack of in-service dates?

17            A.   No.

18            Q.   All right.  Thank you.  To a different line of

19       questioning.  It was previously your testimony that the

20       IPP is the publicly announced program of record to

21       the -- essentially to the entire world, correct?

22            A.   Correct.  Although I don't know if the entire

23       world is interested.

24            Q.   I would agree there, too.

25            A.   It's public.

FLORIDA PUBLIC SERVICE COMMISSION

1768

1            Q.   Okay.  Isn't it true that Progress has told

2       the long-lead equipment manufacturers that the

3       in-service dates for the Levy project are 2021 and 2022,

4       correct?

5            A.   Ask me that question again.  I want to be

6       sure.

7            Q.   Isn't it true that Progress has told the

8       long-lead equipment manufacturers with whom you were

9       negotiating complete or suspend and resume options,

10       isn't it true that you told them that the in-service

11       dates for the Levy project for Unit 1 is 2021?

12            A.   We told them that our target in-service date

13       based on the current project plan was for the first unit

14       to come in service in 2021.  That was part of the basis

15       in the negotiations.

16            Q.   Wouldn't you agree that if the long-lead

17       equipment manufacturers had known that there are

18       alternate later dates two, three, five years later that

19       may have affected the negotiations with them?

20            A.   No, I would not agree.

21            Q.   Okay.  And it is your testimony today that

22       Progress Energy Florida, and Progress Energy, the

23       parent, are publicly committed to the in-service dates

24       2021 and 2022, correct?

25            A.   That is correct.

FLORIDA PUBLIC SERVICE COMMISSION

1769

1            Q.   And would you agree that both -- that Progress

2       Energy and Progress Energy Florida will maintain their

3       public commitment to those dates until the senior

4       management committee changes those dates and/or cancels

5       the Levy project?

6            A.   No, I would not agree.  I think what we have

7       said consistently is we will continue to evaluate the

8       project schedule each year in terms of evaluating

9       enterprise risk and other factors that face the project.

10            Q.   But my question was, will Progress Energy

11       maintain their public commitment to those dates until

12       the senior management committee, as approved by the

13       board of directors, changes those dates or cancels the

14       project?

15            A.   I'm not sure how -- if I can answer that.

16            Q.   That's fine.  I will move on.  Would you agree

17       that Progress Energy Florida has publicly told the

18       Public Service Commission in its current NCRC filings

19       that the in-service dates are 2021 and 2023, is that

20       correct?

21            A.   That's correct.  No, no, it's not.  2021 and

22       2022.

23            Q.   Sorry.  For sake of the record, if I

24       referenced 2023 it is a typo.

25            A.   It's a big change.

FLORIDA PUBLIC SERVICE COMMISSION

1770

1            Q.   Yes.  And would you agree that Progress Energy

2       publicly maintains those dates before the Florida Public

3       Service Commission in order to maintain recovery through

4       the NCRC process?

5            A.   I would agree that we continue to tell the

6       Service Commission correctly that our plan of record and

7       our project right now has a schedule that anticipates

8       bringing the first unit in service in 2021 and the

9       second in 2022.

10            Q.   Isn't it true that if alternative in-service

11       dates were 2027 or beyond, that might jeopardize

12       Progress' recovery for Levy dollars through the NCRC

13       process?

14            A.   That would require me to speculate.

15            Q.   Would you agree that Progress Energy Florida

16       has told the -- publicly told the NRC that those

17       in-service dates in order for the NRC to continue

18       prioritizing and processing the Levy COLA application?

19            A.   Yes, we have told the NRC our anticipated

20       in-service dates.

21            Q.   Thank you.  And if there were true alternate

22       in-service dates of 2027 or beyond, that may jeopardize

23       Levy's priority with the NRC for the COL application

24       review process?

25            A.   It might, but I would have to clarify that,

FLORIDA PUBLIC SERVICE COMMISSION

1771

1       that given the current state of where we are, that would

2       be unlikely.

3            Q.   All right.  Thank you.  And would you agree

4       that Progress Energy has previously publicly told Wall

5       Street investors and the SEC in its 10K and 10Q filings

6       that it is committed to the 2021 in-service date,

7       correct?

8            A.   That's correct.

9            Q.   And that is if the license schedule remains on

10       track, and if the decision to build is made, correct?

11            A.   Correct.  And I think also in those documents

12       you saw pending successful negotiation of the

13       engineering procurement and construction amendment.

14            Q.   And you would agree that the two most recent

15       10Q filings no longer include in-service dates for the

16       Levy project, correct?

17            A.   That's correct, not specifically.

18            Q.   Subject to check.  All right.  Would you agree

19       that if the senior management committee of Progress

20       Energy, the holding company, is actively considering

21       different in-service dates for the Levy project, as may

22       be evidenced by the 2010 strategic scenario planning

23       exercises, which concluded on the eve of the 2010 NCRC

24       hearing, that Progress Energy Florida, the subsidiary,

25       must publicly maintain to the Public Service Commission,

FLORIDA PUBLIC SERVICE COMMISSION

1772

1       the NRC, and others, that Progress, including the DEP

2       and Army Corps of Engineers, that Progress Energy is

3       committed to bringing the Levy project into service

4       starting in 2021, correct?

5            A.   Well, I don't agree with the opening premise

6       of your statement because those scenario analyses did

7       not indicate an intent by the SMC to change the schedule

8       for the project.  So the second part of the question is

9       hard to answer, because I don't -- the intro part is not

10       correct.

11            Q.   Okay.  Let me rephrase it.  If the SMC of

12       Progress Energy was considering alternate in-service

13       dates for the Levy project or changing them, until that

14       change is, in fact, made, Progress Energy Florida must

15       publicly maintain that Progress is actually committed to

16       the 2021 in-service date?

17            A.   I would agree that we, as a company, must

18       maintain that.

19            Q.   All right.  Thank you.

20            A.   Because that still would be the plan.

21                 MR. SAYLER:  All right.  Commissioners, we

22       will be pulling out this red confidential one shortly.

23                 And also as a reminder, if you will take a

24       look at this document you will see that there is yellow

25       highlighting throughout it.  That signifies the

FLORIDA PUBLIC SERVICE COMMISSION

1773

1       confidential material which we are all familiar with.

2       However, the yellow highlighting, unfortunately, does

3       things to the colors on this color chart.  So we also

4       have, courtesy of Progress, a fully unredacted or a

5       fully unredacted copy of this that has no yellow

6       highlighting that would be only for demonstrative

7       exhibit for purposes of being able to see the true

8       colors shining through for the Commissioners and for the

9       parties if they would like to see that.  We do have

10       those, if anyone is interested.

11       BY MR. SAYLER:

12            Q.   Mr. Elnitsky, you earlier testified that you

13       helped provide some inputs to the scenario analysis

14       exercises, is that correct?

15            A.   I testified that we provided capital cost

16       inputs, that's correct.

17            Q.   All right.  And you worked with Mr. Jeff Lyash

18       on this, is that correct?

19            A.   Mr. Jeff Lyash is one of the members of the

20       SMC that was involved in the retreats, but not

21       specifically with him on this, no.

22            Q.   Okay.

23            A.   Not in terms of providing inputs.

24            Q.   Inputs.  He didn't provide inputs?

25            A.   No.

FLORIDA PUBLIC SERVICE COMMISSION

1774

1            Q.   But he was aware of the scenario planning

2       exercise?

3            A.   Yes, sir.

4            Q.   And he participated in it along the way prior

5       to the retreat, correct?

6            A.   Yes.

7            Q.   Incidentally, was Mr. Foster involved in the

8       scenario planning exercise process at all, to your

9       knowledge?

10            A.   Mr. Foster?

11            Q.   Yes, sir.

12            A.   Not that I know.

13            Q.   Okay.  You would agree that the scenario

14       planning process was a month long process designed to

15       evaluate various scenarios, various strategic scenarios

16       for the company, correct?

17            A.   Yes, I would.

18            Q.   All right.  You would also agree that the

19       scenario planning process not only included the Levy

20       project, the plan of record, but it also included

21       potentially plans of record for other projects, both

22       present and future, along with environmental

23       considerations and things of that nature?

24            A.   Yes, I would.  It was primarily an

25       environmental scenario analysis.

FLORIDA PUBLIC SERVICE COMMISSION

1775

1            Q.   Okay.  And you would agree that these

2       scenario analyses were bigger than just the Levy

3       project, correct?

4            A.   I would agree that Levy was actually a small

5       part of the analysis.  It was really environmentally

6       focused in terms of changes that were potentially or

7       could happen in terms of environmental regulations.

8            Q.   Okay.  That was my next question.  I was going

9       to ask you if Levy was but one small piece of the

10       overall strategic scenario planning puzzle, is that

11       correct?

12            A.   That's correct.

13            Q.   And the senior management committee evaluated

14       those scenarios, correct?

15            A.   No, I don't think evaluate is the right word.

16            Q.   All right.  Considered those scenarios?

17            A.   I would say they considered those scenarios in

18       terms of informing how the company should react in terms

19       of its management of its existing plans of record going

20       forward.

21            Q.   All right.  Thank you.  I believe you

22       indicated earlier that Mr. Lyash is a member of the

23       senior management committee, correct?

24            A.   That's correct.

25            Q.   And coincidentally -- or not coincidentally,

FLORIDA PUBLIC SERVICE COMMISSION

1776

1       but he's also the sponsor of the Levy project to the --

2       is it to the SMC or to the board of directors?

3            A.   He's the senior executive that reports on the

4       Levy project to the board of directors.

5            Q.   All right.  So you would agree that the

6       scenario planning process involved Progress Energy

7       employees and executives throughout the utility's

8       business to help develop these?

9            A.   Yes.

10            Q.   And that included employees and executives

11       from New Generation, which is your group, treasury,

12       potentially environmental and other areas, correct?

13            A.   Not exactly.  Again, the only piece from my

14       group was to provide an input.  We weren't part of doing

15       any of the analysis or the development in any of those

16       products.  That was mostly done out of strategic

17       planning.

18            Q.   And you would agree that this scenario

19       planning activity encompassed more than just resource

20       planning, correct?

21            A.   Yes, I would agree that it is part of a

22       broader look at how you operate the overall business.

23            Q.   Would it be a holistic analysis of the

24       process?

25            A.   I don't know that I would call it holistic.  I

FLORIDA PUBLIC SERVICE COMMISSION

1777

1       don't think that's accurate.

2            Q.   Okay.  When resource planning, you evaluate

3       megawatts additions, subtractions along with potential

4       financing of those projects, is that correct?

5            A.   Can you ask me that again?  You are talking

6       about in the normal resource planning process?

7            Q.   Yes.  In the normal resource planning

8       exercise, what do you evaluate besides megawatt

9       additions and subtractions?  Do you evaluate financing?

10            A.   No.  The specific resource planning, if you

11       are talking about what goes into the Ten-Year Site Plan,

12       is very specific as to how to meet load growth

13       requirements and what generation assets would have to be

14       brought in service or purchase agreements put in place.

15            Q.   All right.  So when you're resource planning,

16       you do not look at the company's earnings or rate impact

17       as it affects customers, is that correct?

18            A.   Not as part of the ten-year site program in

19       developing that program, that is correct.

20            Q.   With regard to the SMC, I understand you are

21       not a member of it.  Would you agree that the SMC must

22       look at the cold, hard business facts as it relates to

23       Progress Energy's business as a whole?

24            A.   Yes.

25            Q.   Would you agree that the 2010 scenario

FLORIDA PUBLIC SERVICE COMMISSION

1778

1       analysis process started in approximately February of

2       that year?

3            A.   Yes, the setup was in February of that year.

4            Q.   And the process culminated in the final

5       analysis presented to the senior management committee in

6       August of 2010, is that correct?

7            A.   Not exactly.  I don't know if I would call it

8       culminated.  I think you have to participate in the

9       overall process to really get the sense of what you

10       should learn from that in terms of execution of the

11       program of record.  I don't think you can look at just

12       the last product and say that is everything you needed

13       to learn.

14            Q.   Okay.  So you are saying that the exhibit that

15       you have before you is not the final paper?

16            A.   No, I didn't say that.  What I said is, I

17       think we talked about during deposition, you really need

18       to look at the four documents altogether, going back to

19       the first one that was June 17th of 2010.  That was, I

20       think, Exhibit 2 to my deposition, to look at the whole

21       process.  Because as an SMC member or as the member of

22       the broader leadership that participate in that, you

23       really want to see the whole --

24            Q.   Thank you, Mr. Elnitsky.  I think my question

25       was, you know, was this the final project and/or final

FLORIDA PUBLIC SERVICE COMMISSION

1779

1       report and a yes or no would have sufficed.

2            A.   Well, I don't think you can qualify it as a

3       final report, that's my point.

4            Q.   Thank you.  Would you agree that the scenario

5       planning exercises that Progress undertook in 2010 were

6       much more involved than either 2009 or 2011 currently?

7            A.   I would agree that they were similar, but I

8       will also note that we provided similar type documents

9       to Mr. Rehwinkel in 2010 as part of the production of

10       documents.

11            Q.   You provided this document, too, to OPC in

12       2010?

13            A.   Similar type documents, yes.

14            Q.   Similar type documents, but not this actual

15       scenario planning exercise?

16            A.   No, we did not do it at this level of fidelity

17       in 2010, but we did provide similar documents.

18            Q.   I'm confused.  You said you did not do this in

19       2010 or you did do this in 2010?

20            A.   We did a similar type of analysis in -- I'm

21       sorry, I got my years wrong.  We did a similar type of

22       analysis in 2009.  Mr. Rehwinkel actually had those

23       documents as part of the production of documents last

24       year that we provided.

25            Q.   All right.  Thank you.  But you would agree

FLORIDA PUBLIC SERVICE COMMISSION

1780

1       that 2010 was a much more involved process than 2009?

2            A.   It looked at broader factors, yes.

3            Q.   All right.  Thank you.  Would you agree that

4       the 2010 scenario analysis as it progressed went from

5       several scenarios to four scenarios, and then it finally

6       eventually matured into a set of five planning

7       scenarios, is that correct?

8            A.   Yes.  It continued to get refined during the

9       course of the process.

10            Q.   And the end number of scenarios were five,

11       correct?

12            A.   In the final report, in this report as I

13       recall there were five different scenarios that were

14       evaluated, that's correct.

15            Q.   Thank you.  And as you had mentioned there

16       were several other cuts at this document, one of those

17       cuts you attached to your rebuttal testimony.  That is

18       the July 27th scenario analysis, correct?

19            A.   No.  I don't think you can qualify them as

20       cuts of the document.  It's an evolution.

21            Q.   Okay.  An evolution of the document, but the

22       July one is attached to your rebuttal, correct?

23            A.   That's correct.

24            Q.   And that one contained four scenarios,

25       correct?

FLORIDA PUBLIC SERVICE COMMISSION

1781

1            A.   Let me go back and look.  I think that's

2       right.

3            Q.   And while you are checking, those four

4       scenarios, were a moderate change scenario --

5            A.   Actually, the July one includes five

6       scenarios.

7            Q.   I see moderate change, business as usual

8       technology, driven change scenario, and aggressive

9       mandate for change.  What was the fifth one?

10            A.   You may be right.  I'm picking up the wrong

11       one.  Sorry.  Hold on a second.

12                 No, you're right it has four in July.  It

13       doesn't include the program of record at that point.

14            Q.   Okay.  That was my question.  You would agree

15       that the March 2010 scenario in the July presentation

16       wasn't there, correct?

17            A.   That's correct.

18            Q.   Okay.  Also, isn't it true that the moderate

19       change scenario and the BAU, or the business as usual

20       scenario, neither of them had in-service dates for the

21       Levy project, correct?

22            A.   In which report?

23            Q.   In the July report.

24                 MR. SAYLER:  Commissioners, for your ease of

25       reference, I believe that's an exhibit attached to the

FLORIDA PUBLIC SERVICE COMMISSION

1782

1       rebuttal testimony.  I'm not trying to get into

2       rebuttal, it's just more of a comparison between the

3       change between the first and the second, or between the

4       July and the August scenario plans.  And that is his

5       Exhibit JE-14.

6                 THE WITNESS:  Would you ask me the question

7       again, please?

8       BY MR. SAYLER:

9            Q.   Yes.  You would agree that the moderate change

10       scenario and the business as usual scenario as signified

11       by -- let me find the slide.  I believe it is Slide 9,

12       or 10 of 14, according to your exhibit.  It says Levy

13       BAU moderate change NA, and that means no in-service

14       dates, correct?

15            A.   That's correct.

16            Q.   All right.  And there are in-service dates for

17       the technical and the aggressive, correct?

18            A.   That's correct.

19            Q.   So your testimony would be that the August

20       scenario would be a further refinement on the July

21       scenario, is that correct?

22            A.   Yes, but what it really does is look at

23       different solutions to the same scenario.  There's

24       different resource plans that might meet the needs of

25       those scenarios.  So it's like I said, a further

FLORIDA PUBLIC SERVICE COMMISSION

1783

1       evolution of what is a continuous process.

2            Q.   A further evolution.  You're not a

3       creationist, then?

4            A.   No.

5            Q.   That's a joke.

6            A.   It wasn't a good one, though.

7            Q.   All right.  And you would agree that at the

8       same time Progress Energy Florida was doing this,

9       Progress Energy Carolina was also doing a similar

10       scenario analysis process?

11            A.   That's correct.

12            Q.   And that both scenarios were evaluated at that

13       senior management retreat, correct?

14            A.   That's correct.  If you are talking about at

15       the August retreat, yes.

16            Q.   Yes, at the August retreat.

17                 And there was another document, which is not

18       part of the record, but that was kind of a shuffling of

19       those two scenarios together for the senior management

20       committee, correct?

21            A.   It was a consolidated view of both the

22       Carolina and Florida scenarios, that's correct.

23            Q.   But you would agree that this August scenario

24       contains a total of five scenarios, right?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1784

1            Q.   With regard to this August scenario or any of

2       the scenarios, would you agree that it is highly

3       confidential?

4            A.   Yes.

5            Q.   And it is confidential because it would

6       potentially involve trade secrets or business plans of

7       Progress Energy?

8            A.   That's correct.

9            Q.   So this document and the documents that were

10       the prior evolutions of this document, a business

11       competitor potentially could learn a great deal about

12       Progress Energy's thinking on these subjects?

13            A.   I would say, yes, a competitor or, maybe more

14       importantly, different suppliers.

15            Q.   Okay.  Isn't it true that the August scenario

16       included the four scenarios from the July and then added

17       the March 2010 scenario, correct?

18            A.   Yes, it includes the March 2010, which was the

19       plan of record.

20            Q.   And you would agree that the planning

21       scenarios considered by the senior management committee

22       focused upon the resource plan, strategic capital,

23       customer rate impact, and other things which are things

24       that should remain -- excuse me, and a few other things,

25       which, according to the redactions, remain confidential,

FLORIDA PUBLIC SERVICE COMMISSION

1785

1       correct?

2            A.   Can you ask me that question again, because

3       you started out -- give me the list again, please.

4            Q.   You would agree that the slides in here

5       concern resource plans, capital expenditures, and

6       customer rate impact, correct?

7            A.   And more.

8            Q.   And more, and the more is confidential?

9            A.   Yes.

10            Q.   If you will turn to Slide 1 of that

11       presentation, at the top of the page it says key

12       assumptions and updates.

13            A.   Okay.

14            Q.   So this means, if it's on this page it was

15       added to the August scenario analysis, correct, from the

16       July scenario analysis or changed from the July scenario

17       analysis?

18            A.   Let me make sure I'm on the same page.  You're

19       on Page 1 where it says --

20            Q.   March 2010 scenario sensitivity analysis?

21            A.   Got it.

22            Q.   Okay.  Since this is an update, it is updating

23       the July scenario analysis, correct?

24            A.   Correct.

25            Q.   So the additions are March 2010 scenario,

FLORIDA PUBLIC SERVICE COMMISSION

1786

1       correct, along with sensitivity analysis to March 2010

2       scenario, and then underneath it says moderate change

3       scenario, do you see that?

4            A.   Yes, I do.

5            Q.   Would you agree that this sensitivity analysis

6       comparing moderate change to the March 10 scenario is

7       more of a -- kind of a side-by-side comparison?

8            A.   Yes.  The focus of this discussion was around

9       how does that moderate change scenario compare to the

10       program of record or the project plan of record.

11            Q.   Okay.  And we see that Levy now has in-service

12       dates, correct?

13            A.   That's correct.

14            Q.   If you will turn to Slide 3, please.  You

15       would agree that Slide 3 indicates things that the

16       senior management committee is, quote, to keep in mind,

17       quote, during the scenario analysis, and is to take into

18       account both, quote, near-term decisions, unquote, and

19       considerations, unquote, do you see that?

20            A.   I see the near-term decisions and

21       considerations.  If your question is do I agree that

22       that is what the slide says, it does.

23            Q.   Okay.

24            A.   It was also in addition to what they had

25       already been told in prior briefs.

FLORIDA PUBLIC SERVICE COMMISSION

1787

1            Q.   Right.  And we will get to what they were told

2       in prior briefs.  And under near-term decisions and

3       considerations, it provides a list of items to keep in

4       mind, would you agree with that?

5            A.   Yes, it's a list of programs and/or projects.

6            Q.   Okay.  And the right side are nonconfidential,

7       but the left side, most of those are confidential,

8       correct?

9            A.   Correct.

10            Q.   Now, if I were to ask you the near-term

11       decisions on the left-hand side, are any of these

12       unexpected or unlikely to occur in a real world

13       consideration?

14                 MR. WALLS:  I'm going to object as vague and

15       ambiguous.

16                 CHAIRMAN GRAHAM:  Certainly.  Re-ask the

17       question a little bit more specific.

18                 THE WITNESS:  I'm not sure I can -- how to

19       answer.

20       BY MR. SAYLER:

21            Q.   Has the term unexpected or unlikely as used in

22       your rebuttal testimony, are these things unlikely or

23       unexpected -- unlikely to occur, or if they did occur,

24       it would be unexpected?

25                 MR. WALLS:  I'm going to object as vague and

FLORIDA PUBLIC SERVICE COMMISSION

1788

1       ambiguous again unless he defines what these things are.

2                 MR. SAYLER:  They are confidential.

3                 CHAIRMAN GRAHAM:  I was going to say part of

4       the problem you run into is they're confidential, so he

5       can't.

6                 MR. WALLS:  Well, if he could reference what

7       he is referring to the witness, to what things --

8                 MR. SAYLER:  Okay.  We'll skip a little ahead,

9       and then I'll back up.

10       BY MR. SAYLER:

11            Q.   Turn to Slide 20, please?

12            A.   Slide 20?

13            Q.   Yes, sir.  And this appears to be the key --

14       scenario implications for key planning components.

15            A.   Okay.

16            Q.   On the far left column you see most of the

17       same items shown under near-term decisions, do you

18       agree?

19            A.   Hang on a second.  I may be on the wrong page.

20       You're on Page 20?

21            Q.   Slide 20.

22            A.   Slide 20.

23            Q.   At the top of the page it says scenario

24       implications for key planning components.

25            A.   Okay.

FLORIDA PUBLIC SERVICE COMMISSION

1789

1            Q.   And would you agree that that left-hand column

2       appears to track the near-term decisions that Progress

3       was facing on Slide 3?

4            A.   No.  What that left-hand column is, there was

5       a set of projects and/or programs that could be affected

6       in the unlikely event that some of these scenarios were

7       to manifest themselves.

8            Q.   So it is your testimony that for Item Number 1

9       on Slide 20, which is confidential, and then there's a

10       bullet, and then there's four words, do you think that

11       scenario is unlikely or unexpected?

12            A.   Potentially.  It depends.  What this analysis

13       was trying to do was inform senior management of if an

14       environmental regulation such as that was to occur, what

15       that might mean in terms of the first line item there in

16       that column.

17            Q.   And that would be true in the other four

18       scenarios, correct?

19            A.   Yes.

20            Q.   All right.  Similarly, the second item has two

21       bullet points beside it on the next page, and should the

22       thing happen that's there causing the other thing to

23       happen under this scenario, you would agree that it

24       would not be unlikely or unexpected if the first thing

25       happened, then the other two things would follow,

FLORIDA PUBLIC SERVICE COMMISSION

1790

1       correct?

2            A.   Let me try.  What the second column is

3       showing, if I can --

4            Q.   Uh-huh, please.

5            A.   -- is a list of potential factors that are a

6       result of going through this scenario analysis process

7       and saying, okay, so what does that mean in terms of

8       these different projects and/or programs in the very

9       left column.  So the second column is things that could

10       specifically affect those particular projects.

11            Q.   Okay.  Thank you.  Again, my question would be

12       if these things were to happen as shown in all five of

13       those scenarios, then it wouldn't necessarily be

14       unexpected or unlikely?

15            A.   Again, I don't know how to answer whether they

16       are unexpected or unlikely.  The whole analysis process

17       was to look at a wide envelope of potential outcomes.

18       That's why the other scenarios are also listed on the

19       same page, so it's clear how each of them could

20       potentially affect these different plans of record for

21       the different programs and projects that are listed in

22       the left-hand column.

23            Q.   Getting back to Slide 3.

24            A.   Slide -- which one again?

25            Q.   Slide 3.

FLORIDA PUBLIC SERVICE COMMISSION

1791

1            A.   Okay.

2            Q.   Under near-term decisions, would you agree

3       that in the summer of 2010 those were things that

4       Progress Energy was considering as it related to

5       Progress Energy Florida?

6            A.   No.  What I would agree is those were all

7       things that had potentially implications as a result of

8       going through the scenario analysis, which was, in fact,

9       the focus.

10            Q.   So it is not your testimony that this was a

11       waste of time for the senior management committee?

12            A.   Not at all.

13            Q.   All right.  Going back to your rebuttal

14       testimony exhibit, JE-14, this slide and that slide are

15       nearly identical, is that correct?

16            A.   Let me just get to it.

17            Q.   And specifically what I'd like for you to look

18       at is under considerations, the last item.

19            A.   Okay.

20            Q.   Isn't it true that these slides are nearly

21       identical with the exception of we are not picking a

22       scenario caveat that is in the July presentation?

23            A.   That's correct.

24            Q.   And would you agree that that was dropped from

25       the August presentation?

FLORIDA PUBLIC SERVICE COMMISSION

1792

1            A.   I would agree it is not in the August

2       presentation, but it was inferred.

3            Q.   Would you agree that a person who is looking

4       at this for the first time, if they saw that we're not

5       picking a scenario was dropped, it would lead them to

6       think that, in fact, the SMC is actually picking a

7       scenario?

8            A.   If they were looking at it for the first time,

9       which is why I said it is important to recognize this

10       was a continuing process of education, not only for the

11       SMC, but for the other leadership members that were part

12       of the process.

13            Q.   Would you agree that in the July scenario if

14       the SMC was told don't pick a scenario now, because we

15       are going to give you an August one to pick from, would

16       you agree that that could also be the same implication

17       from dropping, we're not picking a scenario?

18            A.   No, I would not, because that is not what was

19       done.

20            Q.   Now, do you know why it was dropped?

21            A.   I think because we had already briefed it in

22       July.  As we mentioned earlier in my deposition, the

23       July version of this was the first time the SMC had seen

24       it, so it was important to explain to them not only what

25       we were doing, but what was the overall process of how

FLORIDA PUBLIC SERVICE COMMISSION

1793

1       this scenario analysis technique worked.

2            Q.   But you just testified that you weren't really

3       involved in this process beyond providing some inputs

4       related to capital costs, right?

5            A.   I was involved in the meetings and heard the

6       discussion.

7            Q.   But you were not responsible or you did not

8       order that we are not picking a scenario be dropped, did

9       you?

10            A.   No, I did not.

11            Q.   Okay.  So it is true that you really do not

12       know why the SMC dropped that caveat, correct?  Yes or

13       no?

14            A.   The SMC didn't drop it.  It would be the

15       preparers of the slide that would have dropped it.  No,

16       I don't know why it wasn't there.

17            Q.   All right.  Thank you.  And would you agree

18       that the main thrust of this August 2010 scenario was

19       that side-by-side comparison of the moderate change and

20       March 2010 scenarios?

21            A.   It was the main focus, but not the only focus.

22            Q.   If you will please turn to Slide 4?

23            A.   Which one are we in now?  Are you still in the

24       August?

25            Q.   Yes, August.  That scenario is called

FLORIDA PUBLIC SERVICE COMMISSION

1794

1       March 2010, right?

2            A.   Okay.

3            Q.   And why is it called the March 2010 scenario?

4            A.   That was the plan of record as it existed in

5       March 2010.  That was when we had successfully

6       negotiated an amendment to the engineering procurement

7       and construction contract for Levy and was the basis of

8       the plan of record that was presented in the IPP in

9       April of 2010.

10            Q.   But didn't you just testify that the Levy

11       project was a very small part of the overall scenario

12       analysis?

13            A.   This is part of the Ten-Year Site Plan,

14       though, as it existed following the work that was done

15       around Levy, so that was the input into that overall

16       site plan.

17            Q.   Okay.  And for my benefit, when do you prepare

18       the Ten-Year Site Plan and when do you file it?

19            A.   It is usually filed in April of each year as I

20       understand.

21            Q.   Okay.  So this was something developed in

22       March of 2010 for this scenario planning exercise,

23       correct?

24            A.   No, this actual slide is from what was in the

25       basis of what was going in as the Ten-Year Site Plan

FLORIDA PUBLIC SERVICE COMMISSION

1795

1       that was the overall plan of record.

2            Q.   Thank you.  That was the question I meant to

3       ask.  Now, earlier when you testified regarding plan of

4       record, plan of record really means the Levy project in

5       service dates as embodied by the IPP, correct?

6            A.   Well, I think it depends on what context you

7       are in if I can.  So --

8            Q.   Sure.

9            A.   -- when you look at these different resource

10       plans there are different solutions for different

11       scenarios in here.  The one that is in here as

12       March 2010 is basically a reflection of what was going

13       into our Ten-Year Site Plan for all the resources that

14       were going in as part of that filing.  When I talk about

15       the plan of record for Levy, I am being very specific to

16       what was approved for the project and what we were doing

17       with the project for Levy.  So it is a little bit of

18       both.  Some of it is very specific just to the Levy

19       project, other is how is the company managing its

20       overall generation portfolio.

21            Q.   So just so I'm clear, there is a plan of

22       record Levy, which is the IPP?

23            A.   Each project has one of those.

24            Q.   And then there is a plan of record for

25       Progress Energy, which embodies Levy and all the other

FLORIDA PUBLIC SERVICE COMMISSION

1796

1       generational needs and things of that nature, is that

2       correct?

3            A.   That's correct, as filed in the Ten-Year Site

4       Plan.

5            Q.   All right.  Would you agree that this Slide 4,

6       or that left-hand column refers to megawatts even though

7       it doesn't show that, is that correct?

8            A.   That's correct.

9            Q.   And those bar graphs above the line means

10       megawatt additions and below the line means megawatt

11       reductions, correct?

12            A.   That's correct.

13            Q.   And some of those additions relate to, among

14       other things, the Levy project, new units coming into

15       service, potential repowerings, or purchase of purchased

16       power agreements, is that correct?

17            A.   Yes.  In general, that's correct.  Anything

18       above the line is either a new generation asset or some

19       type of partial -- excuse me, or purchased power

20       agreement.  And then below the line in general is either

21       retirements or the expiration of different purchased

22       power agreements or other contracts.

23            Q.   All right.  And for this March 2010 resource

24       plan, based upon the Ten-Year Site Plan, that assumes

25       about a 50 percent ownership for the Levy 1 and 2

FLORIDA PUBLIC SERVICE COMMISSION

1797

1       project, correct?

2            A.   That is what was assumed in here, yes, sir.

3            Q.   And similarly, all the scenarios that the

4       senior management committee evaluated assumed 50 percent

5       ownership for Levy, correct?

6            A.   That's correct.

7            Q.   Now, earlier we had this question about 2021

8       and 2022, but this resource plan shows 2021 and 2023.

9       Which is it?  Is it 2021 -- excuse me, 2022 or 2023 for

10       the second unit?

11            A.   They are actually both correct, and the reason

12       is the first unit in service in 2021 in the current

13       project plan would be mid-year June or so, 2021.  With

14       the second unit in service 18 months later, so that

15       would be the end of 2022.  What this is showing is when

16       would that megawatt addition then be on the system.  So

17       from a resource planning perspective that is important

18       for them in terms of balancing against load

19       requirements.  So effectively it is on the system in

20       '23, although the current in service would be late '22.

21            Q.   Thank you.  That's helpful to me.  And in your

22       role as a VP, you are responsible for all new power

23       generation projects for Progress, correct?

24            A.   That's correct.

25            Q.   And you have created some actual resource

FLORIDA PUBLIC SERVICE COMMISSION

1798

1       plans for Progress Energy, correct?

2            A.   No.

3            Q.   No?

4            A.   I don't create resource plans.

5            Q.   All right.  Who creates resource plans?

6            A.   That's done by our resource planning group and

7       that is part of our transmission organization.  I don't

8       build the actual plans of what generation is going to

9       come in when.

10            Q.   So you don't make the Ten-Year Site Plans?

11            A.   No.

12            Q.   But you provide inputs to that?

13            A.   Yes.

14            Q.   Okay.  Thank you.

15                 Would you agree that these illustrations are a

16       somewhat simplified representation of a resource plan?

17       I'm not trying to trick you.  I'm assuming a real

18       resource or a Ten-Year Site Plan is a little bit more

19       in-depth?

20            A.   Yes, if you -- well, the Commission has our

21       Ten-Year Site Plan.  It is more specific about each

22       asset that would come in and out of the system and then

23       all the basis that goes into the analysis.

24            Q.   Uh-huh.  And would you agree that this

25       March 2010 resource plan is based upon realistic

FLORIDA PUBLIC SERVICE COMMISSION

1799

1       resource needs that were facing Progress in 2010?

2            A.   Yes.

3            Q.   Okay.  And you would agree that the Ten-Year

4       Site Plan for this scenario, that the Levy Units 1 and 2

5       are actually beyond the Ten-Year Site Plan horizon,

6       correct?

7            A.   Correct.  The Ten-Year Site Plan as filed in

8       April of this year is '11 through '20.  So it is just

9       outside the Ten-Year Site Plan.

10            Q.   So for this particular scenario, this plan is

11       more realistic than, as I'm sure you would say, the

12       other scenarios, is that correct?

13            A.   I would say it is representative of what was

14       the Ten-Year Site Plan in the plan of record for the

15       overall generation assets.

16            Q.   All right.  And just as a general background,

17       when resource planning -- when determining where to

18       bring a new unit into service, you would agree that the

19       company takes into consideration like the company's

20       reserve margin, possible retirements of other, either

21       costly or inefficient units, or units for other reasons,

22       how much capacity the company is currently purchasing or

23       has the potential to purchase from other generation

24       sources through like a PPA, and they consider those

25       things when they are figuring out when to put a new unit

FLORIDA PUBLIC SERVICE COMMISSION

1800

1       into service, correct?

2            A.   I would agree, in addition to other things

3       that we articulate in detail in each Ten-Year Site Plan

4       filing.

5            Q.   All right.  Among the other considerations,

6       would financing the cost of that new plant be something

7       that's considered?

8            A.   In what?

9            Q.   In developing a resource plan, like when to

10       bring the new unit into service?

11            A.   Not specifically.

12            Q.   Okay.  And would you agree in a resource plan

13       as shown here, there is somewhat of a cause and effect

14       relationship between the additions and reductions of

15       megawatt hours, correct?  Like if you add megawatts in

16       one part, you have got to take them off at another, or

17       if you are going to be retiring a unit or something is

18       expiring, you need to still add additional megawatts in

19       order to take its place, correct?

20            A.   In general, yes, but it depends, of course, on

21       load growth requirements and other environmental

22       requirements.

23            Q.   All right.  Thank you.  And when looking at

24       these blocks of generation like for the Levy units, when

25       making this plan, you bring an entire block of megawatts

FLORIDA PUBLIC SERVICE COMMISSION

1801

1       into service in that year.  You don't do it incremental,

2       like 200 one year, 200 the next year, or 200 another.

3       You would bring the entire unit on-line at the same

4       time, correct, as part of the resource planning?

5            A.   Yes, as part of resource planning it would be

6       shown in clarity what the in-service date was and when

7       those megawatts were assumed to be in service in terms

8       of that plan.

9            Q.   Hypothetically speaking, if you were to be

10       adding large blocks of megawatts hours, say 500 or

11       1200 megawatts into service before the Levy project on

12       this particular March scenario, would you agree then

13       that would push the system need for Levy out several

14       years?

15            A.   Can you ask me that question again, because I

16       didn't --

17            Q.   Sure.

18            A.   You're talking about this specific plan, or

19       are you talking about in general?

20            Q.   For this specific plan.  Say we were taking it

21       to the drawing board and said we want to add some more

22       megawatt hours in 2016 and 2019 ahead of Levy, in

23       addition to what is already shown here.  That would

24       really push the need for the Levy project out several

25       years, correct?

FLORIDA PUBLIC SERVICE COMMISSION

1802

1                 MR. WALLS:  I'm going to object.  It calls for

2       speculation.

3                 MR. SAYLER:  We're on a scenario planning

4       exercise, and it's a hypothetical.

5                 CHAIRMAN GRAHAM:  I'll let you continue.

6                 MR. SAYLER:  Thank you.

7            A    Yes, I would agree, hypothetically, if you add

8       generation in advance of some other generation that is

9       already in the plan, you would have to restack the whole

10       plan.

11            Q.   Okay.  If you will turn to Slide 5.  Would you

12       agree that Slide 5, the moderate change resource plan,

13       signifies a potential restacking that pushes the need

14       for Levy out?

15            A.   Yes.

16            Q.   As typified by the units coming into service

17       in 2023 and 2024, correct?

18            A.   I would say as typified by the fact that this

19       is one solution to how to deal with the potential

20       elements that are part of that moderate change scenario.

21       It's not necessarily an executable solution, but it is

22       one solution.

23            Q.   Okay.  Similarly, if you were to go back to

24       Slide 4, the March resource plan, and to just

25       arbitrarily move the Levy Units to 2027/2029 that would

FLORIDA PUBLIC SERVICE COMMISSION

1803

1       create some sort of megawatt deficit on the system or

2       for the system, correct?

3            A.   I would say in general that's true.  Again, it

4       depends on the more detailed resource planning in that

5       time frame.  And as we discussed that is just beyond the

6       current Ten-Year Site Plan development that has been

7       done.

8            Q.   Okay.  So if you moved Levy to those later

9       dates, then you would need to find something to fill

10       that gap such as those units on 2023/2024, correct?

11            A.   Again, I would say it depends on what's

12       driving the move.  I think that is -- you know, if it is

13       driven by a dramatic reduction in load growth, then

14       there may not be another generation requirement.

15            Q.   Please turn to Page 6.  Now, this just gives a

16       snapshot of all five scenarios, correct?

17            A.   Let me get there.

18            Q.   It involves the resource plan?

19            A.   That's correct.

20            Q.   And it shows the various in-service dates.

21       All right.  Turn to Page 7.  That shows the various

22       in-service dates, correct, on page -- excuse me, Page

23       6 shows the various in-service dates?

24            A.   I'm sorry, could we go back?  What was the

25       first question?  I think I may have been on the wrong

FLORIDA PUBLIC SERVICE COMMISSION

1804

1       slide when I was answering.

2            Q.   Slide 6.

3            A.   Slide 6.

4            Q.   Resource plan comparison?

5            A.   Okay.

6            Q.   For Levy it shows various in-service dates for

7       that, correct?

8            A.   Correct.  It shows different potential

9       in-service dates as one solution for the different

10       scenarios.

11            Q.   And under BAU, business as usual, there is

12       still no in-service dates, correct?

13            A.   That is correct.

14            Q.   Turn to Slide 7.

15            A.   Slide 7.

16            Q.   It's entitled scenario March 2010 strategic

17       capital.  You would agree that on the left-hand side

18       those are shown in millions of dollars, correct?

19            A.   That's correct.

20            Q.   And that on the bottom you are showing the

21       years from 2010 to 2025, correct?

22            A.   That's correct.

23            Q.   And I suspect this is some sort of layer graph

24       or landscape graph, I don't know what the proper term

25       is, but would you agree that the different colors on

FLORIDA PUBLIC SERVICE COMMISSION

1805

1       this chart show spending for various different projects

2       that are shown in that March resource plan shown on

3       Slide 4, is that correct?

4            A.   Yes, that's correct.

5            Q.   Just, for example, to meet the in-service

6       dates for the Levy County project by 2021/2023, there

7       would need to be continuous spending, green, from 2010

8       roughly through 2024, correct?

9            A.   That's correct.  I can't see the '23 to '24.

10       I'm not sure whether that's green out there or not, but

11       it looks like it may be.

12            Q.   Definitely through 2023?

13            A.   Definitely through the plan in service.

14            Q.   And the other -- the spending associated with

15       the other projects are all confidential, correct?

16            A.   Correct.

17            Q.   And those concern -- strike that question.

18       Or, excuse me, those are associated with the different

19       potential megawatt additions shown on that Slide 4,

20       correct?  Or, in other words, in order to achieve the

21       March resource plan shown on Slide 4, this is the

22       estimated amount of dollars that Progress Energy would

23       have to expend in order to achieve that resource plan,

24       correct?

25            A.   Yes.  This is showing the capital cash flow

FLORIDA PUBLIC SERVICE COMMISSION

1806

1       requirements for each project, and then layering them on

2       top of one another.

3            Q.   Now, on Slide 7, that green capital mountain

4       associated with the Levy project, that would be the

5       capital expenditure associated with the Levy project,

6       correct?

7            A.   Correct.  The green represents the cash flow

8       and capital investment requirements for Levy.

9            Q.   All right.  And would those be construction as

10       opposed to preconstruction costs associated with Levy,

11       do you know?

12            A.   I'm going to -- I think they are probably

13       both.  I think it was intended to show the total cash

14       flow requirements for the project from a project view.

15            Q.   But as far as -- but, potentially, most of

16       that capital expenditure is associated with construction

17       as opposed to preconstruction, right?

18            A.   The majority of the capital requirements for

19       Levy are associated with construction.

20            Q.   And unlike preconstruction costs, Progress

21       recovers only AFUDC carrying costs associated with

22       construction, correct?

23            A.   Correct.  Under the current regulatory rule,

24       we collect carrying costs on capital investment as part

25       of construction.

FLORIDA PUBLIC SERVICE COMMISSION

1807

1            Q.   And in order to meet this large capital

2       expenditure mountain, Progress would need to either

3       raise those monies through debt, equity, potential

4       additional energy sales, or other sources, is that

5       correct?

6            A.   Correct.

7            Q.   Do you see that solid red line?

8            A.   Yes.

9            Q.   I believe it is confidential, is that correct?

10            A.   Yes, I think it is.  I think we have got it

11       labeled as confidential.

12            Q.   All right.  Is there any kind of -- without

13       disclosing or breaching confidentiality, can you explain

14       what that line represents?  And if you can't, that's

15       fine.

16            A.   I think I can.  You can see the title of it.

17       It really is designed as a benchmark for other

18       expenditures for these other capital projects just as

19       sort of a sense of how does everything else stack up.

20       The other projects that might have to be done in

21       addition to the strategic capital requirements that

22       would be required for a project like Levy.

23            Q.   All right.  And you would agree that most of

24       the capital expenditure associated with Levy is above

25       that red line, correct, for years 2013 through 2021?

FLORIDA PUBLIC SERVICE COMMISSION

1808

1            A.   Only if all the other projects stay in place.

2            Q.   Okay.  Now, from a strategic capital

3       expenditure planning scenario, would you agree that

4       staying below the red line in capital expenditures is

5       optimal for Progress Energy Florida and Progress Energy,

6       the parent company?

7            A.   No.

8            Q.   So it's not optimal, sorry?

9            A.   No, that wasn't the point.  That wasn't the

10       purpose of the benchmark.  That wasn't to find an

11       optimal point.

12            Q.   And, again, this particular capital spend

13       assumes a 50 percent ownership for Levy, correct?

14            A.   That's correct.

15            Q.   And there are currently no joint owners for

16       the Levy project at this time, correct?

17            A.   No joint owners are currently committed.

18            Q.   Currently committed.  But you can't have joint

19       owners unless they are committed, right?

20            A.   Well, apparently in the other utilities you

21       can.

22            Q.   Okay.  Would you agree that if Progress fails

23       to secure 50 percent joint ownership for the Levy

24       project we can safely assume that this capital

25       expenditure mountain associated with Levy would be much

FLORIDA PUBLIC SERVICE COMMISSION

1809

1       larger, as much as 50 percent larger?

2            A.   Yes, the capital requirements will be larger

3       without joint ownership.

4            Q.   Currently under this strategic capital plan,

5       the CapX mountain peaks at approximately 2.5 billion in

6       2017, would you agree with that?

7            A.   Ask me your question again, because I want to

8       make sure you are not just talking about Levy.  Again,

9       remember this is one on top of the other, so you have to

10       integrate just the green to get the capital requirement

11       as this graph is trying to show.  You can't go to 2.5

12       and say that's the number for Levy.

13            Q.   Yes.  Thank you for that clarification.  I

14       meant to say that the total capital expenditure for Levy

15       and the other projects would peak at over 2.5 billion in

16       2017, correct?

17            A.   In this current plan, if the other additions

18       that you see in the '16 through '17 time frame stayed in

19       place, that's correct.

20            Q.   And as you testified earlier, without joint

21       ownership the capital expenditure associated with Levy

22       would potentially be 50 percent higher, correct?

23            A.   That's correct.

24            Q.   All right.  If you were a member of the senior

25       management team in 2010, and you saw this very large

FLORIDA PUBLIC SERVICE COMMISSION

1810

1       capital expenditure mountain facing you starting in

2       2013, wouldn't you agree that moving that capital X

3       expenditure mountain into the future would be very

4       attractive?

5            A.   No.

6            Q.   Okay.  As a member of the SMC, if you were --

7       would you agree that if your company was contemplating a

8       merger with another company, would you agree that

9       pushing this capital expenditure mountain into the

10       future would also be very attractive?

11            A.   No.

12            Q.   If you will turn to Slide 8, the moderate

13       change strategic capital.  According to this graphic it

14       shows the capital expenditure facing Progress Energy

15       Florida has shifted significantly, would you agree with

16       that?

17            A.   Yes, but it's a result of looking at the

18       alternate, an alternate resource plan for this

19       particular scenario.

20            Q.   Correct.  And under the March plan the capital

21       expenditure really started ramping up in 2013, correct?

22            A.   That's correct.

23            Q.   And under the moderate change plan, that

24       capital expenditure really started ramping up in 2019,

25       correct?

FLORIDA PUBLIC SERVICE COMMISSION

1811

1            A.   That's correct.

2            Q.   Now, we do note that there are some capital

3       expenditures between mid-2013 and 2017 that are above

4       that red line, correct?

5            A.   That's correct.

6            Q.   And some of that is associated with Levy, but

7       some of that is associated with other projects being

8       considered under that resource plan, correct?

9            A.   That's correct.

10            Q.   And similarly, under joint ownership,

11       50 percent joint ownership, the peak of the mountain --

12       you would agree that the peak of the capital mountain is

13       shown as 2022, correct?  For all projects that peaks

14       above 2.5 billion?

15            A.   That's about correct, yes.

16            Q.   And that is a 50 percent joint ownership, so

17       without any joint owners, that expenditure, that capital

18       peak would be 50 percent higher just for the Levy

19       project alone?

20            A.   That is correct, similar to what we saw in the

21       other slide.

22            Q.   Hypothetically, if you were a member of the

23       SMC in 2010 and saw a way to shift the capital

24       expenditure mountain from one scenario to the next,

25       would you agree that that would be an attractive option?

FLORIDA PUBLIC SERVICE COMMISSION

1812

1            A.   No, but I think that one requires some

2       explanation because, again, the whole purpose of doing

3       the scenario analysis is to --

4            Q.   I'm okay with the no.

5                 MR. WALLS:  I'm going to object.  Can he

6       answer the question?

7                 CHAIRMAN GRAHAM:  I agree with the objection.

8       You have got to give him the latitude to answer your

9       question.

10                 MR. SAYLER:  Certainly.

11                 THE WITNESS:  And I'll be brief.  You know,

12       the purpose here was to evaluate how you might respond

13       to these different scenarios.  So you asked me,

14       hypothetically, if I was a member of the SMC would this

15       look more attractive, and the answer is it really

16       depends.  Since the scenarios are not plans or ways of

17       looking at the environment, it would depend on what did

18       we really think the environment was in a particular time

19       frame, and is that really the best thing to do to move a

20       project like this later.  The problem with moving it

21       later is it becomes more expensive, especially if there

22       were drivers that would cause you to need it sooner.

23                 MR. SAYLER:  Thank you for that clarification.

24       BY MR. SAYLER:

25            Q.   Earlier I asked you about the 50 percent joint

FLORIDA PUBLIC SERVICE COMMISSION

1813

1       ownership.  If it's 50 percent higher that means the

2       costs associated would also double, is that right?  It

3       would also mean that the costs would double associated

4       with that?

5            A.   That's what I was implying you meant.  Fifty

6       percent would be half of the total number if there was

7       no joint ownership.

8            Q.   Okay.  If you will turn to slide number --

9       actually, why don't we just kind of flip through the

10       slides.  Slide 9 just shows a strategic capital

11       comparison of all the different scenarios, is that

12       correct?

13            A.   That's correct.

14            Q.   Similarly, Slide 10 is the system energy mix?

15            A.   Across all five scenarios, that's correct.

16            Q.   And Slide 11 pertains to all five scenarios

17       and is confidential, the same as Slide 12, correct?

18            A.   Yes.  Slide 11 is a depiction across the

19       various scenarios for that particular parameter and how

20       it might be met.  The parameter that's in the title.

21            Q.   Okay.  Thank you.  And then Slide 13 is

22       residential rate impact per 1,000 thousand kWh, correct?

23            A.   That's correct.

24            Q.   And the same is true for Slide 14, which is

25       the residential rate impact for moderate change,

FLORIDA PUBLIC SERVICE COMMISSION

1814

1       correct?

2            A.   That's correct.  These are both potential

3       residential rate impacts per thousand kW.

4            Q.   Uh-huh.  I know Mr. Foster was asked some

5       questions about an exhibit provided to staff -- or,

6       excuse me, discovery response, but do you know if these

7       numbers are similar to what was provided in that

8       exhibit, or in that discovery response to staff, the

9       order of magnitude?  If you don't, that's fine.  We can

10       move on.

11            A.   You know, I'd have to go look.  I don't know.

12       These were generated, I think, with a different set of

13       entering assumptions probably than what Mr. Foster did,

14       but I would have to put the two side-by-side to really

15       get you that answer.

16            Q.   But this also shows the rate impact at 50

17       percent ownership for Levy, correct?

18            A.   That's correct.

19            Q.   And the --

20            A.   So the one -- if I could, the one specific

21       difference is Mr. Foster's work was all at 100 percent.

22            Q.   100 percent rate impact or --

23            A.   That's correct.  One hundred percent

24       ownership.

25            Q.   Correct.  Thank you.  You would agree that

FLORIDA PUBLIC SERVICE COMMISSION

1815

1       Slide 15 shows the residential rate impact for a period

2       of time, and it shows all four scenarios, correct?

3            A.   That's correct.

4            Q.   Now, turn to Slide 16.  Or, excuse me, stay on

5       Slide 15.  Earlier you testified that when you're doing

6       a resource plan, you don't really consider residential

7       rate impact, is that correct?

8            A.   I think your specific question was as part of

9       the resource planning is that one of the elements that

10       goes into the development of the Ten-Year Site Plan, and

11       my answer was no.

12            Q.   Okay.  Similarly, when developing a Ten-Year

13       Site Plan or resource plan, do you consider earnings,

14       which is shown on Page 16, Slide 16?

15            A.   No, not as part of the Ten-Year Site Plan.

16            Q.   Turn to unnumbered Page 19.  It says

17       implications, recommendations, and risks.

18            A.   Okay.

19            Q.   Oh, sorry.  Before we do that, would you back

20       up to Slide 18?  This slide is completely redacted and

21       confidential, but the title of the slide, is that

22       something that Progress Energy is currently facing or

23       was facing in 2010 when this slide was developed, these

24       scenarios?

25            A.   You know, I don't know.  I don't know the

FLORIDA PUBLIC SERVICE COMMISSION

1816

1       answer to that.  I'm not real clear on your question,

2       though.  If you are talking about the title, is that

3       something we were facing, or maybe you could ask me the

4       question again.

5            Q.   Okay.  This shows four different small charts?

6            A.   Yes.

7            Q.   Each chart has its own title and that's

8       confidential.  And if you look at the bottom left, it

9       describes which scenario this chart is associated with.

10       And it's only one scenario, it doesn't compare itself to

11       any of the other scenarios.  But would you agree that

12       this was some sort of consideration that Progress Energy

13       was facing in 2010 when they were -- as a real-world

14       scenario?

15            A.   What I would say is this was one element that

16       was part of the briefing.  And it was, I think, as I

17       recall, very specific to the second subbullet.  We have

18       already talked about moderate change, but the second

19       bullet right next to it, I think it was just looking at

20       an excursion specific to how to deal potentially with

21       that asset in some of these different scenarios.  That

22       is the most I remember about this particular slide.

23            Q.   Was that a realistic excursion?

24            A.   I would say it was just another element we

25       were evaluating in the event that something else had to

FLORIDA PUBLIC SERVICE COMMISSION

1817

1       be done with that asset.  Again, as a result of looking

2       at these different future views of the world.

3            Q.   Thank you.  Number 19, implications,

4       recommendations, and risks.  And before we look at the

5       next few pages, if you will look at unnumbered page or

6       Slide 24, just as an appendix.

7            A    Okay.

8            Q.   And for reference, appendix contains similar

9       slides to what we saw earlier for the other three

10       scenarios that weren't directly being compared with the

11       moderate change or the March 2010 scenarios, right?  The

12       appendix was just for context, would you agree?

13            A.   Yes.  The appendix has similar materials for

14       the other scenarios.  However, the other scenarios were

15       included on some of the earlier slides that we just

16       flipped through.

17            Q.   All right.  And we have already looked at

18       Slide 20, but would you agree that this is sort of a

19       summary page comparison between all the different

20       scenarios tied to one scenario?

21            A.   I would agree it's a comparison of how each of

22       these different scenarios in the plan of record

23       effect -- potentially effect each of these programs and

24       projects in the left-hand most column.

25            Q.   And does it appear to emphasize the moderate

FLORIDA PUBLIC SERVICE COMMISSION

1818

1       change scenario?

2            A.   I would say no.

3            Q.   Isn't it true that the moderate change

4       scenario is on the far left, and March 2010, BAU, tech,

5       and aggressive are all kind of slimmed down and seem to

6       be the key differences with the moderate change

7       scenario?

8            A.   Yes, but that was just one way of presenting

9       the information.  The information would be repeated, so

10       it was just showing the differences for the other

11       scenarios compared to that one.

12            Q.   And for someone looking at this, whether a

13       senior management committee person or someone who

14       prepared it or some nonmember of Progress, would you

15       agree that it appears that the moderate change is kind

16       of the plan and everything else is being compared with

17       that?  Would that be a reasonable assumption?

18            A.   I would say no.  I think that is somewhat of a

19       hypothetical.  You really had to have all the background

20       that went behind this through the various months of

21       doing this to understand how this chart was used.

22            Q.   So it is not your testimony that the moderate

23       change scenario is not more important than the

24       March 2010 scenario, is that correct?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1819

1            Q.   And earlier we discussed about the items under

2       the far left column under moderate change, and it was

3       your testimony earlier that those are, I guess,

4       environmental factors facing Progress, or did you -- am

5       I correct that you characterized all of those as

6       environmental factors or are they something else?

7            A.   They are factors that were part of the

8       scenarios.  Again, as we went through the scenario

9       analysis and we sort of draw this to conclusion, and you

10       say, all right, so what are the different things in each

11       of these different views of the future world that could

12       potentially affect these projects.  That was what this

13       was trying to articulate.

14            Q.   All right.  Regarding the topmost scenario,

15       that one is driven by a specific potential environmental

16       regulation, right?

17            A.   The topmost project, yes.

18            Q.   What about the second project, is that driven

19       by environmental scenario?

20            A.   I think the first subbullet there potentially

21       depending on either MACT or BART requirements that might

22       cause us to have to do something different with the

23       asset that is mentioned in that line.

24            Q.   What about the next the one down, the third

25       block, is that an environmental scenario?

FLORIDA PUBLIC SERVICE COMMISSION

1820

1            A.   I think this one was based on what might

2       happen with load growth in the future and some

3       uncertainty around technology implementation that might

4       drive a different change in load growth, as least as I

5       recall.

6            Q.   The same question for the next one, is it

7       driven by environmental considerations?

8            A.   Yes.  This was given consideration to that

9       unit which we had just completed retrofits on and

10       whether we might have to consider dispatching that

11       differently in some of these different world orders.

12            Q.   The Levy 1 which says preferred policy

13       resource, but dependent upon robust policy support,

14       where is the environmental considerations there?

15            A.   I think the only environmental consideration

16       on that line may be over there in the BAU column.

17            Q.   Not economic due to low gas and no greenhouse

18       gas emissions legislation, correct?

19            A.   Correct.

20            Q.   For the item underneath Levy?

21            A.   Uh-huh.

22            Q.   How is that driven by environmental

23       considerations?  And I'm looking at the other ones under

24       BAU and tech and aggressive?

25            A.   I think this one here is probably, again, more

FLORIDA PUBLIC SERVICE COMMISSION

1821

1       driven by -- and if you go back to the earlier

2       presentations that lay out all the factors in each of

3       these scenarios, I think that may be one that was

4       probably more effected by load agreed changes than it

5       was by environmental factors or environmental

6       regulation.

7            Q.   So not environmental, but load growth factors?

8            A.   Yes, I think so.

9            Q.   What about the last one, is that driven by

10       environmental regulations or things?

11            A.   I think it was related.  I can't speak to that

12       one specific specifically.  I don't remember.

13            Q.   Would that last -- would those last two be

14       more economically driven?

15            A.   No, I think what you are seeing in where that

16       some of the change shows up is they are probably driven

17       more by some of the things that are affecting load

18       requirements, whether that is a technology disruption or

19       potentially some environmental regulation that drives a

20       load reduction.

21            Q.   All right.  But you would agree that under

22       that last phrase those first two words have nothing to

23       do with environmental regulation, it's more economic,

24       correct?

25            A.   I'm sorry, go back to where you are pointing?

FLORIDA PUBLIC SERVICE COMMISSION

1822

1            Q.   The last line, under moderate change?

2            A.   Okay.

3            Q.   After the bullet, those first two words.  Is

4       that driven by --

5            A.   No, that would be driven, I think, by load

6       reductions of some sort.  Now, what's driving those,

7       again, is something that the scenarios were trying to

8       stress.

9            Q.   All right.  And after the word and, is that

10       also driven by environmental conditions or some other

11       thing like an economic condition?

12            A.   I think it depends.  It can be, it depends on

13       what is driving the competitiveness of the existing

14       resource portfolio.

15            Q.   Now, you would agree with me that all the

16       items that are in that left-hand column are more than

17       just environmental considerations, rights?

18                 MR. WALLS:  Object, mischaracterization.

19                 MR. SAYLER:  He just testified that some of

20       them were not related to environmental considerations,

21       or environmental regulation, so --

22                 MR. WALLS:  I believe he testified that all

23       the items in the left-hand column were projects or

24       programs.

25                 THE WITNESS:  I think you guys are on

FLORIDA PUBLIC SERVICE COMMISSION

1823

1       different columns.

2       BY MR. SAYLER:

3            Q.   All right.  We may be on the same page but

4       different columns.  Taking these two columns together,

5       would you agree that some of these scenarios are

6       potentially likely and some of these scenarios are

7       potentially expected for Progress Energy Florida?

8            A.   You know, I think if I can, I think you are

9       using the world scenario wrong.  So if you are thinking

10       that each of these rows is a scenario, that's not true.

11            Q.   No.  I mean, taken as a whole, things within

12       each individual scenario, like each -- okay, I think

13       we're on the same page now.

14            A.   Yes.

15            Q.   Each individual item is not a scenario?

16            A.   Correct.  Those are projects and/or programs

17       that we are doing.

18            Q.   Right.  But each of those individual items,

19       some are more likely to occur and some are less likely

20       to occur in any given scenario, correct?

21                 MR. WALLS:  Objection.

22                 CHAIRMAN GRAHAM:  What's the objection?

23                 MR. WALLS:  Objection, vague and ambiguous,

24       but he may have addressed it with his last -- if the

25       witness understands.

FLORIDA PUBLIC SERVICE COMMISSION

1824

1                 THE WITNESS:  The leftmost -- can I answer?

2                 CHAIRMAN GRAHAM:  Please.

3                 THE WITNESS:  Sorry.  The leftmost column

4       don't have likelihood or unlikelihood to them.  They are

5       just projects and/or programs that are either ongoing or

6       were in early planning phases.  So you can't really

7       define are any of these most likely or less likely.

8       That's not what those were.  It's the scenarios going

9       across that you were trying to do, how would these

10       things affect those projects or programs of record that

11       are in that first column.

12                 MR. SAYLER:  All right.  Thank you.

13                 THE WITNESS:  I don't know if that is making

14       it clearer.

15                 MR. SAYLER:  No, that helps.

16       BY MR. SAYLER:

17            Q.   And these were added, would you agree, to add

18       fidelity to the scenario planning exercise?

19            A.   Yes, I would agree.  That was really the

20       point.

21            Q.   And when you mean fidelity, do you mean, like,

22       realism, or what do you mean by fidelity?

23            A.   No, it was to take what were rather broad

24       potential future views of the world, and then apply

25       those back to specific projects and/or plans within the

FLORIDA PUBLIC SERVICE COMMISSION

1825

1       company.  So what does that mean to us potentially, if

2       this thing was to happen.

3            Q.   Earlier you testified that the Levy project

4       was a small part of this overall scenario planning

5       process, right?

6            A.   Correct.

7            Q.   But when you look at those capital expenditure

8       pages, it seems like Levy was the main cost driver,

9       would you agree?

10            A.   I would agree that Levy is a main cost driver.

11            Q.   And all those things in that far left-hand

12       column along with the scenarios were the reasons why the

13       scenario planning was undertaken in 2010, correct?

14            A.   No.

15            Q.   So why was high level scenario planning

16       exercises undertaken in 2010 if it wasn't done to

17       evaluate these things along with resource plan, Progress

18       earnings, the residential rate impact, and capital

19       expenditures, you know, to see them all as a whole?

20            A.   The reason that detailed scenario planning was

21       done in 2010, as well as the reason that to some extent

22       it is done each year was because we think as a company

23       it is important for us to stay informed and aware of

24       potential changes in our external environment that could

25       drive how we think about these programs of record.  It

FLORIDA PUBLIC SERVICE COMMISSION

1826

1       is really based on a pretty common technique.  It is

2       Peter Sways (phonetic) book on the art of the long view.

3       That's what lays this out.  And he says try to write

4       down in specific titles different views of the future

5       world, and then use those to try to stress your thinking

6       around your different projects.  So that's why we

7       undertook this.  It's not that dissimilar to what we

8       have done each year.  I think it's important for us to

9       do.  It informs how we run the business, and I think

10       it's what the Commission would expect of us.

11            Q.   And you would agree that the 2010 scenario

12       planning is more extensive than the 2009, correct?

13            A.   I would agree.

14            Q.   And to what you know about the 2011, the 2010

15       was much more extensive, as well, correct?

16            A.   That's correct.

17            Q.   And it covered the various things we talked

18       about, resource planning, capital expenditure

19       constraints, customer rate impact, Progress earnings,

20       and other confidential things, correct?

21            A.   I'm sorry, would you ask that again?  It being

22       the scenario planning process?

23            Q.   Yes, the scenario planning process.

24            A.   Yes, that's correct.

25            Q.   And that was done for both Progress Florida

FLORIDA PUBLIC SERVICE COMMISSION

1827

1       and Progress Carolina, correct?

2            A.   That's correct.

3            Q.   And it was also considered by the highest

4       level of Progress Energy executives, meaning the senior

5       management committee, correct?

6            A.   Yes.  In addition, it was also used as a way

7       to educate the rest of the Progress Energy leadership

8       team beyond the SMC.

9            Q.   All right.  Of the things that were considered

10       on Slide 20 on the left-hand column, are those things

11       that Progress Energy still takes into account today?

12       These are still --

13            A.   These are still active projects and/or

14       programs, if that's your question.

15            Q.   Yes.  When evaluating the current or future

16       business climate, would you agree that the senior

17       management committee has to remain agile as it relates

18       to present and future business decisions?

19            A.   I would agree that it is important for the SMC

20       and the senior management to be informed of things that

21       may change that could affect their existing plans, and

22       to then build an organization that has the agility to be

23       able to respond to those changes.

24            Q.   And the scenario planning process in 2010 was

25       part of that agility building process?

FLORIDA PUBLIC SERVICE COMMISSION

1828

1            A.   Correct.

2                 CHAIRMAN GRAHAM:  Mr. Sayler, if I can get you

3       to hold that thought.  It's about time for us to give

4       our court reporter about a five-minute break.

5                 MR. SAYLER:  Certainly.

6                 CHAIRMAN GRAHAM:  We will recess until about

7       3:55.

8                 (Recess.)

9                 CHAIRMAN GRAHAM:  All right.  Mr. Sayler, I

10       apologize.  You have the floor.

11                 MR. SAYLER:  Thank you, Mr. Chairman.

12       BY MR. SAYLER:

13            Q.   Mr. Elnitsky, a moment ago you mentioned

14       something about prudent utility managers, is that

15       correct?  Well, I will just ask my question.  Would you

16       agree that a prudent utility manager must remain agile

17       in order to respond to possible future changing

18       circumstances, is that correct?

19            A.   Yes, as we just discussed.

20            Q.   And would you also agree that a prudent

21       utility manager must be ready with an alternative plan

22       before actually being forced to change that plan or

23       program of record, would you agree to that?

24            A.   Yes, but I think with some qualification.

25            Q.   Okay.  So, similarly, if Progress was maybe

FLORIDA PUBLIC SERVICE COMMISSION

1829

1       hypothetically thinking about changing the program of

2       record with Levy, they wouldn't just one day change it,

3       they would have spent some time thinking about planning

4       for that eventual change, correct?

5            A.   Yes, and I would say that the detailed process

6       that we went through last year that we articulated

7       throughout 2010 and into 2011 is a good example of the

8       type of analysis that goes on to execute a change like

9       that.

10            Q.   All right.  And in summary regarding the

11       scenario planning exercise document, would you agree to

12       a layperson that the moderate change scenario appears to

13       be -- have the most benefits or be the most attractive

14       scenario in terms of resource planning, capital

15       investment, and those other things discussed in the

16       confidential areas?

17            A.   I would say no.

18            Q.   All right.  Just flipping through the

19       remainder of the exhibit, 21 talks about key decision

20       timeline.  It's interesting to note the Commission is

21       mentioned on there.  Strategic issues and

22       considerations.  For 22, under near-term decisions, are

23       these potential near-term decisions that Progress is

24       facing right now?

25            A.   Yes.  I would say these were as a result of

FLORIDA PUBLIC SERVICE COMMISSION

1830

1       going through this scenario analysis.  One of the

2       conclusions drawn was what are some of the near-term

3       decisions that we might need to make or need to be

4       considering.

5            Q.   And these near-term decisions are kind of

6       assumed within the various scenario planning exercises?

7            A.   That's correct.

8            Q.   Slide 23 has a bunch of if thens.  I'm not

9       going to go through that.  And that's the appendix which

10       contains the summary.

11                 Just a few more basic questions regarding the

12       scenario planning exercise.  Whether or not the moderate

13       change scenario was the leading scenario as shown by

14       this plan, Progress Energy engaged in this scenario

15       planning process to remain agile because the senior

16       management wants to be prudent utility operators and

17       managers, correct?

18            A.   That is correct.  In order to look at all the

19       possible external factors that could affect us in those

20       various scenarios.

21            Q.   And, generally speaking, Progress Energy, like

22       any other utility, probably does all sorts of behind the

23       scenes planning for future eventualities, correct?

24            A.   Yes.  I would say we try to stress ourselves

25       by asking those what-if questions.

FLORIDA PUBLIC SERVICE COMMISSION

1831

1            Q.   And would you agree that almost all of those

2       behind-the-scene planning activities are never disclosed

3       to the public, correct?

4            A.   I would say it depends.

5            Q.   Okay.  Isn't it true that Progress Energy

6       Florida, the senior management committee, never intended

7       to disclose these scenario planning analyses to this

8       Commission or the public?

9            A.   No, I wouldn't agree.

10            Q.   They intended to?

11            A.   They were never asked for before.

12            Q.   Okay.

13            A.   Other than what we provided last year as part

14       of the production of documents.

15            Q.   But for the production of document requests,

16       Progress Energy would not have disclosed the scenario

17       planning activity to this Commission, is that correct?

18            A.   If they were asked for we would have, yes.

19            Q.   And if they weren't, you wouldn't have,

20       correct?

21            A.   No, because they are not part of our official

22       plans.

23            Q.   Similarly, would you agree that unofficial

24       planning activities are not usually disclosed until

25       after they are officially adopted as a new program of

FLORIDA PUBLIC SERVICE COMMISSION

1832

1       record?

2            A.   Yes, I would agree in general, hypothetical or

3       what-if scenario analysis is only disclosed when it

4       becomes the official plan.

5            Q.   Okay.  And regarding the moderate change

6       scenario considered by the SMC for Progress, it is your

7       testimony that the moderate change scenario is not some

8       shadow plan, hip-pocket plan, or some are sort of

9       confidential alternative plan for Progress Energy

10       Florida, is that correct?

11            A.   Yes, that's correct.

12            Q.   It is also your testimony that the senior

13       management committee does not have a confidential

14       alternative plan for the Levy project whether based upon

15       the moderate change scenario, any of these other

16       scenarios, or some other scenario that we have discussed

17       today, is that correct?  Have not discussed today, is

18       that correct?

19            A.   That is correct.

20            Q.   But you do not deny that the Progress Energy

21       senior management committee met to consider these

22       strategic scenario analysis on the eve of the 2010 NCRC

23       hearing, is that correct?

24            A.   I'm just trying to think about the calendar.

25       I think that's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1833

1            Q.   For the record, if my recollection is correct,

2       the date on the scenario plan is August 23rd, and I

3       believe the NCRC hearing in 2010 started August 24th.

4       That's my recollection from the Commission's calendar.

5            A.   That is probably right.

6            Q.   Okay.  Similarly, you do not deny that

7       Progress did not disclose these high level

8       well-developed strategic scenario analysis to the

9       Commission in 2010, do you?

10            A.   Could you ask that question again?

11            Q.   You do not deny that Progress failed to

12       disclose these high level well-developed strategic

13       scenario analysis to the Commission in 2010?

14            A.   There were no similar scenario analysis at

15       this level of detail in 2010, but what we did provide in

16       2010 were a similar set of documents that, as I recall,

17       Mr. Rehwinkel asked us to be ready to speak about at the

18       hearings last year, and those were provided in

19       production of documents last year.

20            Q.   Although you and Mr. Lyash were involved in

21       developing some aspect of the scenario planning analysis

22       at varying degrees of involvement, neither of you

23       indicated in your testimony at last year's NCRC

24       proceeding that the SMC was potentially considering

25       these scenarios or alternative in-service dates for the

FLORIDA PUBLIC SERVICE COMMISSION

1834

1       Levy project, is that correct?

2            A.   Yes, that's correct.  Although, as I just

3       testified, those were items that we were asked to be

4       ready to speak to at the hearings last year.  However,

5       they were never brought up.

6            Q.   You were asked to be ready to discuss the 2010

7       scenario planning activities at last year's NCRC

8       proceeding?

9            A.   No, we were asked to be ready to discuss the

10       similar set of documents that were provided from 2009

11       that Mr. Rehwinkel asked us to have ready to discuss

12       during the hearings last year.

13            Q.   But, also to be fair, no one asked you or Mr.

14       Lyash about the 2010 scenario planning activities that

15       the SMC had just recently concluded considering,

16       correct?

17            A.   That's correct.

18            Q.   And did you attend the strategic SMC retreat

19       where these analyses were considered?

20            A.   Yes, I did.

21            Q.   Were you there the entire time?

22            A.   No.

23            Q.   Were you are there for any of the sessions

24       where the SMC discussed these scenarios?

25            A.   Yes.

FLORIDA PUBLIC SERVICE COMMISSION

1835

1            Q.   Were you there for any closed-door sessions

2       where the SMC discussed these scenarios?

3            A.   I don't know that there were any closed-door

4       sessions where they discussed these scenarios; there

5       wouldn't have been a reason to.

6            Q.   You are not a member of the SMC?

7            A.   No, I'm not.

8            Q.   Isn't it true, then, you don't have any

9       personal knowledge about what the SMC, in fact, did

10       following the retreat regarding these scenarios?

11            A.   Only from what I saw on the agenda, and only

12       from having concluded most of these discussions during

13       the time I was there.

14            Q.   So your testimony under oath today to the

15       Commission is that the moderate change scenario is not

16       the, quote, real plan for the Levy project, correct?

17            A.   That is correct.

18            Q.   It is also your testimony under oath that the

19       SMC does not have some sort of confidential alternative

20       plan, hip-pocket plan for the Levy project based on

21       these planning scenario exercises, correct?

22            A.   Yes.  As I previously said in answer to your

23       previous question, we have a plan of record that is

24       documented in our March 2011 IPP.  That is what my

25       project team is executing to.

FLORIDA PUBLIC SERVICE COMMISSION

1836

1            Q.   And it is also your testimony that you were

2       not aware of any other potential alternative dates for

3       the Levy project whatsoever, is that correct?

4            A.   You'll have to say that again.  Alternative

5       dates in terms of things that were in scenarios or just

6       in general?

7            Q.   In general.  The in-service dates, according

8       to the IPP, are 2021, 2022, or '23, depending upon when

9       it comes into service.  It is your testimony that you

10       are not aware of any other potential plans that would

11       affect the in-service dates for the Progress -- for the

12       Levy plan, is that correct?

13            A.   That's correct.  There are no other plans

14       other than the plan of record that we are executing.

15            Q.   The senior management committee is a committee

16       of Progress executives and they are just right below the

17       board of directors, is that correct?

18            A.   That's correct, with the exception of Bill

19       Johnson, who is the Chief Executive Officer, and also

20       the Chairman of the Board of Directors.

21            Q.   Okay.  Noting that exception for the following

22       question, the SMC ultimately votes on and approves the

23       directional path for Progress, and that includes

24       Progress Florida and Progress Carolina, is that correct?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1837

1            Q.   And then the SMC makes its recommendation to

2       the board of directors for major projects, correct?

3            A.   That's correct.  Usually, in general, projects

4       that are in excess of approximately $50 million would go

5       to the board of directors for approval of their project

6       plan.

7            Q.   All right.  But it is true that the SMC

8       doesn't need board of director approval for all

9       projects, correct?

10            A.   That's true.

11            Q.   Now, the SMC doesn't need board of director

12       approval to develop a confidential alternative plan?

13            A.   No.

14            Q.   Okay.

15            A.   Ask me that question again.  I may have got a

16       double negative in there.

17            Q.   Okay.  And this is not specific to the Levy

18       project.  I'm talking about in general.  The SMC

19       doesn't, for lack of a better word, bother the board of

20       directors with all the various alternative plans that

21       the SMC is considering, is that correct?

22            A.   That's correct.  If you're talking about

23       something like a scenario analysis, that would not be

24       something that would go to the board of directors,

25       normally.

FLORIDA PUBLIC SERVICE COMMISSION

1838

1            Q.   Okay.  All right.  And usually when the SMC is

2       considering an alternative plan, they don't usually

3       present that to the board of directors until they are

4       ready to ask the board to act upon that alternative

5       plan, is that right?

6            A.   I would say it depends.  You know, some of

7       these things, for example, in 2009 when we began the

8       process of marching through the various steps to

9       change -- to slow down the project, there were several

10       pre-events with the board of directors as we went

11       through that effort.  So it's not just wait until you

12       have a plan that you can execute.  As appropriate, we

13       would take check points into the board of directors for

14       their review.

15            Q.   Okay.  You would agree for major plans that it

16       would probably go to the board of directors, correct?

17            A.   Yes, they would.

18            Q.   But they wouldn't necessarily take that major

19       plan to the board of directors until they had matured

20       the alternatives to be able to present them kind of a

21       good recommendation, is that correct?

22            A.   Yes, that's correct.  And a good example of

23       that is what we did in early 2010 in March when we took

24       the options around Levy to the board of directors for

25       approval.

FLORIDA PUBLIC SERVICE COMMISSION

1839

1            Q.   To your knowledge, following the August 2010

2       SMC strategic planning retreat, did SMC bring any

3       recommendations to the board of directors regarding the

4       scenario planning activities?

5            A.   Not to my knowledge.

6            Q.   Okay.  If those recommendations were taken to

7       the board of directors, would you have knowledge of

8       that?

9            A.   Yes.

10            Q.   How so?

11            A.   It would have probably -- well, my suspicion

12       is it would have resulted in some other direction back

13       to the project, of which there was none.

14            Q.   To your knowledge, did the SMC bring to the

15       board of directors attention that the SMC was doing this

16       strategic scenario planning analysis?

17            A.   I don't know.

18            Q.   Now, do you attend every senior management

19       committee meeting?

20            A.   No.

21            Q.   What about the ones of the board of directors?

22            A.   Some.

23            Q.   And the ones that are some relate to Levy and

24       other things?

25            A.   Levy or other major projects, yes.

FLORIDA PUBLIC SERVICE COMMISSION

1840

1            Q.   Have you recently attended some board of

2       directors meeting regarding other major projects?

3            A.   Yes.

4            Q.   And would those other major projects effect

5       the in-service date for Levy?

6            A.   No, not in general.

7            Q.   Not in general, or --

8            A.   Not to my knowledge.

9            Q.   -- not to your knowledge.  Isn't it true that

10       you cannot testify with any degree of certainty that the

11       senior management committee does or does not have a

12       confidential alternative plan for the Levy project or

13       its in-service dates, is that correct?

14            A.   Yes, I think I can.  I am integrally involved

15       with the senior management committee.  Everything

16       related to the Levy project I'm involved in.  So if

17       there was an alternate plan within the senior management

18       committee, I think our company is such that I would know

19       that, and there is no alternate plan.  There is a plan

20       that was approved and documented in the March 2011 IPP

21       that we are executing.

22            Q.   Now, when you were preparing your testimony,

23       did you go to each member of the SMC to ask them whether

24       there was some alternative plan for the Levy project?

25            A.   Only as we did as part of the integrated

FLORIDA PUBLIC SERVICE COMMISSION

1841

1       project plan, and that was the basis -- if you go back,

2       in January 2011 we reviewed the enterprise risks and the

3       project status with the SMC.  In March of 2011 we

4       approved the integrated project plan with all the senior

5       management committee, and those two briefs and those

6       documents really become the basis of my testimony.

7            Q.   But if there was some other alternative plan

8       that they did not want to make you aware of because they

9       knew you were going to have to present testimony in this

10       docket, it would be reasonable to assume they wouldn't

11       tell you about that, correct?

12            A.   I would say no, that's not the way we do

13       business.

14            Q.   Well, I'm glad to hear that.

15                 Speaking about the Levy project schedule

16       slippage, hypothetically speaking, if the Levy project

17       in-service schedule slipped a year, would you agree that

18       a one-year slippage in that schedule would not affect

19       the -- would probably not affect the Public Service

20       Commission's continued approval of the Levy project

21       under the NCRC process?

22                 MR. WALLS:  I'm going to object, that it calls

23       for speculation.

24                 CHAIRMAN GRAHAM:  I will overrule the

25       objection.  He has asked a hypothetical, and we have

FLORIDA PUBLIC SERVICE COMMISSION

1842

1       asked hypotheticals on and off this entire process.

2                 THE WITNESS:  I'm not exactly sure how the

3       Commission would respond to that.  My expectation is

4       that we are going to try to execute the project on the

5       plan and on the schedule.  If there was a one-year delay

6       in the project for some reason, I think it would be for

7       the Commission as part of its regular process to see

8       what were the reasons for that delay, were our actions

9       to deal with that delay reasonable and were we doing all

10       the things we could from a project management and

11       execution perspective to prudently reduce the cost

12       impact on the customer.  That is my better answer for

13       that.

14                 CHAIRMAN GRAHAM:  You did a fine job of

15       answering that.

16       BY MR. SAYLER:

17            Q.   And assuming there was a reasonable reason for

18       a year slippage, you would also agree that that would

19       probably not affect the NCRC's review of the Levy

20       project COLA priority, is that right?

21            A.   The NRC's, you mean?

22            Q.   Yes, the NRC.  Same question just for the NRC,

23       assuming everything is reasonable.

24            A.   I would say in general, no.  And, again, the

25       reason is we are into the final phases now of the

FLORIDA PUBLIC SERVICE COMMISSION

1843

1       license approval, so really without some major

2       disruption there is no reason to stop that process at

3       this point.

4            Q.   Okay.  Hypothetically speaking, if there's a

5       reasonable reason that the Levy project slipped two

6       years, would that slippage affect the PSC or the NCRC's

7       approval or review of the Levy project?

8                 CHAIRMAN GRAHAM:  I'm going to agree with the

9       objection this time.  Is there an end to this?  Are you

10       going to continue until he finally says the other

11       answer?

12                 MR. SAYLER:  Actually, I'll ask my last

13       question, and then we will go with that.

14                 CHAIRMAN GRAHAM:  Please.

15       BY MR. SAYLER:

16            Q.   Really, the meat of this question is would you

17       agree that if the Levy project, whether for a reasonable

18       reason or not, was to slip too far beyond 2021, such as

19       2027, or 2029, or 2026, there's at some point where both

20       the Commission would say we don't want -- it's not

21       reasonable for you to incur any further costs on this

22       project.  And the same question for the NRC, we are

23       going to go ahead and tell you to go to the back of the

24       line, or why don't you come back with a real plan when

25       you are planning to build the project.  I mean, there is

FLORIDA PUBLIC SERVICE COMMISSION

1844

1       some threshold point where the authorities give the

2       thumbs down to the project, correct?

3            A.   Yes, I would agree.  And I think the driver

4       would be at some point a scheduled delay, the ability to

5       maintain the supply chain and actually execute the

6       project comes into jeopardy.  And I would argue that at

7       that point that would have substantial cost

8       ramifications and probably ultimate schedule

9       ramifications to go back and try to renegotiate not only

10       the contract for the actual construction, but all the

11       long-lead equipment.

12                 So, yes, I think there is some point you get

13       to where you have to look at what is causing that change

14       and then come back.  And I think that is where we have

15       to make our best decision as a company and bring that

16       back to the Commission and say these are the reasons

17       that either, A, we think the project should stop, or why

18       we think the project should go forward.

19            Q.   And a significant change in the schedule would

20       be one of those considerations, right?

21            A.   Yes, I would agree.

22            Q.   Okay.  Let's move to your transmission study

23       that you discuss in your direct testimony.

24            A.   Okay.

25            Q.   And most of my questions are rather generic.

FLORIDA PUBLIC SERVICE COMMISSION

1845

1       I'm not going to point you to a specific point in your

2       testimony.  Isn't it true that Progress Energy Florida

3       has already completed one transmission study for the

4       Levy project when the in-service dates were 2016 and

5       2017?

6            A.   That's correct.

7            Q.   And the customers have already paid for that

8       transmission study, correct?

9            A.   That is correct.

10            Q.   And now is this transmission study being

11       done -- redone in toto, or is it just being updated for

12       the new in-service dates?

13            A.   The objective is to be able to do an update to

14       it based on the new in-service dates, because our

15       suspicion is, based on that five-year change in

16       schedule, that there would be enough other work that

17       happens in the transmission system that some of the

18       things we were doing only because of Levy are now going

19       to have to happen for other reasons.  As such, by

20       updating the transition study we think we should be able

21       to go back and actually reduce the scope of transmission

22       work that's required as part of Levy.

23            Q.   What other reasons?

24            A.   Say again?

25            Q.   You just testified that there may be other

FLORIDA PUBLIC SERVICE COMMISSION

1846

1       reasons for doing this transmission study.  What are

2       those other reasons?

3            A.   No, other resources is what I think I said.

4            Q.   Oh, resources.  What other resources?

5            A.   Yes.  Other work that has been done elsewhere

6       in the system on the part of the regulation of the

7       transmission system.  So upgrades, for example, in 69 kW

8       distribution systems, for example.

9            Q.   Okay.  Are these other resources new units

10       going on-line or something along that line?

11            A.   No, I was talking about upgrades that we have

12       done to the transmission system.

13            Q.   Okay.  So there is no plans for other power

14       plants in the immediate vicinity of the Levy site that

15       would require these transmission upgrades?

16            A.   No.

17            Q.   Whether the transaction study is an update to

18       it or completely redone, you would agree there is some

19       cost associated with that, correct?

20            A.   Yes, there is.

21            Q.   And because of the shift to the 2021

22       in-service date, Progress is now asking the Commission

23       to require customers to pay for an updated transmission

24       study, correct?

25            A.   Yes.

FLORIDA PUBLIC SERVICE COMMISSION

1847

1            Q.   And with regard to the money expended by

2       customers for the first transmission study, was that

3       money wasted?

4            A.   I would say no.  This is the same type of

5       issue we are having to deal with as a result of those

6       circumstances that were out of our control around the

7       limited work authorization and the other changes in the

8       licensing schedule that resulted in the decision we made

9       last year to implement this longer-term partial

10       suspension and slow the project down.  So that resulted

11       in, as you know, Mr. Sayler, a set of work around

12       long-lead equipment.  This is really another part of

13       that.  It's an action we are having to take.  We didn't

14       want to have to do that, but we think it's the

15       reasonable and prudent thing to do, especially if it can

16       ultimately reduce the scope that is going to be required

17       for transmission in the Levy project.

18            Q.   Thank you.  Maybe wasted was the wrong term.

19       An outdated transmission study doesn't really provide

20       any value to the Levy project, does it?

21            A.   Well, yes, it does at this point, until we

22       have an update that gives us a better solution in terms

23       of how to deal with the transmission requirements

24       associated with that project.

25            Q.   All right.  Because of the uncertainty

FLORIDA PUBLIC SERVICE COMMISSION

1848

1       associated with the Levy project in-service schedule,

2       can you see why Progress customers may be nervous about

3       expending money for an update to the transmission study?

4            A.   Well, I don't believe with the premise that

5       there is uncertainty about the Levy schedule.  We have a

6       plan that we are executing to.  We are doing the work

7       necessary to maintain the current schedule to bring the

8       first unit in service in 2021.  Part of doing that is to

9       ensure that we have the right transmission system

10       available at the time that we do start-up and the

11       commissioning activities, and that's the reason for

12       having to start this transition study and the work

13       associated with it early next year.

14            Q.   Okay.  To date for this updated or second

15       transition study, isn't it true that Progress has not

16       spent any of the -- any money on that update?

17            A.   That's correct.

18            Q.   When does Progress expect to start spending

19       money on that update?

20            A.   We would start doing some of the internal

21       planning at the end of this year and then probably

22       contract for some resources to complete that study next

23       year.

24            Q.   As it relates to receipt of the COLA, C-O-L-A,

25       or COL, would you agree that the transmission study is

FLORIDA PUBLIC SERVICE COMMISSION

1849

1       not necessary for the receipt of the COL?

2            A.   Not exactly.  It is in one part in that part

3       of getting our license is also the final environmental

4       impact statement.  And in order to get to the final

5       environmental impact statement, you have to know all the

6       environment that you are impacting.  And for this

7       project, it's not just at the generation site, but it is

8       also the wetlands and the areas that are impacted by

9       transmission.  So right now, that's moving forward based

10       on the study that we have.  However, if we do get to the

11       point where we have a substantial change or an update as

12       a result of the transmission study, we would incorporate

13       that into the process.

14            Q.   But would you agree, as it relates to

15       transmission costs or studies necessary for the receipt

16       of the COLA, Progress has already performed all of

17       those, is that correct?

18            A.   That's correct.

19            Q.   And the monies associated with those have

20       already been recovered from the customers, correct,

21       whether it's in the rate mitigation plan, or --

22            A.   Yes.  They have been found prudent and

23       authorized for recovery.

24            Q.   Okay.  Would you agree that this transmission

25       study update was not contemplated by the senior

FLORIDA PUBLIC SERVICE COMMISSION

1850

1       management committee when it created its March 2010

2       integrated project plan?

3            A.   I don't remember.  I'm trying to remember

4       whether I briefed them on the potential for reviewing

5       the transmission system.  I'd have to go back and look

6       at the briefs from time frame.  I don't think we

7       specifically talked about having to update the

8       transmission system.

9            Q.   And earlier you testified things that are in

10       the IPP are the plan of record --

11            A.   That's correct.

12            Q.   -- and things that are not in it are not the

13       plan of record.

14            A.   Yes.  And as I recall, I don't think we had

15       that in the April 2010 IPP as a requirement.

16            Q.   If you will turn in your rebuttal testimony to

17       Exhibit JE-13, it's your IPP.  I don't know --

18            A.   This one is from April.

19            Q.   Yes, April 28, 2010.  There is a nice

20       illustration which shows -- it highlights key schedule

21       milestones for generation.  Page 12, or 13 of 23 if you

22       are looking at the exhibit number, Page 12 of the actual

23       IPP.  If you will take a moment to look at that.

24            A.   Okay.

25            Q.   And do you see anywhere on that there is a

FLORIDA PUBLIC SERVICE COMMISSION

1851

1       requirement for expending money for a transmission study

2       or for a transmission EPC RFP?

3            A.   No, there's not.

4            Q.   Okay.  So at the time that Progress was asking

5       the Commission to approve the program of record in 2010,

6       there was no reference to the transmission study or

7       transmission EPC, correct?

8            A.   Yes.  I would argue that is correct that that

9       was not part of the integrated project plan other than

10       that we did show general transmission costs, but I don't

11       think this was specific enough to identify whether

12       another study would be done.

13            Q.   So you would agree that in 2010, when the new

14       dates for Levy 2012 and 2022 were approved by the SMC,

15       at that time the transmission study and the transmission

16       EPC RFP was not necessary to achieve that 2021 schedule,

17       correct?

18            A.   Yes, but I think that we had not completed all

19       of the analysis --

20            Q.   Thank you.

21            A.   -- of whether that study would be needed.

22            Q.   How long would the schedule have to slip for

23       you to update the second transmission study a third

24       time; a year, two years, five years?  I mean, I just

25       don't know how long a transmission study is valid before

FLORIDA PUBLIC SERVICE COMMISSION

1852

1       it becomes stale or outdated.

2            A.   It really depends on the amount of other

3       system work that is going on, and that is really what

4       will drive it.  So part of what we continue to watch

5       each year is there another upgrades in the transmission

6       system that cause us to question whether or not we would

7       need to do additional work as part of Levy.

8            Q.   Would it be fair to say if the in-service

9       dates changed to 2027 the transmission study would be at

10       a minimum need to be updated or redone?

11            A.   I would still have to say it depends on what

12       other work has gone on in the transmission system in the

13       interim period.

14            Q.   So what changed between 2010 and 2011 that

15       requires the transmission study and transmission EPC to

16       be done at this time?

17            A.   As we developed the detailed project plan and

18       we worked our way backwards from the time frame when we

19       would need transmission in service, and then we looked

20       at other changes that had gone on in the transmission

21       system, or that were proposed to happen in the

22       transmission system during the intervening years, it

23       became apparent to the project team that there might be

24       a benefit to going back and redoing the transmission

25       study to see if we could reduce the scope associated

FLORIDA PUBLIC SERVICE COMMISSION

1853

1       with the Levy project.

2            Q.   Did Progress add this transmission study and

3       the costs associated with that transmission EPC --

4       excuse me, let's go ahead and turn to your most recent

5       IPP.

6            A.   Okay.

7            Q.   There's a similar graphic.  Part of that is

8       confidential.  I apologize for not being able to put my

9       finger right on it.  It's Page 9 of his Exhibit JE-12.

10            A.   Okay.

11            Q.   Now, you would agree that things have been

12       added to this chart as compared to the one from 2010,

13       correct?

14            A.   That is correct.  We continue to update the

15       project plans as we need.

16            Q.   Were any of those things added to this chart

17       in order to bolster that Progress was proceeding

18       according to the plan of record with the Levy project?

19            A.   No, things were added to this chart as deemed

20       necessary by the project team to continue to execute to

21       the first in-service date in 2021.

22            Q.   So it is your testimony that Progress did not

23       just add these costs in order to bolster its intent that

24       it is building the plant according to the program of

25       record, correct?

FLORIDA PUBLIC SERVICE COMMISSION

1854

1            A.   That's correct.  That's not the way we do

2       business.

3                 MR. MOYLE:  Can I just ask for a

4       clarification?  You referenced JE-13, and I think you

5       said Page 9, and it seems to be a mismatch between the

6       pages on the document.

7                 MR. SAYLER:  It's Page 10 on the exhibit page,

8       but Page 9 -- yes, on the top right it's Page 10; on the

9       bottom left it's Page 12.  Excuse me, I apologize.  No,

10       on the March -- or, excuse me, the April 2010 IPP it is

11       Page 12, or Page 13 of 23.  Of the current IPP, it's

12       Page 9 or 11 of 38.

13                 MR. MOYLE:  Thank you.

14                 MR. SAYLER:  My apologies for that misspeak on

15       the numbers.

16       BY MR. SAYLER:

17            Q.   Mr. Elnitsky, at this time would you agree

18       that Progress does not need to acquire any additional

19       land in order to receive its COL, is that correct?

20            A.   That's correct.

21            Q.   And at this time Progress is not required

22       to -- it's not necessary for Progress to acquire any

23       additional land for potential transmission

24       right-of-ways, is that correct, for its COL?

25            A.   For the COL, no.  For the transmission

FLORIDA PUBLIC SERVICE COMMISSION

1855

1       right-of-ways, yes.

2            Q.   But for the COL, no?  Okay.

3                 And even if the schedule does not slip, you

4       would agree that there is no need to acquire any

5       additional land in the remainder, 2011 or 2012, is that

6       correct?

7            A.   No, there is a need to acquire land based on

8       the project plan.  But if your question was is there a

9       need to do it to receive the COL, the answer to that

10       would be no.

11            Q.   Okay.  And the things in the project plan such

12       as transmission right-of-way or other things, those

13       things are not necessary to receive the COL, correct?

14            A.   That's correct.

15            Q.   And if Progress -- I mean, if it's necessary

16       to achieve the plan of record, but not the COL, then why

17       is Progress trying to expend that money in 2011 or 2012?

18            A.   Well, I think the first part of your question

19       answers that.  In order to continue the project and the

20       work activities that are necessary to bring the plants

21       in service in '21 and '22, there is a set of activities

22       that have to go on now and a rather extensive list of

23       work that continues above and beyond just that work that

24       is focused on achieving the license.

25            Q.   But there is no reason that Progress couldn't

FLORIDA PUBLIC SERVICE COMMISSION

1856

1       wait until after 2012 to purchase that additional land,

2       is there?

3            A.   Only that it might result in additional cost

4       impact for the customers.

5            Q.   In the sense that land might be more expensive

6       in the future?

7            A.   That's correct.

8            Q.   Do you have any studies that show land will be

9       more expensive or less expensive in the future?

10            A.   I have the results of the negotiations we have

11       been doing to strategically buy land in the

12       right-of-ways that have come in significantly below what

13       our original project expectations were.

14            Q.   Repeat that.  You said --

15            A.   I have the results of negotiated contracts for

16       parcels in the right-of-way that came in at prices below

17       what we originally anticipated would be required to

18       procure those properties.

19            Q.   And the price anticipated was based upon the

20       high prices for land pre-2008?

21            A.   It was based on some early studies that were

22       done in 2008 and 2009 around anticipated land prices in

23       the different areas that we needed to buy right-of-way.

24            Q.   Do you have any reason to believe that land

25       prices may continue to decline?

FLORIDA PUBLIC SERVICE COMMISSION

1857

1            A.   I'm not a real estate mogul, but I don't have

2       any better insight into what land prices are going to do

3       in the long-term than anyone else.  We're just trying to

4       take advantage of an opportunity as we saw it.

5            Q.   Thank you.  It's my understanding from your

6       direct testimony that at some point in the future

7       Progress will need to restart the suspended long-lead

8       equipment disposition negotiations, is that right?  I

9       believe the time when you're planning to start is

10       confidential, so I'm not trying to specify a year.

11            A.   No, not specifically the long-lead equipment

12       requirements.  Those dispositions are complete as of

13       August 1.  But there will be work required, as I spell

14       out in my direct testimony, to negotiate with the

15       consortium the cancellation of the current suspension

16       and then the full notice to proceed to start

17       construction.

18            Q.   But there is no need to restart those

19       negotiations in 2011 or 2012, is that correct?

20            A.   No, that's not correct.  If those negotiations

21       don't start in 2012, it will be very difficult to

22       conclude them in a timely manner consistent with when we

23       expect to receive our license and when we would like to

24       begin construction activities to support the project

25       schedule.

FLORIDA PUBLIC SERVICE COMMISSION

1858

1            Q.   Is it your testimony that you have to have

2       those restated before you receive your COL or --

3            A.   No.

4            Q.   So you can receive the COL without actually

5       having renegotiated those, correct?

6            A.   Yes.  But if you were to wait until the COL to

7       begin negotiations, that would add a substantial amount

8       of time into the project plan and would put in jeopardy

9       the ability to achieve a 2021 in-service date.

10            Q.   I believe according to testimony last year and

11       this year, when the five-year shift was created Progress

12       built in some float time, is that correct?

13            A.   That is correct.

14            Q.   Wouldn't that float time be sufficient to

15       accommodate any of those potential delays?

16            A.   Not based on our experience negotiating

17       Amendment 3 to the engineering procurement and

18       construction contract.  If that's an indicator of what

19       will be required to -- and I think it is, if it's an

20       indicator of what will be required to negotiate the full

21       notice to proceed, I think we need sufficient time to do

22       that correctly.

23            Q.   Okay.  And in your direct testimony you

24       mentioned a reference potentially starting to negotiate

25       the full notice to proceed, is that right?

FLORIDA PUBLIC SERVICE COMMISSION

1859

1            A.   Yes, I mentioned beginning those negotiations

2       in mid to late next year.

3            Q.   When negotiating long-lead dispositions or the

4       full notice to proceed, FNTP, what types of things would

5       Progress spend money on in those negotiations?

6            A.   It is really limited to our own staff work and

7       potentially some external consulting work around

8       establishing our principles for negotiation and then

9       conducting those negotiations, but really it's primarily

10       internal work.

11            Q.   Outside consultants being attorneys, CPAs, and

12       other people that evaluate things for you?

13            A.   Yes.  We'd like to have some external experts,

14       again, look at our contracts as we move forward.

15       Similar to how we did when we first negotiated the EPC

16       contract.

17            Q.   All right.  Thank you.  Regarding the

18       transmission study for the remainder of 2021 -- or,

19       excuse me, 2011 and 2012, how much has Progress budgeted

20       for that transmission study update?

21            A.   Approximately 400,000.

22            Q.   What amount has Progress budgeted in 2011 or

23       2012 for the transmission EPC RFP and detailed design

24       process?  And I believe it's just only 2012 costs, is

25       that correct?

FLORIDA PUBLIC SERVICE COMMISSION

1860

1            A.   Yes.  I don't have that exact number in front

2       of me, but it would be included in the transmission line

3       item in the IPP for 2012 costs.  It would be an element

4       of that number.

5            Q.   Would that number be something you could

6       isolate and provide to us in a late-filed exhibit, or

7       would that be something Mr. Foster could tell us about?

8            A.   I would say no, because we really haven't done

9       anything at this point to begin a negotiation and do any

10       requests for proposal.  To try to give you a precise

11       number on what that work might cost would be premature

12       at this point.

13            Q.   So Progress has not allocated or estimated a

14       cost associated with starting that EPC RFP for the

15       transmission design phase?

16            A.   Not yet.

17            Q.   But yet there are monies in the projected

18       2011/'12 costs -- excuse me, there are monies in the

19       projected 2012 costs that are going to be specifically

20       going towards the transmission EPC and RFP process, is

21       that correct?

22            A.   The money I think that is currently in the

23       2012 costs is specifically associated with the

24       transmission study.  It is not specifically associated

25       with the RFP work that will come later.

FLORIDA PUBLIC SERVICE COMMISSION

1861

1            Q.   And you just testified that '11 and '12 costs

2       for the transmission study is 400,000?

3            A.   That's correct.

4            Q.   How much has Progress budgeted for the

5       remainder of '11 and projected 2012 for transmission

6       line -- or, excuse me, transmission land right-of-way

7       acquisition?

8            A.   Can we go back a second?

9            Q.   Sure.

10            A.   Could you ask me your previous question again,

11       because I think I misunderstood your question.  I think

12       I can actually answer that, if I look it up here a

13       minute.  The one about the EPC RFP.

14            Q.   What amount has Progress budgeted for the

15       transmission EPC RFP and detailed design process?

16            A.   Let me get that out, because as I think about

17       it, that would be in our estimate broken out

18       specifically.  So if you would like me to pull that

19       number, I can probably find it real quick.

20            Q.   Yes, if you don't mind.

21                 MR. WALLS:  Is that a confidential number?

22                 THE WITNESS:  You know, it probably is.  So I

23       can show it to you, or shall we do this later?

24                 MR. SAYLER:  What about a confidential

25       late-filed exhibit that would contain those confidential

FLORIDA PUBLIC SERVICE COMMISSION

1862

1       numbers?  (Pause.)

2                 My co-counsel has suggested we can maybe deal

3       with that on his rebuttal testimony, and maybe have it

4       identified specifically where in the filing it is so we

5       can find that number.

6                 THE WITNESS:  Okay.  We can do that.  I

7       apologize, I just didn't think about it until you asked.

8       BY MR. SAYLER:

9            Q.   A similar question.  How much has Progress

10       budgeted for transmission land right-of-way acquisition

11       for '11 and '12?

12            A.   Approximately $2 million in '11 and 2 million

13       in 2012.

14            Q.   And has Progress expended money already in

15       2011 for transmission land acquisition?

16            A.   Yes, we have.

17            Q.   How much of that 2 million have you not

18       expended?

19            A.   Have we not compensated?

20            Q.   Have you not expended?

21            A.   Approximately, a million.

22            Q.   So a million remaining for '11 that has not

23       been expended?

24            A.   That's correct.

25            Q.   How much has Progress budgeted for

FLORIDA PUBLIC SERVICE COMMISSION

1863

1       negotiations to restart the suspended LLE purchase order

2       dispositions?

3            A.   Less than -- well, for right now from internal

4       resources, less than 200K.  I don't have the exact

5       numbers in front of me in terms of what we might

6       anticipate for contractor support.  I would have to get

7       those to you.

8            Q.   Would that be isolated in the filing that was

9       made to the Commission?

10            A.   I think it is in the estimate.  I would have

11       to go dig that out, so I could try to find that, as

12       well.

13            Q.   Maybe we can isolate that on rebuttal, as

14       well.

15            A.   Okay.

16            Q.   What about for negotiations to start

17       negotiating the FNTP?

18            A.   That's what I was just talking about.

19            Q.   Okay.  So approximately 200,000 for restarting

20       the FNTP?

21            A.   Yes.

22            Q.   What about restarting suspended long-lead

23       equipment?

24            A.   Those are really the same thing.  So just to

25       go back, the work associated with long-lead equipment,

FLORIDA PUBLIC SERVICE COMMISSION

1864

1       that is complete.  So now what remains -- and part of

2       that negotiation was all how that work would get

3       restated at the right time.  So that work is done as

4       part of that long-lead equipment disposition.  The work

5       that remains in terms of the engineering procurement and

6       construction contract is the negotiation of the formal

7       notice to proceed.

8            Q.   Another sort of hypothetical question.  Well,

9       let me build a basis for it.  Annually Progress

10       provides, for lack of a better term, a budget to this

11       Commission actual/estimated for 2011, and then projected

12       for 2012, the next year.  And if Progress were to expend

13       monies that were either not in that spending plan or was

14       above that spending plan and the Commission determined

15       those were reasonable, then Progress could still recover

16       those dollars that were reasonably spent in the

17       following year's true-up cycle, is that correct?

18            A.   That's the way I understand the rule.

19            Q.   All right.  And because Progress could still

20       recover those dollars in the next NCRC proceeding as a

21       true-up, Progress would not be harmed, is that right?

22            A.   Would not be what?

23            Q.   Harmed.

24            A.   No.  Or, yes, Progress would not be harmed.

25            Q.   Would not be harmed.  Would you agree that the

FLORIDA PUBLIC SERVICE COMMISSION

1865

1       opposite would be true for Progress' customers if

2       Progress expended money on transmission studies, EPC,

3       RFPs, buying more land, or restarting negotiations now,

4       and then the project is either significantly delayed or

5       never built, would you agree that the Progress customers

6       would be harmed?

7            A.   No, I would not.  I think what we are doing

8       now is the reasonable and prudent actions necessary to

9       continue with the plan based on the best knowledge that

10       we have at this point.

11            Q.   Would you turn to Page 16 of your May

12       testimony.

13            A.   Sixteen.

14            Q.   Right around Line 13 and following.  And if

15       you will find the SEC filing excerpts.

16            A.   Okay.

17                 MR. SAYLER:  Mr. Chairman, could we take a

18       moment off the record to speak with the company?

19                 CHAIRMAN GRAHAM:  Sure.

20                 (Pause.)

21                 MR. SAYLER:  Thank you.  Thank you for your

22       indulgence.

23       BY MR. SAYLER:

24            Q.   Mr. Elnitsky, on Page 16 -- excuse me, on Page

25       33 of this SEC excerpt?

FLORIDA PUBLIC SERVICE COMMISSION

1866

1            A.   I'm sorry, which page again?

2            Q.   Page 33, the last page.  That's from the most

3       recent 10Q.

4            A.   Okay.

5            Q.   In that last paragraph there are some dollar

6       figures that are shown here, and if you would just take

7       a moment to explain how they relate to the dollars on

8       Page 16 and 17 of your testimony.

9            A.   Okay.  Let me just kind of walk through the

10       process here.  Commissioners, if you look at Line 13 on

11       Page 16, that number was our original estimate of what

12       we thought it might take to disposition the long-lead

13       equipment purchase orders for those 14 items I mentioned

14       in my opening summary statement.

15                 As we worked with the consortium and the

16       supply chain this last year, it became apparent to us

17       that market conditions were beginning to change and that

18       suppliers that originally did not want to entertain

19       suspending their work and had wanted only to cancel the

20       work were now willing to suspend.  That was good news

21       for the customers and good news for us in terms of the

22       project.

23                 When we filed our updated estimates and

24       actuals for 2010 last year, we updated that number to

25       the 50 million that you see in the SEC filing, and we

FLORIDA PUBLIC SERVICE COMMISSION

1867

1       thought that we would be able to finish that in 2010.

2       In actuality, those negotiations took until this year.

3       As a matter of fact, we just completed the last item on

4       August 1st.  But as a result of taking longer to do

5       that, we were able to reduce those ultimate disposition

6       costs below 25 million.  Actually to about twenty-two

7       and a half million from what that original estimate was.

8       So that is the correlation between the numbers on Page

9       16 and what is discussed in this SEC filing.

10            Q.   Thank you for that explanation.  And I think

11       we all appreciate the fact that Progress is able to

12       negotiate very well not only for themselves but on

13       behalf of customers at a much lower amount.  But it is

14       true that in -- last year you had estimated 50 million,

15       but none of that money was spent, and then this year you

16       revised that estimate lower in the estimated/actual for

17       2011, correct?

18            A.   That's correct.

19            Q.   And you lowered it to 25, and then you just

20       testified that it is actually even lower, correct?

21            A.   That is correct.  Just barely, twenty-two and

22       a half.

23            Q.   And is the Office of Public Counsel asking the

24       Commission to refund any portion of that potential

25       $25 million overrecovery from the customers or from the

FLORIDA PUBLIC SERVICE COMMISSION

1868

1       utility?

2            A.   Was your question is Progress Energy -- I

3       think you said Office of Public Counsel.

4            Q.   No.  Sorry.  Is the Office of Public Counsel

5       asking the Commission to --

6            A.   Let me say it again is Progress Energy asking,

7       is that what you mean?

8            Q.   No.  I mean, Progress Energy is asking for

9       money to go towards that, but there seems to be a small

10       overrecovery in 2011 of about $25 million, and has OPC

11       taken issue with that overrecovery related to the long

12       lead disposition?

13            A.   I think that was the subject of discussion

14       with Mr. Foster this morning.  It's sort of embedded in

15       the rate management plan discussion.  I'm sorry, I

16       misunderstood your premise.

17            Q.   No problem.

18                 Let me ask you this.  With Progress seeking

19       $115 million from the rate mitigation plan, 115 million,

20       and also in light of this overrecovery, do you think

21       Progress' ratepayers should receive any kind of break in

22       2012, commensurate with the overrecovery amount?

23            A    I think that goes back to that conversation

24       with Mr. Foster this morning.  It's really a question of

25       do you recover now in 2012 and keep customer rates

FLORIDA PUBLIC SERVICE COMMISSION

1869

1       relatively flat and mitigate some of the cost rate

2       impact that you will see in 2013 and '14, or do you

3       stick with a slower rate of recovery in that amortized

4       amount, have a lower customer rate in 2012, but then

5       bigger numbers in '13 and '14.  That's really the

6       trade-off.  That's a judgment question.  We have made a

7       proposal for what we think is a fair approach, but that

8       is subject to the Commission's review, obviously.

9            Q.   But it is your testimony that they shouldn't

10       get a break now in 2012, is that correct?

11            A.   They shouldn't get what?

12            Q.   They shouldn't get a break in their rates in

13       2012, is that correct?

14            A.   Yes.  My testimony is consistent with

15       Mr. Foster's proposal.

16            Q.   Okay.  Thank you.  Regarding joint ownership,

17       in both your May direct testimony and your rebuttal

18       testimony you discuss joint ownership.  Page 55 and 57

19       in your May testimony, and I'm just going to ask some

20       kind of 10,000-foot-view questions.  You can probably

21       answer them without needing to turn there.

22            A.   Okay.

23            Q.   Isn't it true that Progress does not expect to

24       acquire any joint owners for the Levy project in 2011 or

25       2012?

FLORIDA PUBLIC SERVICE COMMISSION

1870

1            A.   No.

2            Q.   How about 2011, do you expect to acquire any

3       joint owners this year?

4            A.   No.

5            Q.   And 2012?

6            A.   I think it will depend on our ongoing

7       discussions and negotiations.

8            Q.   Do you expect to have any joint owners prior

9       to the receipt of the COL from the NRC?

10            A.   It's possible.

11            Q.   Would you agree that if Progress fails to

12       acquire any joint owners for the Levy project, Progress

13       is planning to build the project anyway?

14            A.   Yes.  We have repeatedly stated that we could

15       go forward with the project without joint ownership,

16       however we recognize the significant impact of a project

17       of this cost, and there are obviously benefits to

18       mitigating some of that by spreading that risk across a

19       broader customer base.  However, the other side of that

20       is there is also lost benefit as a results of doing

21       that.  So I think that's the trade that we have to

22       continue to evaluate going forward as we negotiate with

23       different joint owner participants.

24            Q.   Isn't it true that without joint owners the

25       rate impact to Progress' customers would double,

FLORIDA PUBLIC SERVICE COMMISSION

1871

1       correct?

2            A.   That's basically correct, if you assume a

3       50 percent joint ownership.

4            Q.   All right.  If you will refer actually to the

5       exhibit that I handed out regarding Levy's CPVRR

6       analyses for 2008 through 2021 -- or 2011.  You haven't

7       done any future ones.

8            A.   Okay.

9            Q.   If you will take a moment to take a look at

10       it, and let me know if you believe it is an accurate

11       representation of the CPVRR analyses for the project,

12       various ones that Progress performed from 2008 to the

13       present?

14                 MR. WALLS:  If I may, I think we would agree

15       that these are excerpts of those CPVRR analyses from

16       those years.  Obviously the full analysis looks more

17       like what we filed with Mr. Elnitsky's testimony this

18       year.  These are just certain pages picked out.

19            A    Yes, I would agree these look correct.  I was

20       just trying to compare it to what is, I guess, Exhibit

21       JE-7 to my May testimony.  That would be the full

22       report.  There would be a similar full report for each

23       of these.

24            Q.   All right.  And it is your testimony that

25       Progress does a CPVRR, which is cumulative present value

FLORIDA PUBLIC SERVICE COMMISSION

1872

1       revenue requirement, analysis on an annual basis for the

2       project?

3            A.   That is correct, consistent with the

4       Commission order.

5            Q.   And that is part of the feasibility analysis,

6       correct?

7            A.   That's one element.

8            Q.   And looking at Bates Page 7, the last page of

9       the exhibit, that is -- you would agree that's the 2011

10       CPVRR analysis chart, correct?

11            A.   Yes, that is correct.  That's the same thing

12       that is in my exhibit.

13            Q.   And it still shows Levy being cost-effective

14       in more cases than not as compared to an all gas

15       generation resource, is that right?

16            A.   That's correct.

17            Q.   And there are three main inputs to the Levy

18       project CPVRR analysis, is that correct?

19            A.   There are three main drivers as we discuss in

20       the analysis.  There are multiple inputs to the process.

21            Q.   Okay.

22            A.   And we discuss that in the analysis, what

23       specifically those drivers are.

24            Q.   So the three main drivers are fuel, capital

25       costs, and also greenhouse gas costs, correct?

FLORIDA PUBLIC SERVICE COMMISSION

1873

1            A.   And carbon costs.

2            Q.   And the cost of natural gas is something that

3       is also an enterprise risk, as well, correct?

4            A.   That's correct.

5            Q.   And the future cost of carbon is also an

6       enterprise risk?

7            A.   That's correct.

8            Q.   And access to capital is also an enterprise

9       risk?

10            A.   That's correct.

11            Q.   And according to your May testimony, you

12       testified that the future cost of natural gas and the

13       future cost of carbon regulation are two of the main

14       drivers that directly affect the cost-effectiveness of

15       the Levy project, correct?  I can refer you to your

16       testimony, if you would prefer?

17            A.   Yes.  Just show me what -- I just want to make

18       sure it is in the right context, but that sounds

19       correct.

20            Q.   Page 47, Line 10 and 11.  And I quote, natural

21       gas prices and carbon costs are two key drivers in the

22       economic CPVRR analysis, end quote?

23            A.   Yes, that's correct.  And this is in a

24       response to what are two of the factors that are showing

25       unfavorable trends.

FLORIDA PUBLIC SERVICE COMMISSION

1874

1            Q.   Regarding the capital expenditure or CapX

2       driver, you would agree that this driver is directly

3       affected by Progress Energy's current discount rate,

4       correct?

5            A.   No.  If you're talking about the capital cost

6       that goes into this, that's driven by the project

7       estimate and then the application of carrying costs, so

8       that cash flow that goes with that project estimate.

9            Q.   Okay.  But the 6.75 discount rate shown on

10       this chart is an input that effects capital expenditure

11       sensitivity, is that right for the project?

12            A.   Yes, it's part of the methodology for bringing

13       an asset that's somewhere out in the future and those

14       dollars back to 2007 to do the present value analysis,

15       that's correct.

16            Q.   And the discount rate shown on this page, 6.75

17       is directly affected or derived from Progress' currently

18       authorized ROE, is that correct?

19            A.   It's a combination of things.  It is both

20       looking at the weighted average cost of capital for

21       projects, balancing about a 50/50 debt-to-equity ratio

22       with the current authorized return on equity, and then

23       really using that as the best number then to say how do

24       you bring those future assets and bring them back to a

25       present value.  There is a lot -- I'm not an economist,

FLORIDA PUBLIC SERVICE COMMISSION

1875

1       but there's a lot of different ways you can potentially

2       do that.  This has been the consistent approach that we

3       have used over the years was to use that weighted

4       average cost-of-capital approach as also a surrogate

5       then for the discount rate to allow you to bring dollars

6       back in the future.

7            Q.   And we understand it's a sensitivity based on

8       the 6.75 discount rate, right?

9            A.   Say that again?

10            Q.   Excuse me, let me retract that question.

11                 So there is a relationship between the

12       authorized ROE and the discount rate, correct?

13            A.   That's correct.

14            Q.   And if the authorized ROE were decreased, then

15       the discount rate would also decrease, is that right?

16            A.   If you continue to use -- if we continue to

17       use the same consistent methodology as an indicator of

18       how to do a present value calculation, that's correct.

19            Q.   And similarly, if the ROE, authorized ROE

20       increased, the discount rate would increase keeping all

21       the other factors the same, right?

22            A.   If all the other factors stayed the same and

23       you continue to use that approach, yes.

24            Q.   And if Progress' discount rate increased,

25       keeping all the other inputs and cost drivers and

FLORIDA PUBLIC SERVICE COMMISSION

1876

1       everything else constant, that would reduce the number

2       of cases where the Levy project is cost-effective -- or

3       I should say that could reduce the number of cases where

4       the Levy project is being shown as being cost-effective,

5       isn't that true?

6            A.   Yes, that is correct, and that's one of the

7       reasons we showed that last year in our CPVRR analysis

8       last year.  We showed the comparison of the two discount

9       rates and what that meant to the analysis.

10            Q.   And isn't it true Progress is planning to file

11       a rate case sometime in the next 12 months?

12            A.   As I understand it, yes.

13            Q.   And isn't it likely Progress is probably going

14       to ask for a higher ROE, isn't that correct?

15            A.   I will defer that to those that are involved

16       in the rate case.

17            Q.   Assuming Progress asks for a higher ROE and is

18       granted a higher ROE, that would raise Progress'

19       discount rate, correct, in a future CPVRR analysis,

20       correct?

21            A.   Again, if you stick with the same methodology,

22       and, again, it's a way of, you know, how do you place a

23       value on a dollar in the future and bring it back.  So

24       if you stay with the same technique, yes.  If we applied

25       a different ROE, as authorized by the Commission, that

FLORIDA PUBLIC SERVICE COMMISSION

1877

1       would seem a logical way to continue to do the

2       calculations.

3            Q.   And as we discussed, keeping all the other

4       inputs constant, an increased ROE could reduce the

5       number of cases where the Levy project is

6       cost-effective, correct?

7            A.   As a way of the result of the way the

8       calculation is performed.  I think it is important to be

9       careful it is not the ROE that's driving the way the

10       analysis is done.

11            Q.   All right.  In your testimony you described

12       natural gas, the natural gas driver and enterprise risk

13       as trending negatively, correct?

14            A.   That's correct.

15            Q.   And it's trending negatively because costs are

16       staying low?

17            A.   Correct.

18            Q.   Conversely, a positive trend would be higher

19       natural gas prices for the future?

20            A.   Correct.

21            Q.   The same thing for cost of carbon regulation.

22       For it to be a positive trend, you would need to have

23       high costs associated with carbon regulation, correct?

24            A.   That's correct.

25            Q.   And a positive trend for the CapX CPVRR

FLORIDA PUBLIC SERVICE COMMISSION

1878

1       discount rate, a low ROE would be a positive trend if it

2       were a trend, is that correct?

3            A.   Yes, but I would say those are a little

4       different.  It's sort of like apples and oranges

5       comparing sort of real-world changes in inputs and the

6       discount rate.  It's a little bit different.

7            Q.   Generally, if all the other inputs to the

8       CPVRR analysis were kept the same, if you had positive

9       trends in all three categories, or we will just stick to

10       the gas and carbon.  If you have positive trends, that

11       would generally increase the cost-effectiveness of the

12       Levy project and even more cases than what are currently

13       shown?

14            A.   Yes.  In general, that's true.  It's a

15       comparison of a primarily all gas portfolio with a gas

16       and nuclear portfolio.  So, yes.

17            Q.   And if the enterprise risk/economic driver of

18       natural gas prices and the lack of carbon regulation, if

19       those continue to decrease, then potentially keeping all

20       the constants the same, there would be even more cases

21       where these boxes were yellow?

22            A.   That is correct.  That has been one of the

23       reasons we said it is dangerous to use this as just a

24       single-year litmus test because of those trends.

25            Q.   And just for the record, the yellow on these

FLORIDA PUBLIC SERVICE COMMISSION

1879

1       charts does not it is confidential.  It's just a way to

2       show which cases are negative and which are positive.

3            A.   That's correct.

4            Q.   And I apologize for getting a little bit

5       outside the scope of your direct, but you did testify in

6       your rebuttal that CPVRR analyses over time could

7       potentially show a trend, is that right?

8            A.   No, I don't think that's true.

9            Q.   Okay.

10            A.   I think what I -- and I would have to go look

11       at my direct.  I think what I may have indicated in my

12       direct testimony is that you could see longer-term

13       trends in inputs to CPVRR.  But, you know, one of the

14       problems with this analysis is it does tend to be sort

15       of a snapshot.  And as we have testified in the past, we

16       don't think this should be the only litmus test to use

17       around the feasibility of the project.

18            Q.   And you would agree that since the 2008 need

19       determination, enterprise risk for the cost of natural

20       gas are continuing to trend negatively, is that correct?

21            A.   Yes.  And as I indicate in my direct

22       testimony, we have not yet evaluated whether that

23       indicates a long-term trend in natural gas or that is a

24       year-over-year change.  So we did this year update the

25       lower fuel reference, mid, and high fuel references

FLORIDA PUBLIC SERVICE COMMISSION

1880

1       based on what we have been seeing in those various gas

2       indices.  But we are not yet convinced that that is a

3       long-term trend that is going to be in effect for the

4       life of the plant.

5            Q.   The same thing for the future of carbon

6       regulation.  That's still also a negative trend?

7            A.   That's correct.  We have not seen, as of this

8       point, clear and concise regulation around carbon.  What

9       we do continue to see is emergent regulation from the

10       EPA around trying to do things around emissions.  But

11       whether or not that is going to result in any sort of

12       clear carbon policy in the near-term is not clear at

13       this point.

14            Q.   Would you please look at Bates Page Number 5,

15       which is kind of -- just look at Page 5 and 7 of those

16       two analyses?

17            A.   I'm sorry, are you on -- you are on Page 7 on

18       the exhibit?

19            Q.   Yes.  Bates-stamped Page 5 and Bates-stamped

20       Page 7.

21            A.   Okay.

22            Q.   And you would agree that the discount rate for

23       both 2010 and 2011 are the same, correct?  6.75 is shown

24       on both.

25            A.   I'm sorry, I'm not seeing where you are

FLORIDA PUBLIC SERVICE COMMISSION

1881

1       looking.  I must be looking at the wrong thing.

2            Q.   On the bottom left-hand side where it says

3       OPC, PEF, NCRC Exhibit 0005.

4            A.   Okay.

5            Q.   And then two pages after that is 007, that's

6       the where the page number is.

7            A.   Oh, okay.  So this is the one that says

8       Summary of 2009, Updated Results for 21 Schedule Shift,

9       is that the one you are looking at?  I must be -- or am

10       I looking at the wrong summary?

11            Q.   I'm looking at summary of April '10, Updated

12       CPVRR Analysis, Table 2.

13            A.   Sorry.  I was looking at these numbers.  Oh,

14       that number.  Okay.  I'm sorry.

15                 Okay.  Now I'm on the right page.  Sorry.

16            Q.   No problem.

17                 Regarding the discount rate, you would agree

18       that the discount rate input is the same?

19            A.   In April of last year and this year's

20       analysis, yes, that is correct.

21            Q.   April 2010 and March 2011?

22            A.   Yes.  You're right.  April 2010 and the

23       March 2011 are the same discount rate.

24            Q.   Okay.  Now, for the costs associated with

25       carbon, all the letterings are the same, NOO, CO2, EPA,

FLORIDA PUBLIC SERVICE COMMISSION

1882

1       et cetera.  Those all appear to be the same.  Did those

2       inputs change in the scenario?

3            A.   No.  The carbon inputs did not change

4       substantially from last year, and I think we -- I'm just

5       looking at our actual report.  I'll double-check that.

6       I think that's correct.  Let me just make sure.

7            Q.   I see the five carbon scenarios in both, and

8       I'm just confirming that they are the same.

9            A.   I just want to make sure.

10            Q.   I'm trying to drive to an apples-to-apples

11       comparison between --

12            A.   We actually say in our analysis this year on

13       Page 4 and 5 that the projection for the impacts of

14       carbon policy were retained from the 2010 study.  So

15       those would be the same input assumptions.

16            Q.   And the input as it relates to fuel changed?

17            A.   Yes.  The fuel assumptions did change, based

18       on the updated analysis and inputs we had gotten from

19       various market surveys.

20            Q.   And also in 2011 you just did three fuel

21       cases, whereas in 2010 you did five?

22            A.   Yes.  What we had done last year, because we

23       were starting to see this trend in lower gas prices, we

24       included both a low bandwidth and a high bandwidth

25       sensitivity, because we were becoming skeptical of the

FLORIDA PUBLIC SERVICE COMMISSION

1883

1       high fuel reference as a real indicator of a longer-term

2       trend.  So when we went back to do the analysis this

3       year, we eliminated the high fuel reference and stuck

4       with the lower bandwidth analysis.

5            Q.   All right.  Part of this explanation I just

6       kind of want to set up my next series of questions so we

7       can speed along.

8            A    Okay.

9            Q.   What I want to do is to compare the fuel

10       sensitivity cases in 2010 and 2011, you know,

11       essentially the number of boxes that are cost-effective

12       versus the number of boxes -- in 2010 versus the number

13       of boxes in 2011.  However, I note that you have dropped

14       three of the cases.  So in order to provide an

15       apples-to-apples comparison, if you trust my math, in

16       the 2010 NCRC filing, the top left box for 100 percent

17       ownership, it shows that 19 of the 25 cases are

18       cost-effective.  Do you agree?

19            A.   That's correct.

20            Q.   And if you were to divide 19 by 25, you would

21       get 76 percent or thereabouts.  So, in other words, in

22       76 percent of these cases it's cost-effective?

23            A.   That's correct.

24            Q.   All right.  Now, if you turn to the same box

25       on the 2011 NCRC filing, you have 10 out of 15 cases

FLORIDA PUBLIC SERVICE COMMISSION

1884

1       where Levy is cost-effective, do you agree?

2            A.   That's correct.

3            Q.   And if you were to divide 10 by 15, you would

4       get 66.66667, so it's 67 percent cost-effective, or

5       showing that it is cost-effective in 67 percent of the

6       cases as opposed to 76 percent of the cases?

7            A.   Yes, your math is correct.  But I think your

8       analysis is erroneous, because it is not exactly

9       apples-to-apples.  Again, as I just described a moment

10       ago, we eliminated the higher fuel references because we

11       saw that those were not tracking consistent with

12       industry trends.  So, it's not -- I don't know if that

13       is exactly a fair comparison to make by counting all the

14       boxes in one and only some in the other.

15                 It would be more applicable to say if I took

16       out the high fuel reference and I looked at three fuel

17       cases, and I took out my two highest bands how those two

18       now compare.  So if I took the low fuel reference, the

19       low bandwidth in the mid fuel reference and I compared

20       those to the three here, how would that look by

21       comparison.

22            Q.   Or if you were to just take the mid fuel

23       reference for both?

24            A.   And, again, that's why, you know, you can't

25       really trend these very well, and that's why we don't

FLORIDA PUBLIC SERVICE COMMISSION

1885

1       consider this a specific litmus test on feasibility.  It

2       is a good indicator, but it's not the only litmus test.

3            Q.   But you would agree mathematically it appears

4       that 2011 is less cost-effective than 2010, correct?

5            A.   Not if we compare applicable fuel references.

6            Q.   And the same thing with --

7            A.   Not if we -- let me correct that.  Not if we

8       compare similar fuel reference inputs.

9            Q.   And similarly for the CapX sensitivities, the

10       same box, 100 percent ownership, in 2010 you show it

11       being cost-effective in 28 of 30 cases, or 93 percent

12       cost-effective.  And then something changed in 2011

13       where it is only cost-effective in 22 of 30 cases, or 73

14       percent cost-effective.  Would you agree that the 2011

15       shows a trend that it is being less cost-effective now,

16       today, than it was last year?

17            A.   I would agree it shows that trend.  However, I

18       would, again, caution that if we are going to do an

19       apples-to-apples comparison, I would eliminate the

20       column in the 2010 analysis around the minus 15 percent

21       CapX and just use the 5 percent -- the 5 percent down,

22       the expected, which is the column that says mid fuel

23       reference, the five percent up, the 15 percent up, and

24       the 25 percent up.  That then would give you a box that

25       is comparable to what we show in 2011.

FLORIDA PUBLIC SERVICE COMMISSION

1886

1            Q.   I'm confused.  Under 2011 it shows 15 percent,

2       negative 15 percent, negative 5 percent, mid fuel, plus

3       5 percent, plus 15, plus 25, and it appears to show the

4       same thing, negative 15, negative 5.  It appears to be

5       the same?

6            A.   I'm sorry, I thought you were comparing it to

7       the 2011.  Did I misunderstand your question?

8            Q.   No, I'm comparing 2010 to 2011.

9            A.   All right.  So if I go to 2011, and I look at

10       the upper right-hand box, and you look at the CapXs, the

11       lowest CapX there is only a minus five percent as

12       opposed to the 2010 study which also included a minus 15

13       percent.  If you eliminate in the 2010 study the minus

14       15 percent column, then that's more of an

15       apples-to-apples comparison.

16            Q.   I believe you are comparing to the Levy need

17       determination, not the --

18            A.   Maybe I am.  I might be on the wrong page.

19       I'm sorry, you're right.  You're right.  I was looking

20       at the wrong page.  All right.  You're right.  So that

21       would then be an apples-to-apples.  My apology.

22            Q.   No problem.

23            A.   I lost track of the page.  Sorry.

24            Q.   That's all right.  Those darn exhibits.

25                 So just regarding CapX, you can see that it's

FLORIDA PUBLIC SERVICE COMMISSION

1887

1       less cost-effective today than it was last year.

2            A.   I agree.

3            Q.   And I'm not going to belabor going through all

4       the rest of them, but there appears to be, if you do it

5       mathematically percentage-wise by just counting the

6       number of cost-effective boxes compared to

7       noncost-effective, percentage-wise there seems to be a

8       downward trend in cost-effectiveness; would you agree

9       mathematically, subject to those caveats?

10            A.   No, because I think, again, it's the wrong

11       comparison.  I think the better analysis to do, and I

12       would encourage the Commissioners to actually read the

13       report which shows the comparison sort of side by --

14       well, not sort of -- it shows side-by-side comparisons

15       with the same inputs and fuel references.  And we think

16       it is a present cogent description of how to use this

17       tool and what that it indicates in terms of feasibility

18       of the project.

19            Q.   All right.  Now, when Progress saw the

20       decrease in cost-effectiveness between 2010 and 2011 for

21       fuel in CapX, was that the first time Progress Energy

22       noticed that trend was trending adversely for the Levy

23       project?  I can rephrase the question.  That seemed

24       complicated.

25            A.   I think I can answer that.  I would say no,

FLORIDA PUBLIC SERVICE COMMISSION

1888

1       that is not the first time.  It was one of the same

2       reasons that we included both the low bandwidth and high

3       bandwidth fuel scenario in the 2010 study.  And we

4       mentioned in the full report, which I don't have here in

5       front of me, the reason for including those two

6       additional bands was an indication even in 2010 that a

7       longer-term lower fuel indices may be indicated, and

8       that was why we included it '10, as well.

9            Q.   All right.  You would agree that a prudent

10       utility manager would keep their fingers on the pulse of

11       all these major inputs to the CPVRR analysis, or major

12       cost drivers, correct?

13            A.   Yes, as part of our normal fuel process we

14       have professionals and that's their job.

15            Q.   And Progress monitors fuel throughout the

16       year, correct?

17            A.   Correct.

18            Q.   And what was the big change between 2010 and

19       2011 that caused the '11 analysis to be less

20       cost-effective?

21            A.   Again, the biggest driver was, as I mentioned,

22       that longer-term change in how we evaluated the fuel

23       cases and including that low, mid, and high fuel

24       reference that is lower, it is in that lower bandwidth

25       of what was in the 2010 analysis.  So although still

FLORIDA PUBLIC SERVICE COMMISSION

1889

1       economically feasible in a majority of cases, it is

2       different from last year's study.

3            Q.   Hypothetically speaking, if the Commission

4       were to try to attempt some sort of long range CPVRR

5       analysis trend, all the inputs to it would need to be

6       tied directly to the 2008 need determination one,

7       correct?  I mean, you would need to do the same carbon

8       and the same CapX and maybe adjust it for fuel, right?

9            A.   I think it's still hard to use this as a

10       trending tool.  I think the best guidance I can

11       recommend is to evaluate the consistency of the inputs

12       in the approach.  Again, it's not a litmus test, but it

13       is one of the inputs into the overall analysis and

14       certainly one that we pay attention to.  But I think it

15       is very hard, just given the nature of how these

16       calculations are done and some of the assumptions, to

17       say you can sort of trend it over time, that's

18       difficult.

19            Q.   But you would generally agree that in all of

20       these exhibits it shows that Levy is generally more

21       cost-effective in more cases than not, correct?

22            A.   In all which exhibits, all exhibits that you

23       handed me in 2008?

24            Q.   Yes, from 2008 through 2011.  In other words,

25       there was never an instance where all the -- well, maybe

FLORIDA PUBLIC SERVICE COMMISSION

1890

1       one, where Levy was less cost-effective in more cases?

2            A.   Yes, I would agree that's correct, but to some

3       extent I would also argue that the analysis that at this

4       point is really germane is the most recent one.  Because

5       some of the things that the previous ones were

6       predicated on are no longer true.

7            Q.   Okay.  You would also agree that one of the

8       inputs to the analysis is performing this analysis over

9       a 60-year horizon, correct?

10            A.   That's correct.

11            Q.   And that is a necessary input to the CPVRR

12       analysis, correct?

13            A.   If by necessary you mean is it one of the

14       standard assumptions, yes.

15            Q.   And also necessary, like, you couldn't perform

16       it without time?

17            A.   Yes.  You have to make an assumption about how

18       long assets will be in service.

19            Q.   And if the CPVRR analysis was shortened to 40

20       years, that could possibly reduce the number of cases

21       where the Levy project would be cost-effective?

22            A.   I'm going to have to say it depends, because,

23       again, remember the two scenarios that we are comparing

24       side-by-side are one that has Levy and nuclear and gas

25       in it, and then one that is all gas.  So if you for some

FLORIDA PUBLIC SERVICE COMMISSION

1891

1       reason stopped Levy at -- I think your assumption is if

2       you stop Levy or the nuclear plant at 40 years, there

3       would have to be something else that goes into the

4       generation mix.  And then you would have to make some

5       assumptions around emission requirements in that time

6       frame.  So in general I would say you are right, but I

7       don't know that that is a very -- there is a very easy

8       way to do that analysis without having to make some

9       pretty large assumptions around what happens then in

10       year 40 through 60.

11            Q.   But assuming you just made it 40 years,

12       keeping everything else the same, it would possibly be

13       less cost-effective in more cases?

14            A.   Yes.  I would agree in general the benefit of

15       this significant capital investment is that $100 billion

16       in fuel savings that you get over the 60 years of the

17       plant.  That is the big driver.  That is the reason to

18       do this type of project.  So if you shorten that horizon

19       in terms of when that plant could be in service, yes,

20       that would have a deleterious effect on the analysis.

21            Q.   And isn't it true that Progress when it

22       receives its COL, or receives its actual license from

23       the NRC would only receive an initial 40-year license,

24       isn't that correct?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1892

1            Q.   And although the NRC at this time is renewing

2       license applications for an additional 20 years, once

3       the Levy project is up for that renewal, there is no

4       certainty that the NRC would grant that extension, is

5       that correct?

6            A.   It would have to be applied for as any other

7       license application is applied for.  The only other

8       delta I would mention is that part of the design process

9       in the DCD process in front of the NRC was to

10       incorporate some of those 60-year requirements.

11                 MR. SAYLER:  Commissioners, to let you know,

12       I'm in the home stretch of my questions.  I don't know

13       if you want to take a small break, or just let me drive

14       on and finish this off.

15                 CHAIRMAN GRAHAM:  Go ahead.

16       BY MR. SAYLER:

17            Q.   Would you turn to Page 18 of your May

18       testimony.

19            A.   Okay.

20            Q.   Okay.  I appear to have written down the wrong

21       page number.  Okay.  Page 28 of your testimony.  I

22       apologize.

23            A.   Page 28, okay.

24            Q.   That's regarding the nuke merger and its

25       effect on enterprise risk.

FLORIDA PUBLIC SERVICE COMMISSION

1893

1            A.   Okay.

2            Q.   In your testimony you testified that the

3       Duke/Progress merger is a potentially favorable

4       enterprise risk, correct, or will potentially have a

5       favorable effect on an enterprise risk, correct?

6            A.   Correct, as indicated by some of the investor

7       service statements that we provided as part of my

8       exhibits.

9            Q.   In general, it's Progress' belief that

10       Progress and the merged company have more access to

11       capital to pay for expensive generation projects like

12       the Levy project, correct?

13            A.   Yes.  It's the belief that based on what we

14       have seen in the investor analyses, that a stronger

15       balance sheet would put you in a better position,

16       potentially, for this type of capital project.

17            Q.   Okay.  And the merger is expected to close

18       around -- in or around December of 2011, is that

19       correct?

20            A.   That's my current understanding.

21            Q.   Do you have any reason to believe it won't

22       close at that time?

23            A.   I don't have any reason to believe that, but

24       I'm not the one in the middle of that entire regulatory

25       process, so it's probably inappropriate for me to

FLORIDA PUBLIC SERVICE COMMISSION

1894

1       speculate on that.

2            Q.   But today you cannot really testify whether

3       the merger will close as expected, correct?

4            A.   No, I cannot, and I did not try to do that.

5            Q.   And you cannot assure the Commission that the

6       merger will close as expected, is that correct?

7            A.   No, I personally cannot.

8            Q.   And neither can you assure the Commission that

9       once the merger closes the merger will have a positive

10       benefit for the Levy project, is that correct?

11            A.   No, only in that I can point at, again, back

12       to the investor relating investor services, such as

13       Moody's and Standard & Poors, and their assessment of

14       what this merger could mean to the combined company in

15       terms of its access to capital.

16            Q.   So the merger will benefit the combined

17       company, but it may not necessarily benefit individual

18       large capital projects like Levy, correct?

19            A.   No, I don't think that's correct.  I think

20       that if the merger benefits the combined company's

21       access to capital, that would, in its nature, benefit

22       any large capital investment infrastructure improvement.

23            Q.   Would you agree that once the two companies

24       merge, they could reprioritize their capital investment

25       plan?

FLORIDA PUBLIC SERVICE COMMISSION

1895

1            A.   Yes.

2            Q.   And they could reprioritize the plan to either

3       deemphasize Levy or to cancel it, is that correct?

4            A.   That is one possible scenario, yes.

5            Q.   But you do not know or have personal knowledge

6       that the merger will benefit the Levy project, correct?

7       You have assumptions that it will, but not personal

8       knowledge that it will?

9            A.   Again, only to the extent, as I testify in my

10       testimony, that the credit agencies seem to view this as

11       a positive move forward for our company, a combined

12       company to do those types of projects.

13            Q.   Can you point to anything in any of the merger

14       dockets that show that the Levy project will remain a

15       priority for the merged company?

16            A.   In the merger dockets, no, only in my direct

17       conversations with the Duke leadership.

18            Q.   And has the Duke leadership said the Levy

19       project will remain a priority?

20            A.   To the best of my knowledge, yes, they have

21       done their due diligence reviews as part of the merger.

22            Q.   They have done their due diligence, correct?

23            A.   That's correct.

24            Q.   But they haven't told you that we are going to

25       continue with the Levy project, correct?

FLORIDA PUBLIC SERVICE COMMISSION

1896

1            A.   Not at this point.  That would be

2       inappropriate because the companies still continue to

3       operate as two separate companies.

4            Q.   You would agree that Duke is currently

5       pursuing the development of an AP reactor in South

6       Carolina, is that correct?

7            A.   That is correct.

8            Q.   And they also have a pending application

9       before the NRC for that reactor, correct?

10            A.   That's correct; it's behind ours.

11            Q.   Similarly, Progress Energy Carolina is

12       developing a reactor for North Carolina, is that

13       correct?

14            A.   That's correct.

15            Q.   And their pending COLA application is also

16       before the NRC, correct?

17            A.   Yes.

18            Q.   And it's after -- it's in line after the Levy

19       project, correct?

20            A.   It actually would be -- yes, it is in line

21       after Levy.  I'm not sure where it stands in the order

22       of precedence.  I would have to check that.

23            Q.   And the bulk of the two -- the bulk of the

24       Duke generating system and the bulk of the Progress

25       Energy generating system, they are all located in the

FLORIDA PUBLIC SERVICE COMMISSION

1897

1       Carolinas, North and South Carolina, is that correct?

2            A.   No, that's not correct.

3            Q.   Would you agree that in the merged companies

4       there are many efficiencies to be gained by combining

5       the Carolina systems?

6                 MR. WALLS:  Objection, lack of foundation and

7       relevance.

8                 CHAIRMAN GRAHAM:  I agree with the objection.

9                 MR. SAYLER:  All right.

10       BY MR. SAYLER:

11            Q.   You would agree that Florida is a peninsula

12       separated from the Progress Energy Carolina system by

13       the state of Georgia, correct?

14            A.   That is correct.

15            Q.   And a nuclear power plant in Florida would

16       provide little benefit to the Carolina system, correct?

17            A.   Yes, without some substantial change in the

18       transmission wheeling requirements to move power from

19       Florida to the Carolinas.  That would require a pretty

20       substantive change in the transmission system.

21            Q.   Would that require, you know, a federal rule

22       change, or, I mean, what would be required to change

23       that to be able to --

24            A.   You would have to be able to negotiate

25       agreements with the utilities that you would move that

FLORIDA PUBLIC SERVICE COMMISSION

1898

1       power through to make that a cost-effective proposition.

2            Q.   Okay.  With regard to the future of the Levy

3       project, would you agree that there is some uncertainty

4       as it relates to the priority of that project in the

5       newly merged company?

6            A.   No, I can't really draw that conclusion based

7       on my personal knowledge.

8            Q.   All right.  Do you know what your position

9       will be in the new company?

10                 MR. WALLS:  Objection, relevance.

11                 CHAIRMAN GRAHAM:  I agree with the objection.

12                 MR. SAYLER:  Thank you, Mr. Elnitsky, for your

13       time and your testimony.  I appreciate your forthright

14       answers.

15                 No further questions on rebuttal.  Thank you

16       very much.

17                 THE WITNESS:  Thank you, sir.

18                 CHAIRMAN GRAHAM:  Let's take a break.  I've

19       got about 20 till.  Let's come back about a quarter

20       till.

21                 (Recess.)

22                 CHAIRMAN GRAHAM:  Please proceed.

23                 MR. BREW:  Now I've got questions. (Laughter.)

24                          CROSS EXAMINATION

25       BY MR. BREW:

FLORIDA PUBLIC SERVICE COMMISSION

1899

1            Q.   Good evening, Mr. Elnitsky.

2            A.   Good evening, Mr. Brew.

3            Q.   Could I refer to your direct testimony at Page

4       9.

5            A.   Which version, March or May?

6            Q.   The May 2 testimony at Page 9.

7            A.   Okay, I'm there.

8            Q.   On Lines 16 through 18, your testimony states

9       that we now, or we expect now that the issuance of the

10       LNP COL has slipped from late 2012 or early 2013 to the

11       second quarter of 2013 at the earliest, do you see that?

12            A.   Yes, I do.

13            Q.   First, is that statement still accurate?

14            A.   Yes, it is.

15            Q.   Okay.  Second, last year you give us an end

16       date, now it is the earliest date.  What is the expected

17       date that you expect to see it that you are using in

18       your plan of record?

19            A.   Second quarter of 2013.

20            Q.   Okay.  So that's what you are going for at

21       this point and there is no further range from that?

22            A.   No, sir.  Based on the current schedule from

23       the NRC, and our conversations, and the steps that we

24       are going through, it looks like that is still a

25       reasonable date.

FLORIDA PUBLIC SERVICE COMMISSION

1900

1            Q.   Okay.  And so your plan of record, which is

2       the plan for Levy, is based on that date now?

3            A.   That's correct, with just one qualifier,

4       because the plan of record is really set on that 2021 in

5       service and then when you execute the full notice to

6       proceed, as Mr. Sayler asked me earlier.  There is a

7       little bit of float in that schedule, but that is the

8       basis.

9            Q.   Okay.  A quick question on Page 17, and this

10       is all of that same testimony?

11            A.   Yes, sir.  Let me get there real quick.  Yes,

12       sir.

13            Q.   Your answer at Page 17, Line 14, this is with

14       reference to the updated transmission study.  It says

15       that an updated transmission study is necessary because

16       the statewide transmission system that LNP will connect

17       with is not static, but it changes with PEF and other

18       electric utility resources transmission system

19       additions.

20                 The question is aren't those systemwide

21       transmission changes something that Progress normally

22       looks at it in doing its ten-year site plans?

23            A.   Yes, that's correct.

24            Q.   Okay.  If I can move along to Page 26 of that

25       testimony.  Actually, I need to back up to Page 21

FLORIDA PUBLIC SERVICE COMMISSION

1901

1       through 23, which is the section of your testimony that

2       talks about feasibility.

3            A.   Yes, sir.

4            Q.   And the answer on the top of 22 states that

5       the completion of the LNP is technically feasible if the

6       AP1000 nuclear reactor design can be successfully

7       installed at the Levy site, do you see that?

8            A.   Yes.

9            Q.   Does the Florida Public Service Commission

10       have any role in determining whether or not the AP1000

11       nuclear reactor design can be successfully installed at

12       the Levy site?

13            A.   No, it does not.

14            Q.   So technical feasibility as defined there is

15       not something that the Commission here needs to look at?

16            A.   I would say yes from the perspective of if the

17       plant cannot be technically applied at the site, that

18       would obviously impact the ability to move forward with

19       the project.

20            Q.   Fine.  Let me rephrase, then.  That technical

21       feasibility is not a determination that the Florida

22       Commission makes, that's a determination that the

23       Nuclear Regulatory Commission makes.

24            A.   That's correct.

25            Q.   Okay.  On Page 23, beginning on Line 4, there

FLORIDA PUBLIC SERVICE COMMISSION

1902

1       was a question that reads is the LNP feasible from a

2       regulatory perspective.  Do you see that?

3            A.   Yes, sir.

4            Q.   What legal or regulatory licenses and permits

5       going forward do you require from the Florida PSC?

6            A.   None from the Florida Public Service

7       Commission.

8            Q.   Okay.  On Page 26, and actually it continues,

9       but this is the portion of your testimony that talks

10       about your analysis of enterprise risks.  Do you see

11       that?

12            A.   That's correct.

13            Q.   And you state, beginning at Line 18, that as

14       we explained last year, the qualitative analysis of the

15       enterprise risk facing the LNP is a more holistic

16       analysis than a measurable or computable analysis.  Do

17       you see that?

18            A.   Yes, I do.

19            Q.   Is it fair to state, or is the company

20       required to do an analysis of enterprise risk under the

21       nuclear cost-recovery rule, do you know?

22            A.   Only from the standpoint that we have done

23       that consistently year over year as a way of describing

24       the factors beyond the project's control that could

25       effect whether or not it's the reasonable thing to move

FLORIDA PUBLIC SERVICE COMMISSION

1903

1       forward with the project.

2            Q.   Okay.  And so performing that qualitative

3       analysis of what you describe as a more holistic view of

4       the project, would you say that that is essential to

5       have a proper assessment of the overall advisability of

6       moving forward with the project?

7            A.   Yes, I would.

8            Q.   You discussed in your testimony -- actually,

9       am I correct that your testimony breaks down those

10       enterprise risks into essentially three categories this

11       year, trends that are favorable, neutral, or not

12       favorable?

13            A.   That's correct.

14            Q.   Okay.  Overall have the changing trends in the

15       enterprise risks that you have observed led to a greater

16       or lesser interest in nuclear power?

17            A.   Our assessment this year is that those

18       enterprise risks at this point would not cause us to

19       have reason to accelerate the schedule or to cancel the

20       project, and we think still support the approach that we

21       are taking, which was to go slower and focus our work

22       efforts on receipt of the license and the other

23       activities necessary for the schedule.

24            Q.   Have there been any new applications for new

25       reactors filed at the NRC in 2011?

FLORIDA PUBLIC SERVICE COMMISSION

1904

1            A.   The only reason I'm hesitating is I don't know

2       whether Bellefonte is a new application.  I don't know

3       if I would qualify that as a new application, but it is

4       a new project that has been submitted under the old

5       licensing regime, Part 50, so TVA has gone to the NRC

6       for that approval.

7            Q.   But other than that?

8            A.   Other than that, I don't think so.

9            Q.   On Page 28 of the same testimony you

10       specifically discuss your perspective of the proposed

11       merger between Progress Energy and Duke Energy.  Do you

12       see that?

13            A.   That's correct.

14            Q.   Does the proposed merger in any way alter the

15       potential rate impacts of Levy on customers?

16            A.   I would say no.  If we continue on the current

17       plan of record, I would say no.

18            Q.   Okay.  How will the proposed merger effect

19       prospects for securing joint ownership in the Levy

20       project, do you know?

21            A.   Yes, and I'll explain.  Sorry.  What we saw

22       during your discussions with joint owners this year was

23       that the discussion of the merger had, in fact, seemed

24       to motivate them to clearly articulate their interest in

25       joint ownership.  My sense of that, and I didn't say

FLORIDA PUBLIC SERVICE COMMISSION

1905

1       this, but my sense from that was some concern that in

2       the merged company they would be somehow boxed out of

3       joint ownership.

4            Q.   Okay.  At the bottom of Page 31 and the top of

5       Page 32, you discuss your Exhibit JE-6, which references

6       expected customer bills in 2010, '11, and '12, is that

7       right?

8            A.   That is correct.

9            Q.   Okay.  Can you tell me what will happen on the

10       current track in customer bills for 2013, '14, and '15?

11            A.   Yes.  They will increase dramatically.

12            Q.   Were you in the room when I discussed

13       Mr. Foster's exhibit with him?

14            A.   Yes, I was.

15            Q.   Do you have in front of you a copy of his

16       Exhibit TFG-3, Schedule TOR-3?

17            A.   Yes, I do.

18            Q.   Okay.  And I had asked him at the time some

19       questions regarding the year-to-year changes in

20       spending, which he was nice enough to push to you.  And

21       so, if you don't mind, I would like to refer you to that

22       exhibit, and the Category 2, which if you have it, it is

23       labeled preconstruction category; do you see that?

24            A.   Yes.  Just to make sure I'm looking at the

25       right thing, I am on TOR-3, Levy County Nuclear Units 1

FLORIDA PUBLIC SERVICE COMMISSION

1906

1       and 2, Page 5 of 17?

2            Q.   That's correct.  And you should also have Page

3       6 of 17, and the document itself is entitled summary of

4       annual clause recovery amounts?

5            A.   That's correct.

6            Q.   Okay.  And I'd like to refer you to Item

7       Number 2-1A, which is labeled preconstruction category

8       additions?

9            A.   Yes.

10            Q.   Okay.  If you look at -- what I want to talk

11       about is Columns G, H, and I.

12            A.   Okay.

13            Q.   And G involves projected 2012 preconstruction

14       additions of roughly $25.5 million, and then it moves in

15       2013 to a projected amount of $155.9 million.  Do you

16       see that?

17            A.   Yes, I do.

18            Q.   Does that jump in spending, is that based on

19       the assumptions of a receipt of a COL in mid-2013?

20            A.   That's correct.  That's based on really two

21       things, receipt of the COL in mid-2013, successful

22       completion of negotiations with a consortium to end the

23       current partial suspension, and then issuance of a full

24       notice to proceed which would cause site mobilization

25       and construction activities to begin.

FLORIDA PUBLIC SERVICE COMMISSION

1907

1            Q.   Okay.  And that actually got to my next

2       question.  This assumes also that you would secure that

3       full notice -- or issue that full notice to proceed

4       when?

5            A.   In mid-2013.  Basically, about the same

6       time --

7            Q.   Coincident with the receipt of the COL?

8            A.   As close as possible, yes, sir.

9            Q.   Okay.  And at that point site mobilization

10       would begin, you would crank up engineering and

11       procurement again?

12            A.   Yes, but if I could just explain a little bit.

13       Depending on how the schedule was moving forward, we

14       might actually start mobilizing earlier in 2013 to get

15       ahead of the curve in terms of the project schedule.

16       You know, once we have clarity that the license is

17       moving through the Federal Register notice process, we

18       would -- if we had been successful in negotiating the

19       full notice to proceed at that point, move forward with

20       site mobilization.  So it is on or about the time of

21       receipt of the license.

22            Q.   Okay.  Are there any other preconditions or

23       critical inputs other than receipt of the COL to moving

24       forward with the full notice to proceed?

25            A.   Yes.  The other -- there are a set of other

FLORIDA PUBLIC SERVICE COMMISSION

1908

1       construction permits that we have to obtain, including

2       the U.S. Army Corps of Engineers, what's called the 404

3       permit, which is the permit to do work in wetlands and

4       to cause wetland changes.  That is tied effectively to

5       the final environmental impact statement, which will be

6       issued next year, but it is another precondition.  There

7       also are several conditions of certification tied to the

8       state -- the SCA work we did in '09 and conditions of

9       cert, so all those things have to be in place to be able

10       to mobilize.

11            Q.   And so the assumption here is that all of

12       those are in place by the time you receive the COL?

13            A.   Yes, sir.

14            Q.   Okay.  Moving to the next column, projected

15       2014.  The preconstruction additions jump up again by a

16       factor of four to 666 million.  Do you see that?

17            A.   Yes, I do.

18            Q.   Now, that reflects what at this point, full

19       mobilization of engineering procurement?

20            A.   Yes, sir.  By that time we are up and

21       constructing at the site.

22            Q.   Okay.  Now, if I bounce down to Line 3, which

23       is the construction category, and there's a line for

24       average net addition balances, do you see that?

25            A.   Yes, I do.

FLORIDA PUBLIC SERVICE COMMISSION

1909

1            Q.   And that shows net addition balances of

2       $187 million in 2013, do you see that?

3            A.   I'm sorry, I lost you.

4            Q.   I'm in Column H.

5            A.   Column H, okay.

6            Q.   Projected 2013, $187 million?

7            A.   Yes.

8            Q.   And then it goes up to $344 million in

9       projected 2014, is that right?

10            A.   That's correct.

11            Q.   And in 2015 it moves up dramatically to

12       1.4 billion, is that correct?

13            A.   That's correct.  So that would be the

14       continuing construction balance as Mr. Foster described.

15            Q.   So at that point you are running full scale in

16       terms of both preconstruction and construction

17       activities?

18            A.   At 2015, I would think at that point it's

19       pretty much full scale in construction activities as

20       opposed to preconstruction.

21            Q.   Okay.

22            A.   And I think you see the preconstruction

23       numbers are substantially smaller.

24            Q.   And so those items are all reflected in the

25       total final period costs which are shown on Mr. Foster's

FLORIDA PUBLIC SERVICE COMMISSION

1910

1       exhibit on Line 9 for the clause recovery amounts to go

2       from 75 million in 2012 to 767 million 2014, to --

3       actually it goes down in 2015, and then goes up

4       dramatically from there, is that right?

5            A.   That's correct.

6            Q.   All right.  I just lost my reference.  Now,

7       looking at your Exhibit JE-6, which shows for 2012 what

8       is the company's current proposal for clause recovery as

9       applied to a typical residential bill, is that right?

10            A.   Yes, sir.

11            Q.   Can you tell me what that factor would be in

12       2013 under the proposed spending plan?

13            A.   Yes, I can.  Just give me one moment.  Under

14       the proposed spending plan in 2013 that would be $8.94.

15            Q.   So it would almost double?

16            A.   That's correct.

17            Q.   Okay.  In 2014?

18            A.   $24.45.

19            Q.   $24.45.  So it is six times higher than it was

20       in 2012?

21            A.   That's correct.

22            Q.   Okay.  So that's the direction we are heading?

23            A.   Yes, sir.

24            Q.   Okay.  Oh, and then it goes up from there,

25       except for 2015?

FLORIDA PUBLIC SERVICE COMMISSION

1911

1            A.   Yes, in general.  I don't have all those

2       numbers in front of me, but the cash flow for the

3       project in execution -- I'm just looking at the estimate

4       we provided in production of documents.  That peaks in

5       2016.  So '16, '17, and '18 are the highest spend years

6       for the project.

7            Q.   Okay.  And so in 2013 and '14 they are just

8       headed up?

9            A.   That's correct.

10            Q.   With respect to your discussion of the current

11       status of joint ownership in Levy at around Page 55 and

12       56 of your testimony?

13            A.   Let me get there real quick.  Yes, sir.

14            Q.   Okay.  As I recall, last year the company

15       stated that it expected that potential joint owners

16       would need more greater clarity with respect to a number

17       of issues on the project before you would expect them to

18       commit.  Do you recall that?

19            A.   That's correct.

20            Q.   Okay.  Has that changed?

21            A.   In terms of the clarity that they have now, I

22       would say yes.  It's still a requirement for them based

23       on our discussions with them this year.  They were very

24       interested in what is now the best schedule and what is

25       the status of licensing activities.

FLORIDA PUBLIC SERVICE COMMISSION

1912

1            Q.   Okay.  Is the group of folks that you are

2       talking to regarding potential joint ownership a fixed

3       set of entities?

4            A.   There is a set that has expressed the largest

5       interest to date that we continue to talk to, but that

6       is not precluding us from engaging with others.

7                 MR. BREW:  Okay.  I handed out a document to

8       you that should be circulated to the Commissioners.  It

9       is a one-page document that for a short descriptor would

10       probably be "FMPA Announced Investment in V.C. Summer

11       Nuclear Plant."  And I would ask, Mr. Chairman, that it

12       be marked for identification.

13                 CHAIRMAN GRAHAM:  We will mark it 209 for

14       identification purposes.

15                 MR. BREW:  Thank you.

16                 (Exhibit Number 209 marked for

17       identification.)

18       BY MR. BREW:

19            Q.   Mr. Elnitsky, do you have that document in

20       front of you?

21            A.   Yes, I do.

22            Q.   Okay.  Were you aware of the announcement of

23       the Florida Municipal Power Agency earlier this month,

24       or actually late last month that it intends to enter

25       into an agreement to take an interest in the V.C. Summer

FLORIDA PUBLIC SERVICE COMMISSION

1913

1       new units?

2            A.   Yes.  As a matter of fact, when we met with

3       them on 27 April, Nick Gorello (phonetic), their CEO,

4       actually told us that he was talking with Santee Cooper

5       about executing just such an agreement.

6            Q.   Okay.  And so they were one of the entities

7       that you have been talking with in terms of potential

8       joint ownership in Levy?

9            A.   That's correct.

10            Q.   Okay.  And the V.C. Summer Units 2 and 3, are

11       they ahead of or behind you in the queue for licensing

12       at the NRC?

13            A.   They are actually ahead of us, quite ahead of

14       us, and they are actually further along in actual site

15       construction activities.

16            Q.   Okay.  And those are units that are nominally

17       slated for in-service in 2016 and '19, if you know?

18            A.   That's correct.

19                 MR. BREW:  Okay.  Thank you very much, sir.

20                 Mr. Chairman, that's all I have.  I would like

21       to move Exhibit 209 into the record.

22                 CHAIRMAN GRAHAM:  Any objection to --

23                 MR. YOUNG:  Mr. Chairman, if we can possibly

24       wait until after the redirect in case there is any --

25       it's late -- in case Progress wants, under the rule of

FLORIDA PUBLIC SERVICE COMMISSION

1914

1       completeness, to move certain other documents that

2       relate to this docket, the whole document.

3                 CHAIRMAN GRAHAM:  Okay.  Sounds good.

4                 Ms. White.

5                 MS. WHITE:  I only have one clarifying

6       question.

7                          CROSS EXAMINATION

8       BY MS. WHITE:

9            Q.   When you were just speaking with Mr. Brew

10       about the bill impacts, those numbers that you mentioned

11       for 2012, '13, and '14 -- or '13 and '14, actually,

12       those numbers assume a 50 percent ownership, is that

13       true?

14            A.   No, that is not correct.  Those assume

15       100 percent ownership and the approval of the proposed

16       rate management plan.

17                 MS. WHITE:  Okay.  Thank you for that

18       clarification.  That's all I have.

19                 CHAIRMAN GRAHAM:  Mr. Moyle.

20                 MR. MOYLE:  Thank you.

21                          CROSS EXAMINATION

22       BY MR. MOYLE:

23            Q.   Mr. Elnitsky, good evening.

24            A.   Good evening, Mr. Moyle.  We seem to always be

25       speaking in the evening. (Laughter.)

FLORIDA PUBLIC SERVICE COMMISSION

1915

1            Q.   Yes.  That's the result of me going after some

2       others, but that's okay.

3                 I wanted to ask you a few questions about --

4       and make sure I understand the relationship you have

5       with senior management in the SEC filings that Public

6       Counsel provided.  I would assume as part of your

7       responsibility as kind of being the person for nuclear,

8       that you review SEC filings before they are made, is

9       that a correct assumption?

10            A.   That is normally the case.  Usually our

11       financial group will send the proposed language to

12       several people to review and chop before it's released.

13            Q.   And ultimately, I think, they have to be

14       signed by Mr. Johnson or an executive, a key executive

15       when they are submitted to the SEC.  Do you know that?

16            A.   I don't know exactly who signs them.  I

17       suspect it's our Chief Financial Officer, but that would

18       be subject to check.

19            Q.   And you would agree that the information

20       contained in the SEC filings are true and accurate,

21       correct?

22            A.   Yes, I would.

23            Q.   And so I want to just draw your attention to a

24       couple of statements that are contained in the SEC

25       filings.  And if we could just work off Exhibit 206.  Do

FLORIDA PUBLIC SERVICE COMMISSION

1916

1       you have that?

2            A.   Yes, I do.

3            Q.   Okay.  Mr. Brew asked you a question about

4       scheduling, and you said, well, you might move things up

5       and move it along before you got the COL.  But I noted

6       on the very last page, on Page 99 the following sentence

7       appears, "Once we have received the COL, we will assess

8       the project and determine the schedule."  So is the plan

9       to get the COL and then kind of say, okay, where are we,

10       and where do we go from here?

11            A.   No.  I think what we have said all along is

12       that we will continue to evaluate the project schedule

13       year over year.  One of the things we're seeing now is

14       some clarity around when we will receive our license,

15       and there is a period of time in there that is really

16       just now going to evolve as part of hearings in front of

17       the Atomic Safety and Licensing Board.  So our thought

18       is once we get to that point, we will have pretty good

19       clarity about what the final schedule is going to be,

20       and that will be the time to continue our evaluation and

21       make our negotiations with the consortium around the

22       full notice to proceed.

23            Q.   You are not envisioning any scenario where the

24       schedule is compressed and takes less time, correct?

25            A.   For the COL, or in general?

FLORIDA PUBLIC SERVICE COMMISSION

1917

1            Q.   For the in-service date?

2            A.   I would say per the current plan, no, but I

3       would not rule that out of the possible.

4            Q.   All right.  Let me flip you over.  Just,

5       again, working from the back of the document.  If you

6       would flip over one page, and this is on Page 31 of the

7       OPC document, down at the bottom?

8            A.   Okay.

9            Q.   I'm going to ask you a few questions about the

10       statements that appear starting on Page 23 where it says

11       nuclear cost-recovery Levy Nuclear, and you list, I

12       think, a lot of enterprise risks.  Do you see that?

13            A.   I just want to make sure I'm on the right

14       page.  So you're on the page labeled 23 and the excerpt

15       Page 30?

16            Q.   Right.

17            A.   Is that where you are?

18            Q.   That's right, Page 30 and 31 of the numbering

19       on the bottom right-hand corner.

20            A.   Yes, I'm on that page.

21            Q.   All right.  There's a statement that the way I

22       read it, it says you're evaluating all of these things,

23       and one is appropriate levels of joint owner

24       participation.  Do you know what is meant by appropriate

25       levels of joint owner participation?

FLORIDA PUBLIC SERVICE COMMISSION

1918

1            A.   We have not set specific targets around what

2       that participation level needs to be.  We have continued

3       to say that we can proceed with the project without

4       joint ownership.  However, as I mentioned earlier, we

5       certainly recognize the benefits of joint ownership

6       associated with a project of this size.

7            Q.   What have the -- well, let me ask you this

8       way.  I mean, you've got a merger coming up with Duke,

9       correct?

10            A.   Correct.

11            Q.   You have got a CLL license application in that

12       is supposed to be coming out in 2013, right?  Aren't the

13       owners saying, well, thanks for sitting down with us.

14       We appreciate the information, but until you get the

15       license, you know, there's really not a lot for us to do

16       to see, indeed, whether you get it, and then whether the

17       decision is made to move forward.  Are you getting that

18       general type of statement back from the people you are

19       sitting down with?

20            A.   No.  Actually the statements have been more

21       along the lines of we want to make sure you're talking

22       to us early enough that we can get in front of our board

23       of directors and negotiate agreements with you so that

24       we can have those agreements in place as you make the

25       decision to move forward.

FLORIDA PUBLIC SERVICE COMMISSION

1919

1            Q.   I assume, based on that comment back, you

2       probably had a draft agreement to share with them if

3       they were that interested, didn't you?

4            A.   Not at this point.  We are still -- that's

5       part of the negotiation.

6            Q.   So no papers changed hands with anybody at

7       this point with respect to prospective joint owners?

8            A.   We have exchanged briefings and project

9       materials, but no specific papers other than what was

10       done previously before we put the longer-term partial

11       suspension in place.

12            Q.   So no letters of intent, no --

13            A.   Not at this stage, no, sir.

14            Q.   You also state in this SEC filing that you are

15       going to consider customer rate impacts.  You would

16       agree, would you not, based on some of the discussion we

17       have had today and that chart that shows that mountain

18       for Levy that the customer rate impacts are shaping up

19       to be fairly significant in 2013/'14, correct?

20            A.   I would agree that this is a substantial

21       investment for the state of Florida.  I don't think I

22       would classify that necessarily as a mountain, but it is

23       substantial.  It is an investment that comes with a

24       long-term benefit, but that is obviously the discussion

25       point that I think we, as a state, have got to work

FLORIDA PUBLIC SERVICE COMMISSION

1920

1       through as well as us, as a utility, in terms of what is

2       the right way to move forward.

3            Q.   And it would be an easier conversation, you

4       would agree, if the conversation were taking place on a

5       statewide basis with joint ownership of others than just

6       you going it alone, correct?

7            A.   I would agree it is -- it would share the risk

8       of the project across a broader customer base to have

9       statewide joint ownership.  It does, however, also

10       reduce then the benefit to Progress' customers because

11       in addition to giving up that investment requirement at

12       the front, they also give up that $100 billion in fuel

13       savings, a portion of that on the back side of the

14       project.

15            Q.   And the savings, that's one of those things

16       that starts kicking in about 2030, is that right, 2029?

17            A.   Well, actually the fuel savings will start to

18       manifest themselves once the plant goes in service.  I

19       think one of the interrogatories that Mr. Foster

20       provided, I think some of those break-evens are like in

21       '27 and '29.  But, again, that was indicative numbers

22       that he provided.

23            Q.   I'm confused by that.  Do you have Exhibit

24       176?

25            A.   I think I do.

FLORIDA PUBLIC SERVICE COMMISSION

1921

1            Q.   This was used with Mr. Foster.

2            A.   I think I do.  This is the economic analysis

3       projection of approximate rate impact of the Levy 1 and

4       2 projects?

5            Q.   Yes, sir.

6            A.   Yes, sir.

7            Q.   The counsel for Progress asked questions of

8       Mr. Foster that I interpreted that the differential of

9       the savings would begin to be realized in --

10            A.   I think she said '27 and '29.

11            Q.   -- '27 and '29, is that right?

12            A.   Yes.  That's what I said, '27 and '29.  '27

13       for -- at least in this exhibit, again, this is based on

14       the set of assumptions that are in here, but at retail

15       it is in '27, and residential in '29.  And then you see

16       the out-year fuel offset because of the longer term of

17       the fuel costs.

18            Q.   You would agree that 2029 represents sort of

19       another generation from people as we sit here today,

20       correct?  It's 18 years or so in the future?

21            A.   Yes, sir.  But by the same token, we are

22       benefiting today from the people in the '70s that made

23       the same commitment.

24            Q.   And we can talk a little bit more about that

25       maybe on your rebuttal, because I think you go into

FLORIDA PUBLIC SERVICE COMMISSION

1922

1       recovery there.

2            A.   Yes, sir.

3            Q.   So I asked the question about the customer

4       rate impacts, if that's something that is going to be

5       considered.  And the mountain I was describing was the

6       exhibit, so I hope I didn't confuse you on that.  But

7       isn't it true that the customer rate impacts are going

8       to be significant in 2013 and 2014?  If you could just

9       answer that yes or no and then --

10            A.   Yes, sir.

11            Q.   And just briefly, to work off of the list

12       that's in the SEC filing, there's some overlap between

13       this and your enterprise risk, but for the purposes of

14       just quickly kind of going through these, the first one

15       you list, potential carbon regulation, that's working

16       against you as we sit here today, correct?

17            A.   You know, I would say yes and no.  Yes, there

18       is no definitive carbon regulation out of the federal

19       government.  However, one of the trends we continue to

20       watch is what the EPA is doing in that same environment,

21       which seems to indicate carbon legislation of some sort

22       is going to be around.  It's a question of when that

23       will come into effect, and they seem to be taking

24       actions from a regulatory posture without legislation.

25            Q.   And what I'm going to try to do is just kind

FLORIDA PUBLIC SERVICE COMMISSION

1923

1       of get you to go through and say favorable or

2       unfavorable, and maybe my question wasn't articulated

3       very well, but you did list on Page 43 of your testimony

4       the -- you were asked about unfavorable trends, and you

5       listed greenhouse gas legislation and regulation as an

6       unfavorable trend, correct?

7            A.   That's correct.

8            Q.   So the next one that you have here are the

9       fossil fuel prices.  I assume that refers in large part

10       to natural gas prices, is that right?

11            A.   That's correct.

12            Q.   And that trend is kind of working against you

13       right now, as well, correct.

14            A.   Yes, sir.  That's one of the ones we listed as

15       unfavorable.

16            Q.   The benefits of fuel diversification, I guess

17       that's fairly debatable, because the state is

18       considering renewable energy and other things.  But the

19       nuclear, if were to get done, would give you some

20       diversification, correct?

21            A.   Yes, but I would qualify the opening part of

22       your statement.  I don't think I would classify

23       renewables in the same category as reliable baseload

24       generation from a diversity perspective.

25            Q.   Okay.  We could talk about that little bit,

FLORIDA PUBLIC SERVICE COMMISSION

1924

1       but given the hour I think we'll save that for another

2       day.

3            A.   That's an assessment, but everybody has got a

4       different opinion.

5            Q.   You would agree that some renewable providers

6       provide baseload generation, waste-to-energy, those

7       types provide reliable energy, correct?

8            A.   That's true.

9            Q.   You would agree that the public support

10       appears to be waning for the project somewhat, would you

11       not, that trend is working against you?

12            A.   I would say yes and no.  Yes in terms of

13       impacts to customer rates, so if you tie that back to

14       customer rates there is a public support issue there.

15       It's sort of tied into the same enterprise risk.  In

16       terms of general public sentiment around the need for

17       nuclear, that seems to continue to be reasonably

18       favorable.

19            Q.   And what do you base that answer on?

20            A.   Based on some of the latest survey materials

21       that I have seen and been briefed on at part of our new

22       plant working group meetings and some of the industry

23       meetings that I attend.

24            Q.   And you would say that notwithstanding the

25       events in Japan?

FLORIDA PUBLIC SERVICE COMMISSION

1925

1            A.   Yes.  Interestingly enough, notwithstanding

2       the events in Japan.

3            Q.   And notwithstanding -- I think it was Germany

4       that said they are not moving forward with any more

5       nuclear energy?

6            A.   Yes, notwithstanding that.  In fact, although

7       we saw a dip in public support immediately after

8       Fukushima, in a lot of sectors that has now on a

9       nationwide basis at least returned to levels comparable

10       to what it was before that event.

11            Q.   You were here, I think, for the opening

12       statement that everybody made, correct?

13            A.   Yes, sir.

14            Q.   And I had talked about judgment.  You would

15       agree that the decision as to whether Levy makes sense

16       as a prudent and reliable decision is, at the end of the

17       day, a question of judgment, correct?

18            A.   Yes, I would agree that you have to take all

19       the appropriate factors into consideration and make a

20       judgment on what is in the best long-term interests of

21       the customers and the company.

22            Q.   And when you talk about what is in the best

23       interest of the customers, it would be fair to say you

24       are getting a message at least today that the customers

25       have a lot of concerns about the impacts of the Levy

FLORIDA PUBLIC SERVICE COMMISSION

1926

1       Nuclear Power Plant, correct?

2            A.   Yes, sir, that would be fair.  And I think

3       that has to be balanced then against those long term

4       benefits.

5            Q.   And with respect to making decisions about

6       what is best for customers, you would have more

7       confidence in customers making that decision than, say,

8       the utility, correct?

9            A.   No, I would not say that.  I think that is a

10       dangerous assumption to make, in that you have to

11       balance the impact of the near-term customer rate impact

12       with that long-term fuel benefit.  And sometimes we can

13       all be somewhat short-sighted in the importance of

14       investments like that.

15            Q.   You are familiar with the term paternalism,

16       correct?

17            A.   Yes, sir.

18            Q.   And that's somebody making a decision for you

19       because they know best, correct?

20            A.   Yes, sir.

21            Q.   So just to make sure I understand your answer,

22       you are saying that notwithstanding the customers'

23       objection to Levy, and the cost, and moving forward,

24       that you believe it still is in the customers' best

25       interest for this project to proceed because of the

FLORIDA PUBLIC SERVICE COMMISSION

1927

1       savings that will result in 2030 -- 2029, correct?

2            A.   What I would say -- I don't totally agree with

3       that.  What I would say, I think it is our job to

4       continue to try to inform the customers of what is the

5       long-term benefit of this investment that they are being

6       asked to make.

7            Q.   So you would agree that the customers in

8       exercising their judgment have a difference of opinion

9       with the company as to the wisdom, prudence, and

10       viability of the Levy plant, correct?

11            A.   I would agree that some customers here today

12       have expressed that opinion, yes, sir.

13            Q.   There haven't been any customers today that

14       have testified or given opening statements to say this

15       is great, we support this 100 percent?

16            A.   None that have testified here today; no, sir.

17            Q.   And you would also agree that ultimately the

18       judgment to be made about this rests with the five

19       people up here, correct?

20            A.   Yes, I would agree.  That's part of what the

21       statute requires is that we come in and have that

22       conversation with them each year around our actions and

23       the reasonableness and prudence of moving forward with

24       the project.

25            Q.   And the enterprise risk that we talked about,

FLORIDA PUBLIC SERVICE COMMISSION

1928

1       that's something that can be factored in.  They may view

2       it differently than Progress Energy, correct?

3            A.   That is correct, they certainly might look at

4       those differently.

5            Q.   Yes.  And if they do look at them differently

6       and they make a decision to say, you know, I'm not sure

7       this dog is gonna to hunt, or that this is feasible,

8       that would be something you would disagree with, but it

9       necessarily wouldn't be wrong, it would be a different

10       exercise of judgment, correct?

11            A.   It would be a different exercise of judgment.

12       I would think today based on where we stand today, I

13       don't think it would be the optimal decision, but it is

14       certainly a decision that the Commission could make.

15            Q.   And let me just -- I'm skipping around a

16       little bit, but let me flip back to the SEC document.

17            A.   Okay.

18            Q.   Just tell me your understanding of the word

19       option?

20            A.   Are you looking somewhere in the document or

21       just in general?

22            Q.   Well, not for this question, but tell me what

23       you understand option to be?

24            A.   More than one alternative.

25            Q.   So door number one, door number two, door

FLORIDA PUBLIC SERVICE COMMISSION

1929

1       number three, those would be options, correct?

2            A.   Correct.

3            Q.   So now to refer you to the document on Page 16

4       down, again, at the bottom right.

5            A.   Okay.  Now are you on -- oh, down at the

6       bottom right, 16.  Okay.

7            Q.   Under the section potential new construction,

8       the SEC filing says, and I quote, "While we have not

9       made a final determination on new nuclear construction,

10       we continue to take steps to keep open the option of

11       building one or more plants."  Is that a true and

12       accurate statement?

13            A.   Yes, I'd say it is.

14            Q.   And you don't disagree with that statement,

15       correct?

16            A.   No.  I think we have been pretty consistent in

17       saying that we have not at this point taken any action

18       that would be irreversible.  We continue to have a plan

19       of record that brings the plants in service in '21 and

20       '22, however, we come in front of the Commission each

21       year with our assessment of the reasonableness of moving

22       forward with the project and the prudence of the actions

23       we have taken to date.

24            Q.   Thank you.  I may take the Chairman up on his

25       offer on the editorializing at some point, but that's

FLORIDA PUBLIC SERVICE COMMISSION

1930

1       okay.

2            A.   Sorry about that.  They weren't easy yes/no

3       answers.

4            Q.   I want to go through a few things in your

5       testimony, and in the opening statement I said that I

6       thought you might agree, or I would have some questions

7       about intent, but you would agree that the intent to

8       move forward is probably properly characterized with a

9       little i, correct?

10            A.   No, I would not.

11            Q.   Notwithstanding the statement in the SEC that,

12       you know, you are looking at getting an option, or the

13       statement in the SEC filing that you are going to

14       reevaluate after you get the COL, you think that the

15       large I is appropriate?

16            A.   Yes, I do.  As I have previously discussed, we

17       are taking all the actions necessary to move forward

18       with the project above and beyond those required just to

19       get the license.  But as I answered in my previous

20       question, we are not taking any actions that are

21       irreversible, so we continue to do that evaluation year

22       over year.

23            Q.   Wouldn't you agree that a large I would have

24       been represented by a decision to move forward with the

25       project full steam ahead and get the equipment?  I mean,

FLORIDA PUBLIC SERVICE COMMISSION

1931

1       if I understand what you considered, there were, in

2       effect, three options.  One was to continue and store

3       the equipment, is that right, as one option?

4            A.   You're going to have to be a little more

5       specific.  If you are referring to the options that we

6       evaluated last year and that we briefed in front of the

7       Commission, there were three options in those analyses.

8       One was to continue the project full speed ahead, which

9       was a 36-month schedule; the second one was to cancel

10       the project; and I think the third was to move forward

11       with the longer-term partial suspension focusing work

12       activities on the license and other things necessary to

13       achieve a 2021 in-service.  It was that final option

14       that we selected and briefed the Commission on last

15       year.

16            Q.   And you filed testimony on that this year in

17       your March filing, correct?  I mean, I can point you to

18       it.  I've got it on Page 14, Line 23.

19            A.   Okay.

20            Q.   I'm sorry, I may have given you a wrong

21       reference.  I guess the point is the decision to

22       suspend, that was kind of the middle of the road

23       approach, was it not?

24            A.   I would say no.  It was, we think, the right

25       approach given the circumstances that faced the company

FLORIDA PUBLIC SERVICE COMMISSION

1932

1       at the time.  It was certainly not the easiest approach.

2            Q.   On the continuum of the three decisions to

3       full steam ahead, to cancel, or to suspend and then

4       reengage, you wouldn't say that that was kind of in the

5       middle of that continuum?

6            A.   It was in the middle of the continuum in terms

7       of the timing of project activities, if that's your

8       question.

9            Q.   You are testifying about intent.  At the end

10       of the day, you know, you are charged by who, the senior

11       management committee, with moving forward?

12            A.   The senior management committee via the

13       integrated project plan provides our authorization to

14       continue forward with the project, and, for lack of a

15       better term, appropriates the funding that's authorized

16       for the next period of the project.

17            Q.   So the intent is not your call, necessarily.

18       I mean, it's not your decision as to whether to move

19       forward or not.  You are interacting with the senior

20       management committee, you don't serve on it, and

21       whatever they say is kind of what you move forward and

22       execute, is that correct?

23            A.   I'll agree it's not my decision on whether the

24       project moves forward or not.

25            Q.   And on that senior management committee, how

FLORIDA PUBLIC SERVICE COMMISSION

1933

1       many people who are employed by Progress Energy Florida

2       serve on that committee?

3            A.   Well, you've got to kind of qualify that

4       answer.  There is two members technically, Vincent Dolan

5       and Michael Lewis (phonetic) that are directly serving

6       Progress Energy Florida as members of the senior

7       management committee.  But then there are also senior

8       management committee members that are part of the

9       service company that provide services and support to

10       Progress Energy Florida.

11            Q.   And you do not work for Progress Energy

12       Florida, correct; you work for Progress Energy, the

13       parent?

14            A.   I technically work for Progress Energy

15       Florida.

16            Q.   Let me walk through some portions of your

17       testimony.

18                 MR. MOYLE:  I mean, Mr. Chairman, I have some

19       additional questions.  I'm happy to pile through until

20       7:00, given the --

21                 CHAIRMAN GRAHAM:  Go ahead.

22                 MR. MOYLE:  Okay.

23       BY MR. MOYLE:

24            Q.   Let me refer you to Page 6, Line 18, of your

25       May testimony.

FLORIDA PUBLIC SERVICE COMMISSION

1934

1            A.   Page 6.  Okay.  I'm on Page 6, Line 18.

2            Q.   And I can take you to each place on this, or

3       we can just have the conversation.  Maybe I'll try to

4       have the conversation, and if we get stuck I'll take you

5       to the line and page.

6            A.   Okay.

7            Q.   But you talk about the involvement in the

8       Nuclear Energy Institute's new plant working group and

9       the nuclear plant oversight committee.  Those are trade

10       organizations, is that right?

11            A.   Not exactly.  They are industry organizations.

12       The Nuclear Energy Institute specifically works closely

13       with the Nuclear Regulatory Commission in crafting

14       regulation and implementation instructions.  I sit on

15       both the new plant working group, and I sometimes

16       substitute for Mr. Lyash on the new plant oversight

17       committee.

18            Q.   Are there costs associated with belonging to

19       those organizations?

20            A.   Yes, there are.

21            Q.   Do you know how much they are?

22            A.   I do not know, but they are not part of Levy

23       project costs, because we are members of the NEI as part

24       of our general nuclear business.

25            Q.   So those costs aren't ones that you look to

FLORIDA PUBLIC SERVICE COMMISSION

1935

1       ratepayers to fund?

2            A.   Other than as part of general base rate

3       requirements, no, sir, not as part of this proceeding.

4            Q.   All right.  And there were questions earlier

5       about carrying costs and things like that.  If I

6       understood your decision of last year it was to suspend

7       and try to go slow, and, if you could, save some

8       ratepayer dollars.  Is that a fair statement?

9            A.   One of the drivers around that decision was

10       recognizing the state of the economy in 2009 to lower

11       the customer rate impact until the economy began to

12       recover.

13            Q.   And you would agree the economy hasn't really

14       recovered a whole lot as we sit here today?

15            A.   Yes, I would.  And I talk about that in my

16       testimony that we are continuing to see relatively

17       anemic load growth.

18            Q.   Right.  So I guess just to be clear, so the

19       record is clear, you would agree that the economy has

20       not improved considerably since 2009?

21            A.   Yes.

22            Q.   Okay.  And on Page 14, Line 3, you have some

23       testimony in here about moving forward with your

24       conditions of site certification.

25            A.   I'm sorry, let me get there again.  Page 14?

FLORIDA PUBLIC SERVICE COMMISSION

1936

1            Q.   Yes.  Page 14, Line 3.  These conditions of

2       site certification that you are proposing to move

3       forward with and spend money on, those aren't

4       necessarily ones that have to be done in 2011 and 2012,

5       are they?

6            A.   Yes, sir, they are, as part of the --

7            Q.   And why do you say that?

8            A.   Because they were part of the agreement we

9       made with the State of Florida as part of the conditions

10       of certification when we went in front of the Department

11       of Environmental Protection and then the cabinet with

12       our state conditions.

13            Q.   And do you know how long those permits are

14       good for?

15            A.   I would have to -- I'd have to go look at the

16       specific data on each of these, but they were predicated

17       on the conditions that we agreed to in that SCA

18       proceeding, and they are in support of the project

19       schedule as it is articulated.

20            Q.   And I understand they very well may be

21       conditions that are in the permit, but there is not any

22       requirement that those conditions be fulfilled in 2011

23       and 2012, is there?

24            A.   Other than what we have agreed to in the

25       conditions of certification.  I mean, that's where the

FLORIDA PUBLIC SERVICE COMMISSION

1937

1       requirement is, and that's an agreement we made with the

2       state that we take seriously.

3            Q.   I understand that.  Do you know from a

4       standpoint of enforcement, I mean, those conditions of

5       certification have to be met and completed before the

6       power plant starts running, isn't that correct?

7            A.   I don't think that's correct.  Some of these

8       have to actually be completed in advance.  Things like

9       the start of construction or the first site

10       mobilization.  So you look at some of the things that

11       are, like, an example, threatening and endangered

12       species protection.  There is work that we need to do

13       now to survey the number of gopher tortoises on the Levy

14       site.

15            Q.   And I don't -- you know, we could get into the

16       details on all of these about what is entailed, but even

17       assuming that they have to be done before the start of

18       construction, when is construction going to start at the

19       very earliest?

20            A.   2013.  That's two years away.

21            Q.   Well, that's assuming -- I thought you said

22       you're going to get your COL in mid-2013, and that was

23       your point that you were using for planning purposes,

24       right, mid-2013?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1938

1            Q.   You have talked a lot about the transmission

2       study.  It was a $400,000 item, is that right?

3            A.   Yes, sir.

4            Q.   Are you aware that any time a new generation

5       unit wants to be built and come on-line that they have

6       to perform a transmission study?

7            A.   Yes, sir.  And I know that they have to apply

8       to the FRCC in terms of how they are going to fit into

9       the queue.

10            Q.   Right.  And you said in your testimony it's a

11       static situation.  I mean, transmission changes as

12       assets come on-line and go off-line, correct?

13            A.   I think I said it's not a static condition.

14       It continues to change.  That was my point.

15            Q.   I'm sorry.  And, given that, wouldn't it make

16       sense rather than to move forward with the transmission

17       study now, if the plant is not coming on-line at the

18       earliest until 2021 or '22 to defer on the transmission

19       study until you're a little closer in time to the actual

20       plant coming on-line?

21            A.   No, it would not.  And the reason for that is

22       the critical path that gets you to the point where you

23       are able to provide backfeed power to the plant for

24       start-up.  And when you work back from that schedule on

25       a critical path, you have to know what the transmission

FLORIDA PUBLIC SERVICE COMMISSION

1939

1       work requirements will be in 2012.

2            Q.   Are we going to -- do you think it's likely

3       that we will be here a few years from now having a

4       discussion about a need for another transmission study

5       in the year 2018, give or take?

6            A.   Based on our current plan of record, no.

7            Q.   So this is the last transmission study, based

8       on your current plan of record, that we'll ever get to

9       talk about?

10            A.   It's the last transmission study that we will

11       need to support a 2021 in-service.

12            Q.   On Page 19, I've got it on Line 19, you state,

13       quote, "The negotiations with respect to amending the

14       EPC agreement to include these design change proposals,

15       therefore, may impact the LNP schedule and the LNP total

16       project costs."

17                 Am I correct in assuming that the impact would

18       be negative in terms of impacting it with regard to

19       having the costs go up and the schedule go out?

20            A.   That's correct.

21            Q.   And I would be correct, also, would I not, in

22       that the potential impact on costs could be significant?

23       Significant, let's say more than $100 million?

24            A.   Yes, but if I could explain.  We have also

25       incorporated that into our cost estimate as one of the

FLORIDA PUBLIC SERVICE COMMISSION

1940

1       factors we considered as part of our contingencies.

2            Q.   And as we sit here today, you don't have these

3       issues negotiated out, do you?

4            A.   No, sir.  That's part of the reason to begin

5       the negotiations in the timing that we discuss in my

6       testimony.

7            Q.   Page 21.

8            A.   Okay.

9            Q.   You reference the consortium negotiations,

10       correct?

11            A.   I'm sorry, what --

12            Q.   This is on Line 3.  As you have previously

13       testified, the current total project cost estimate is

14       dependent upon, among other things, consortium

15       negotiations.

16            A.   Let's go back and look at this statement.

17       That's correct.

18            Q.   And there's something called estimates, on

19       cost estimates Class IV and Class V.  What are Class IV

20       and Class V estimates?

21            A.   In the standard that we use as part of

22       Progress Energy, you will see in a lot of our documents

23       a reference to Class IV or Class V estimates as part of

24       the American Association for Advancement of Cost

25       Engineering.  We tend to qualify an estimate as a Class

FLORIDA PUBLIC SERVICE COMMISSION

1941

1       IV or Class V before we have a final contract

2       negotiation or final engineering complete, and for the

3       Levy project we have done just that.  We provided a band

4       around the expected case, qualified it as a Class IV or

5       Class V estimate until such time as we have completed

6       final negotiations and move forward with the project.

7            Q.   And as you move forward in these negotiations,

8       do you get more detail to the people that are giving you

9       pricing as compared to the Class IV or Class V that you

10       currently have?

11            A.   Yes, but one of the advantages we had when we

12       did the estimates associated with the change in schedule

13       was the fact that we had an existing contract with terms

14       and conditions and price agreements in it, so we were

15       well informed in performing that estimate.  But what

16       this statement is applying to is the fact that we still

17       have to negotiate the final from those two.

18            Q.   Okay.  And last week during the FPL case, I

19       think there was testimony that somebody said, you know,

20       as you get closer and you get more detail associated

21       with projects, that typically drives the cost up.  Would

22       you agree with that general proposition?

23            A.   No.  You have to define drives the cost up

24       relative to what.

25            Q.   Relative to a current condition.

FLORIDA PUBLIC SERVICE COMMISSION

1942

1            A.   Well, if current condition is current

2       estimate, then part of the reason to do good estimating

3       up front is to try to include contingencies for things

4       that could drive the cost up.  That's why in our

5       detailed estimate we not only provide an expected case,

6       but a range around that expected case to deal with that

7       eventuality.

8                 MR. MOYLE:  I would like to have a minute.  I

9       may make a few revisions.

10                 CHAIRMAN GRAHAM:  Sure.  Would you like to

11       move on to Mr. Whitlock and come back to you?

12                 MR. MOYLE:  Sure.

13                 MR. WHITLOCK:  Thank you, Mr. Chairman.

14                          CROSS EXAMINATION

15       BY MR. WHITLOCK:

16            Q.   Good evening, Mr. Elnitsky.

17            A.   Good evening, Mr. Whitlock.

18            Q.   How are you, sir?

19            A.   Good.

20            Q.   I wanted to briefly -- I am going to try to

21       pare down what I originally intended to do, given the

22       hour here, but I want to revisit this issue of intent

23       here.  And as Mr. Moyle had asked you, you said you were

24       here for opening statements today, correct?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1943

1            Q.   And did you hear me say that it's not a matter

2       of when, it's a matter of if in regards to whether

3       Progress will actually construct the Levy nuclear

4       project?

5            A.   Yes, I did.

6            Q.   And is that an accurate characterization?

7            A.   No, it's not.

8            Q.   How so?

9            A.   We have, as I mentioned, we have a plan of

10       record to go forward with when the project would come

11       in-service and we are proceeding with those activities

12       necessary to make that schedule a reality.

13            Q.   Okay.  I appreciate that answer, and I'm very

14       familiar with the program of record.  Do you have

15       Exhibit 206 in front of you still?

16            A.   I'm sorry?

17            Q.   The excerpt from the SEC filings.

18            A.   Okay.  Let me just get back to it here.  Okay.

19            Q.   If I could, I'll refer you to the 10K which

20       was filed on February 28th of 2011.  It's about halfway

21       through the document.

22                 CHAIRMAN GRAHAM:  If you can refer to the

23       numbers in the bottom right-hand corner.

24                 MR. WHITLOCK:  Certainly, Mr. Chairman.

25

FLORIDA PUBLIC SERVICE COMMISSION

1944

1       BY MR. WHITLOCK:

2            Q.   Page 15 Bates-stamped at the bottom, Mr.

3       Elnitsky.

4            A.   Okay.

5            Q.   In the second to the last full paragraph

6       there, the first sentence says, "Although we have not

7       made a final determination on new nuclear generation,"

8       correct?

9            A.   I'm sorry, where are you, again?

10            Q.   The second paragraph from the bottom.

11            A.   Okay.

12            Q.   Could you read that first sentence for me out

13       loud, please?

14            A.   Yes.  It says, "Although we have not made a

15       final determination on new nuclear construction, we have

16       taken steps," and then it goes on.

17            Q.   Okay.  And then the very last sentence of

18       that -- of that same paragraph says, "If the licensing

19       schedule remains on track, and if the decision to build

20       is made," correct?

21            A.   That's correct.

22            Q.   So the decision to build, as we sit here

23       today, has not been made, correct?

24            A.   The final decision and an irreversible

25       decision has not been made.

FLORIDA PUBLIC SERVICE COMMISSION

1945

1            Q.   Thank you.  So it's not a matter of when, it's

2       a matter of if, I'll ask you again, correct?

3            A.   I disagree.

4            Q.   Mr. Elnitsky, we just established that the

5       final decision of whether to build the Levy nuclear

6       project has not been made, correct?

7                 MR. WALLS:  Objection, argumentative.

8                 CHAIRMAN GRAHAM:  I've got to overrule.

9                 MR. WHITLOCK:  Thank you.

10                 THE WITNESS:  No, I think what we established

11       was that we have not taken any actions at this point

12       that are irreversible.  We continue to do all the things

13       necessary in good project management to move the

14       schedule forward on the current plan.

15       BY MR. WHITLOCK:

16            Q.   It is illogical, is it not, Mr. Elnitsky, to

17       say that you intend to do something when you haven't

18       made the final decision to actually do that thing?

19            A.   It would be equally illogical not to do the

20       steps necessary to do that thing --

21                 MR. WHITLOCK:  Mr. Chairman, with all due

22       respect, that was not my question.

23       BY MR. WHITLOCK:

24            Q.   Mr. Elnitsky, it's a simple yes or no, and if

25       you want to then elaborate.

FLORIDA PUBLIC SERVICE COMMISSION

1946

1                 It would be illogical, would it not, to say

2       that you intend to do something when you haven't made

3       the actual final decision to do that thing?  That would

4       be illogical, would it not?

5            A.   Yes, but it also would be illogical not to do

6       the actions necessary to move forward with the project

7       on the schedule that we've articulated.

8            Q.   I appreciate your yes answer.  Thank you.

9                 Mr. Moyle had referred you to some language in

10       this same Exhibit 206.  The page was Bates-stamped 16 at

11       the bottom.

12            A.   I'm sorry, which one are you on now?

13            Q.   The same exhibit, SEC Filing Excerpts, 206,

14       and the page with the Bates-stamp 16 at the bottom?

15            A.   Okay.

16            Q.   There is a heading there that says potential

17       new construction?

18            A.   I see it.

19            Q.   And it says, "While we have not made a final

20       determination on new nuclear construction, we continue

21       to take steps to keep open the option of building one or

22       more plants," correct?

23            A.   That's correct.

24            Q.   Okay.  And you would also agree with me, in

25       addition to the fact that it would be illogical to

FLORIDA PUBLIC SERVICE COMMISSION

1947

1       intend to do something before you have actually decided

2       to do it, that there is a difference in intending to

3       create an option and intending to exercise that option,

4       would you not?

5            A.   Is the question is there a difference between

6       exercising an option and intending to exercise it?

7            Q.   A difference in intending to create or

8       preserve an option and intending to exercise the same

9       option.  There's a difference in those two things, is

10       there not?

11            A.   Yes.

12            Q.   Thank you.

13                 While we still have Exhibit 206 in front of

14       us, I believe Mr. Sayler had you read several -- it was

15       the same sentence in several different places earlier.

16       I'm looking at the page with the Bates stamp 4 at the

17       bottom?

18            A.   Okay.

19            Q.   The very last two sentences there.  It says,

20       if the licensing schedule remains on track, and if the

21       decision to build is made, the first of the two proposed

22       units, so on and so forth.  Do you see that?

23            A.   Yes, I do.

24            Q.   And I believe you testified that that was

25       consistent with the program of record earlier today,

FLORIDA PUBLIC SERVICE COMMISSION

1948

1       correct?

2            A.   That's correct.

3            Q.   Okay.  And, in fact, at Page 5 of your

4       testimony, on Line 19, you referred to the company's

5       decision last year to execute Amendment III to the EPC.

6       You refer to that action allowed the company to

7       implement the COL focused option, correct?

8            A.   I'm sorry, where are you?

9            Q.   Page 5 of your May 2nd testimony, Lines 18

10       through 19.  And I apologize, I didn't let you get

11       there.

12            A.   That's okay.

13            Q.   I'll repeat the question, if you need me to.

14            A.   That's correct.  My testimony says that

15       exercising the decision we made last year to move

16       forward on a slower schedule basically allowed us to

17       implement the COL license option while maintaining

18       near-term costs -- minimizing near-term costs and

19       maintaining favorable terms and levels of risk of the

20       EPC agreement.

21            Q.   And actually it says COL-focused option, does

22       it not?

23            A.   COL focus, that's correct.

24            Q.   Okay.  That's the program of record, COL

25       focused option?

FLORIDA PUBLIC SERVICE COMMISSION

1949

1            A.   That's correct.

2            Q.   Okay.  I want to talk a little bit about

3       feasibility.  Let's see here.  If I could direct you to

4       Page 26 of your May 2nd testimony, please?

5            A.   Okay.

6            Q.   And actually we will go ahead and move on over

7       to Page 27.  And I believe Mr. Moyle had asked you that

8       in terms of the company's evaluation of enterprise risk

9       you generally group them into favorable, neutral, or

10       unfavorable, correct?

11            A.   That's correct.

12            Q.   Okay.  And on Page 28, you identify one

13       favorable trend as the company's access to capital,

14       correct?

15            A.   One of the favorable trends, correct.

16            Q.   Right.  Okay.  Now, immediately after that you

17       go on to say on Line 17, "This positive development must

18       be tempered, however, because it depends on the merger

19       of the two companies which has not yet occurred,"

20       correct?

21            A.   Correct.

22            Q.   Okay.  And then at the bottom of the page

23       starting on Line 20, you say, "As a result, during 2011

24       and until the closing, the two companies will continue

25       to operate as separate entities and the merger has no

FLORIDA PUBLIC SERVICE COMMISSION

1950

1       impact on the company or the LNP," correct?

2            A.   That's correct.

3            Q.   Okay.  So as we sit here today, you stated

4       that the access to capital is a favorable trend, but

5       then you go on to say even on the same page that the

6       merger has no impact on the company of the Levy nuclear

7       project.

8            A.   During 2011, that's what that says.  After

9       2011, it certainly does.

10            Q.   Well, the Commission is making a determination

11       here in 2011, correct, as to reasonableness or prudence

12       of certain costs, correct?

13            A.   Correct, tempered by longer-term perspectives

14       which these enterprise risks provide.

15            Q.   Sure.  You then go on the next page to further

16       temper your positive trending of this, or the fact that

17       you label this at favorable by noting that there were

18       some other cautionary notes regarding access to capital,

19       is that correct?

20            A.   Is there a specific section of this answer

21       that you are referring to?

22            Q.   Well, you can look on Page 29, Line 4, where

23       you say, yes, there are other cautionary notes.  Do you

24       see that?

25            A.   That's correct.

FLORIDA PUBLIC SERVICE COMMISSION

1951

1            Q.   Okay.  And those would include the previous

2       adverse rating actions of some of the credit agencies in

3       2009 and 2010, correct?

4            A.   Correct.

5            Q.   And then you go on on Page 30 to talk about

6       the recent problems the company has had with Crystal

7       River 3, correct?

8            A.   That is correct.  On Page 30 I talk about the

9       potential impacts of Crystal River 3.

10            Q.   Okay.  So given the fact that the merger has

11       no impact on the Levy nuclear project this year, and

12       given these other cautionary notes, wouldn't you agree

13       that it is a bit disingenuous to turn this access to

14       capital as a favorable enterprise risk?

15            A.   No, I would not.

16            Q.   How so?

17            A.   Because one of the things that you know I'm

18       sure, Mr. Whitlock, about rating agencies is perception

19       is sometimes as important as reality.  And in this fact,

20       what you will see in the exhibits is those rating

21       agencies look at what they see as a merger that will

22       move forward and would provide positive benefit in terms

23       of a company that size being able to access capital.  I

24       qualify that, as you accurately describe, by the fact

25       that the merger has to be consummated.

FLORIDA PUBLIC SERVICE COMMISSION

1952

1            Q.   So you have deemed that a favorable enterprise

2       risk, but it's by your own testimony tampered by these

3       other conditions, if you will?

4            A.   Yes, I think as I describe in my testimony

5       that I think the testimony speaks for itself as it is

6       written.

7            Q.   Thank you.  On Page 31, you were asked were

8       there any other favorable trends in the LNP enterprise

9       risk.  Do you see that?

10            A.   Yes, I do.

11            Q.   And I think you talk about the near-term

12       impact on customer bills?

13            A.   That's correct.

14            Q.   And I think we have already clearly

15       established that once we pass out of 2012 and go to 2013

16       there is going to be -- I think you even referred to it

17       as a significant increase in customer bills, correct?

18            A.   That's correct.

19            Q.   So while there might be some near-term

20       benefit, by 2013 that's is going to -- that positive

21       enterprise risk will have essentially disappeared,

22       correct?

23            A.   Correct.

24            Q.   Thank you.  And I don't want to beat a dead

25       horse here, because we have talked about this several

FLORIDA PUBLIC SERVICE COMMISSION

1953

1       times today, on Page 43, I believe it's 43, you talk

2       about some of the unfavorable trends.

3            A.   Okay.

4            Q.   And I believe there you talk about a lack of

5       cost of carbon, correct?

6            A.   Correct.

7            Q.   And low natural gas prices, correct?

8            A.   Correct.

9            Q.   And those are, as you have testified before,

10       two key drivers in the qualitative and quantitative

11       feasibility analysis?

12            A.   That's correct.

13            Q.   Okay.  Do you have the exhibit before you with

14       the CPVRR analyses?  I believe it's Exhibit Number 208,

15       I have it marked.  And I apologize to be shuffling you

16       around so much.

17            A.   No.  I have the CPVRR analysis that is filed

18       as exhibit -- it would be JE-7 in my May 2nd testimony.

19            Q.   Sure.  We can look at that.

20            A.   I think that's the same thing.

21            Q.   Yes, we can look at that one.  JE-4?

22            A.   JE-4, yes.

23            Q.   Okay.  Now, you would agree with me, would you

24       not, that based on what JE-4 shows us, in the low fuel

25       reference case the LNP is not economically feasible in

FLORIDA PUBLIC SERVICE COMMISSION

1954

1       12 out of 15 cases, correct?

2            A.   That's correct.

3            Q.   And the low fuel case would be essentially as

4       conditions exist today, a low price of natural gas,

5       correct?

6            A.   No.

7            Q.   Would you explain, please?

8            A.   It also would assume that those low fuel

9       prices remain in effect for the 60-year life of the

10       plant.

11            Q.   Okay.  But they have been trending that way

12       since the determination made in 2008, correct?

13            A.   That's correct.

14            Q.   Okay.  And staying in the low-fuel case, the

15       three cases where the LNP is economically feasible, it's

16       only so if you assume a high cost of carbon, correct?

17            A.   That's correct.

18            Q.   And as we sit here today, we have no cost of

19       carbon, correct?

20            A.   That's correct.

21            Q.   Okay.  In the mid-fuel reference case, the LNP

22       is only economically feasible if you include a cost of

23       carbon, correct?

24            A.   I'm sorry, say that again.  I missed part of

25       the comment.

FLORIDA PUBLIC SERVICE COMMISSION

1955

1            Q.   Okay.  In the mid-fuel reference case, in

2       order for it to appear -- for it to make the LNP appear

3       economically feasible, you have to include a cost of

4       carbon, correct?

5            A.   Correct.

6            Q.   And as we have just established, as we sit

7       here today we don't have a cost of carbon, do we?

8            A.   That's correct.

9            Q.   Okay.  And if we assume no cost of carbon as

10       you have done in this CPVRR, the LNP is not economically

11       feasible in 24 out of 27 cases, is that accurate?

12            A.   So you are looking on Page 8 across each of

13       the different levels of ownership, is that what you're

14       looking at?

15            Q.   That's correct, right.  For the no CO2, right.

16            A.   Yes, I would agree across the three different

17       cases of ownership shown here that in a no carbon case

18       there is only three scenarios where --

19            Q.   And those are the high fuel reference cases,

20       right?

21            A.   That's correct.

22            Q.   So -- thank you.

23                 There has been a fair amount of discussion

24       today, Mr. Elnitsky, about the project cost and

25       in-service dates.  I understand what the program of

FLORIDA PUBLIC SERVICE COMMISSION

1956

1       record is, but certainly it is not your testimony here

2       today that those costs are set in stone or that the 2021

3       and 2022 projected in-service dates are set in stone,

4       correct?

5            A.   That's correct.

6            Q.   And if those -- we'll start with the

7       in-service dates.  If those dates were to change, more

8       likely than not they would be pushed out into the

9       future, is that accurate?

10            A.   I would have to qualify by what is it that is

11       causing the change.  There could be things that would

12       cause you to want to bring that plant in-service sooner,

13       although I will admit that we are about at the limits of

14       how quickly we can bring that plant on-line.

15            Q.   And that's kind of what I'm getting at.  The

16       2021/2022 is probably the earliest practical dates that

17       you could reasonably bring those plants into service,

18       correct?

19            A.   Based on the current license and schedule,

20       that's correct.

21            Q.   Okay.  So the answer to my original question

22       would be yes?

23            A.   That's correct.

24            Q.   Okay.  And in regards to the project costs,

25       based on the fact that we know if the in-service dates

FLORIDA PUBLIC SERVICE COMMISSION

1957

1       are going to shift, it's going to be into the future,

2       the cost is only going to go up, correct?

3            A.   Based on escalation rates, yes, that would be

4       correct.

5                 MR. WHITLOCK:  If I could just have one

6       minute, Mr. Chairman.

7                 CHAIRMAN GRAHAM:  Sure.  Do you want to go

8       back to Mr. Moyle?

9                 MR. WHITLOCK:  That would be great.  Thank

10       you.

11                     CONTINUED CROSS EXAMINATION

12       BY MR. MOYLE:

13            Q.   Just a few more.  Let me take you to the

14       confidential document that OPC used.

15            A.   207?

16            Q.   That's right, 207, the one with the red cover

17       on it, and take you to Page 20?

18            A.   Okay.

19            Q.   And it's entitled scenario implications for

20       key plan components.  Are you with me?

21            A.   Yes, sir.

22            Q.   And it's listed as a moderate change.  That's

23       not confidential, right?

24            A.   No.

25            Q.   And with respect to Levy, nothing with respect

FLORIDA PUBLIC SERVICE COMMISSION

1958

1       to Levy is confidential, is that right?

2            A.   No, that's correct.

3            Q.   So this is a document that you shared with

4       your senior management group, is that right?

5            A.   Yes.  This was one of the documents in the

6       series that was discussed at the senior management

7       retreat in August.

8            Q.   Okay.  And this snapshot for Levy, it says it

9       is a preferred resource, but depending on robust policy

10       support, correct?

11            A.   Correct.

12            Q.   And would I be correct that robust policy

13       support means continuing to get the dollars you're

14       seeking and continuing to have the ability to get the

15       advanced recovery through the Florida Statute, is that

16       right?

17            A.   No.  I think it's actually bigger than that,

18       too.  It would be legislative support, regulatory

19       support around the licensing activities, policy support

20       around DOE loan guarantees, and other factors that

21       effect the enterprise risks associated with the project.

22       It's not just about recovery.

23            Q.   All right.  And for your snapshot of BAU,

24       that's business as usual?

25            A.   Yes.

FLORIDA PUBLIC SERVICE COMMISSION

1959

1            Q.   You reached the conclusion that I assume that

2       it is not economic presently due to low gas and no

3       greenhouse gas, is that correct?

4            A.   Yes, but it could use some qualification, if

5       you will allow.

6            Q.   Why don't I let your lawyer qualify it further

7       on and we'll move on.

8            A.   Okay.

9            Q.   You were asked just briefly access to capital,

10       you had some questions about that.  Did I understand

11       correctly that after the merger that this new combined

12       entity will have three new nuclear power projects going?

13            A.   No, that's not correct.

14            Q.   Okay.  Well, right now as we sit here the

15       company, Progress Energy has two, correct, one in the

16       Carolinas and one in Florida?

17            A.   You're going to have to define how a project

18       is going.  So if we are talking about projects that are

19       in licensing activities, yes.  If we are talking about

20       projects that have EPC contracts and are executing other

21       actions necessary to move forward with construction,

22       then there is but one.

23            Q.   Let's use the licensing.  That's sort of the

24       first step, correct?

25            A.   Correct.

FLORIDA PUBLIC SERVICE COMMISSION

1960

1            Q.   Okay.  So as we sit here today, Progress

2       Energy has a project in North Carolina, is that right?

3            A.   A licensing project, correct.

4            Q.   Okay.  Are you responsible for that?

5            A.   Yes, I am.

6            Q.   And it also has one in Florida, correct?

7            A.   Correct.

8            Q.   And Duke also has a licensing project moving

9       forward, correct?

10            A.   That's correct.

11            Q.   And where is that, South Carolina?

12            A.   That is in South Carolina.  It's what is

13       called the Lee Station.

14            Q.   All right.  Are you aware of any other entity

15       that has three separate stand-alone new nuclear projects

16       moving forward?

17            A.   Three licenses?

18            Q.   Yes.

19            A.   Other than TVA, I don't think so.

20            Q.   And TVA, that's kind of a governmental entity,

21       isn't it?

22            A.   Yes, but they have to go through a lot of the

23       same licensing wickets that anyone else does.

24            Q.   And after the merger, if I understand it, the

25       new combined entity will be the largest electric company

FLORIDA PUBLIC SERVICE COMMISSION

1961

1       in the country, is that right?

2            A.   Yes, sir.  I think by most of the metrics,

3       such as generation capacity, customers, et cetera.

4            Q.   And the second largest will be Southern?

5            A.   I think that's correct.

6            Q.   Okay.  And Southern, as we sit here today, how

7       many licenses do they have for new nuclear?  Just one,

8       correct?

9            A.   That's correct.

10            Q.   And that's Vogtle?

11            A.   Well, they actually have a license and an

12       ongoing project with a signed EPC contract.

13            Q.   Okay.  But they only have one, correct?

14            A.   That's correct.

15            Q.   So with respect to the favorable trend about

16       being access to capital, did you consider when you made

17       this statement the fact that after the merger that there

18       will be three new nuclear projects moving forward in the

19       new combined entity?

20            A.   No.  What I considered was based on what

21       Moody's and S&P reported in their ratings relative to

22       the Levy project, since that's the only project that

23       actually has an EPC contract and is moving forward with

24       a plan of record.

25            Q.   Do you know if they considered the fact that

FLORIDA PUBLIC SERVICE COMMISSION

1962

1       there will be three new nuclear projects moving through

2       the system?

3            A.   I don't know.  It wasn't clear in their

4       write-up.

5            Q.   Okay.  And basically your comments about

6       favorable trends and access to capital, that all relies

7       on what the lawyers like to say is hearsay, right?  It's

8       a statement outside of this proceeding that's provided

9       by another.  I mean, those Moody's statements, nobody

10       from Moody's has come here, nobody from Standard and

11       Poor's has come here.  All of your testimony about

12       access to capital relies wholly on what the rating

13       agencies have said in documents, correct?

14                 MR. WALLS:  I'm going to object to the

15       statements include in the question.  It's irrelevant and

16       not part of the question.  But he can answer the last

17       part of the question.  Mr. Moyle is not here to testify.

18                 MR. MOYLE:  I can, I think, rephrase.

19       BY MR. MOYLE:

20            Q.   Is your testimony about the favorable trend in

21       access to capital wholly dependent on the written

22       documentation provided by the rating agencies?

23            A.   No, it's primarily based on that written

24       documentation and the ongoing discussions between our

25       financial leaders and the financial community.

FLORIDA PUBLIC SERVICE COMMISSION

1963

1            Q.   So it's primarily based on that?

2            A.   My testimony is, yes, sir.

3            Q.   Page 49, Line 22.

4            A.   I'm sorry, where are you in my testimony?

5            Q.   Back to your May testimony.

6            A.   Okay.

7            Q.   So am I correct in assuming that when you do

8       cost sensitivities, you did them on the low end at

9       15 percent and the high end at 25 percent, because it's

10       more likely that the costs are going to go up?  That's

11       the basis for that, correct?

12            A.   No, it's -- no.

13            Q.   They taught me in law school not to ask why,

14       but I'll ask why?  (Laughter.)  I'm just trying to be

15       short.

16            A.   The reason it's not is it is also informed by

17       the fact that the actual cost estimate that we have

18       provided has an expected band on it.  So the low end of

19       that band is down like 13 percent, so that's what is

20       setting the low end of the expectations around the CPVRR

21       analysis, and that's consistent with what we have done

22       each year.

23            Q.   All right.  You had mentioned a little earlier

24       along about you had some discussion about the economy.

25       That's Page 33, correct?

FLORIDA PUBLIC SERVICE COMMISSION

1964

1            A.   Let me get back there real quick.  Page 33,

2       I'm there.

3            Q.   Up on Line 3, Florida's unemployment is higher

4       than the national average, and the housing market

5       continues to decline on nearly every measure, correct?

6            A.   That's correct.

7            Q.   And as we sit here today, that's still

8       accurate, true?

9            A.   That's correct.

10            Q.   If hasn't gotten any better.  If anything, it

11       has probably gotten worse, given the results of the

12       situation last week with the stock market and some other

13       things?

14            A.   I don't know if it has gotten better or worse

15       in the last week, but I'll stand by my testimony that it

16       has not begun to improve.

17            Q.   It hasn't improved?

18            A.   That's correct.

19            Q.   On Page 32, Line 6, you have a sentence that

20       says the customers' ability to pay for and support new

21       nuclear development will, of course, be tested again in

22       future years.  I assume that you would agree that it has

23       already been tested, the customers' willingness to pay

24       for and support new nuclear has already been tested,

25       correct?

FLORIDA PUBLIC SERVICE COMMISSION

1965

1            A.   Yes, I would agree that one of the factors

2       that influenced our decision last year was the

3       customers' ability to absorb rate increases during a

4       down economy.

5            Q.   And when you say tested again in future years,

6       are you referring to 2013/2014 when the costs start

7       going up?

8            A.   That's correct.

9            Q.   Wouldn't you agree it's a bad time to be

10       moving forward with the Levy project right now with the

11       economy in Florida, as you have testified, with the high

12       unemployment, the housing markets not moving forward,

13       that in 2013/2014 it is really not a good time to be

14       moving forward with new nuclear as it relates to impacts

15       on customers?  You would agree with that, correct?

16            A.   I would say no.  I will agree that it is going

17       to have a significant impact on customers, but I think

18       the decision about whether or not to move forward has to

19       be weighted with a set of other factors, as well.

20            Q.   And your message to customers is sort of, you

21       know, we know it is going to be tough, you have just got

22       to suck it up.  I mean, that's sort of the bottom line

23       on it, correct, because there will be benefits way down

24       the road in 2029?

25            A.   That's not what I said, and that's not what I

FLORIDA PUBLIC SERVICE COMMISSION

1966

1       would say to customers.  As I said earlier, I think it

2       is our responsibility to help educate customers about

3       the long-term benefits of a project like this.

4            Q.   Briefly, on Exhibit 205, your letter of

5       December 14th, 2010?

6            A.   I have it.

7            Q.   On the first page you state current schedule

8       based on economic needs are to complete LNP with a

9       commercial in-service date in 2021 or later, correct?

10            A.   I'm sorry, will you show me where you are?  I

11       lost your place.

12            Q.   Sure.  The first page.

13            A.   Okay.

14            Q.   Last paragraph, second sentence from the

15       bottom.

16            A.   Yes, current schedule based on economic -- I

17       see it, yes, sir.

18            Q.   Okay.  What were you referencing when you said

19       economic needs?  Was that the company's economic needs?

20            A.   No, that was really just a broader descriptor

21       around the load and growth needs in Florida.

22            Q.   The load is not really growing in Florida

23       right now, correct?

24            A.   No, but that was why we were saying the

25       current schedule based on economic needs.  Again,

FLORIDA PUBLIC SERVICE COMMISSION

1967

1       looking at all the things we did last year as part of

2       making that decision to move slower, including what we

3       anticipated with load growth would necessitate the

4       in-service date in 2021.

5            Q.   There is a legislative -- I guess it's

6       judicial interpretation that says you have got to give

7       words their meaning, and you don't assume superfluous

8       words.  When you said or later, that's not superfluous.

9       That was a conscious decision to indicate that the

10       commercial in-service date would be 2021 or later,

11       correct?

12            A.   That's correct, but recognizing the time frame

13       in which this letter was written as part of that.

14                 MR. MOYLE:  Thank you.  It has been a long day

15       for those of us at this table, and I assume the case may

16       be similar for you.

17                 THE WITNESS:  I love talking about this stuff,

18       you know that.

19                 MR. MOYLE:  I have nothing further.

20                 MR. WHITLOCK:  Mr. Elnitsky, I have nothing

21       further.  Thank you.

22                 Thank you, Mr. Chairman.

23                 CHAIRMAN GRAHAM:  Okay.  Staff, I take it you

24       have questions?

25                 MR. YOUNG:  Sir, after about six hours of Mr.

FLORIDA PUBLIC SERVICE COMMISSION

1968

1       Elnitsky, I think he answered our questions.  No

2       questions.

3                 CHAIRMAN GRAHAM:  Anybody from the Commission

4       board that has questions?  Okay.  Before we get started,

5       the question I have is can you finish your questions in

6       the next 20 or 25 minutes, or should we start your

7       questions tomorrow?

8                 COMMISSIONER EDGAR:  It will be closer to

9       five.

10                 CHAIRMAN GRAHAM:  Okay.

11                 COMMISSIONER EDGAR:  In other words, I can do

12       mine in less than five minutes.

13                 CHAIRMAN GRAHAM:  Okay.  Commissioner Edgar.

14                 COMMISSIONER EDGAR:  Good evening.

15                 THE WITNESS:  Good evening, Commissioner.

16                 COMMISSIONER EDGAR:  At the very beginning of

17       your March 1st testimony, as prefiled, you say that you

18       report directly to Jeff Lyash.  Is that still the case?

19                 THE WITNESS:  That's still the case.  Excuse

20       me; no, it is not the case.  Administratively, I report

21       to Paula Simms.  For the purposes of the Levy project,

22       though, I report to Jeff Lyash, as the senior executive

23       for this project.  Basically, I have multiple bosses.

24       Don't we all.

25                 COMMISSIONER EDGAR:  I can relate.  Is Mr.

FLORIDA PUBLIC SERVICE COMMISSION

1969

1       Lyash still an employee of Progress Energy Florida?

2                 THE WITNESS:  No, he is not.  I think he is

3       now technically an employee of Progress Energy, the

4       holding company.  That is subject to check, though.  I

5       know he is not an employee of Progress Energy Florida.

6       I think he would now be considered part of the holding

7       company, or service company, rather.

8                 COMMISSIONER EDGAR:  Is he still the executive

9       sponsor for the Levy project?

10                 THE WITNESS:  Yes, he is.  As the executive

11       vice-president in charge of energy supply, he is

12       responsible for the new generation assets, including

13       Levy.

14                 COMMISSIONER EDGAR:  By saying responsible for

15       new generation assets, including Levy, can you elaborate

16       a little bit as to what his role is to the Levy project,

17       more specifically regarding your use of the term

18       executive sponsor in your testimony?

19                 THE WITNESS:  Yes, ma'am.  He is the chair of

20       all the oversight activities associated with the

21       project, so he reports to the board of directors for the

22       project.  He is the senior member of the SMC that is

23       engaged on a day-to-day basis with the project.  He is

24       also the chair of a couple of lower governance meetings.

25       We have a quarterly program performance review meeting

FLORIDA PUBLIC SERVICE COMMISSION

1970

1       that he is responsible for participating in and

2       overseeing, and then as well as periodic participation

3       in things like our monthly project execution reviews.

4       So he basically has a day-to-day -- the way I would

5       describe it is day-to-day operational control of the

6       project.

7                 COMMISSIONER EDGAR:  And your use of the term

8       just now of day-to-day operational control of the

9       project, do you believe that that involves daily work on

10       this project in his role?

11                 THE WITNESS:  In one form or another, yes,

12       ma'am.

13                 COMMISSIONER EDGAR:  I'm going to move on.

14       And I don't think you need to go there, but on Page

15       10 of your May prefiled testimony, you discuss the NRC's

16       review of the AP1000, and state that a final rule

17       approving the AP1000 design should be issued by

18       September of 2011.  I know I have read somewhere that

19       the NRC has recently approved the AP1000 design.  Can

20       you tell me if that is an accurate statement or not?

21       And if it is or is not, how that process fits in with

22       this September 2011 rulemaking.

23                 THE WITNESS:  Yes, ma'am.  That is different

24       than the condition as it existed when I wrote my

25       testimony, so what you saw last week was the staff had

FLORIDA PUBLIC SERVICE COMMISSION

1971

1       made their final recommendation on what's called

2       Revision 19 to the design certification document for the

3       AP1000.  So they basically are sending that now to the

4       Commissioners for their vote.  That vote, I think, is

5       expected sometime in November, and the publication that

6       came out from the NRC said that they expect to then see

7       the rule posted in the Federal Register in January.

8                 So that means from a legal perspective it

9       would become effective approximately 30 days later in

10       February.  So when I wrote this estimate, I thought we

11       would see that sometime in September.  This was one of

12       our concerns last year when we talked about the schedule

13       of the project.  It looks like now we will probably see

14       that in January of '12.

15                 COMMISSIONER EDGAR:  Does that some months

16       delay have an additional cost impact to the project?

17                 THE WITNESS:  For the Levy project, no.  As a

18       matter of fact, it doesn't really affect our licensing

19       schedule, because our environmental impact statements

20       and our safety evaluation in Florida are in mid-'12, so

21       that slight shift doesn't really effect our overall

22       licensing schedule.

23                 COMMISSIONER EDGAR:  Thank you.  And then

24       towards the end of your prefiled testimony, it begins on

25       Page 55, you talk a little bit about the questions and

FLORIDA PUBLIC SERVICE COMMISSION

1972

1       the issue of potential future joint ownership, and that

2       is something that you have been asked a number of

3       questions about today.  It's an issue that we have asked

4       questions of witnesses in the past years, as well.  To

5       summarize very briefly the testimony that you have

6       given, both prefiled and in response to questions, would

7       it be accurate to say that you believe the potential for

8       joint ownership is something that is still on the table?

9                 THE WITNESS:  Very much so, ma'am, or

10       Commissioner.  We had discussions with three of the

11       principal participants in a potential joint ownership in

12       April, and to be quite direct, I was pleasantly

13       surprised by how interested they still are.  And I think

14       that as we go forward with receipt of the license and

15       the start of negotiations, I think we are in a good

16       position now in terms of negotiation with those joint

17       owners to move forward.

18                 COMMISSIONER EDGAR:  Thank you.  And I would

19       like to probably reserve to ask some questions of this

20       witness when he comes back on rebuttal.  But for now,

21       I'm done.  Thank you.  Thank you.

22                 THE WITNESS:  Thank you, ma'am.

23                 CHAIRMAN GRAHAM:  Commissioner Brown.

24                 COMMISSIONER BROWN:  Thank you.  And, thank

25       you, Commissioner Edgar, you asked three of my

FLORIDA PUBLIC SERVICE COMMISSION

1973

1       questions.  I appreciate that in simplifying it.

2                 But I did want to go back to the joint

3       ownership.  I understand from your testimony that the

4       company has been in contact with potential joint owners.

5       Why at this stage, knowing that the license is expected

6       to be issued in 2013, are there no LOIs?

7                 THE WITNESS:  Really because as we looked at

8       the status of the project right now, and we reengaged in

9       discussions with the joint owners.  And if I can go back

10       a little bit, you know, we had started discussions with

11       joint owners really in 2008 and had started exchanging

12       some papers.  When we got into the situation at the end

13       of '08 and '09 where we had to look at this slowdown to

14       support the licensing schedule and our inability to move

15       forward with the project under a limited work

16       authorization, that was going to let us do a bunch of

17       work, really about 24 months worth of work before we

18       ever got our license.

19                 We reached out to joint owners and said, you

20       know, now is probably not the right time to be talking.

21       We really need to get through this decision, and we need

22       to go back to the Commission and tell them what we're

23       doing and how we are going to execute this decision, and

24       that we will reengage with you again in 2011.  And

25       that's what we have done.  We reached out to them

FLORIDA PUBLIC SERVICE COMMISSION

1974

1       earlier this year.  I'm planning to be back with them in

2       the fall again for the next round of discussions.  But I

3       think we are now moving to the point where it's the

4       right time to start getting to, really, more than just

5       LOIs, but to commitments.  And I think, you know, we

6       would like to see that on or about the time we move

7       forward with construction on the project.

8                 COMMISSIONER BROWN:  Are you in charge of

9       those discussions?

10                 THE WITNESS:  I am involved in those

11       discussions.  I'm not in charge of those discussions.

12       That's something actually that Mr. Dolan has been

13       personally involved in.

14                 COMMISSIONER BROWN:  Thank you.  And another

15       question, I don't know if this has been answered in any

16       of the exhibits, but I'll just ask you straight up.  Has

17       the company prepared cost allocation scenarios, if a

18       joint owner comes on board?

19                 THE WITNESS:  Yes, we have.  Those are

20       probably best depicted in some of the CPVRR analysis

21       where we show sort of how those scenarios play out at a

22       50 percent ownership ratio, or an 80 percent ownership

23       ratio.  So there's some background information that

24       supports those calculations, if I understand your

25       question correctly.  I don't know if that is the answer

FLORIDA PUBLIC SERVICE COMMISSION

1975

1       to the question.

2                 COMMISSIONER BROWN:  I kind of wanted an

3       understanding if there has been analysis on the rate

4       impact, and whether at the 50 percent joint ownership

5       level the various scenarios that were already depicted

6       in that exhibit that you just described.  If there has

7       been an analysis on the rate impact.

8                 THE WITNESS:  You know, I don't think so

9       beyond just total project cost impact and how that plays

10       in that analysis.  So I don't know that we have got a

11       detail analysis that shows customer rate impacts at each

12       different level of ownership, but I would have to check

13       on that.  Not that I'm aware of.

14                 COMMISSIONER BROWN:  Is the company leaning

15       towards any particular percentage of a joint ownership?

16                 THE WITNESS:  No.  We, as you saw in my

17       testimony, continue to support the position that we

18       could move forward without joint owners if necessary,

19       but we understand the benefits of sharing some of that

20       risk.  We have not set particular targets, though,

21       around just how much joint ownership we think we would

22       have to have.

23                 COMMISSIONER BROWN:  Okay.  And just to switch

24       gears, and this is my last question.  What is the

25       scenario if Progress doesn't build the project?

FLORIDA PUBLIC SERVICE COMMISSION

1976

1                 THE WITNESS:  I'm sorry, what's the scenario?

2                 COMMISSIONER BROWN:  What is the scenario?

3       What is the alternative generation plan?

4                 THE WITNESS:  Without a nuclear project,

5       probably it will be some sort of a gas portfolio,

6       combined cycle type gas projects moving forward.  That's

7       really the probably only reasonable alternative from a

8       lower emissions, not quite zero emissions, but a lower

9       emissions perspective.  So we would sort of see, in that

10       type of a world, gas as sort of a bridge to the next

11       point where you might begin nuclear construction again.

12                 COMMISSIONER BROWN:  And when would the date

13       be?

14                 THE WITNESS:  I don't know that.

15                 COMMISSIONER BROWN:  2018, 2021?

16                 THE WITNESS:  When would the date be for --

17       oh, for the next gas addition?  You know, I'd have to go

18       and look at our broader resource plans, but I think we

19       would have to see something probably in the 2018 time

20       frame.  And, again, that would depend on load growth

21       projections moving forward.

22                 COMMISSIONER BROWN:  Okay.  Thank you.

23                 CHAIRMAN GRAHAM:  Commissioner Balbis.

24                 COMMISSIONER BALBIS:  Thank you, Mr. Chairman.

25       I just have a few questions for Mr. Elnitsky.

FLORIDA PUBLIC SERVICE COMMISSION

1977

1                 THE WITNESS:  Yes, sir.

2                 COMMISSIONER BALBIS:  And, first, I'd like to

3       start off by thanking you for your over 27 years of

4       service.  That is very impressive, and thank you for

5       that.

6                 THE WITNESS:  Thank you.

7                 COMMISSIONER BALBIS:  First of all, you have

8       discussed several times in response to questions from

9       the intervenors and also in your testimony that, you

10       know, the concept of creating an option and maybe not

11       exercising that option.  The question I have, if you

12       receive the COLA, or combined license in 2013, and the

13       receipt of all the other associated permits, the 404

14       permit, you know, local permits, et cetera, how long

15       would that option be preserved for before those licenses

16       and permits expire?

17                 THE WITNESS:  The reason I hesitate on that is

18       this is the subject of a little bit of discussion right

19       now with the Nuclear Regulatory Commission about just

20       what would happen to a license if it's obtained and you

21       don't move forward with construction.  By law, that

22       license has no expiration.  By practicality, though, it

23       is not clear whether the NRC would allow that to stand.

24                 The nearer term permit impacts are usually

25       more around some of the environmental and construction

FLORIDA PUBLIC SERVICE COMMISSION

1978

1       permits, which usually have about a 15-year duration.

2       But, again, I would have to check details of specific

3       lower levels permits.  But in terms of the nuclear

4       license, that technically has no expiration on it.

5                 COMMISSIONER BALBIS:  And has there been a lot

6       of controversy on that?  You said by matter of law it

7       doesn't expire, but there's some controversy.  What is

8       the other end of the spectrum that's been bantered

9       about?

10                 THE WITNESS:  The NRC is proposing some

11       changes to regulation that could potentially put limits

12       on how long a COLA would be good for.  And they have

13       bantered terms around like 20 years or 30 years, but

14       none of that has been the subject of any rulemaking yet.

15                 COMMISSIONER BALBIS:  Okay.  And then my final

16       question, I believe it was the TOR-3 exhibit, you don't

17       have to turn to it, and you testified to this in

18       response, was that the substantial increase in the net

19       additions really were associated with the final notice

20       to proceed on the EPC contract and starting to move

21       forward with construction, correct?

22                 THE WITNESS:  That's correct, sir.

23                 COMMISSIONER BALBIS:  So until the option to

24       build is exercised, those major increases would not be

25       incurred, is that correct?

FLORIDA PUBLIC SERVICE COMMISSION

1979

1                 THE WITNESS:  That is correct.

2                 COMMISSIONER BALBIS:  Okay.  I have no further

3       questions.

4                 CHAIRMAN GRAHAM:  Thank you.  I need to figure

5       out where we go from here.  I have a question of the

6       intervenors.  If we were to conclude with the redirect,

7       do you foresee having any more questions for Witness

8       Foster, because he is on hold basically waiting until

9       after we are done with this current witness?

10                 MR. SAYLER:  None from OPC.  And I do believe

11       the utility still has redirect, as well.

12                 CHAIRMAN GRAHAM:  Yes, I know.  If it's one of

13       those things if you still have questions of Foster, we

14       are not going to get through that, because he's going to

15       have to come back anyway tomorrow.

16                 MR. SAYLER:  No, no questions for Mr. Foster.

17                 MR. BREW:  PCS does not expect to have any

18       further questions for Mr. Foster.

19                 MS. WHITE:  FEA does not have any questions.

20                 MR. MOYLE:  Nor does FIPUG.

21                 MR. WHITLOCK:  Nor does SACE.

22                 CHAIRMAN GRAHAM:  To redirect time, do you

23       have any idea how much you have in redirect?

24                 MR. WALLS:  I actually have no questions on

25       redirect.

FLORIDA PUBLIC SERVICE COMMISSION

1980

1                 CHAIRMAN GRAHAM:  There you go.  So then if we

2       have nothing from staff of Mr. Foster, Commission board,

3       we can let Mr. Foster go.

4                 MR. YOUNG:  He can be excused.

5                 CHAIRMAN GRAHAM:  Okay.  Mr. Foster, have a

6       good night.

7                 We have some exhibits we need to put on the

8       record.

9                 MR. WALLS:  Yes.  The company would move into

10       evidence the witness' Exhibits JE-1 through JE-11, which

11       are identified as Exhibits 155, 156, 157, 158, 159, 160,

12       161, 162, 163, 164, and 165 in the staff exhibit list.

13                 CHAIRMAN GRAHAM:  Okay.  We will move forward

14       155 through 165 into the record.

15                 (Exhibit Numbers 155 through 165 admitted into

16       the record.)

17                 MR. SAYLER:  And OPC would move Exhibits 205

18       through 208 with 206, the composite SEC filings being

19       excerpts only unless the parties prefer the entire.  And

20       if the parties want the entire exhibit, I would

21       recommend or ask that that be identified separately as

22       Exhibit 210, only for the purpose that the excerpts are

23       Bates-stamped and it would be easier to reference a

24       Bates-stamped exhibit than about 1,000 pages worth of

25       10Qs.

FLORIDA PUBLIC SERVICE COMMISSION

1981

1                 CHAIRMAN GRAHAM:  Does Progress want the

2       entire exhibit?

3                 MR. WALLS:  No, we see no need for that.

4                 CHAIRMAN GRAHAM:  Okay.

5                 MR. SAYLER:  So I would move 205 through 208.

6                 MR. WALLS:  No objection from the Company.

7                 CHAIRMAN GRAHAM:  Okay.

8                 MR. YOUNG:  No objection.

9                 MR. BREW:  Mr. Chairman, PCS Phosphate would

10       move Exhibit 209.

11                 CHAIRMAN GRAHAM:  Okay.

12                 MR. WALLS:  No objection.

13                 CHAIRMAN GRAHAM:  Okay.  So we are moving

14       Exhibits 205, 206, 207, 208, and 209 into the record.  I

15       see no objections to any of those.

16                 (Exhibit Numbers 205 through 209 admitted into

17       the record.)

18                 MR. SAYLER:  Mr. Chairman, was Exhibit 203 and

19       204 moved into the record earlier today?

20                 CHAIRMAN GRAHAM:  I believe 203 was.  I wasn't

21       sure about 204.

22                 MR. SAYLER:  204 is the stipulated exhibit of

23       the Coston/Carpenter deposition.

24                 MR. YOUNG:  Yes.

25                 CHAIRMAN GRAHAM:  Yes, that was moved into the

FLORIDA PUBLIC SERVICE COMMISSION

1982

1       record.

2                 MR. SAYLER:  All right.  Also, as a

3       housekeeping matter, for Exhibit 207, the red

4       confidential scenario planning exercise, OPC needs to

5       collect back all the copies because those are

6       confidential documents, with the exception, I believe,

7       of the one we gave to the court reporter.

8                 CHAIRMAN GRAHAM:  Okay.  We will do that.

9                 Now, is there anything else to be entered into

10       the record for this witness?  And I know we do have this

11       witness scheduled for rebuttal tomorrow.

12                 I do thank you all for your patience today.

13       And I know we went a little long, but I want to get to a

14       stopping point.  I thought if we can get to the point

15       where we can clear off Mr. Foster and move on to Mr.

16       Jacobs tomorrow, it would be a good starting point.

17                 That all being said, we are scheduled to start

18       again tomorrow morning at 9:30.  And if there's nothing

19       else -- Mr. Young?

20                 MR. YOUNG:  There is nothing else.

21                 CHAIRMAN GRAHAM:  If there is nothing else, we

22       are in recess until tomorrow morning at 9:30.

23                 Thank you.

24                 (Transcript continues in sequence with Volume

25       12.)

FLORIDA PUBLIC SERVICE COMMISSION

1983

1

2       STATE OF FLORIDA    )

3                           :    CERTIFICATE OF REPORTER

4       COUNTY OF LEON      )

5

I, JANE FAUROT, RPR, Chief, Hearing Reporter

6       Services Section, FPSC Division of Commission Clerk, do

hereby certify that the foregoing proceeding was heard

7       at the time and place herein stated.

8                 IT IS FURTHER CERTIFIED that I

stenographically reported the said proceedings; that the

9       same has been transcribed under my direct supervision;

and that this transcript constitutes a true

10       transcription of my notes of said proceedings.

11                 I FURTHER CERTIFY that I am not a relative,

employee, attorney or counsel of any of the parties, nor

12       am I a relative or employee of any of the parties'

attorney or counsel connected with the action, nor am I

13       financially interested in the action.

14                 DATED THIS 19th day of August, 2011.

15

16

___________________________________________

17                         JANE FAUROT, RPR

Official FPSC Hearings Reporter

18                          (850) 413-6732

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION