BEFORE THE FLORIDA PUBLIC SERVICE COMMISSION

In Re: Application for			)   DOCKET NO. 981663-WU

staff-assisted rate case in		)

Orange County by Tangerine Water	)

Company, Inc.					)

___________________________________)

# Motion for Extension of Time to

Comply with Commission Order

COMES NOW, FLORIDA WATER SERVICES CORPORATION (hereinafter "Florida Water"), as successor in interest to the utility assets of Tangerine Water Company, Inc. through the undersigned counsel, files this Motion for Extension of Time to Comply with Commission Order.

- By Order Number PSC-99-1399-PAA-WU, issued July 21, 1999, in the captioned docket, Tangerine Water Company, Inc. (hereinafter "Tangerine") was required to complete the following items within 180 days from the date of the order:

- Install a DEP required chlorine alarm;

- Install a DEP required transfer switch;

- Complete all DEP required electrical work;

- Repair the number one pump;

- Complete the required line looping;

- Acquire a hand held computer for meter reading; and

- Investigate customer deposits to determine who has established a satisfactory payment record.

- On January 7, 2000 Florida Water acquired the utility assets of Tangerine, subject to Commission approval of the purchase. An application for transfer of said facilities from Tangerine to Florida Water is being prepared and should be filed a few days hence.

- To date, items lettered d, f and g from paragraph 2 above have been completed: (d) and (g) by Tangerine and (f) by Florida Water. Had Tangerine continued to own the utility facilities, Tangerine would have complied with the Order, but because a sale to Florida Water was anticipated after the Order, Florida Water will complete the required items.

- Florida Water intends to complete the remaining items by the end of August, 2000, as reflected in the attached schedule. Therefore, Florida Water asks the Commission for additional time to comply with the outstanding Order requirements.

Wherefore, Florida Water files this Motion for Extension of Time to Comply with Commission Order PSC-99-1399-PAA-WU.

Respectfully submitted,

_______________________________

MATTHEW J. FEIL, ESQ.

Florida Water Services Corporation

P.O. Box 609520

Orlando, FL 32860-9520

(407) 598-4260

## CERTIFICATE OF SERVICE

I HEREBY CERTIFY that a copy of the foregoing Motion was furnished by Federal Express to Ms. Donna Clemons, Staff Attorney, Florida Public Service Commission, 2540 Shumard Oak Boulevard, Tallahassee, FL 32399-0850on this _____ day of March, 2000

_____________________________

MATTHEW J. FEIL, ESQ.