BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

In the Matter of:                   DOCKET NO. 041272-EI

PETITION FOR APPROVAL OF STORM

COST RECOVERY CLAUSE FOR RECOVERY

OF EXTRAORDINARY EXPENDITURES

RELATED TO HURRICANES CHARLEY,

FRANCES, JEANNE, AND IVAN, BY

PROGRESS ENERGY FLORIDA, INC.

________________________________/

ELECTRONIC VERSIONS OF THIS TRANSCRIPT ARE

A CONVENIENCE COPY ONLY AND ARE NOT

THE OFFICIAL TRANSCRIPT OF THE HEARING.

THE .PDF VERSION INCLUDES PREFILED TESTIMONY.

VOLUME 6

Pages 514 through 662

PROCEEDINGS:         HEARING

BEFORE:              CHAIRMAN BRAULIO L. BAEZ

COMMISSIONER J. TERRY DEASON

COMMISSIONER RUDOLPH "RUDY" BRADLEY

COMMISSIONER CHARLES M. DAVIDSON

COMMISSIONER LISA POLAK EDGAR

DATE:                Thursday, March 31, 2005

TIME:                Recommenced at 9:30 a.m.

Recessed at 5:50 p.m.

PLACE:               Betty Easley Conference Center

Room 148

4075 Esplanade Way

Tallahassee, Florida

REPORTED BY:         MARY ALLEN NEEL, RPR

515

1      APPEARANCES:  (As heretofore noted.)

2

3

4

I N D E X

5

WITNESSES

6

NAME                                                PAGE

7

MARK V. WIMBERLY

8

Direct Examination by Mr. Walls                  517

9          Prefiled Direct Testimony Inserted               519

Prefiled Rebuttal Testimony Inserted             537

10          Cross-Examination by Ms. Christensen             552

Cross-Examination by Mr. Perry                   572

11          Cross-Examination by Ms. Rodan                   576

Cross-Examination by Ms. Brubaker                578

12          Redirect Examination by Mr. Walls                585

13      JAMES A. ROTHSCHILD

14          Direct Examination by Ms. Christensen            589

Prefiled Direct Testimony Inserted               592

15          Cross-Examination by Mr. Wright                  609

Cross-Examination by Mr. Walls                   616

16          Redirect Examination by Ms. Christensen          645

17      CERTIFICATE OF REPORTER                              662

18

19

20

21

22

23

24

25

516

EXHIBITS

NUMBER                                   I.D.     ADMTD.

26                                                   588

27                                                   661

28                                                   661

52  (Late-filed)  Description of Normal   584        589

Accounting for Bad Debt

53  Cross-Examination Exhibits for        658        658

Witness Rothschild

517

1                       P R O C E E D I N G S

2               (Transcript follows in sequence from Volume 5.)

3               CHAIRMAN BAEZ:  We'll go back on the record.

4               Mr. Walls, you have another witness?

5               MR. WALLS:  Yes.  At this time we would call

6      Mr. Mark Wimberly.

7      Thereupon,

8                         MARK V. WIMBERLY

9      was called as a witness on behalf of Progress Energy

10      Florida, Inc. and, having been first duly sworn,

11      testified as follows:

12                        DIRECT EXAMINATION

13      BY MR. WALLS:

14          Q    Mr. Wimberly, would you please introduce

15      yourself to the Commission and provide your address?

16          A    My name is Mark Wimberly, 5103 Great Oak Lane,

17      Sanford, Florida.

18          Q    Have you already been sworn in as a witness?

19          A    Yes.

20          Q    Who do you work for, and what is your position?

21          A    I work for Progress Energy Florida, and I'm the

22      Manager of Business Operations for Energy Delivery.

23          Q    Have you filed prefiled direct and rebuttal

24      testimony and exhibits in this proceeding?

25          A    Yes, I have.

518

1          Q    Do you have any changes to make to your

2      prefiled testimony at this time?

3          A    Yes, I do.  I have one change.  On the rebuttal

4      testimony, page 6, the last line, 23, starting with,

5      "August.  PEF improved its SAIDI from 100.6 minutes in,"

6      that should read 2001.  And I apologize for the error.

7          Q    Do you mean 2000 instead of 2001?

8          A    Excuse me.  2000 instead of 2001.  I apologize.

9          Q    Do you have any further changes to your

10      testimony?

11          A    No, I do not.

12          Q    If I asked you the same questions in your

13      prefiled testimony today, would you give the same

14      answers?

15          A    Yes, I would.

16               MR. WALLS:  We request that the prefiled direct

17      and rebuttal testimony for Mr. Wimberly be moved in

18      evidence as if it was read.

19               CHAIRMAN BAEZ:  Without objection, show the

20      prefiled direct and rebuttal testimony of Mark V.

21      Wimberly moved into the record as though read.

22

23

24

25

549

1      BY MR. WALLS:

2          Q    Mr. Wimberly, do you have a summary of your

3      testimony?

4          A    Yes, I do.

5          Q    Will you please summarize that at this time?

6          A    I'll be happy to.

7               Good afternoon, Mr. Chairman and Commissioners.

8      My name is Mark Wimberly.  I'm employed by Progress

9      Energy Florida.  I'm the Manager of Energy Delivery

10      Business Operations.  I direct and manage the budget and

11      financial accounting controls for construction costs and

12      operation and maintenance costs for the transmission and

13      distribution systems.  I was responsible for tracking

14      and collecting the costs the company incurred to prepare

15      for, respond to, and recover from the 2004 hurricanes.

16      I'm also for responsible for verifying that the costs

17      assigned to the storms were related to the hurricanes.

18               The company incurred significant costs to

19      respond to the hurricanes' impacts on its generation,

20      transmission, and distribution systems.  As each

21      hurricane threatened our service territory, we

22      established storm-specific numbers, charge numbers to

23      direct the costs incurred to a separate account set up

24      to accumulate hurricane costs.  All company and outside

25      contractor employees, invoices, purchase orders, and

550

1      other paperwork related to the hurricane costs used

2      these numbers to simplify the accounting for the costs

3      in the field during the massive restoration efforts.

4               At the same time that we set up the storm

5      account, we began the process of estimating

6      hurricane-related costs by sending templates to assigned

7      personnel in each business area devoting resources to

8      the restoration effort and obtaining material,

9      equipment, and other costs from the resource needs

10      identified in our initial and ongoing damage

11      assessments.  In this way, we were able to get a good

12      idea what the costs were going to be, and further, had

13      identified the sources to follow up with when we began

14      to verify the costs that were charged to the storm.

15               Our verification process compared purchase

16      orders, work orders, contracts, payroll entry, and other

17      paperwork against actual invoices, payroll reports,

18      credit card statements, receipts, and other storm

19      records using our tracking numbers assigned to the

20      storms.  We believe we have accurately accounted for our

21      hurricane costs and that our estimates are closely

22      tracking the actual costs we incurred.

23               The total cost estimates for the four

24      hurricanes are substantial.  The impact of four

25      back-to-back hurricanes and the severity of the damage

551

1      to our generation, transmission, and distribution

2      systems, however, explain the level of these costs.  The

3      hurricane restoration efforts involved massive numbers

4      of personnel from outside the company, outside

5      contractors and other utilities, massive amounts of

6      equipment, material, and other supplies, the logistic

7      support of fuel, food, lodging, and the communication

8      personnel and media to stay in contact with our crews,

9      our customers, and state and local officials regarding

10      our restoration efforts.  We did not budget for the

11      restoration efforts for the 2004 hurricane season, nor

12      could we budget for such extraordinary costs.

13               When hurricanes approach, our entire focus

14      turns to preparing for and responding to them and to get

15      the electric service back on as quickly and as safely as

16      possible.  We use our internal resources to the greatest

17      extent possible because they are the most

18      cost-effective.  And when our employees return to work,

19      they still have the work to do that they left behind

20      when the hurricanes hit.  We've incurred and continue to

21      incur costs, including higher costs than expected

22      through overtime and outside contractors to make up this

23      work.  The work does not go away.  We will continue to

24      maintain and improve our transmission and distribution

25      systems after the hurricanes just as we did before the

552

1      hurricanes.

2               Thank you.

3               MR. WALLS:  At this time we tender Mr. Wimberly

4      for cross.

5               CHAIRMAN BAEZ:  Ms. Christensen?

6                         CROSS-EXAMINATION

7      BY MS. CHRISTENSEN:

8          Q    Good afternoon, Mr. Wimberly.

9          A    Good afternoon.

10          Q    Am I correct that during 2004, you were in

11      charge of the accounting process for booking of the

12      storm costs in the storm account, the storm accounts?

13          A    I was responsible for collecting all storm

14      costs, that's right.

15          Q    Okay.  And you also prepared the budgets for

16      the transmission and distribution organization; is that

17      correct?

18          A    Yes, that is correct.

19          Q    In your testimony and in your summary, you

20      mentioned that you used templates to track hurricane

21      expenses; am I correct?

22          A    That is correct.

23          Q    And are those template files merely forms,

24      computer-generated forms that are used to track those

25      costs?

553

1          A    They are a combination of computer forms, Excel

2      spreadsheets, and other methods to actually accumulate

3      the costs.

4          Q    And are these template files used -- do these

5      template files use estimates?

6          A    Yes, they do.

7          Q    Okay.  And did departments other than yours

8      report their costs to you using those templates?

9          A    Yes.

10          Q    And were those templates used only for your

11      estimates, or were they actually used to book costs to

12      the storm reserve?

13          A    They were only used for the estimates.

14               Let me clarify that.  They were used to make

15      the estimate, but the files were also used to verify

16      when costs came in if they were accurate costs versus

17      the storm.  So I would say both.  They were used for the

18      estimate, and they were also used in terms of auditing

19      the invoices as they came in.

20          Q    But those were not used to actually book costs

21      to the storm reserve?

22          A    No.  The actual costs as they come in through

23      invoices is what is actually booked.

24          Q    Okay.  In your rebuttal testimony, you claim

25      that energy delivery operations budgets can't be used as

554

1      a tool to predict and account for in advance the cost of

2      hurricanes; is that correct?

3          A    Pardon me.  Could you rephrase that?

4          Q    In your rebuttal testimony, you claim that

5      budgets in general, and particularly the energy delivery

6      budget, cannot be used as a tool to predict and account

7      for in advance the cost of hurricanes?

8          A    That is correct.

9          Q    Okay.  And isn't it correct that the budget

10      shows how much the company anticipates spending in any

11      given month for operations and maintenance?

12          A    I would say it is a predictor of how much.  As

13      you set the budgets, they're set a year in advance, so

14      they are a predictor of what you may see in a given

15      month.  I don't think that you can say that that's

16      exactly what you're going to spend, because situations

17      change during the year.

18          Q    But even though you can't predict extraordinary

19      costs through the budgeting process, it is the purpose

20      of the budget to predict and anticipate ordinary costs;

21      am I correct?

22          A    Yes, on an annual basis.

23          Q    Okay.  And isn't it correct those ordinary

24      costs included in those monthly budgets are Progress

25      employees' regular salaries?

555

1          A    That is correct.

2          Q    And is it also correct that the monthly budgets

3      include vehicle expenses?

4          A    That is correct.

5          Q    And monthly budgets include monthly allocations

6      for tree trimming; am I correct?

7          A    That is correct.

8          Q    Okay.  On page 6 of your testimony, you talk

9      about a Commitment to Excellence program; am I correct?

10          A    Are you on direct testimony or rebuttal?

11          Q    On your direct testimony.

12          A    Direct?

13          Q    Uh-huh.

14          A    What page?

15          Q    Page 6.

16          A    Page 6?  Where on page 6 are you reading?  I'm

17      sorry.

18               I think in the direct testimony, I don't think

19      there's any reference to CTE.

20          Q    Let me see if that's the --

21          A    I think it's rebuttal you may be referring to.

22          Q    It may be rebuttal, and if it is, I stand

23      corrected.

24               It is in rebuttal on page 6.

25          A    Okay.  I've got it.

556

1          Q    And on page 6, you talk about the system

2      average interruption duration index, and the program,

3      the Commitment to Excellence program that was

4      implemented.

5          A    Yes.

6          Q    Okay.  And you agree that this program was

7      implemented by 2003; correct?

8          A    Yes.

9          Q    Do you know exactly when the program was

10      implemented?

11          A    As I recall, it was implemented in 2002.

12          Q    2002?

13          A    2002, I think.

14          Q    Am I incorrect in saying that Progress

15      implemented this program because, of the four large

16      electric utilities in Florida, in 2002, Progress had the

17      worst service?

18          A    I wouldn't say that's why we implemented the

19      program, because we had the worst service.  I think we

20      wanted to improve our level of reliability, and we felt

21      that it required a significant investment in our system

22      to do that.  And we petitioned the Commission to do

23      that, and the Commission agreed with it.

24          Q    And you state in your testimony that you were

25      committed to reaching a -- is it SAIDI?  I don't know.

557

1      How do you --

2          A    SAIDI.

3          Q    SAIDI performance index of 80 by 2004, and

4      that's why you spent the money; correct?

5          A    That is correct.

6          Q    Okay.  But wouldn't it also be correct that the

7      commitment related back to Progress's agreement with

8      Public Counsel to improve its service in the 2002

9      stipulation between Progress and the Office of Public

10      Counsel, as well as other parties?

11          A    I can't speak to that.  I have not read that

12      stipulation.  I'm sorry.

13          Q    Can you tell me, what does CSC stand for?

14          A    Customer Service Center.

15          Q    Okay.  And attached to your testimony, and it

16      may be your direct testimony, you refer to -- you have a

17      portion that says CIC writeoffs; am I correct?

18          A    Could you refer me to the page you're talking

19      about?  I'm sorry.

20          Q    Certainly.  In your Exhibit MVW-1, page 2.

21          A    Two of 15?

22          Q    Two of 15.

23          A    Yes.

24          Q    And in that, you have storm estimates and

25      sweeps, and in parentheses under each of the storms, you

558

1      have CSC writeoffs and an amount.

2          A    Correct.

3          Q    Okay.  Am I correct in saying that the CSC

4      writeoffs that are identified in that exhibit are

5      actually bad debt writeoffs?

6          A    That would be correct.

7          Q    And as part of your storm request, Progress has

8      included an amount of approximately $2.7 million in bad

9      debt writeoffs?

10          A    No, that is not correct.

11          Q    What is the actual amount that is included in

12      your request?

13          A    I believe the total bad debt writeoff is 2.25

14      million.  The other is direct costs.

15          Q    Okay.  So you're asking for 2.25 in bad debt

16      writeoff?

17          A    Those were the direct costs from the storm,

18      that's correct.

19          Q    And would I be correct in saying that you have

20      no documentation to show that these bad debt writeoffs

21      are attributable to the hurricane attached to your

22      testimony?

23          A    I would disagree with that.  Well, when you say

24      attached to the testimony --

25          Q    Correct.  Do you have any --

559

1          A    Attached to the direct testimony?  There's no

2      supporting document that supports the 2.25.

3          Q    And there's no supporting documents that were

4      attached to the rebuttal that show how this 2.25 in bad

5      debt writeoff is related to the hurricane; am I correct?

6          A    To my recollection, there is no attachment to

7      the rebuttal testimony.

8          Q    Okay.  And you would agree that bad debt

9      writeoffs occur everyone month and are charged against

10      O&M?

11          A    Yes.  We do budget for bad debt writeoffs every

12      year.

13          Q    Okay.  And during the months the hurricanes

14      hit, you charged bad debt writeoffs against O&M

15      expenses; is that correct?

16          A    We charged the portion of the bad debt writeoff

17      that we could directly attribute to the storm.  During

18      the period of time that we were performing restoration,

19      the individuals who actually go out and cut service in

20      the field redeployed to work the hurricane.

21               We have a system that basically looks at 30-day

22      arrears, and a percentage of those arrears can be

23      calculated as being bad debt in the future.  That system

24      has been validated.  It performs within 1% of your

25      actual experience during that time.  So in looking at

560

1      the growth of 30-day arrears from the period of time the

2      first hurricane hit until we began to restore again, the

3      percentage of that attributed -- was calculated using

4      that methodology, which we can determine was attributed

5      to the storm, the fact that we weren't able to cut

6      during that period of time.

7          Q    So essentially, you want the Commission to

8      allow you to collect for people that you couldn't cut

9      off that might have been cut off from service due to the

10      hurricanes until you could get back out there and cut

11      them off again?  Is that the scenario we're talking

12      about?

13          A    Could you repeat that question?  I'm sorry.

14          Q    You're asking the Commission to allow you to

15      collect for bad debts from customers you would have cut

16      off but for the fact that the hurricanes came and they

17      may have been cut off during the hurricanes, and you had

18      to wait until you could restore power to them to cut

19      them off again.  I mean, is --

20          A    We're asking --

21          Q    -- that a scenario that would be essentially

22      what you're describing?

23          A    I don't necessarily agree with your scenario.

24      We're asking to recover the bad debt expense which

25      resulted from our inability to cut during that period of

561

1      time.  The individuals who normally perform that

2      function were redeployed trying to get power on to

3      people who were out.  We had hundreds of thousands of

4      customers out during each storm.  Those people were

5      working to get those customers back on, so they were not

6      cutting customers during that period of time.

7          Q    Did this calculation take into account at all

8      what percentage of those customers who you were going to

9      write off for bad debt may have been cut off or without

10      power during that time?

11          A    The fact that they're without power really has

12      no effect on the calculation, because the calculation is

13      an account receivable calculation.  It's a 30 days in

14      arrears calculation.  That's the estimate you base the

15      bad debt off of.

16          Q    Okay.  So that would have been 30 days in

17      arrears for the electricity used prior to the storms?

18          A    During a storm, electricity continues to be

19      used.  Not every customer is out.

20          Q    But your assumption assumes that all these

21      customers you're talking about had electricity; correct?

22          A    No, it does not.

23          Q    Well, let me ask you this.  Well, let me go

24      back to my previous question, because I'm not sure you

25      actually answered it.  During the months of the

562

1      hurricane, did you not in fact write off bad debts from

2      your O&M expenses?

3          A    Yes, we did.

4          Q    Okay.  And for the months immediately after the

5      hurricanes hit, you also charged bad debt against O&M

6      expense; correct?

7          A    Yes, we have.

8          Q    Okay.  So wouldn't it be correct that the

9      $2.25 million in bad debt writeoff that you're

10      requesting to be recovered through this proceeding has

11      already been charged off against your monthly O&M

12      expenses?

13          A    No, I would not agree with that.

14          Q    Any expenses that you are unable to collect,

15      those get charged off against O&M; correct?

16          A    No, I do not believe that's correct.  If I

17      understand your question, any expense gets charged to --

18          Q    Well, let me be specific.  Any bad debt expense

19      gets charged off against O&M, correct, the actual

20      expense, expense for bad debt?

21          A    The actual expense either in base budget or

22      that was directly attributable to the storm.

23          Q    And would you agree that the 2.25 is really a

24      speculative number?  You have no way to demonstrate that

25      that's actually a number that can be attributed to the

563

1      hurricane?

2          A    I would disagree with that.  I just gave you a

3      very clear methodology that we used to calculate that

4      and told you that the methodology that had been used, it

5      is validated.  It's the same way we use it during normal

6      periods of time, and it's validated within 1%.  So I

7      would say that that is a very accurate methodology to

8      calculate that.  I would agree that it is an estimate,

9      though.

10          Q    Let me ask you, would you agree that Progress

11      charged a portion of its employees' regular salaries to

12      the storm accounts?

13          A    Yes.

14          Q    And when Progress employees reported for the

15      regular workday, if that day was spent working on the

16      storm-related matters, the regular eight-hour workday

17      was charged to storm accounts; am I correct?

18          A    That is correct.  That time spent directly

19      working on restoration activities was charged to the

20      storm.

21          Q    And this is because of PEF's belief that the

22      way to charge the storm accounts is based on the

23      definition of what is extraordinary expenses; am I

24      correct?

25          A    I think it's based on the definition of the

564

1      expenses that were part of the order, and those being

2      direct costs.

3          Q    Referring to page 9 of your rebuttal testimony,

4      am I correct in understanding that on page 9 of your

5      rebuttal testimony, you say that the work remaining

6      after a hurricane is by definition extraordinary,

7      specifically at line 9?

8          A    Right.  I'm reading it.  Thanks.  Yes.

9          Q    Okay.  So under your definition, if work is

10      related to the hurricane, the costs related to that work

11      is automatically extraordinary and chargeable to the

12      storm accounts; am I correct?

13          A    If it's related to hurricane restoration

14      efforts, that is correct.

15          Q    So that would be all costs of hurricanes are

16      chargeable to the storm fund?

17          A    If it's a direct cost of restoration, yes.

18          Q    And under your definition, it would not take

19      into account the level of cost already included in the

20      budget for a particular category of costs collected

21      through base rates, such as regular salaries?

22          A    I disagree with that.  No.

23          Q    Again, under your definition, if an employee

24      worked their normal eight-hour days on hurricane-related

25      work, you charged that eight hours to the storm account;

565

1      correct?

2          A    That is correct, if they worked directly on

3      storm restoration.

4          Q    And isn't it correct that you account for an

5      average, normal eight-hour day of work for your

6      full-time employees in your monthly budgets?

7          A    Yes, that is correct.  But what you are missing

8      here is that that work does not go away.  That work

9      remains when that employee comes back after the

10      hurricanes.  Not only does he have that work, he has the

11      work that exists that day too, so it does not go away.

12          Q    Well, let me ask you this.  Would you agree

13      that the eight-hour work days for a 40-hour work week

14      for a full-time employee position is covered by base

15      rates regardless of what particular matter that

16      full-time employee is working on?

17          A    I would agree that there are salaries budgeted

18      in our normal budget.

19          Q    Right.  And it's not dependent on what work

20      they're doing at any particular time?

21          A    That's right, but you're considering timing.

22      If in fact during that month that budget existed and

23      they did not spend that money because they were working

24      on storms, the work does not go away, so the budget

25      would follow the work.  You just wouldn't sweep the

566

1      budget away.

2          Q    But the budget is based on that full-time

3      employee doing eight hours' worth of work; correct?

4          A    That is correct.

5          Q    And isn't it correct that a normal eight-hour

6      workday is not an extraordinary cost?

7          A    That's correct.

8          Q    On page 5 of your rebuttal, let me refer you to

9      there.  You speak about catch-up work; am I correct?

10          A    Yes.

11          Q    That's where you a start your discussion

12      regarding catch-up work?

13          A    Yes.

14          Q    And then you discuss that for several pages,

15      and on page 8 of your rebuttal testimony, you estimate

16      catch-up work for transmission and distribution to be

17      over $25 million; correct?

18          A    That is correct.

19          Q    However, you have no documentation to quantify

20      this so-called catch-up work attached to your rebuttal

21      testimony; am I correct?

22          A    It is not attached.  We did look at the work

23      that remained to be done.  When restoration efforts were

24      complete, we actually used the same systems that we used

25      to predict time and cost for that work.  That work was

567

1      quantified.  The estimate was calculated to come up with

2      that $25 million.

3          Q    However, you provided no schedule attached to

4      your testimony so that intervenors could look at that

5      and try to determine whether or not those were valid

6      catch-up costs?

7          A    I would say this.  We have provided every

8      document that has been requested of us, so I'm not sure

9      if it's, you know, covered in any other documents.

10          Q    But isn't it Progress's burden to support the

11      $25 million number you concluded in your testimony?

12          A    I would say I just gave you support.

13          Q    Where you admitted that you have no

14      documentation attached to your rebuttal testimony which

15      demonstrates the basis for this $25 million; am I

16      correct?

17          A    I indicated that the estimate was based off the

18      systems that we normally use.  What we took was the work

19      that was in the queue prior to the hurricanes, that was

20      scheduled during that time.  We used the same systems

21      that we use on a daily basis to calculate the time and

22      the cost to do those projects, and that's how the

23      estimate was derived.

24          Q    Let me make sure I have, though, the answer to

25      my question, which is, you did not provide any schedules

568

1      or documentation to your rebuttal testimony which

2      supports or shows exactly what you're saying, anything

3      that would provide that in a numerical quantification?

4          A    There is nothing in the rebuttal testimony, but

5      this is not the whole documented evidence in the case.

6          Q    And there was nothing attached to your direct

7      testimony to support that $25 million number?

8          A    No.

9          Q    Okay.  If you know, will any of the catch-up

10      work be completed in a normal eight-hour workday?

11          A    Most of the work is going to be done on

12      incremental overtime and with contractors.  While a

13      portion of that could be done during a normal day, if

14      you had an employee that completed a scheduled project

15      and he shifted over to this type of work, some of that

16      could fall in an eight-hour day, but a very minor

17      portion of it.

18          Q    On page 5 of your rebuttal testimony, you

19      indicate that Progress has not engaged in

20      double-dipping, since it didn't reduce its storm request

21      by the normal budgeted amounts because of catch-up work;

22      am I correct?

23          A    That is correct.

24          Q    Would you agree with me that the definition of

25      double-dipping is collecting twice for the same work?

569

1          A    That would be one definition.

2          Q    An example of double-dipping would be

3      collecting from customers once through base rates and

4      again through the storm fund for the same eight-hour

5      day's worth of work; am I correct?

6          A    What you said was for the same work.  Yes, I

7      would agree.  If you're doing the same work and

8      collecting twice on it, yes, I would agree with you.

9      We're not doing the same work.

10          Q    Would you agree that if I pay you to do eight

11      hours' worth of work, regardless of whatever work it is

12      that I'm asking to you do, if I ask you to pay for that

13      eight-hour day twice, that that's double-dipping?

14          A    No, I would not agree with that.  I think where

15      we're getting confused on double-dipping is exactly what

16      you said in your first question, am I being paid eight

17      hours for the same work.  I would consider that

18      double-dipping, and we have not done that.

19          Q    Okay.  So your definition varies that -- well,

20      I think yours assumes that you could do eight hours'

21      worth of work in the same -- two different types of work

22      during eight hours, and I think we're getting confused

23      on this.

24          A    Well, you just got me confused.  I'm sorry.

25          Q    Well, you're being paid to come to work and do

570

1      -- to report to work and do eight hours' worth of work.

2          A    Right.

3          Q    Correct.  That's what it is.

4          A    Right.

5          Q    And if during those eight hours that you're

6      being paid for to do work, let's say, for the Office of

7      Public Counsel, during that eight hours, let's say you

8      also work on your home business, worth of work, and

9      collect money for doing that work during that eight

10      hours, aren't you in fact committing some sort of fraud

11      by charging the original worker for work you're not

12      doing?

13               MR. WALLS:  I'm going to object to the form of

14      the question as vague and ambiguous and confusing.

15               CHAIRMAN BAEZ:  Ms. Christensen, you want to

16      rephrase that?

17               THE WITNESS:  I thought for a second she was

18      calling me Mr. Ensell (phonetic).

19      BY MS. CHRISTENSEN:

20          Q    No.  I guess my point is, if you represent that

21      you are going to do eight hours' worth of work for the

22      Office of Public Counsel, you're going to report and do

23      eight hours' worth of work, you should not be collecting

24      for eight hours' worth of work even if you're doing

25      something else during that time; am I correct?

571

1          A    I've got a simple mind.  If I'm told to chop

2      wood and I'm going to be paid eight hours to chop that

3      wood, and somebody comes to me and says, "Go mow the

4      grass," when I get through mowing the grass, I've still

5      got to chop the wood.  It's still there.  It doesn't go

6      away.

7          Q    Right.  But in my example, you're paid for

8      eight hours' worth of work regardless of whether you mow

9      the grass or chop the wood.

10          A    But I haven't done the work.  I've got to go do

11      the work.

12          Q    Right, and you're still going to get paid for

13      doing the wood chopping.

14          A    For doing the work, for doing the work.

15          Q    Yes, for doing the eight hours' worth of wood

16      chopping later.

17          A    Yes.  I've got to do the work.

18          Q    Okay.  I think we have just a fundamental

19      disagreement as to how do you define what eight hours'

20      worth of work is.

21               Let me refer you back to page 2 of your direct

22      testimony.  You state that the total storm-related costs

23      were 366 million; am I correct?

24          A    That is correct.

25          Q    And that number was based on estimates;

572

1      correct?

2          A    That is correct, yes.

3          Q    Do you have a current number for the total

4      storm-related costs as of today based on the actual

5      expenses?

6          A    Yes.  We're currently projecting the total

7      costs will be in the 385 million range.

8          Q    And what percentage of actual costs have you

9      received to date?

10          A    I think we've received approximately -- a

11      little over 370 million in actual costs.

12          Q    And do you have an updated number for the cost

13      of removal to be charged to the storm reserve?

14          A    No, I do not.

15          Q    Okay.  Let me ask you, if you know, do you know

16      at what point in time after the hurricanes Progress

17      workers reverted back to 10-hour days, six days per

18      week?

19          A    No, I do not.

20               MS. CHRISTENSEN:  Okay.  I have no further

21      questions.

22               CHAIRMAN BAEZ:  Mr. Perry?

23                         CROSS-EXAMINATION

24      BY MR. PERRY:

25          Q    Good afternoon, Mr. Wimberly.  My name is Tim

573

1      Perry, and I represent the Florida Industrial Power

2      Users Group.  I have a few questions for you.

3               And I'll start with the $25 million worth of

4      catch-up work that you discuss on page 8 of your

5      rebuttal.  If I understood your exchange with

6      Ms. Christensen, did the company simply look at the work

7      that would have taken place during the storm recovery

8      period and push that work out, you know, a certain

9      number of weeks when calculating what its catch-up work

10      would be?

11          A    We looked at two things.  We looked at the

12      level of work that was actually in the queue.  During

13      storms, work continues to come in.  There are no workers

14      there to do that.  Because you don't have service out to

15      all customers, you continue to have work come in.  And

16      we looked at that level of work again and calculated it

17      using the systems that we had in place, which we would

18      use on a normal, day-to-day basis, to estimate the hours

19      to perform that work and the cost to perform that work.

20               We have worked as best we can with customers to

21      try to schedule that work to minimize that cost as much

22      as possible.  However, customers do have expectations,

23      and we strive to meet those expectations.

24          Q    Did you just assume that all the work would

25      remain the same, in other words, that the work you had

574

1      budgeted for that time period, that you would also have

2      to do that work after the storm restoration period?

3          A    We actually went in -- if work was called in

4      and canceled due to the storms, that work was taken out.

5          Q    Did you perform any studies to ascertain

6      whether or not any work that was performed during the

7      storm restoration period would obviate the need to

8      perform work at a later date?

9          A    Again, if the work was called in and canceled,

10      that work was taken out.

11          Q    Okay.  So if it was --

12          A    But most of this is customer-driven work.

13          Q    Okay.  So it was only canceled work that you

14      removed.  You didn't remove any work that, you know, by

15      working on the storm restoration that -- you didn't

16      attempt to ascertain whether or not there would be

17      future work that you didn't have to perform?

18          A    No.  There was no work that went away because

19      of this.  We did look at that.

20          Q    Okay.  Of the $25 million, what amount of that

21      work is associated with tree trimming?

22          A    I don't have a specific figure.

23          Q    Can you just estimate?

24          A    I do know that at the end of October, we were

25      favorable in tree trimming by 3.5 million.  That's in

575

1      the testimony and exhibits.  And that favorability went

2      down by 1.4, so I do know that at least 2 point -- about

3      2 million of that was caught up in '04.

4          Q    But relative to your budget, you remained

5      favorable through the year?

6          A    Yes, slightly, that is correct.

7          Q    And how long is your tree trimming cycle?

8          A    We're trimming today, I think, to between a

9      three- and four-year cycle.

10          Q    Wouldn't you agree that any catch-up work that

11      needed to be done could be spread out over that three-

12      to four-year cycle?

13          A    I would disagree with that.  Your tree trimming

14      is a critical factor in your reliability, and to just

15      push work out could have an impact in the next year in

16      terms of reliability.

17          Q    But you did identify that it's not a specific

18      set period of time, it's a range, a one-year range of

19      three to four years; isn't that correct?

20          A    Yes, but you're continually trimming during

21      that period of time.

22               MR. PERRY:  I don't have anything further.

23               CHAIRMAN BAEZ:  Mr. Twomey, no questions?

24               MR. TWOMEY:  No, sir.

25               CHAIRMAN BAEZ:  All right.  And Mr. Wright, do

576

1      we know where --

2               MR. TWOMEY:  He told me he had no questions.

3               CHAIRMAN BAEZ:  Okay.  So he should see you

4      about that then.

5               Staff?

6                         CROSS-EXAMINATION

7      BY MS. RODAN:

8          Q    Good afternoon.  Please look at your rebuttal

9      testimony at page 5, line 12.  You state, "The work that

10      the company wanted to get done but for the hurricanes

11      must still be done."  Is it your testimony that all

12      normal work was suspended and nothing that can be

13      considered normal work occurred during the hurricane

14      events of 2004?

15          A    No, I don't think that is correct.  Not all

16      normal work was suspended.  There were -- I believe

17      there were two storms that did not impact our total --

18      pretty much our total service territory, and I do

19      believe that not every Progress employee was deployed

20      during those two storms, so they continued to do their

21      regular assigned work.

22          Q    So is it possible that normal work was

23      inadvertently done as part of the storm restoration

24      process, for example, pole replacements?

25          A    No.

577

1          Q    Please direct your attention to staff's

2      consolidated exhibit which has been marked as Exhibit

3      6.  On Bates stamp page number 95 is Progress's response

4      to Staff's fourth set of interrogatories, number 38.

5      Does the response indicate 329 poles were previously

6      identified for replacement as part of a normal activity?

7          A    Can you give me a second to read this?

8          Q    Sure.

9          A    I would really like to read the answer to the

10      interrogatory that's referenced here so that I can get a

11      reference of that, if that would be okay.

12          Q    Please do so.

13          A    I'll need someone to -- is it in this set of

14      documents?  It's Sugarmill Woods' first set of

15      interrogatories, number 18.

16               MR. WALLS:  Mark, it should be right below

17      where it says "answers."

18      BY MS. RODAN:

19          Q    The response is at the bottom of Bates stamp

20      page number 95.

21          A    Oh, okay.  I'm sorry.

22          Q    And it continues on to page 96.

23          A    Okay.  Thank you.

24               I think the answer to this leaves in question

25      whether those specific poles were done away with, but I

578

1      think it makes the point that it would be charged to

2      capital anyway, unless I'm reading it incorrect.

3          Q    Does Progress's response indicate that the 329

4      poles were replaced as part of the hurricane restoration

5      activities?

6          A    There were more than that, yes, but at least

7      that.

8          Q    Does the response indicate that the poles

9      replaced were scheduled for 2005 and 2006?

10          A    Yes.

11          Q    Did the company replace lightning arresters as

12      part of its hurricane restoration activities?

13          A    Yes.

14          Q    And this is no longer referring to the --

15          A    Yes.

16          Q    Is the replacement of lightning arresters a

17      normal activity?

18          A    Yes, it is.

19               MS. RODAN:  Thank you.  That's all the

20      questions I have.  I believe Ms. Brubaker has a few

21      questions for you.

22               THE WITNESS:  Sure.

23                         CROSS-EXAMINATION

24      BY MS. BRUBAKER:

25          Q    If I could, just kind of a quick kind of

579

1      clarifying question.  Isn't it true that there are

2      certain classes of employees who just by the very nature

3      of their function aren't really subject to catch-up

4      work?  And I guess kind of the example I have in mind is

5      meter readers.  You know, their normal eight-hour

6      function -- for instance, during the storms, weren't

7      there a number of estimated bills that had to go out to

8      customers because of interruptions in the normal reading

9      cycle and interruption of normal service, that sort of

10      thing?

11          A    I would agree with you to some extent, that if

12      you skip a cycle, you normally -- you have to estimate

13      it during a storm.  You would normally read it during a

14      regular cycle.  However, for meter reading you have -- I

15      believe it's a four-day window.  So you're reading

16      within a four-day window, and that window becomes

17      compacted.  So you would have some overtime, even in the

18      meter reading classification, to catch up and get back

19      on a normal schedule, because you don't want that

20      four-day window to be compacted, because it could force

21      customer bills to be estimated.

22          Q    But there were some estimated bills?

23          A    During the hurricane, that is correct, yes.

24          Q    Okay.  You certainly wouldn't have a meter

25      reader, for instance, go back and reread a meter?  You

580

1      would --

2          A    No.  That is correct.

3          Q    -- estimate, and then with the next billing

4      cycle, you would read it for --

5          A    You would read it at the next billing cycle.

6          Q    Wouldn't there also be, kind of on the

7      administrative side -- for instance, recording

8      consumption data, wouldn't that also be kind of along

9      those lines?  You wouldn't do that twice.  You would

10      either estimate for those areas in which estimation was

11      necessary and move on for the next billing cycle, or --

12          A    I'm sorry.  Could you repeat that?  I

13      apologize.

14          Q    Well, I'm just trying to think from kind of the

15      administrative function of things.  When a meter reader

16      comes back with the data and it gets recorded, there's

17      kind of an administrative process that takes that

18      information and distributes it for proper billing

19      function.

20          A    I don't think that would be correct for meter

21      reading, because they just download the reads in the

22      Itron device.  It automatically loads and goes in.

23      Whether you're estimating or using actual readings, the

24      administrative function costs the same.

25          Q    Okay.  So there wouldn't be any employees or

581

1      anything who would be required to do catch-up work

2      associated with that particular function?

3          A    Not with that function, I don't believe.

4               MS. BRUBAKER:  Okay.  Thank you.  I think

5      that's all I have.

6               THE WITNESS:  Okay.

7               CHAIRMAN BAEZ:  Commissioners, questions?

8               Commissioner Deason?

9               COMMISSIONER DEASON:  Just a few.

10               Mr. Wimberly, you strike me as the type man who

11      probably actually has mowed grass and chopped wood.  Is

12      that true?

13               THE WITNESS:  Being from Port St. Joe,

14      Florida, yes, sir.

15               COMMISSIONER DEASON:  I thought I detected a

16      little bit of an accent there.

17               You also attended Auburn University, did you

18      not?

19               THE WITNESS:  Yes, sir, I did.  I did attend.

20      I went to class.

21               COMMISSIONER DEASON:  I've got a question about

22      the 25 million of catch-up -- and that's catch-up, not

23      ketchup -- you reference on page 8 of your rebuttal

24      testimony.

25               Now, I get the impression -- I mean, it's my

582

1      understanding that that 25 million is provided for

2      informational purposes.  It's not actually part of the

3      direct costs you're seeking recovery; is that correct?

4               THE WITNESS:  That is correct.

5               COMMISSIONER DEASON:  Okay.  So you're trying

6      just to give a ballpark quantification of the amount of

7      backlog work, catch-up work, or whatever you want to

8      call it.

9               THE WITNESS:  I think the context it was given,

10      Commissioner, was that it was OPC and the intervenors'

11      position that we should give up all base labor, and the

12      point was, the work did not go away.  And we were trying

13      to give a quantification that we had actually looked at

14      that.

15               COMMISSIONER DEASON:  I also have a question

16      about the bad debts.

17               THE WITNESS:  Yes, sir.

18               COMMISSIONER DEASON:  Does the company account

19      for bad debts through a reserve, bad debt reserve, or do

20      you actually try to expense bad debts as they actually

21      are incurred?

22               THE WITNESS:  I'm not sure I can answer that,

23      Commissioner.  I'm not sure if we budget money in a

24      reserve on an annual basis and then expense it as it

25      occurs or we just expense it as it occurs.  My -- I

583

1      better not speculate, because I do not know the answer.

2               COMMISSIONER DEASON:  Well, let me ask you this

3      then.  Did you see an increase in the actual amount of

4      bad debts incurred during the course of the hurricane

5      season or soon thereafter?

6               THE WITNESS:  Yes.  As a matter of fact, I was

7      in contact with the Customer Service Center rep as late

8      as last week concerning this area, and those expenses

9      have increased and are coming in as predicted.

10               COMMISSIONER DEASON:  Do you know what the

11      relationship is between that increase and what you're

12      claiming for recovery through the storm cost recovery

13      clause?

14               THE WITNESS:  The question to her was, do the

15      -- are the estimates continuing to hold true based on

16      the actuals you're seeing, and the answer that I

17      received was yes.

18               COMMISSIONER DEASON:  Is there a way that we

19      can confirm what the accounting treatment for bad debts

20      is during the normal course, whether you use a reserve

21      mechanism or whether --

22               MR. PORTUONDO:  Yes.

23               COMMISSIONER DEASON:  Is that part of the

24      record, or can we get that back on --

25               CHAIRMAN BAEZ:  Well, let's find out.  I don't

584

1      know if the question got asked in discovery or not.

2               MS. BRUBAKER:  I don't think that is part of

3      the record, what they've just experienced.

4               CHAIRMAN BAEZ:  I'm sorry?

5               MS. BRUBAKER:  I don't think that is part of

6      the record at this point.

7               CHAIRMAN BAEZ:  All right.  Then let's --

8      Commissioner, if you can pose your question --

9               COMMISSIONER DEASON:  Maybe we could just have

10      a late-filed exhibit that just has a brief description

11      of the normal accounting for bad debt and whether there

12      is a reserve account that is used or not.

13               THE WITNESS:  Okay.

14               COMMISSIONER DEASON:  Can you provide that?

15               THE WITNESS:  Yes, sir.

16               CHAIRMAN BAEZ:  What kind of time do you need,

17      Mr. Wimberly?

18               THE WITNESS:  I will attempt to get it by --

19      I'm not as quick as Mr. Portuondo.  Can I have until

20      Monday and Tuesday of next week?

21               CHAIRMAN BAEZ:  Monday or Tuesday.  We will

22      call that "Description of the Normal Accounting for Bad

23      Debt," and we will mark it as Late-Filed Exhibit 52.

24               (Late-filed Exhibit 52 identified.)

25               CHAIRMAN BAEZ:  Commissioner Deason, do you

585

1      have any other questions?

2               COMMISSIONER DEASON:  No further questions.

3               CHAIRMAN BAEZ:  Commissioners, any other

4      questions?  Redirect?

5                        REDIRECT EXAMINATION

6      BY MR. WALLS:

7          Q    Mr. Wimberly, you were asked about your cost

8      estimate and what your current cost estimate was.  Based

9      on what you've seen in actuals versus your cost estimate

10      and the adjustment to that cost estimate, do you have a

11      basis to conclude how accurate your original estimate

12      was?

13          A    I would say the original estimate was very

14      accurate.  Anytime you can predict something that is

15      unpredictable to 5% of its total cost, that estimate --

16      the original estimate was given only a few weeks after

17      the end of the storms.  I would say that's a great

18      effort.

19          Q    You were also asked a number of questions about

20      individual items, and I'll take some of those, and then

21      we'll go to a more general question.  The first was with

22      respect to tree trimming, and I believe you were asked

23      whether any of the tree trimming that you would normally

24      do would be replaced, or I guess eliminated by the

25      hurricane work.  Is that what's going to occur?

586

1          A    No, it is not.

2          Q    And why not?

3          A    The nature of tree trimming -- as I think one

4      of the earlier witnesses testified, the nature of tree

5      trimming is that you're doing spot trimming in

6      hurricanes.  You're actually trying to remove trees and

7      limbs that are interacting with lines and preventing the

8      restoration of service.

9               As I said in answer to the question earlier,

10      our production trimming, our normal trimming is cycle

11      trimming.  That is where you go down a total feeder and

12      clear the whole feeder, whereas in a storm, you may have

13      -- you know, just for a hypothetical's sake, you may

14      have 10,000 trees, and only 100 are impacting that

15      line.  During the storm, you remove those 100 trees.

16      Well, you still have the remaining trees on that line to

17      deal with, so when you come back, if that section is

18      scheduled during your normal cycle, you clear that whole

19      line.  You trim the whole line.

20               And we trim on a dollar-per-mile basis, so the

21      fact that you removed 100 trees has no effect to the

22      cost that you'll see nor the work to be done.

23          Q    I believe you were also asked a question about

24      whether your budget for '04 still ended up being

25      favorable even though you had caught up some of that

587

1      tree trimming work from October of '04.  Do you recall

2      that?

3          A    I do.

4          Q    Are you going to continue to have hurricane --

5      I'm sorry.  Are you going to continue to have tree

6      trimming work to catch up in '05?

7          A    Yes.  That did flow up over into '05.

8          Q    I believe you were also asked about an

9      interrogatory regarding the pole replacements, and I

10      think it was 329 poles were identified as being

11      scheduled to be replaced and actually replaced during

12      the hurricanes.  Do you recall that?

13          A    Yes, I do.

14          Q    How is your budget established for pole

15      replacement?

16          A    The pole replacement program, it is a program.

17      It considers that you inspect and replace poles on a

18      continuous basis every year.  So the fact that you may

19      have some poles that now are no longer there to be

20      repaired during that year which were scheduled, you just

21      move to the next set and continue with the program.

22          Q    And so will the money that would have been

23      spent on these 329 poles be spent on other poles on the

24      system that need to be replaced?

25          A    Yes, they will.

588

1          Q    You were asked generally about some areas of

2      work, such as meter reading and -- I can't recall the

3      other one, but meter reading certainly you were asked

4      about.  Going into the hurricane restoration process,

5      was the company set up to track all those incremental

6      effects?

7          A    No, we were not.

8          Q    And why not?

9          A    The program that was established is a very

10      simple program.  When you're in the middle of a

11      catastrophic event such as a hurricane, you don't need

12      to be worried about what account number do I charge this

13      to.  You want your crews focused on restoration, getting

14      customers back on as quickly as possible, and that's why

15      the simple methodology was set up in the first place.

16               MR. WALLS:  I have no further questions.

17               CHAIRMAN BAEZ:  Thank you, Mr. Walls.

18               I have one exhibit, and that's 26.

19               MR. WALLS:  Yes.  We would move Mr. Wimberly's

20      exhibit identified as MVW-1 and marked as, I guess, No.

21      26 into evidence.

22               CHAIRMAN BAEZ:  If there are no objections,

23      show it moved into the record.

24               (Exhibit 26 admitted into evidence.)

25               Mr. Wimberly, thank you.

589

1               Oh, I think we need to admit 52, the

2      late-filed, as well, subject to objections.

3               MS. BRUBAKER:  Mr. Chairman, 52 is identified

4      as a late-filed.  Typically those get moved into the

5      record, I believe, at the final agenda.

6               CHAIRMAN BAEZ:  Are they?

7               MS. BRUBAKER:  Is that -- no?

8               CHAIRMAN BAEZ:  I think we admit them subject

9      to --

10               MS. BRUBAKER:  Okay.

11               CHAIRMAN BAEZ:  That's the way I've always seen

12      it, but I can stand to be corrected.  I'm not proud.

13               (Late-filed Exhibit 52 admitted into evidence.)

14               CHAIRMAN BAEZ:  I'm showing the next witness as

15      Rothschild.

16               MS. CHRISTENSEN:  The Office of Public Counsel

17      would like to call Mr. Rothschild.

18      Thereupon,

19                        JAMES A. ROTHSCHILD

20      was called as a witness on behalf of the Citizens of the

21      State of Florida and, having been first duly sworn,

22      testified as follows:

23                         DIRECT EXAMINATION

24      BY MS. CHRISTENSEN:

25          Q    Good afternoon, Mr. Rothschild.  Could you

590

1      please state your name and your address for the record.

2          A    My name is James A. Rothschild.

3          Q    You might want to try -- is the green light on?

4      Try that.

5          A    My name -- I'll see if I can get my name right

6      this time.  My name is James A. Rothschild, and my

7      business address is 115 Scarlet Oak Drive, Wilton,

8      Connecticut.

9          Q    Mr. Rothschild, did you cause to be filed in

10      this case direct testimony with exhibits?

11          A    Yes.

12          Q    And do you have any corrections to your direct

13      testimony or your exhibits?

14          A    Yes, a couple of minor changes to the

15      testimony.

16               The first would be on page 4.  The paragraph on

17      the top of that page should have been double-spaced.  It

18      was not part of the quote, which is single-spaced on the

19      prior page.  There's no change whatsoever in the actual

20      text.

21               And on page 9, line 14, instead of referencing

22      Atlantic City Electric, I would like to reference

23      Rockland Electric.

24          Q    Mr. Rothschild, with those corrections, if I

25      were to ask you the same questions today as were asked

591

1      in your direct testimony, would they be the same?

2          A    Yes.

3               MS. CHRISTENSEN:  Mr. Chairman, I would like to

4      have Mr. Rothschild's direct testimony entered into the

5      record as though read.

6               CHAIRMAN BAEZ:  Without objection, show the

7      direct testimony of Witness Rothschild moved into the

8      record as though read.

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

606

1      BY MS. CHRISTENSEN:

2          Q    Mr. Rothschild, have you prepared a brief

3      summary of your testimony?

4          A    Yes.

5          Q    Can you please provide us with that brief

6      summary?

7          A    Yes, I will.  The testimony that I prepared

8      starts with the interpretation given to me by counsel,

9      and that interpretation is that the stipulation which

10      currently is in effect for Providence Energy Florida

11      prohibits the company from requesting a rate increase

12      prior to December 31st, at least one that would come

13      into effect prior to December 31, 2005, unless its

14      actual earned return on equity should drop below 10%.

15               I'm understanding that OPC proposes to honor

16      that stipulation and agreement by allowing the company

17      to recover its hurricane damage costs to the extent that

18      it would bring the return on equity up to 10%, but not

19      more than that.

20               I was specifically asked to and did in my

21      testimony address three basic questions.  The first one

22      is, is the 10% return on equity in the stipulation still

23      reasonable in today's market, today's financial climate,

24      and my answer is yes, it is.  And among the reasons that

25      I give for that are, number one, there are numerous

607

1      electric companies that have recently been allowed

2      earned returns on equity of less than 10%; number two,

3      long-term interest rates are lower now, considerably

4      lower now, in fact, than when the 10% number was

5      initially established in the stipulation; and number

6      three, if you look at the earned returns on equity, not

7      cost of equity, now, but the earned returns on equity

8      actually achieved by all 23 of the electric companies

9      covered in the Value Line Eastern Edition, approximately

10      half of them earned in 2004 less than 10%.  So if

11      Providence Energy Florida has its earnings brought up to

12      10%, it's going to be in the middle of the pack, even

13      under what is by all accounts very trying times with the

14      hurricanes that did bombard them.

15               The second question I was asked to address was,

16      if for whatever reason the Commission should decide that

17      the stipulation does not legally apply in this

18      proceeding, how should the hurricane costs be shared in

19      that instance?  And there I would say that if we were to

20      be conservatively high, we could still use the 10%

21      number.  If I were testifying on cost of equity today,

22      my number would be -- for Providence Energy Florida

23      would in all probability be less than 10%.  And I say

24      that for much the same reasons that I gave in my prior

25      answer, and that is that interest rates are down from

608

1      what they were before.

2               And in addition, I point out in my testimony

3      that the chief actuary for the Social Security

4      Administration determined that in the current

5      environment, the average -- the cost of equity for a

6      company of average risk would be 6-1/2% plus an

7      allowance for inflation.  And as I explain in my

8      testimony, it's easy to see what investors expect for

9      inflation by looking at the difference between long-term

10      Treasury bonds that include inflation and long-term

11      Treasury bonds that do not include inflation.  And when

12      you go through that arithmetic, you still end up with a

13      cost of equity in the low 9% range.

14               And I also lean on my other testimonies that

15      I've filed in other cases where I have done complete DCF

16      analyses and so forth.  I didn't feel it was something

17      that -- people usually aren't too thrilled to see big

18      piles of DCF analyses, so I decided it was more

19      appropriate to save the client's money and spare the

20      Commission the chore of going through that when I didn't

21      think it was necessary in this instance.

22               And the final question that I would address is,

23      are investors paid to take a risk, and the answer is

24      clearly they are.  The allowed return on equity of 10%

25      is considerably higher than what long-term Treasury

609

1      bonds are paying.  When I prepared my testimony, it was

2      in the 4.8-something percent range.  And I just got a

3      quote a couple of hours ago.  It's a little bit less

4      than that now, 4.77 at midday today.  I'm not sure where

5      it closed.  So that difference is significant, and that

6      difference is a number that investors are paid in

7      exchange for taking on risk, and it's substantial

8      dollars.

9               So for all of those reasons, I think what we

10      have here is, from the areas that I'm looking at in the

11      testimony, we have a very, very reasonable approach

12      proposed by OPC and very much supported by the current

13      financial climate.

14          Q    Mr. Rothschild, does that conclude your

15      testimony, or your summary?

16          A    Yes, it does.

17               MS. CHRISTENSEN:  I would tender the witness

18      for cross.

19               MR. PERRY:  I don't have any questions.

20               CHAIRMAN BAEZ:  Mr. Wright?

21               MR. WRIGHT:  I have a few.

22               CHAIRMAN BAEZ:  Okay.

23                         CROSS-EXAMINATION

24      BY MR. WRIGHT:

25          Q    Good afternoon, Mr. Rothschild.  Thank you for

610

1      being here.

2          A    Good afternoon.

3          Q    You talk a lot about risks and the compensation

4      for risks that ratepayers pay utility shareholders in

5      your testimony, and I have a number of questions for you

6      along those lines.

7               My first question is rather a general one.

8      Does the availability of surcharge recovery for various

9      costs, fuel, conservation, environmental costs,

10      et cetera, reduce the risks to utility shareholders?

11          A    Yes.  Certainly the opportunity to recover

12      those items which can result in variability of cash flow

13      and variability of earnings from period to period does

14      mitigate risk and, among other things, would give the

15      company an opportunity to use a greater percentage of

16      debt in its capital structure and lower the cost of

17      capital by doing that.

18          Q    Even without the storm recovery surcharges

19      which Progress has not yet been authorized to recover,

20      do you happen to know or do you have an idea of the

21      percentage of Progress Energy Florida's revenues, say,

22      in 2004 that were recovered via surcharges?

23          A    I have not made that computation, no.

24          Q    Okay.  On page 6 of your testimony, you make

25      the statement that investors understand that the

611

1      companies in which they invest are exposed to a variety

2      of risks.  Does that statement hold true for utility

3      investors, that is, investors in utility stocks?

4          A    I'm sorry.  Which --

5          Q    Page 6, lines 10 and 11.  You make what I

6      interpreted to be a general statement that --

7          A    Oh, yes.  The general statement does apply to

8      utility investors as well.  I just want to make sure I'm

9      reading on the same wave length, but, yes.

10          Q    Thank you.  And do you believe that that also

11      applies specifically to storm cost risks?

12          A    Yes.

13          Q    Do you believe -- in your what I understand to

14      be fairly extensive experience in consulting in the

15      utility business, is it your experience that public

16      utility commissions generically also understand that

17      they're compensating investor-owned utilities for storm

18      cost risks and when they set their allowed ROEs and

19      approve their capital structures?

20          A    Yes.  Storms are a phenomenon.  They certainly

21      -- hurricanes in particular are a phenomenon that most,

22      if not all, of the Eastern electric utilities are

23      exposed to.  And as you work your way north, you run a

24      higher risk of ice storms, which can be expensive also.

25          Q    Thank you.  Are you familiar to either a

612

1      general or specific degree with the history of

2      hurricanes in Florida?

3          A    Well, I have a general knowledge.  I know there

4      was Hurricane Andrew in the early 1990s that was very

5      big, and then I'm well aware, obviously, of the four

6      hurricanes in 2004, and certainly was aware of that even

7      before these proceedings.  It's front-page news when

8      that happens.

9          Q    And as I understand from your testimony, you're

10      familiar with a number of Florida Public Service

11      Commission orders addressing storm cost recovery or the

12      recovery of storm restoration costs?

13          A    Yes.

14          Q    Do you believe, based on what you know, that

15      the Florida Public Service Commission itself has

16      considered all risks, including those associated with

17      storms, in setting rates and in determining allowable

18      ROEs for the utilities that it regulates?

19          A    I'm not sure anybody is good enough to include

20      all risks, but I think certainly in the case of storms,

21      the Commission has specifically spoken.  And I also

22      believe it has tried to include all reasonably knowable

23      risks in coming up with its allowed returns, yes.

24          Q    Thank you.  At page 7 of your testimony, lines

25      7 and 8, you make the statement that PEF ratepayers are

613

1      paying investors millions of dollars every year to take

2      risk.  I would like to -- I've got a few questions about

3      that.  Are Progress Energy's shareholders paying their

4      customers to take any risks?

5          A    Are the shareholders paying the customers?

6          Q    That's my question.

7          A    No.

8          Q    Okay.  Are you familiar with earnings

9      surveillance reports submitted by Florida utilities?

10          A    Yes, I have seen some of them.

11          Q    Okay.  Did you happen to see the 2004 earnings

12      surveillance report for Progress Energy Florida?

13          A    Yes.

14          Q    Using information in that report, can you

15      estimate the total amount that the ratepayers paid in

16      2004 to Progress Energy Florida's shareholders to take

17      risks?

18          A    Well, I don't have a calculator in front of me,

19      but I can go through the computation.  I'm looking at

20      Schedule 1 of the report you're discussing, which has a

21      date on it of March 3, 2005, and I see on Schedule 1 in

22      the surveillance report that the earned after-tax return

23      on equity achieved by Progress Energy was 13.48%.  I

24      also see that the net operating income was $366 million.

25               If we take the long-term risk-free rate of

614

1      approximately 4.8% and subtract that from the 13.48, we

2      end up with a little under 9.  We take that as a

3      percentage of the 13.48, and we arrive at the

4      percentage, which is an allowance for risk, multiply

5      that by the 366 million, which is going to -- somebody

6      can go through the computations, but let's say that's

7      200 million.  And then gross that up for taxes, and

8      you're going to end up somewhere in the range of $300

9      million.

10          Q    Thank you.

11               COMMISSIONER DEASON:  I'm sorry.  Let me ask

12      this.  You said the 366 million was net operating

13      income?

14               THE WITNESS:  Yes.

15               COMMISSIONER DEASON:  Isn't that before debt

16      service?

17               THE WITNESS:  I'm looking at this quickly.  If

18      that is before -- if that is before debt service, then

19      certainly I should be corrected and we should be taking

20      the number that's available for common equity in the

21      computation.

22               COMMISSIONER DEASON:  Thank you.

23      BY MR. WRIGHT:

24          Q    At a rate of return on equity of 10%, can you

25      give us a ballpark estimate of how much Progress's

615

1      ratepayers would be paying Progress's shareholders to

2      take risk?

3          A    Well, that would reduce the percentage, but it

4      would still be roughly 50% of net income grossed up for

5      taxes, a little bit more than 50%, because the long-term

6      interest rate on Treasuries is a little bit less than

7      5%.  And that would be -- Commissioner Deason is

8      certainly correct.  You would be taking the net income

9      available to common equity in making that computation.

10          Q    Thank you, Mr. Rothschild.  I have just one or

11      two more questions.

12               At page 6, lines 14 through 18, of your

13      testimony, you make the following statement:

14      "Accordingly, to provide the appropriate opportunity to

15      earn a fair return, given a company's overall risk

16      profile, and to simultaneously require ratepayers to

17      bear all of the risk of the storm losses that they are

18      paying investors to accept, would be unfair to the

19      company's customers."  I read that accurately, did I

20      not?

21          A    Yes.

22          Q    My question for you is, would ratemaking

23      treatment that allowed the result that you describe in

24      your testimony result in rates that are unfair and

25      unreasonable?

616

1          A    In my opinion, it would be, yes.

2               MR. WRIGHT:  Thank you.  That's all the

3      questions I have.

4               CHAIRMAN BAEZ:  Excuse me.  Mr. Twomey?

5               MR. TWOMEY:  No, sir.

6               CHAIRMAN BAEZ:  Staff?

7               MS. RODAN:  No questions.

8               CHAIRMAN BAEZ:  Commissioners?

9               COMMISSIONER DEASON:  What about --

10               CHAIRMAN BAEZ:  I'm sorry.  You know, you get

11      into a -- it's like stepping off of the elevator on the

12      wrong floor.  The door opens, and you go.

13               I'm sorry, Mr. Walls.  Go ahead and cross,

14      please.  It was too good to be true.

15                         CROSS-EXAMINATION

16      BY MR. WALLS:

17          Q    Mr. Rothschild, let me start with what you've

18      not been asked by OPC to do in this docket.  As I

19      understand, you've not been asked by OPC to challenge

20      the reasonableness or prudence of the work done by the

21      company to prepare for and respond to the 2004

22      hurricanes; is that right?

23          A    Yes.

24          Q    And you've also not been asked by OPC to

25      challenge the reasonableness or prudence of the costs

617

1      the company incurred to prepare for and respond to the

2      2004 hurricanes; is that right?

3          A    Yes.  That's not within the scope of my

4      testimony.

5          Q    And as I understand what you were asked to do,

6      and I believe you briefly summarized that, by OPC is

7      that you were first to testify as to whether the

8      reference in the company's 2002 rate case settlement to

9      a 10% ROE before the company can request a change in

10      base rates is reasonable today; is that right?

11          A    It's still reasonable, yes.

12          Q    Well, that's what you were asked to determine;

13      right?

14          A    Whether it's still reasonable today.

15          Q    And as I understand, the second thing that you

16      were asked by OPC to do was address whether investors

17      bear a certain portion of the risk of the company's

18      normal business through ROE; is that right?

19          A    Yes.

20          Q    Well, let's start with the second thing you

21      were asked to do first, and I have some questions for

22      you where I think we have some agreement.  You would

23      agree with me that hurricanes are natural phenomena that

24      reoccur periodically in unpredictable ways and not

25      necessarily every year; right?

618

1          A    They are certainly natural phenomena, and they

2      reoccur in unpredictable ways.  Yes, they don't

3      necessarily occur at any one place in any given year.

4          Q    And you understand that four hurricanes in

5      Florida in one year was an unprecedented event; correct?

6          A    Yes.

7          Q    And you would also agree with me that hurricane

8      or storm-related costs are unpredictable; right?

9          A    Well, the shorter the time interval, certainly

10      the more unpredictable it is.  If you ask me whether or

11      not there's going to be a hurricane on September 1st

12      this year, I certainly don't know, nor does anybody

13      else, whether or not there's going to be one.  We're

14      going to have to wait and see.  Hopefully there won't

15      be.  If you say, "Is there going to be a hurricane

16      sometime over the next five years in Florida?" I would

17      say there's a darn good chance there will be some, but I

18      don't know how many, and I don't know when.

19          Q    You recall giving a deposition in this case,

20      don't you, Mr. Rothschild?

21          A    Yes, I do.

22          Q    Okay.  And I took that deposition; right?

23          A    Yes.

24          Q    Okay.  At page 11 of your deposition, lines 14

25      to 16, you were asked the following question and gave

619

1      the following answer:  "Would you also agree with me" --

2          A    Excuse me.  May I please turn to the page?

3          Q    Sure.  Page 11, lines 14 to 16.

4               You were asked the question and gave the

5      following answer:  "Would you also agree with me that

6      hurricane or storm-related costs are unpredictable?"

7               Answer, "Yes."

8               Is that correct?

9          A    That's what that says, yes.

10          Q    Now, would you also agree with me that

11      hurricane or storm-related costs are volatile?

12          A    As I said in my deposition in the next

13      question, in any given year, certainly they are

14      volatile.  And I can elaborate and say that as you --

15      the longer you go out to make a projection, the more

16      likely you are to hit a longer term average.  But

17      there's certainly no guarantees, even over a five-year

18      period, what they're going to be.

19          Q    And that certainly is an elaboration on the

20      answer in your deposition, isn't it?

21          A    Is it an elaboration?

22          Q    Yes.

23          A    It's an elaboration of that one question.  I

24      don't know whether I said that somewhere else in the

25      deposition or not.

620

1          Q    And you agree with me that the purpose of a

2      base rate proceeding is to set rates prospectively;

3      correct?

4          A    Yes.

5          Q    Okay.  And you would not take the position in

6      an electric utility base rate proceeding that the

7      Commission should set an annual accrual in base rates

8      for storm reserves at a rate sufficient to pay for a

9      2004 hurricane season every year; isn't that right?

10          A    Well, recognizing that you're outside of the

11      scope of my testimony and I don't claim to be an expert

12      weather person, I would not expect to take an

13      extraordinary or the most extreme case we know about and

14      use that as the normal allowance, no.  But that doesn't

15      mean you wouldn't take a look at the variations and use

16      that, ups and downs, when coming to the allowed amount.

17          Q    Well, Mr. Rothschild, you wouldn't want this

18      Commission to set rates, base rates on an annual basis

19      for a storm reserve to pay for a 2004 hurricane season

20      every year, would you?

21               MS. CHRISTENSEN:  Objection.  Beyond the scope

22      of Mr. Rothschild's direct testimony.  And I believe he

23      indicated that in the first answer, and I think now

24      we're starting to really get --

25               CHAIRMAN BAEZ:  Mr. Walls, can you point to me

621

1      where you're off his testimony?

2               MR. WALLS:  Well, I believe he was asked by

3      Mr. Wright whether he understood about hurricanes and

4      the way they were accounted for in Florida in his

5      questioning without objection.

6               And also, these are just fundamental issues

7      that are apparent in the case.  If Mr. Rothschild wants

8      to talk about risks of investors in the State of

9      Florida, then one of the things that has to be

10      understood is whether the base rates cover this kind of

11      risk, of a 2004 hurricane season, and that's why I'm

12      asking him these questions.  He has testified in his

13      direct quite a bit about what level of investors' risk

14      they should expect.

15               CHAIRMAN BAEZ:  If you're trying to gauge his

16      understanding of how we set rates and what's included

17      and what's not, I'll give you a little leeway, but I

18      don't think you're going to get very far with it.

19               So ask your question again, but I think you're

20      getting a little wide of even what Mr. Wright asked.

21      BY MR. WALLS:

22          Q    Mr. Rothschild, the question was, you would not

23      want this Commission to set base rates on an annual

24      basis to include costs to pay for a 2004 hurricane

25      season every year, would you?

622

1               MS. CHRISTENSEN:  Objection.  Same objection.

2      This is beyond the scope, and it's beyond his

3      understanding of --

4               CHAIRMAN BAEZ:  Hold on, because I allowed him

5      to ask the question.  But can you ask it in a way that's

6      -- if you're asking objective questions, that's fine.

7      He hasn't professed an opinion of what he wants us to

8      set reserves at, and I'm not sure that it's fair to ask

9      him now.

10      BY MR. WALLS:

11          Q    Mr. Rothschild, would you agree with me that

12      the company's current base rates were not designed with

13      the specific expectation for the hurricanes hitting in

14      2004, the 2004 hurricane season?

15          A    My understanding of prospective ratemaking is

16      that rates are set in a way to provide a company a

17      reasonable opportunity to recover its reasonably

18      expected expenses and its cost of capital.  And then

19      reality hits, and reality can produce better or worse

20      than what is prospectively anticipated.  There can be a

21      year of no hurricanes, even though there's a hurricane

22      allowance, and there can be a year of multiple

23      hurricanes which could result in the allowance being

24      inadequate.

25               And that's the nature of prospective

623

1      ratemaking.  Investors are paid for risk, because

2      prospective ratemaking is imperfect, but it has the

3      advantage of providing incentives for management to do

4      the best they can, and indeed then have an opportunity,

5      if they can beat the prospective expectations, to earn

6      more than anticipated.  And it goes both ways.  You

7      might earn less.

8          Q    Well, Mr. Rothschild, my question was that the

9      current -- you would agree with me that the current base

10      rates the company is operating under were not designed

11      with the specific expectation of the 2004 hurricane

12      season; correct?

13          A    If you're asking me does the existence of the

14      2004 hurricane change what might be factored into future

15      prospective ratemaking, I can see where an expert in the

16      field might look at that.  And I'm certainly not an

17      expert in hurricanes.

18               But the concept is that if we were here -- look

19      at it the other way around.  Suppose -- and I know that

20      the company has had an allowance for hurricane damage

21      that has been put into a reserve.  If it turned out we

22      went through a decade where there were no hurricanes, or

23      whatever would be a statistically reasonable period

24      where it might happen -- and I don't claim to know what

25      that is -- I think we would all find it strange if

624

1      ratepayers said, "Well, we went through 10 years or

2      eight years or six years of wind that never went over 20

3      knots, and now we want our money back."  And I don't

4      think that that would happen.  So that's the whole

5      nature of prospective ratemaking.

6          Q    Mr. Rothschild, do you recall that I asked you

7      the following question and you gave the following answer

8      on page 12 of your deposition, lines 11 through 22?

9               Question:  "Now, would you agree with me that

10      the base rates are not set to cover the costs of such

11      storms as the 2004 hurricanes?"

12               Answer:  "Well, I think there's a lot implied

13      in that question, and I think it's probably better if I

14      elaborate.  There was a prospective allowance for

15      hurricane storm damage, and as the utility ratemaking

16      process works, a good faith estimate is made for

17      prospective events.  Was a specific expectation of four

18      hurricanes hitting in 2004 specifically built in?  I

19      find that hard to believe, so I would expect the answer

20      is no, but I didn't specifically prepare that analysis."

21               Did I read that correctly?

22          A    Yes.

23          Q    Now, you would also agree with me that the

24      company lost some revenues as a result of the hurricanes

25      that it would have otherwise received had there been no

625

1      hurricanes; right?

2          A    I believe, going by memory to my deposition, my

3      answer is that, yes, I'm sure that during the outage

4      there were people who couldn't get service, and so there

5      were there were some lost revenues.  But also, there

6      were some additional revenues that the company earned

7      once the power was turned back on again, as people used

8      power tools or other devices in the process of

9      rebuilding.

10          Q    And you would also agree with me that it's

11      inappropriate for the company to bear the full risk of

12      the 2004 storm damage costs; correct?

13          A    Well, OPC is certainly not proposing that, and

14      to bear the full cost is probably too extreme in this

15      case.  It would probably go beyond where the --

16      certainly what has been communicated by this Commission

17      as to what they're likely to do.  So I would say that to

18      bear the full cost is going too far.

19          Q    Now, I want to turn to the first thing that you

20      were asked by OPC to do, which is look at the 10% ROE

21      referred to in the rate case stipulation and talk about

22      what is reasonable during the same time period of the

23      rate case stipulation.  And as I understand, you start

24      with the premise that was given to you by OPC that prior

25      to December 31, 2005, the negative balance in the storm

626

1      damage reserve must first come from the company's

2      earnings until the company reaches a 10% ROE.  Is that

3      right?

4          A    Yes.

5          Q    And that's not a position you developed

6      independently; right?  That's what you were told to use

7      by OPC?

8          A    That was the legal interpretation of the

9      stipulation.

10          Q    And they provided you the stipulation; right?

11          A    Yes.

12          Q    And you referred to that in your testimony;

13      right?

14          A    I believe so, yes.

15          Q    They didn't provide you Rule 25-6.0143(4), did

16      they?

17          A    I don't know.

18          Q    You don't refer to it in your testimony, do

19      you?

20          A    The number doesn't mean anything to me, so I

21      don't know whether or not I've seen that rule.  I

22      certainly wouldn't remember the number.

23               (Documents distributed.)

24      BY MR. WALLS:

25          Q    Mr. Rothschild, do you see what's in front of

627

1      you and recognize that as Rule 25-6.0143 of the Florida

2      Administrative Code?

3          A    I see -- it says Florida Administrative Code

4      Annotated, Title 25, Public Service Commission, Chapter

5      25-6.

6          Q    Do you see right below that where it says

7      25-6.0143, Use of Accumulated Provision Accounts 228.1,

8      228.2, and 228.4?

9          A    Yes.

10          Q    This is not something that you were provided by

11      OPC in connection with your testimony; right?

12          A    I don't know that I specifically saw this

13      document, but at least scanning it here, I don't see any

14      concepts I'm not aware of.

15          Q    Okay.  I don't particularly remember any

16      reference to this rule, and particularly subsection

17      (4)(b), in your testimony.  Is there any?

18          A    I don't believe so, and I don't know why there

19      would need to be.

20          Q    Okay.  Well, let's read subsection (4)(b).  "If

21      a utility elects to use any of the above listed

22      accumulated provision accounts, each and every loss or

23      cost which is covered" --

24          A    Excuse me.  I'm trying to find where you are.

25      (4)(b).  Okay.  I see it.

628

1          Q    Front page, last paragraph.

2          A    I've got it.  Okay.

3          Q    Reading again, Rule 25-6.1043, subsection (b),

4      "If a utility elects to use any of the above listed

5      accumulated provision accounts, each and every loss or

6      cost which is covered by the account shall be charged to

7      that account and shall not be charged directly to

8      expenses.  Charges shall be made to the accumulated

9      provision accounts regardless of the balance in those

10      accounts."  Did I read that correctly?

11          A    Yes.

12          Q    Now, with respect to your opinion,

13      Mr. Rothschild, it's fair to say that what you do is

14      conclude that even without the stipulation in place, a

15      10% ROE is reasonable during the same time period as

16      this stipulation; is that correct?

17          A    Well, I think it's very important to -- there's

18      two different concepts here, and a lot of people get

19      them mixed up.  There's the ROE, which can have a dual

20      meaning.  ROE can be the earned return on equity, or

21      sometimes it can mean the cost of equity.  And so in

22      order to make sure we're talking on the same wave

23      length, I need to be sure which you mean in that

24      question, because it will change the answer.

25          Q    Well, Mr. Rothschild, I asked you the same

629

1      question in your deposition.  If you would turn to page

2      29, lines 15 through 21, I asked the same question, and

3      you gave this answer.

4               Question:  "And it's fair to say then" --

5          A    Excuse me.  I need to get there.

6          Q    Okay.

7          A    All right.  Page 29, lines --

8          Q    Fifteen to 21.  The question was, "And it's

9      fair to say then that what you do is, you conclude that

10      even without the stipulation, a 10% ROE is reasonable

11      during the same time period; is that correct?"

12               Answer:  "Even without the stipulation?"

13               Question:  "Yes."

14               Answer:  "Yes."

15               Did I read that correctly?

16          A    Well, yes, but you have to put it in the

17      context we're talking about.  And I think in the context

18      that we were discussing it and got there, it was at

19      least at the time clear to me what you meant, and now

20      you're taking this out of left field, and it's not clear

21      to me what you mean.  And so I think in fairness to

22      everybody, so we make sure you get the correct answer

23      out of me rather than a random answer, it would be

24      better if you define the term.

25          Q    Mr. Rothschild, you would agree with me that

630

1      the company is permitted to earn more than 10% ROE under

2      the rate case stipulation; correct?

3          A    It is -- under the stipulation, which was

4      agreed upon, the company is given a reasonable

5      opportunity to earn more than 10%.  It was also provided

6      a safety net.  In the event the return fell below 10%,

7      the company was then given the opportunity, but not the

8      guarantee, the opportunity to request, but not the

9      guarantee it would get, an increase.  In exchange for

10      that, the company had no ceiling on what it could earn.

11      It could earn 30% on equity.

12               And ratepayers had the benefit also that to the

13      extent revenues exceed a forecast level, that the

14      ratepayers share in that revenue growth.

15          Q    Mr. Rothschild, you would agree with me, and

16      using your words from the deposition, that if the

17      company's earnings were higher than 10%, the Commission

18      can't reduce it, period; correct?

19          A    Yes.

20          Q    Now, you would also agree with me that a

21      discounted cash flow is the most commonly used method of

22      determining the cost of equity; correct?

23          A    Yes.

24          Q    But you did not do a specific discounted cash

25      flow analysis to prepare your testimony that a 10% ROE

631

1      is reasonable in this case; isn't that right?

2          A    What I said in the deposition, which is the

3      same as I'll say here, is that I regularly do DCF

4      analyses, and my conclusion is based upon looking at

5      those DCF analyses, whereas for the context of this

6      proceeding, as I said in my opening statement, no, I did

7      not prepare a specific DCF analysis.

8          Q    And in fact, you told me in your deposition

9      that if you had done a DCF analysis, you would have

10      generated work papers and included them as schedules to

11      your testimony; correct?

12          A    And I have such work papers associated with the

13      other testimonies that were filed there that I'm

14      thinking of.  But, no, I did not prepare a specific DCF

15      analysis in this proceeding, because it was not only

16      based upon what counsel told me, but it was clear to me

17      that the 10% was already established.  And why should I

18      spend my client's money and spend the time of everybody

19      else to go through what most people find an extremely

20      boring part of the ratemaking process when I don't think

21      it was needed?

22          Q    Mr. Rothschild, let's look at what you did rely

23      on.  First you attached as an exhibit to your testimony

24      a document where you picked all the electric companies

25      covered in Value Line's Eastern Edition.  And what you

632

1      did was include their actual earned returns for 2004,

2      not their allowed returns for that year; isn't that

3      right?

4          A    Well, it's correct I prepared such a schedule,

5      but there was something in your question which is not

6      correct.  I did not prepare that schedule for the

7      purpose of determining the cost of equity.  That

8      schedule was prepared to show the reasonableness, the

9      very reasonableness of what is the low end threshold for

10      Progress Energy Florida to request an increase.  And it

11      has this opportunity to see that its return doesn't fall

12      below 10%, even though approximately half of the

13      companies in the -- of all of the 23 companies covered

14      in the Eastern Edition of Value Line earned less than

15      10%.  It was not -- it was definitely not to say that

16      just because companies earn a particular number, it's a

17      cost of equity.  Here we're looking at an end result of,

18      in effect, what's a safety net, and is the safety net

19      adequate.  And I conclude, in part based upon the

20      schedule you're referring to, that it's very adequate.

21          Q    Mr. Rothschild, my question is very simple.

22      Yes or no, does your exhibit include the actual earned

23      returns for those companies that you identified and not

24      what they were allowed to return by whatever regulatory

25      body that governed them, yes or no?

633

1          A    Yes, it shows the actual earned returns.  It

2      does not show what they were allowed.

3          Q    Okay.  Now, the second thing I recall that you

4      relied on is at page 5, carrying over to page 6 of your

5      testimony.  And as I understand it, you relied on a cost

6      of equity number that you pulled from a Business Week

7      article that you obtained, and that was regarding an

8      analysis by the Social Security Administration of the

9      stock market; is that correct?

10          A    That is one of the analyses I used and

11      presented in my testimony, yes.

12               (Documents distributed.)

13      BY MR. WALLS:

14          Q    Mr. Rothschild, do you have in front of you the

15      Business Week article from which you obtained your 6.5%

16      figure in your testimony on page 5?

17          A    Yes.

18          Q    And if we turn to page 69 in the lower

19      right-hand corner of this Business Week article, the

20      last paragraph on that page, and carrying over to the

21      next page, or I guess in the last paragraph on that

22      page, where it reads, "Goss assumed, as most

23      privatization proponents do, that the stock market would

24      average 6.5% a year after inflation for the full 75

25      years."  Did I read that accurately?

634

1          A    That sentence, yes.

2          Q    And this is where you obtained your 6.5% number

3      from, correct?

4          A    Yes.  I think it might be somewhere else in the

5      article also, but that's certainly one place I could

6      have gotten it.

7          Q    And as I understand it, you did not talk to

8      Mr. Goss; correct?

9          A    I did not specifically talk to Mr. Goss, no.

10          Q    And you didn't help Mr. Goss write his

11      analysis; correct?

12          A    That's right.  His analysis is independent of

13      mine.

14          Q    And you didn't ask Mr. Goss for his work

15      papers, and he didn't give them to you, did he?

16          A    That's correct, although I have seen other

17      places where the same number is discussed, and so

18      therefore, I do have an understanding of where it was

19      obtained and certainly have seen other sources with more

20      elaboration around them that have come up with a very,

21      very similar number.

22          Q    And as I understand, as you said in your

23      deposition, President Bush didn't call you and ask you

24      what you thought the right number was; is that right?

25          A    That's correct.

635

1          Q    And let's look at what the author of the

2      Business Week article had to say about Mr. Goss's

3      analysis.  If you would turn to page 70, the last

4      paragraph, it reads, "Goss's reliance on conservative

5      assumptions is perfectly reasonable, especially since no

6      one can really project anything over 75 years.  But his

7      more optimistic scenario, based largely on historic

8      growth rates, shows no shortfall at all.  Since the U.S.

9      economy has produced pleasant surprises for nearly a

10      decade, little might be lost by waiting to see if these

11      trends continue."  Did I read that correctly?

12          A    That's what that portion, says, yes.

13          Q    And is that the author's conclusion with

14      respect to Mr. Goss's analysis in this article?

15          A    I'm not sure.

16          Q    Okay.  But this is the article you relied on to

17      get that 6.5% number; correct?

18          A    Yes.

19          Q    The next thing I want to turn to that you

20      relied on to support your opinion as to a reasonable ROE

21      is your reference on page 9 of your testimony at the

22      bottom of the page to electric companies that have been

23      awarded a cost of equity of less than 10%.  Do you see

24      that?

25          A    Yes.

636

1          Q    And as I understand, you didn't do a survey of

2      electric utilities' ROE awards to come up with this

3      list.  You just used a sample of cases you were involved

4      in and knew off the top of your head; is that correct?

5          A    The ones that I had been involved in and I

6      knew, yes.  But also, it needs to be explained that what

7      I'm doing here is testing the reasonableness of 10% as a

8      safety net.  And if there are companies out there that

9      have earned less than 10% and that's the safety net, the

10      safety net is at a comfortably high level.  I'm used to

11      seeing safety nets that, when you're talking about kind

12      of a stopgap thing, are oftentimes considerably lower

13      than this.  So I think you need to look at the analysis

14      as it was presented, in the context in which it was

15      used.

16          Q    Well, the answer to my question is correct;

17      right?  You did not do a complete survey of electric

18      utilities.  You relied on what you could recall off the

19      top of your head; is that correct?

20               MS. CHRISTENSEN:  Object to the

21      mischaracterization, off the top of his head.  I mean,

22      it's --

23               MR. WALLS:  It's his words.

24               CHAIRMAN BAEZ:  Are you reading it off of

25      his --

637

1               MR. WALLS:  Yes.  If you would like --

2               CHAIRMAN BAEZ:  I don't know that you can

3      object.  Overruled.

4          A    I think I just answered it to you, that the

5      purpose for which this was done was to test the

6      reasonableness of the safety net, and for that purpose,

7      I went to the companies with which I was familiar.  And

8      "off the top of my head" in the formal proceeding sounds

9      like it means something different than I meant it in the

10      more informal deposition.  It was that which I could do

11      without having to go through a research analysis.  "I

12      just knew from memory" is the more formal way of saying

13      "off the top of my head."

14          Q    If we could turn to page 52, lines 7 through

15      11.

16          A    Page 52 of --

17          Q    Your deposition, lines 7 through 11.

18          A    Yes.

19          Q    I asked the following question, and you gave

20      the following answer.  Question --

21          A    Excuse me.  It takes me a little while, because

22      the pages printed a different way.  Page 52, lines --

23          Q    Seven to 11.

24          A    Yes.

25          Q    Okay.  I asked the following question, and you

638

1      gave the following answer.

2               Question:  "Can you give me a complete list?"

3               Answer:  "No.  I have not done a complete

4      survey.  I was writing my testimony just based upon --

5      with my only sample being cases in which I was involved

6      and knew off the top of my head.  That was all."

7               Did I read that accurately?

8          A    Well, you read it accurately, but I think in

9      seeing how this might be used out of context rather than

10      in context, "out of the top of my head" should be

11      changed, or "off the top of my head" should be changed

12      to "from memory," because that's what I meant when I

13      said that.  And I see how in a brief that might look

14      like something different, like I've got it written on my

15      hat or something, on my baseball cap.

16          Q    Mr. Rothschild, why don't we take a look at

17      some of these orders that you referred to, if we could.

18               Oh, I'm sorry.  Let me ask one question before

19      I get there.  All of the companies that you identify by

20      name on page 9 of your testimony are transmission and

21      distribution or distribution-only companies; isn't that

22      right?

23          A    Yes.

24          Q    All right.  Now let's look at a couple of these

25      orders.

639

1               (Documents distributed.)

2      BY MR. WALLS:

3          Q    The first one, Mr. Rothschild, if you have in

4      front of you the State of New Jersey, Board of Public

5      Utilities order regarding the petition of Public Service

6      Electric and Gas Company for approval of changes in

7      electric rates, Docket No. ER02050303, agenda date

8      7/9/03, agenda item 2A.  Do you see that?

9          A    Yes.

10          Q    And this is one of those orders that you relied

11      on in your testimony on page 9; correct?

12          A    Yes.

13          Q    And the ROE for the utility in this particular

14      order was set as a result of a settlement; correct?

15          A    It was set as a result of a settlement, but the

16      settlement was based upon Commission decisions, and

17      everybody knew where the Commission was going to come

18      out.  So it was a settlement based upon knowledge, not

19      based upon some separate event.

20          Q    Mr. Rothschild, let's look at another order.

21      This one is State of New Jersey, Board of Public

22      Utilities, Two Gateway Center, involving the matter of

23      the verified petition of Jersey Central Power & Light

24      Company for review of approval of an increase in and

25      adjustment to its unbundled rates and charges for

640

1      electric service, and for approval of other proposed

2      tariff revisions in connection therewith, Final Order,

3      Docket No. ER02080506, agenda date 7/25/03, agenda item

4      2B.  Do you have that one in front of you?

5          A    Yes.

6          Q    And is this also another one of the orders that

7      you relied on in your testimony?

8          A    Yes.

9          Q    What I would like you to do is to turn to page

10      38 of the order.

11          A    My copy, what you handed me stops at page 17.

12      Am I looking at --

13          Q    We haven't handed it out yet.

14               (Documents distributed.)

15          A    Okay.  I don't know if your question referenced

16      the Summary Order or the Final Order, but what you

17      handed me before --

18          Q    The Final Order.  My question references the

19      Final Order.

20          A    Okay.

21          Q    Page 38 of the Final Order.

22          A    There is a page 38 to this copy.

23          Q    I'm happy to hear that.

24               Looking at the last paragraph on page 38 of

25      this order, and referring to the second sentence, "Most

641

1      notably, the Board believes that the overall risks

2      facing the electric utility distribution companies in

3      New Jersey have decreased as a result of the various

4      provisions of EDECA."  And reading --

5          A    I think it would certainly help me if you

6      started from the beginning of the paragraph rather than

7      just jumping to that, because there's some other

8      important things you just glossed over, not least of

9      which is appropriate capital structure.

10          Q    Okay.  Well, let's read this part first.  Did I

11      read that accurately?

12          A    I was reading the context of it, so I don't

13      know.  I would like it if we started just one sentence,

14      two sentences sooner, one sentence sooner.

15          Q    Did I read the sentence I read accurately,

16      Mr. Rothschild?

17          A    I don't know.

18          Q    Okay.  How about reading the second sentence

19      and telling me if I read it accurately?

20          A    The second sentence, which does not yet talk

21      about, which was glossed over, appropriate capital

22      structure, says, "Most notably, the Board believes that

23      the overall risks facing the electric utility

24      distribution companies in New Jersey have decreased as a

25      result of various provisions of EDECA."

642

1          Q    Okay.  Now, let's move to the fourth sentence.

2      "The BGS process eliminates the risks associated with

3      the companies' planning, construction and operation of

4      generation facilities.  The resulting 'wires only'

5      distribution companies should therefore require a lower

6      cost of capital that ratepayers are required to support

7      in their retail rates."  Did I read that accurately?

8          A    Yes, but if you try and make conclusions

9      without putting it in the context of what else is in

10      that paragraph, you will probably get to the wrong

11      place.

12          Q    Mr. Rothschild, you would agree with me that

13      was the Board's conclusion in this case; correct?

14          A    I would agree with you that the entire

15      paragraph is the Board's conclusion.  I think what you

16      end up with running the risk of misusing is if you take

17      just snippets of it.

18          Q    Let's turn to another order you relied on.

19      This one is the State of Connecticut, Department of

20      Public Utility Control, Docket No. 0307-02, Application

21      of the Connecticut Light and Power Company to amend its

22      rate schedules, December 17, 2003.  Do you have that?

23          A    Yes, I do.

24          Q    And this is another order you relied on in your

25      testimony; correct?

643

1          A    Yes.

2          Q    Let's turn to page 143 of this order.

3          A    Yes, I have it.

4          Q    Going to the bottom paragraph on page 143 that

5      begins with the word "third," and reading, "Third,

6      CL&P's risk has also declined significantly since

7      electric restructuring.  In 1998, CL&P was a fully

8      integrated electric utility having a significant

9      portfolio of generation facilities that included nuclear

10      plants.  Subsequent to deregulation, CL&P became a

11      transmission and distribution company only, and only

12      recently sold its interests in Seabrook Nuclear and

13      Millstone.  Generation is more risky than distribution

14      business and nuclear adds to that risk."  Did I read

15      that correctly?

16          A    Yes.  And as I explained in the deposition, the

17      risk that is relevant here and in the other proceedings

18      is that generation -- the key, the priority part of risk

19      is what's regulated and what's not regulated and how a

20      particular jurisdiction deals with items that -- in

21      particular, in generation, items of disallowance.  When

22      you're talking about the history of Connecticut Light

23      and Power, there were significant disallowances

24      associated with the Millstone nuclear plants, and that

25      made particularly nuclear more risky for CL&P.

644

1          Q    Mr. Rothschild, in terms of hourly billings,

2      100% of your work is spent providing testimony in

3      utility rate proceedings; correct?

4          A    Boy, you like to take everything and make it so

5      it will come out of context.  I explained in my

6      deposition that, yes, in terms of what I charge hourly

7      rates for as a consultant is involved in utility

8      ratemaking.  But I also obtain a significant amount of

9      income, in fact, the majority of my income, directly

10      from the stock market.

11          Q    Mr. Rothschild, it's also true that you've

12      testified hundreds of times to reasonable ROE involved

13      in a regulated public utility; correct?

14          A    Yes.

15          Q    But you've never testified on behalf of a

16      Florida regulated public utility; correct?

17          A    Well, we're narrowing it to the point of --

18      what I told you was in the deposition that I had

19      testified on behalf of one telephone company which is

20      headquartered in Florida.  They're not, to my knowledge,

21      regulated in Florida.  I'm not even sure of that.  But

22      the proceeding in which I was involved was a BellSouth

23      proceeding in Georgia, and that proceeding was last

24      year.

25               MR. WALLS:  I have no further questions for

645

1      Mr. Rothschild.

2               CHAIRMAN BAEZ:  Redirect?  Staff?  I thought we

3      had gone around.  I mean, I know I mucked up the order,

4      but I'm assuming you-all's answers were accurate.

5                        REDIRECT EXAMINATION

6      BY MS. CHRISTENSEN:

7          Q    Mr. Rothschild, you were asked about lost

8      revenues.  Let me ask you this.  Lost revenues, is that

9      an example of the risk you describe in your direct

10      testimony?

11          A    Yes.  Certainly it's part of the concept of

12      setting rates prospectively, and stuff happens.  Good

13      stuff happens and bad stuff happens, and that's why

14      rates are set prospectively rather than just strictly as

15      a cost-plus reimbursement.

16          Q    You were also asked about why you did not

17      conduct a DCF study by Mr. Walls, and you said that you

18      believed that it was not necessary for your purposes

19      here.  Can you explain that a little bit further?

20          A    Yes.  The purpose here is to determine -- given

21      that the stipulation says that the company has a

22      reasonable opportunity to ask the Commission for

23      recovery to get it back to 10% should its earned return

24      fall back from 10%, I needed to look at whether or not

25      that 10% was still reasonable.  And there, number one,

646

1      if interest rates are down since it was set, that's a

2      pretty strong indication it was reasonable.  Number two,

3      if the industry -- if a 10% return puts the company in

4      the median level of what others are earning, that's a

5      pretty high safety net.  Others are falling a lot

6      further, and they don't have that safety net.  So I see

7      that.

8               And when you put it all together, I don't think

9      I have to go through a DCF cost number.  I don't think

10      the concept is to set the cost of equity in this

11      proceeding.  And as I even said, even though more likely

12      than not the cost of equity is less than 10%, the

13      stipulation doesn't let us go there.  We can't come and

14      say we should be truing up to 9 or 9.2 or 9.4 instead of

15      10.  We shouldn't be revisiting the capital structure.

16      And let me tell you that 55% common equity capital

17      structure, put it on -- this makes this company very low

18      risk compared to these others we're talking about.

19      Financial risk makes a big difference.  And we're not

20      going there either.  We're staying within the confines

21      of the stipulation.

22          Q    Okay.  And you also spoke to the Value Line

23      list, and you were asked questions about that.  Why are

24      the actual returns of those 23 companies relevant to the

25      points in this case?

647

1          A    It shows what happens in the real world with

2      companies that have their rates set prospectively.  It

3      doesn't tell you per se what their cost of equity is.

4      Their cost might be higher or lower than they're

5      actually earning.  But if we're talking about a safety

6      net and that safety net mirrors the industry, it's a

7      good sign of protection.  If somebody came back and said

8      the whole industry was in disarray, that would be

9      different, but that's not the case.

10          Q    You were also asked some questions regarding

11      the Business Week article and the productions

12      characterized in there.  Is the 6.5%, is that for a

13      company of average risk?

14          A    Yes, that would be a company for average risk.

15      It's not for the lower risk regulated public utility

16      company.  So again, that's a conservatively high look at

17      things.

18          Q    Okay.  So is it your opinion that PEF is a

19      company of average risk or low risk?

20          A    Certainly lower than average risk.  The typical

21      number that witnesses on both sides, all sides typically

22      use is the company's beta, and the beta shows the

23      volatility of the particular company's stock price

24      compared to a broad-based average.  And a typical beta

25      for electric utilities is in the range of 75%, which

648

1      means it's 75% of the risk of average, 25% lower risk.

2          Q    And as you just stated, PEF's risk is certainly

3      less than the 6.5 average risk for most companies.  What

4      does that tell you about the reasonableness of using 6.5

5      in your analysis?

6          A    It tells me it's a conservative number to use,

7      conservatively high.  And just for clarity, so people

8      know, the 6.5, that's a number that forms the base to

9      use before adding inflation.  Nobody is saying the cost

10      of equity is 6.5.  The cost of equity is 6.5% plus an

11      allowance for inflation.

12          Q    Okay.  And you were asked a number of questions

13      regarding the issue of the 10% threshold in the

14      stipulation; am I correct?

15          A    Yes.

16          Q    And in your review of the stipulation signed by

17      Progress, would it be your opinion that by signing the

18      stipulation, Progress was prepared to accept the risk of

19      its earnings falling to, say, 12% in any given year?

20               MR. WALLS:  I'm going to object to this line of

21      questioning, because the witness testified he accepted

22      OPC's construction and didn't give an opinion on the

23      stipulation.

24               CHAIRMAN BAEZ:  Didn't you ask him questions

25      about the stipulation?  I'm sorry.

649

1               MR. WALLS:  I asked him questions based on what

2      the range of -- what we were allowed to earn, yes, but

3      he testified he was relying on what OPC told him.

4               MS. CHRISTENSEN:  Commissioner, I believe he

5      said he was relying on the fact that we put forth the

6      position that the 10% threshold was the threshold to be

7      used, but I believe that Mr. Walls opened up the door on

8      questions regarding the risk that the company was

9      willing to accept.

10               CHAIRMAN BAEZ:  I'll allow the question.

11      BY MS. CHRISTENSEN:

12          Q    Let me go ahead and repeat the question.

13          A    Thank you.

14          Q    In your review of the stipulation signed by

15      Progress, would it be your opinion that Progress by

16      signing that stipulation was prepared to accept the risk

17      of its earnings falling to 12%?

18          A    Falling to 12%?

19          Q    From what they currently are today.

20          A    Oh, yes.  I think they were prepared to accept

21      the risk of it falling to 10% in the stipulation, and in

22      exchange for an opportunity to earn considerably more

23      than 10% if it could achieve revenue growth or expense

24      savings goals.

25          Q    Okay.  And you were also asked regarding the

650

1      orders that you referenced in your testimony to

2      demonstrate that there are certain companies whose ROE

3      was set lower than 10%; is that correct?

4          A    Yes.

5          Q    And one of the points that Mr. Walls made was

6      that these were distribution companies only; am I

7      correct in that?

8          A    Transmission and distribution companies.

9          Q    Transmission, excuse me, and distribution.

10          A    Right, uh-huh.

11          Q    Regarding the settlement in the Public Service

12      Electric Company case, what ROE was set in that case?

13          A    The company was allowed a cost of equity of

14      9.75%.

15          Q    I believe -- let me refer you to the full order

16      regarding the New Jersey Central Power & Light company.

17      You referred specifically to a page where there was a

18      paragraph, page 38 of that order.  It was the Final

19      Order in Docket ER02080506.  Do you have a copy of that

20      order?

21          A    Probably if I looked in the right company I

22      would get it.

23          Q    Just let me know when you have the right

24      company.

25          A    Jersey Central, page 38.

651

1          Q    Correct, the Final Order.  And you were read

2      several sentences out of there that, as you indicated,

3      were read out of context.  First, can you read the full

4      paragraph on page 38, beginning with, "The board

5      believes"?

6          A    Yes.  "The Board believes that the regulatory

7      principles developed by the Staff and adopted by the

8      Board in the RECO and PSE&G orders" -- and if I can just

9      digress for a minute, RECO is Rockland Electric Company.

10      "RECO and PSE&G orders should also be adhered to in this

11      order as the basis for reaching a decision on the

12      appropriate capital structure and cost of capital to be

13      used by JCP&L in setting its permanent rates.  Most

14      notably, the Board believes that the overall risks

15      facing the electric utility distribution companies in

16      New Jersey have decreased as a result of the various

17      provisions of EDECA."  That's capital E-D-E-C-A.

18      "Foremost is the basic generation service auction

19      process that the Board has adopted for the procurement

20      of power for the electric companies in New Jersey.  The

21      BGS process eliminates the risks associated with the

22      companies' planning, construction and operation of

23      generating facilities.  The resulting 'wires only'

24      distribution companies should therefore require a lower

25      cost of capital that ratepayers are required to support

652

1      in their retail rates.  Additionally, the companies have

2      the ability to request the recovery of stranded costs

3      and deferred balances either through traditional

4      amortization in rates or where approved by the Board

5      through securitization.  These major ratemaking benefits

6      materially contribute to the reduced risk faced by the

7      electric utilities in New Jersey."

8          Q    And when you were asked to confirm the

9      correctness of reading some of those statements, you had

10      indicated that the cost of capital -- excuse me if I'm

11      getting it wrong, the capital structure was important in

12      the determination of the lowering of the overall risk.

13      Can you explain why that is?

14          A    Yes.  The more debt a company has as a

15      percentage of its total capital, the more interest

16      expense it will tend to have to pay before there's any

17      money left over for stockholders.  And as a result,

18      variability in earnings is more and more and more

19      concentrated as an impact on stockholders as the amount

20      of debt rises.

21               So when Progress Energy comes along and has --

22      if we put it on the comparable basis to the way it's

23      looked at by Value Line and by a lot of other regulatory

24      agencies where we don't include deferred taxes in

25      capital structure, when you look at it that way, we see

653

1      over 55% common equity in the capital structure.  That

2      is a significant cushion which provides a significantly

3      lower financial risk.  And so when you start trying to

4      look at pluses and minuses in any one order, you have to

5      consider that.

6               And the other thing is that what we're talking

7      about, in New Jersey we had a situation where the

8      companies had went through a transition where they were

9      going through deregulation, and generating companies

10      that are generating in a deregulated environment are

11      notably more risky than regulated companies.  So -- and

12      you also have to consider other policies that are used

13      and the existence of adjustment clauses and all of these

14      other things that contribute to the overall risk

15      consideration.  So while -- you can take any company

16      that you want, and if you look at the end result for it,

17      you can find things why one company would appear more

18      risky than another, and you can find reasons why it

19      would be less risky.  So if you concentrate on just one

20      set of differences without putting the overall picture

21      together, you're not going to get a true view.

22               And again, we're looking here not at a cost of

23      equity determination.  We're looking at a safety net.

24      And while I believe that when you put everything

25      together, you would conclude that Progress Energy

654

1      Florida with its capital structure has a lower risk than

2      the companies that I've used as an example, you ought

3      to, if you want to do it fairly, look at the overall

4      pieces, not just one.

5          Q    Are there other policy decisions that would

6      also affect the risk factor, such as a protected test

7      year?

8          A    It could, yes.

9          Q    As well as whether or not a company was able to

10      receive interim increases?

11          A    And the policy that's used to determine those

12      interim increases, yes.

13          Q    As well as --

14          A    New Jersey specifically for interim has an

15      emergency standard that would have a safety net far

16      lower than the 10% we're talking about today.  You would

17      be talking more like coverage ratio, is it going to fall

18      below invest grade, and bond downgrading below BBB, or

19      something like that are typically the kinds of things

20      that are looked at in New Jersey for interim relief.

21          Q    And you were talking about coverage ratio.  Is

22      that a specific problem regarding PEF in this case?

23          A    No.  If they earn 10% with a 55% common equity

24      ratio, they will have a very high coverage ratio.  The

25      coverage ratio will be -- the regulated entity will be

655

1      supporting the rest of the company.  If you look at the

2      rest of the Progress Energy, Progress Energy's

3      consolidated capital structure, which Standard & Poor's

4      focuses on, does have lower coverage ratios because of

5      that lower common equity ratio.  And so what you have

6      here is, to the extent there are problems, these

7      problems are being caused by the unregulated operations,

8      or not the regulated operations in Florida.

9          Q    And would a protected fuel clause and true-up

10      also affect that?

11          A    Sure.  It makes the cash flow stream that much

12      more reliable.

13          Q    The company seems to take issue with your use

14      of the 10%, regardless of stipulation, or with the

15      stipulation.  What has happened to the cost of capital

16      since PEF agreed to the 10% provision in the 2002

17      stipulation?

18          A    Well, it's lower because the -- and I think

19      everybody should agree that its lower, if for no other

20      reason than long-term interest rates are lower.  And

21      while it's no guarantee that the cost of equity has

22      changed in lock-step with the change in interest rates,

23      it's going to change in the same direction.

24               In fact, an external fact to the change in

25      interest rates which has caused the cost of equity to

656

1      drop more rapidly than the cost of debt is the more

2      recent change in the way that the income on common

3      equity is taxed.  The long-term capital gains rate has

4      been reduced from 20% to 15%, and dividends are now

5      taxed at 15% instead of the regular income rates,

6      whereas there were no policy changes in the way that the

7      tax on interest income which is paid to bondholders is

8      paid.  To the extent that overall tax brackets were

9      lowered a little bit, that would lower the tax on bonds,

10      but that change is far less dramatic than the income tax

11      component of common equity.  That drives people, other

12      things being equal, to want to buy common equity and

13      tends to drive down the cost of equity vis-a-vis the

14      cost of debt.

15               MS. CHRISTENSEN:  Thank you, Mr. Rothschild.

16      We have no further questions.  However, we would ask

17      that the orders that were passed out by PEF be made an

18      exhibit, in all fairness, since only portions of the

19      orders were read into the record, and marked for

20      identification and moved into the record.

21               MR. WALLS:  We have no objection as long as all

22      the exhibits that I used in his cross are introduced.

23               CHAIRMAN BAEZ:  Well, let me make sure, because

24      there were quite a few.  I think there's some middle

25      ground there, Ms. Christensen.  That would be the --

657

1               MR. WALLS:  Yes.  I believe it's the Business

2      Week article.

3               CHAIRMAN BAEZ:  The article, and then we have

4      the two --

5               MR. WALLS:  I believe there are three orders.

6               CHAIRMAN BAEZ:  Yes.  They do things different

7      in New Jersey.

8               MR. WALLS:  Yes, they do.

9               CHAIRMAN BAEZ:  I meant no disrespect to the

10      great state or to any way they do things.  I'm just --

11      I'm wondering how many orders are we holding here.  I

12      saw three in one stack, and then this one.

13               MR. WALLS:  There should be three.

14               CHAIRMAN BAEZ:  Three orders total in this?

15               MR. WALLS:  Yes.

16               CHAIRMAN BAEZ:  Okay.  So you're going to have

17      to single them out for me, because I keep seeing -- and

18      again, I apologize.  I don't know how to read these.

19      There's like, you know, nine different docket

20      references.  Do you see what I'm saying?

21               MR. WALLS:  Yes, I understand what you're

22      saying.  We could make them a composite exhibit.

23               CHAIRMAN BAEZ:  Yes, we'll make them a

24      composite exhibit, and that would include the article

25      from Business Week and the several orders from the

658

1      States of New Jersey and Connecticut; correct?  And is

2      that everything?

3               MR. WALLS:  Yes, that's --

4               CHAIRMAN BAEZ:  Yes, that's everything.  And we

5      will call them Composite Exhibit 53, titled

6      Cross-Examination Exhibits for Witness Rothschild.  And

7      if there's no objection, we'll admit Exhibit 53 into the

8      record.

9               (Exhibit 53 marked for identification and

10      admitted into evidence.)

11               CHAIRMAN BAEZ:  And I'm also showing one other

12      exhibit for the witness.

13               MR. WALLS:  Yes.  That one we did have an

14      objection to.

15               CHAIRMAN BAEZ:  Yes.  Well, and I know I didn't

16      hear it, so --

17               MR. WALLS:  I'll be brief.

18               CHAIRMAN BAEZ:  Go ahead.

19               MR. WALLS:  Our objection is simple.  I'm going

20      to revert to what Mr. Wimberly said.  I've got a simple

21      mind about this too.  Our objection is on relevance

22      grounds, because what Mr. Rothschild has testified to,

23      the exhibit shows actual earned rate of returns, yet

24      he's here to testify what a reasonable rate of return

25      would have been in 2004 and 2005.  And my simple mind

659

1      can't get around how actual earned returns have anything

2      to do with what the investors would have expected to

3      earn and what the commissions would have wanted the

4      investors to expect to earn in 2004 for those utilities,

5      and that's my objection.

6               MS. CHRISTENSEN:  Commissioner, I believe it is

7      relevant, particularly since I think Mr. Walls may be

8      mischaracterizing the purpose that Mr. Rothschild

9      offered the exhibit for.  As he testified to, he was

10      offering that exhibit to provide a snapshot of what is

11      reasonable regarding the 10% safety net and to give the

12      Commission the ability to look and see what the actual

13      earnings are for those companies on the Eastern Seaboard

14      so that if the Commission were, of course, to adopt

15      OPC's position, the Commission would have information to

16      know where -- if they were required to earn that rate,

17      where they would fall with other electric companies.

18               CHAIRMAN BAEZ:  Mr. Walls, I'm going to allow

19      the exhibit.  Issue 15 is still in question.  Certainly

20      OPC's position is still viable for purposes of our

21      consideration.  And I can almost guarantee that if our

22      staff were being required to try and find a -- set a

23      reasonable rate of return for an investor-owned utility,

24      I think Value Line would be one of the things that they

25      would try and guide themselves by in making us a

660

1      recommendation.  Now, perhaps not the exclusive source,

2      I would imagine, but it would be as part of an entire

3      universe for consideration.

4               On that basis, I think it is relevant, and I'm

5      going to let it come in.  So show Exhibit 26 admitted

6      into the record.

7               MS. CHRISTENSEN:  Commissioner, just for point

8      of clarification, I'm not sure if we formally sought to

9      move in all of Mr. Rothschild's exhibits.  I know

10      there's the Value Line exhibit as well as, I believe,

11      his curriculum vitae and appendices as well.  So I would

12      just ask to move all of his --

13               MR. WALLS:  And we have no objection to

14      anything else.

15               CHAIRMAN BAEZ:  Yes.  I didn't see it listed

16      here, but there's the testifying experience.  I thought

17      that was just an appendix to his testimony, and if it's

18      in --

19               MS. CHRISTENSEN:  I believe we made it an

20      exhibit as part of the Prehearing Order, so I think it

21      became part of -- we unfortunately didn't identify it as

22      part of that on the testimony, but I think we did as

23      part of the Prehearing Order.

24               CHAIRMAN BAEZ:  Do we need to give it a number?

25               MS. CHRISTENSEN:  I think it already has a

661

1      number.

2               CHAIRMAN BAEZ:  Does it have a number?

3               MS. BRUBAKER:  Twenty-seven and 28 actually are

4      the exhibits.

5               CHAIRMAN BAEZ:  Oh, my.  Yes, of course.  Show

6      27 and 28 moved into the record.  I'm sorry.

7               (Exhibits 27 and 28 admitted into evidence.)

8               MS. CHRISTENSEN:  Thank you.

9               CHAIRMAN BAEZ:  The Tylenol is wearing off,

10      folks.

11               And on that note, we have run a little over

12      from what I had expected and have gone a little slower

13      than I had anticipated.  We've got four witnesses, I

14      think, left by my count.  We're going to end it today

15      and start up again -- Commissioners -- well, we'll start

16      up again at 9:30 tomorrow.  Nobody wants to stay

17      overnight on a Friday.

18               MR. WALLS:  I believe we have three witnesses.

19               CHAIRMAN BAEZ:  Do we have three witnesses?

20      Yes, because -- you're right.  So even better news.

21               Nevertheless, we will start at 9:30 tomorrow.

22      We're in recess.

23               (Proceedings recessed at 5:50 p.m.)

24

25

662

1

2                      CERTIFICATE OF REPORTER

3

4      STATE OF FLORIDA)

5      COUNTY OF LEON  )

6

7               I, MARY ALLEN NEEL, do hereby certify that the

8      foregoing proceedings were taken before me at the time

9      and place therein designated; that my shorthand notes

10      were thereafter transcribed under my supervision; and

11      that the foregoing pages numbered 514 through 661 are a

12      true and correct transcription of my stenographic notes.

13               I FURTHER CERTIFY that I am not a relative,

14      employee, attorney or counsel of any of the parties, or

15      relative or employee of such attorney or counsel, or

16      financially interested in the action.

17               DATED THIS 1st day of April, 2005.

18

19

20

21                                 ___________________________

MARY ALLEN NEEL, RPR

22                                 2894-A Remington Green Lane

Tallahassee, Florida  32308

23                                 (850) 878-2221

24

25