BEFORE THE FLORIDA PUBLIC SERVICE COMMISSION

In re:  Petition of Florida Power &		)		Docket No.

Light Company for Approval of		)

Residential Load Control Program	  	)		Filed:   May 31, 2007

)

PETITION OF

FLORIDA POWER & LIGHT COMPANY FOR

APPROVAL OF RESIDENTIAL LOAD CONTROL PROGRAM

Florida Power & Light Company (“FPL”), pursuant to Sections 366.82(2), 366.05, and 366.06, Florida Statutes, and Order No. PSC-06-0408-PAA-EG, issued May 15, 2006 in Docket No. 060174-EG, petitions the Florida Public Service Commission (“Commission”) to (a) approve FPL’s Residential Load Control Pilot Project as a permanent demand side management (“DSM”) program, (b) approve the revised tariff sheets for a permanent Residential Load Control Program contained in Appendix A and (c) allow FPL to recover reasonable and prudent expenditures for FPL’s Residential Load Control Program through FPL’s Energy Conservation Cost Recovery (“ECCR”) Clause.  Approval of the Residential Load Control Pilot Project as a permanent component of FPL’s DSM Plan will enable FPL to fulfill its integrated resource planning objectives as well as satisfy the reserve margin planning criterion approved by this Commission in Order No. PSC-99-2507-S-EU, issued December 22, 1999, in Docket No. 981890-EU.

Introduction

1.	FPL is an investor-owned public utility regulated by the Commission pursuant to Chapter 366, Florida Statutes.  FPL is subject to the Florida Energy Efficiency Conservation Act (“FEECA”), Sections 366.80-85, 403.519, Florida Statutes.  Pursuant to FEECA the Commission has approved DSM goals for FPL, and FPL has a DSM Plan approved by the Commission designed to achieve its DSM goals.  Part of FPL’s approved DSM Plan is FPL’s On-Call Program and its Residential Load Control Pilot Project.  The Commission has previously approved cost recovery through its ECCR Clause for On-Call Program and Residential Load Control Pilot Project expenditures.  FPL has a substantial interest in achieving its DSM goals, securing approval of its DSM Plan and receiving cost recovery through the ECCR Clause for the conservation programs and research efforts approved as part of FPL’s DSM Plan.

2.	FPL’s address is 9250 West Flagler Street, Miami, FL 33174. Correspondence, notices, orders and other documents concerning this Petition should be sent to:

| Natalie F. Smith, Esquire Law Department Florida Power & Light Company 700 Universe Boulevard Juno Beach, FL 33408-0420 (561) 304-5134 (Voice) (561) 691-7305 (Facsimile) Natalie_Smith@fpl.com | William G. Walker, III Vice President, Regulatory Affairs Florida Power & Light Company 215 South Monroe Street, Suite 810 Tallahassee, FL 32301 (850) 521-3910 (Voice) (850) 521-3939 (Facsimile) Bill_Walker@fpl.com |
| --- | --- |

3.	As part of its Commission-approved Demand-Side Management (“DSM”) Plan, FPL offers a load management program known as the On-Call Program.  Participants in the On-Call Program receive incentives, in the form of a monthly bill credit, for allowing FPL to interrupt electric service to specific appliances such as central heating and air conditioning, electric water heating, and swimming pool pumps.  FPL has offered the On-Call Program since 1986.

4.	On January 15, 2003 in Docket No. 030051-EG, FPL petitioned for approval of modifications to the On-Call Program.  In its petition, FPL requested approval to close the On-Call Program, offered under Rate Schedule RSL, to new customers effective April 1, 2003.  In its place, FPL proposed a new residential load management pilot project, the Residential Load Control Pilot Project, under Rate Schedule RLP for a three-year period.

5.	On March 6, 2003, the Commission granted FPL’s petition for modifications to the On-Call Program and for approval of the Residential Load Control Pilot Project, Order No. PSC-03-0322-TRF-EG, Docket No. 030051-EG.  In that order, the Commission approved the closing of the existing On-Call Program to new customers effective April 1, 2003.  In its place, FPL received approval to offer the Residential Load Control Pilot Project (“Pilot Project”) under Rate Schedule RLP for a three-year period.

6.	As of April 1, 2003, all customers who sign up for the On-Call Program receive incentives based on Rate Schedule RLP.  In addition, existing participants in the On-Call Program who make a change to the interruption schedule of their appliances or move to a different location in FPL’s service territory must use Rate Schedule RLP if they wish to continue as load management participants.  The existing On-Call Program and the Pilot Project are nearly identical except that Rate Schedule RLP has an approximate 50% reduction in the incentive paid to participating customers who have their electric water heater and central air-conditioning system under load control.

7.	The original three-year approval for the Pilot Project was to expire April 1, 2006.  At the end of the period authorized for the Pilot Project, FPL was to submit recommendations based on program results.  In compliance with that requirement, FPL filed a petition on March 1, 2006 requesting continuation of the Pilot Project.  On March 14, 2006, FPL filed a supplemental petition requesting that the program be allowed to continue, without interruption, until a full analysis of the program could be made.  The request for continuation was granted by Order No. PSC-06-0334-PCO-EG, issued April 24, 2006 in Docket No. 060174-EG.  By Order No. PSC-06-0408-PAA-EG, issued May 15, 2006 in Docket No. 060174-EG, the Commission approved FPL’s petition for extension of the Pilot Project through August 31, 2007, with a requirement that FPL provide information and analysis of its experience and projections with respect to the Pilot Project no later than June 1, 2007.  By this Petition, FPL provides the requested information.

Pilot Project Objectives

8.	The objective of the approved Pilot Project was to determine if FPL could lower its On-Call Program incentives and still achieve its targeted levels of program participation without suffering significant customer attrition and a concurrent drop in system reliability. Based on customer turnover being experienced in the program at the time the Pilot Project was filed, the portion of customers participating in the Pilot Project was forecasted to be between 36% and 47% by 2006.

9.	Implementation of the Pilot Project was expected to reduce the total cost of the On-Call Program, which would result in improved cost-effectiveness and a reduction in overall ECCR costs. This reduction in cost was expected as a result of participants being on a lower incentive rate schedule. FPL expected to acquire the participants by customers locating where load control equipment is already installed and by new customer registrations.

10.	Reduced incentives are as follows

Existing Rate schedule, RSL closed		Rate schedule RLP - New

Water Heaters			$3.50		Water Heaters			$1.50

Air Conditioning (cycle)	$6.00		Air Conditioning (cycle)	$3.00

The following incentives remained the same

Air Conditioning (shed)	$9.00		Air Conditioning (shed) 	$9.00

Central Heater  (cycle)	$2.00		Central Heater   ( cycle)	$2.00

Central Heater  (shed)		$4.00		Central Heater    (shed)	$4.00

Pool Pumps			$3.00		Pool Pumps	 		$3.00

11.	Pilot Project Monitoring.  Through FPL’s Customer Information Systems, FPL tracked all Pilot Project participation.  Participation was tracked by appliances registered in the Pilot Project, as well as any changes in the customer’s participation status. This allowed FPL to determine dropout rates as well as the reasons for dropouts. In addition, FPL was able to determine any variations between registration rates under the Pilot Project incentive levels versus the existing On-Call Program incentives.

12.	Pilot Project Results.

- Pilot Project participation as of June 1, 2007 is 41% (approximately 309,400 of the approximately 750,000 total participants in the On-Call Program).  By 2007 year end, FPL projects that 45% of the On-Call population will be participating at the lower incentive rate schedule.  As stated above, the expectation had been that between 36% and 47% of the total load control participants would have been on the Pilot Project, so the Pilot Project can be characterized as having achieved its objective.

- Total ECCR incentive savings as of June 1, 2007 is expected to be more than $10.5 million, with more than $11.5 million savings projected by year end 2007.

- Participants in the On-Call Program prior to April 1, 2003 continued receiving incentives per the rate schedule that was closed on April 1, 2003, unless they changed their appliance options.

- Based on its experience, FPL estimates that 40,000 to 47,000 customers per year will move into locations where load control equipment is already installed.  Over time, FPL expects the number of On-Call participants receiving credits under the closed incentive schedule to continue to diminish.

- FPL conducted a 400-point post participation survey in the fall of 2006 to assess customer reactions to the Pilot Project.  Participating in the Pilot Project, like the original On-Call Program, has a positive effect on customer satisfaction with FPL.  However, Pilot Project participants were, on average, slightly less satisfied with the incentive as compared to On-Call Program participants that are under the closed incentive schedule.

- Customer dropouts due to dissatisfaction remained constant at less than .5% for both the Pilot Project and the On-Call Program.  However, research has indicated that applying lower incentives to all load control participants bears the risk of losing a minimum of 10% of the participants.

13.	Request.  FPL requests that the Commission approve the Residential Load Control Pilot Project as a permanent DSM program for the following reasons:

- By year end 2007, Pilot Project participants will represent approximately 45% of the On-Call population receiving lower incentives, which in at the upper end of FPL’s previous projections.

- FPL can continue increasing the total number of On-Call participants that receive lower incentives with new registrations and through new customers moving into locations where load control equipment is already installed (40,000 to 47,000 customers per year).

- It is important to continue to acquire new, and retain existing, customers due to the contributions of the On-Call Program to FPL’s DSM Plan in order to address capacity needs.

- Due to the risk of increasing customer attrition and a corresponding decline in system reliability, FPL is not proposing to shift all participants to lower incentives.  Rather, FPL would allow the normal customer attrition process to reduce the number of customers participating under the closed incentive rate schedule.

With future capacity requirements increasing, the continued growth and stability of a cost-effective load management program plays a critical role in FPL’s system reliability.

14.	FPL requests permanent approval of the Residential Load Control Program (“Program”) rate schedule, with the revisions reflected in Sheet Nos. 8.217 - 8.219 (contained in “Appendix A” in clean and legislative format) to reflect the change from a pilot project to a permanent program, for new Program participants as well as existing participants who change their appliance participation options.

15.	The approval of the Pilot Project as a permanent DSM program will help achieve the goals of FEECA and Commission Rule 25-17.001, Florida Administrative Code.  It should allow FPL to achieve its Commission-approved DSM goals at a lower cost to customers.

16.	As set forth in paragraphs 11 and 12 of this Petition, the Program is directly monitorable and will yield measurable results.

17.	FPL is not aware of any disputed issues of material fact.  There has not been any prior agency action in this proceeding; therefore, FPL cannot allege “when and how the petitioner received notice of the agency decision.”  Since there is no agency action for which FPL is seeking reversal or modification, there are no statutes or rules FPL contends require reversal or modification of Commission action.

18.	The request for permanent approval of the Program, along with the revised tariff sheets, should be approved. FPL should be authorized to recover through its ECCR clause its reasonable and prudent expenditures for the approved Program.

WHEREFORE, FPL respectfully petitions the Commission to (a) approve FPL’s Residential Load Control Pilot Project as a permanent DSM program, (b) approve the revised tariff sheets contained in Appendix A and (c) allow FPL to recover its reasonable and prudent Residential Load Control Program expenditures through FPL’s ECCR clause.

Respectfully submitted,

Natalie F. Smith, Esquire

Law Department

Florida Power & Light Company

700 Universe Boulevard

Juno Beach, FL 33408-0420

Telephone: (561) 304-5134

Facsimile: (561) 691-7305

- By

- Natalie F. Smith

Fla. Bar No. 0470200

CERTIFICATE OF SERVICE

I HEREBY CERTIFY that a true and correct copy of the foregoing Petition of Florida Power & Light Company for Approval of Residential Load Control Program has been furnished by U.S. Mail on this 31st day of May, 2007, to the following:

Charles Beck, Esquire

Office of Public Counsel
c/o The Florida Legislature
111 W. Madison Street, Room 812
Tallahassee, FL 32399-1400

By:

Natalie F. Smith, Esquire

Fla. Bar No. 0470200