1

1                             BEFORE THE

FLORIDA PUBLIC SERVICE COMMISSION

2

3   In the Matter of:

DOCKET NO. 100437-EI

4

EXAMINATION OF THE OUTAGE AND

5   REPLACEMENT FUEL/POWER COSTS

ASSOCIATED WITH THE CR3 STEAM

6   GENERATOR REPLACEMENT PROJECT,

BY PROGRESS ENERGY FLORIDA, INC.

7   ________________________________/

8

9

10

11

12

13

14   PROCEEDINGS:        STATUS CONFERENCE

15

COMMISSIONER

16   PARTICIPATING:      COMMISSIONER EDUARDO E. BALBIS

PREHEARING OFFICER

17

18   DATE:               Thursday, July 14, 2011

19

TIME:               Commenced at  9:30 a.m.

20                       Concluded at 10:39 a.m.

21

PLACE:              Betty Easley Conference Center

22                       Room 148

4075 Esplanade Way

23                       Tallahassee, Florida

24

REPORTED BY:        JANE FAUROT, RPR

25                       Official FPSC Reporter

(850) 413-6732

FLORIDA PUBLIC SERVICE COMMISSION

2

1   APPEARANCES:

2             JAMES W. BREW, ESQUIRE, Brickfield Law Firm, 1025

3   Thomas Jefferson Street, NW, Eighth Floor, West Tower,

4   Washington D.C., 20007 appearing on behalf of White Springs

5   Agricultural Chemicals, INC. d/b/a PSC PHOSPHATES.

6             JON C. MOYLE, JR., ESQUIRE, Keefe, Anchors, Gordon

7   and Moyle Law Firm, 118 North Gadsden Street, Tallahassee,

8   Florida 32301, appearing on behalf of Florida Industrial

9   Power Users Group.

10             CHARLES REHWINKEL, ESQUIRE, and ERIC SAYLER,

11   ESQUIRE, Office of Public Counsel, c/o The Florida

12   Legislature, 111 W. Madison St., Room 812, Tallahassee,

13   Florida 32399-1400, appearing on behalf of the Citizens of

14   Florida.

15             ALEX GLENN, ESQUIRE, and JOHN T. BURNETT, ESQUIRE,

16   Progress Energy Service Co., LLC, Post Office Box 14042, St.

17   Petersburg, Florida 33733-4042, appearing on behalf of

18   Progress Energy Service Co., LLC.

19             LISA BENNETT, ESQUIRE, KEINO YOUNG, ESQUIRE, and

20   ANNA NORRIS, ESQUIRE, FPSC General Counsel's Office, 2540

21   Shumard Oak Boulevard, Tallahassee, Florida 32399-0850,

22   appearing on behalf of the Florida Public Service Commission

23   Staff.

24

25

FLORIDA PUBLIC SERVICE COMMISSION

3

1   APPEARANCES (continued):

2             MARY ANNE HELTON, Deputy General Counsel, Florida

3   Public Service Commission, 2540 Shumard Oak Boulevard,

4   Tallahassee, Florida 32399-0850, Advisor to the Florida

5   Public Service Commission.

6

7

8

9

10

11

12

13

14

15

16

17

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

4

1                         P R O C E E D I N G S

2             COMMISSIONER BALBIS:  Good morning.  I'd like to

3   call to this status conference for the CR-3 outage meeting

4   to order.

5             Staff, has this meeting been properly noticed?

6             MS. BENNETT:  Yes, Commissioner, it has been

7   noticed by FAW and agency notice.

8             COMMISSIONER BALBIS:  Okay, thank you.  Now I'd

9   like to take appearances.  If we can just start from my

10   left.

11             MR. GLENN:  Alex Glenn and John Burnett on

12   behalf of Progress Energy Florida.

13             MR. MOYLE:  Jon Moyle on behalf of Florida

14   Industrial Power Users Group, FIPUG.

15             MR. REHWINKEL:  Charles Rehwinkel and Erik

16   Sayler on behalf of the Office of Public Counsel on behalf

17   of Florida customers.

18             MR. CAVROS:  George Cavros on behalf of the

19   Southern Alliance for Clean Energy.  We have petitioned to

20   intervene in the docket.

21             COMMISSIONER BALBIS:  Thank you.  And I did sign

22   that order granting intervention status, so you should be

23   geting that shortly.  And we also have someone on the

24   phone, as well?

25             MR. BREW:  Yes, Commissioner, thank you.  For

FLORIDA PUBLIC SERVICE COMMISSION

5

1   White Springs Agricultural Chemical and PCS Phosphate, I

2   am James W. Brew.  Thank you.

3             MS. BENNETT:  And for staff, Lisa Bennett Keino

4   Young, and Anna Norris.

5             MS. HELTON:  And Mary Anne Helton, advisor to

6   the Commission.

7             COMMISSIONER BALBIS:  Thank you.  And I will

8   move on to the next item, which are opening remarks from

9   myself.  And I just want to state for the record, as the

10   presiding officer, I have the authority granted by Rule

11   28-106.211 of Florida Administrative Code to issue any

12   orders necessary to effectuate discovery, to prevent

13   delay, and to promote the just, speedy, and inexpensive

14   determination of all aspects of this case, including

15   bifurcation of the proceeding.  As such, the

16   responsibility for setting the testimony and hearing

17   schedule falls within my authority.

18             I don't need to remind everyone that this is a

19   complex case.  The purpose of this status conference is

20   for me to gather sufficient information from the parties

21   to make an informed decision on the hearing schedule for

22   this docket.  I also want to caution all the parties, this

23   is not the time for discovery.  The sole purpose of this

24   proceeding is, again, to gather information to help me

25   determine the best hearing schedule for this docket.

FLORIDA PUBLIC SERVICE COMMISSION

6

1             And the next item, a status update from

2   Progress.

3             MR. GLENN:  Yes, Commissioner.

4             Pursuant to the Prehearing Officer's order,

5   Progress Energy Florida filed a status update on June 27th

6   regarding Crystal River Unit 3 power plant, and the repair

7   options, and our initial decisions on that.  I did not

8   intend to reiterate that status report, unless you had

9   specific questions about that, and I would be happy to

10   answer any questions that you may have on that.

11             COMMISSIONER BALBIS:  Thank you.  And my only

12   question would be is there any additional information?

13             COMMISSIONER BALBIS:  At this time there is not.

14   We have completed our initial engineering design and

15   constructability analysis, and at the present time what we

16   are is doing is doing more detailed engineering work to

17   flesh out the scope and the schedule of the repairs.

18             COMMISSIONER BALBIS:  Okay, thank you.

19             MR. GLENN:  Just a couple of comments.  I wanted

20   to thank staff who had a meeting on July 7th, where they

21   got all the parties together to try to talk about what are

22   the scopes of the issues and how we might proceed forward

23   with that docket.  And I thought that was fruitful.  We

24   continue to engage in discussions with some of the

25   intervenors, Public Counsel, for example, on that to try

FLORIDA PUBLIC SERVICE COMMISSION

7

1   and reach a resolution.  And it would be our hope that we

2   could try to do that shortly and try to bring something

3   back to this -- to the Prehearing Officer, if that at all

4   worked.

5             COMMISSIONER BALBIS:  Thank you.

6             The next item I'd like to go to is really allow

7   the parties an opportunity to comment on the scope of this

8   docket.  Before that, just kind of a refresher.  On

9   April 26th, I denied Progress' motion to bifurcate,

10   because I felt at that time it was premature due to the

11   lack of information at that time.  Since that point, after

12   the second delamination, there has been additional

13   information.  And the June 27th filing on the status

14   update, I feel that we can move forward now in determining

15   potential hearing schedules and including the bifurcation

16   of the docket.

17             In reviewing all of the information within this

18   docket, I've come up with what I feel are several distinct

19   phases with this project or this docket, and those are

20   listed in the draft agenda that I have provided to all the

21   parties.  And what I'd like to do in order to focus us and

22   be as efficient and effective as possible is really go

23   through phase-by-phase and allow the parties an

24   opportunity to provide information as to when they would

25   be ready, the earliest they could be ready for a hearing

FLORIDA PUBLIC SERVICE COMMISSION

8

1   on individual phases of the docket.

2             There are other questions that are listed in the

3   draft agenda which I don't think would be fruitful at this

4   point to go into a debate on each one of those, so I'd

5   like to focus it on, again, when is the earliest each

6   party would be ready for a hearing on the individual

7   phases.

8             So the three distinct phases that I have

9   identified is one, the prudence of Progress' actions

10   leading up to the second delamination event on March 14th,

11   2011.  And these are in no particular order.  The second

12   would be the prudence of Progress' decision to repair CR-3

13   versus decommissioning.  And the third would be the

14   prudence of Progress' actions from the second delamination

15   to when the time CR-3 is returned to service.

16             So going in that order, again, it doesn't mean

17   these phases couldn't occur concurrently, the hearings

18   couldn't occur concurrently, but I'd like to, again, offer

19   the opportunity for each party to discuss when the

20   earliest they could be ready for a hearing on -- if it's

21   decided that we are going to separate it into different

22   phases on Progress' actions leading up to the second

23   delamination event.  And with that, I would start with

24   Progress.

25             MR. REHWINKEL:  Commissioner Balbis, Charles

FLORIDA PUBLIC SERVICE COMMISSION

9

1   Rehwinkel with the Public Counsel's Office.  May I be

2   heard before we embark on that path?  Public Counsel has a

3   concern with respect to the timeliness of the request that

4   we have been asked to respond to.  I'm not faulting the

5   staff.  I agree with Mr. Glenn's remarks that the meeting

6   that we had last week was helpful to get the process

7   started.

8             The Public Counsel's Office in preparing for

9   this status conference sat down to set out a series of

10   principles that we wanted to bring to the Commission's

11   attention about how this docket ought to be handled just

12   purely as our position for your consideration.  I

13   concluded a conference call around 4:30 yesterday, and I

14   found I had an e-mail with the questions laid out that was

15   sent out at 4:00 o'clock yesterday.  And, quite honestly,

16   the questions that were laid out here really were not

17   brought to our attention in quick enough fashion for us to

18   really be prepared to address these in any detail.

19             And we also would like an opportunity, whether

20   it is now or at the end of this proceeding here today, to

21   address the slicing up of the docket or the phases or

22   whatever.  We think that that is something that we should

23   be allowed to be heard on for you to take into

24   consideration to discharge the duties that you listed in

25   the rule.  We have no problem with that, but we would like

FLORIDA PUBLIC SERVICE COMMISSION

10

1   to at least have an opportunity to be heard on that.

2             COMMISSIONER BALBIS:  Okay.  Thank you,     Mr.

3   Rehwinkel.  And I agree that one of the reasons why I just

4   wanted to focus on when each party could be ready for a

5   hearing on that phase was because of the fact that those

6   questions were provided late.  It's a very fluid, complex,

7   and unique docket.  And I agree with you, and that is why

8   I wanted the limit on, you know, if it's decided that we

9   are going to break it up into phases, what would be the

10   ealiest you could be ready for those.  Because I think

11   that the different phases that I had came up with, they

12   are clearly distinct, in that, again, the decisions

13   Progress made up to the second delamination, I mean, that

14   has -- all of those decisions have been made, all the

15   information is there.  And whether or not we combine that

16   into others, you know, I will take into consideration.

17             And I will, perhaps, at the end of this status

18   conference, allow you the opportunity to provide input on

19   what you recommend.  And, again, I'm not going to be

20   making a decision here from the dais as to how we are

21   going to proceed, but, again, I need as much information

22   as possible to make that decision and start scheduling

23   hearings.  Because, as you know, scheduling of a hearing

24   takes place months prior to the hearing, and we're going

25   along in quite a bit of time here, so --

FLORIDA PUBLIC SERVICE COMMISSION

11

1             MR. REHWINKEL:  If Public Counsel's Office can

2   be heard at the end, we will do our best to answer the

3   questions to the best of our ability with what we know

4   today, if that would be acceptable to you.

5             COMMISSIONER BALBIS:  Okay.  Thank you.

6             MR. REHWINKEL:  Thank you.

7             MR. MOYLE:  FIPUG would also like to be heard on

8   the issue of separate hearings versus consolidation, at

9   the appropriate time.

10             COMMISSIONER BALBIS:  Okay.  I will allow each

11   party to provide brief comments.  So, again, back to

12   Progress on when the earliest you could be ready for the

13   actions leading up to the second delamination event.

14             MR. GLENN:  Yes.  We would be ready, and as a

15   preliminary matter, I think these are the three segregable

16   issues in this case to the extent on A1, which is the

17   prudence of our execution of the repairs, we would be, as

18   we have said in the past, able to file within -- our case

19   in chief within 60 days of any Prehearing Officer's order

20   setting a schedule.  I think you could go to hearing on

21   this within 180 days.  There has been, you know, six

22   months of discovery already in this docket.  These

23   decisions are known.  All of these decisions are known.  I

24   think it's important to get that done quickly while all

25   the facts are fresh in everybody's mind.

FLORIDA PUBLIC SERVICE COMMISSION

12

1             Just for point of reference, Public Counsel had

2   filed a fuel refund case a few years ago with us that

3   involved 10 to 13 years of prudence of fuel costs.  It was

4   a very complex case, and that was handled in six from

5   start to finish.  The Levy need proceedings, which was a

6   very complex case, was handled within 180 days.  So I

7   think those are reasonable time limits.  A rate case,

8   which is much more complex than this, frankly, is eight

9   months.  So we think that's a reasonable time period

10   within which to act.

11             With respect to the second issue, the prudence

12   of our decision to repair --

13             COMMISSIONER BALBIS:  Well, I'd like to just

14   focus issue-by-issue and allow each party on each one.

15             MR. GLENN:  Okay.

16             COMMISSIONER BALBIS:  Thank you.

17             Mr. Moyle.

18             MR. MOYLE:  You know, not to preview the point

19   at the end, but just picking up on your comment, I

20   believe, about this being very complex, I mean, this is

21   very complex.  But, you know, it seems that there is a lot

22   of overlap on these issues between the three.  And I think

23   FIPUG would advocate, and feel better having a

24   conversation about taking this in toto as compared to

25   taking one complex case and turning it into three complex

FLORIDA PUBLIC SERVICE COMMISSION

13

1   cases.  Because I think also for administrative

2   efficiency, you know, there is going to be a lot of

3   overlap, a lot of the same witnesses.  Rather than

4   bringing everybody in three times with all the costs

5   incurred associated with that, you know, we would think it

6   would make more sense to do it once.  Particularly, if I

7   heard Mr. Glenn, he talked about the execution of the

8   repairs.  He may have misspoke, but repairs are being made

9   as we speak.  So it may be that we are getting a little

10   ahead of ourselves in some respects.

11             But, obviously, we'll be ready to go to hearing

12   when you decide it is appropriate, but we kind of harken

13   back and think that the better way to proceed is to do

14   this in one proceeding and identify these issues rather

15   than break it up, vulcanize it into a series of separate

16   proceedings.  And, you know, just for one point being that

17   the costs that ultimately ratepayers are going to have to

18   incur with having three sets of witnesses come up three

19   times for three different proceedings, if that's the

20   direction in which you go.

21             COMMISSIONER BALBIS:  Okay, thank you.  And so I

22   guess to summarizes the 180 days, you indicated you would

23   be ready, is that correct, just to kind of nail you down

24   on a time frame, if we were to break it up into this

25   phase.

FLORIDA PUBLIC SERVICE COMMISSION

14

1             MR. MOYLE:  If that's the decision, we would do

2   our best to be ready.  I mean, Mr. Glenn mentioned some of

3   those others.  I think those are driven by statute.  The

4   need determination process, I think, is a statutorily

5   driven process; and the rate case, I think, is a

6   statutorily driven process.  I don't believe this is

7   similarly driven by a statute, but, you know, we would do

8   our best to be ready.

9             COMMISSIONER BALBIS:  Okay, thank you.

10             Mr. Rehwinkel.

11             THE WITNESS:  The Public Counsel's Office, just

12   to be clear, Commissioner, first of all, we don't concede

13   the appropriateness of the phases.  But to work within the

14   paradigm that you have set out, on Item Roman numeral

15   IV(a), the scope that should be -- if this is the way the

16   docket were to be characterized, would not be from the

17   steam generator repair, but it would be from the inception

18   of the steam generator repair project, which goes back to

19   2002.  So that's the scope for that phase, would be from

20   the decision-making that began with the repair.  The

21   decision to do the steam generator repair, to how to

22   manage the project, to whether to cut the building or use

23   the available equipment hash, all that decision-making

24   happened prior to October of 2009.  So that has to be part

25   of the consideration.  And I don't think you intended to

FLORIDA PUBLIC SERVICE COMMISSION

15

1   exclude it, but just for clarity, I think that needs to be

2   the scope there.

3             With respect to the 180 days, the Public Counsel

4   has been working under the assumption that is based in the

5   February 8th order that had 60 days after whatever point

6   that Progress would file their testimony, then it had 180

7   days for intervenor testimony, 30 more days for staff

8   testimony, 30 more days beyond staff testimony for

9   rebuttal testimony, and then establish the hearing.

10             Public Counsel strenuously would object to a

11   hearing process that lasted 180 days.  In other words, go

12   to hearing 180 days from whenever the docket was actually

13   kicked off.  And the basis for our statement there is this

14   is a case like none you have ever seen.  It involves civil

15   engineering and structural engineering issues.  The

16   Commission has never dealt with those issues.

17             The important thing for the Commission, we

18   believe, is that the burden of proof be set out and

19   clearly enunciated, and expectations be set as to what the

20   testimony you expect to see from the company based on the

21   scope of the proceeding; what is going to be in, what is

22   going to be out.  Only after that point would we know what

23   we would need to do to be able to respond to that with

24   experts that we would need to hire to engage.

25             These are experts that we are not normally

FLORIDA PUBLIC SERVICE COMMISSION

16

1   associated with hiring.  Perhaps it would be nuclear

2   engineers, perhaps it would be engineers that would be

3   familiar with construction, utility construction time

4   lines.  But civil engineering is something the Public

5   Counsel has never had a witness on.  We believe that

6   crucial issues in this case would deal with the material

7   sciences issues, the physical properties of the concrete

8   that was used in the building and how it was considered in

9   the design engineering process.  So there is a significant

10   amount of work there.  I cannot give you -- and represent

11   the customers effectively -- an answer that says, you

12   know, a predesignated amount of time would be sufficient

13   for us.  We think that the schedule that is laid out here

14   is doable.  And I say here, I'm referring to your

15   February 8th Order PSC 11-010A.  Once the scope of the

16   docket is set out, and I agree with   Mr. Glenn, is that

17   if the scope of the docket was set out after whatever

18   process you dictated to us, then from the time that the

19   company filed their testimony, we believe this is a doable

20   schedule as set out in this order.

21             I don't know that 180 days was intended to be

22   start of the docket to conclusion of the hearing.  I just

23   don't know if that was the intent there, but I certainly

24   think that is not enough time.  We have done a significant

25   amount of discovery.  We have been engaged in discovery

FLORIDA PUBLIC SERVICE COMMISSION

17

1   with the company since -- I think our first discovery was

2   served on us on January 11th of this year, and we have

3   been actively reviewing hundreds of thousands, if not

4   millions of pages of documents.  We have also been

5   provided informal discovery since November by the company,

6   and we have taken advantage of that.  We have taken, as I

7   mentioned the last time we were before you, we have taken

8   a two-day deposition of three of the crucial people that

9   planned the steam generator repair, the specific project.

10   But we believe that the civil engineering aspect of the

11   case, which is by far the most complex part of the case,

12   and it involves hundreds of thousands of pages of

13   calculations that we have already been reviewing, that

14   would require a significant amount of discovery, a

15   significant amount of depositions that we have not yet

16   taken.  Because, first of all, some of the people who we

17   want to talk to have actively been engaged in the repair

18   process, the first round of repairs that were not

19   successful.

20             So this is a long way of saying to you we

21   believe it is complicated.  I can't give you a pat answer

22   as far as when we would be available to go.  But we are

23   certainly anticipating that we would hire and sponsor

24   witnesses, so our decision about the time frame is very

25   sensitive with respect to that.

FLORIDA PUBLIC SERVICE COMMISSION

18

1             So to answer the questions here, we believe that

2   properly phrased that this subject is within the scope of

3   the docket.  Can it be combined with any other subject?

4   Yes, we believe that it can, depending on what they are,

5   because some of the issues with respect to the materials

6   and the physical properties of the concrete we believe are

7   definitely related.  And we would urge that the docket be

8   as large as possible, so that parties are not precluded

9   from making arguments or putting on testimony that is

10   relevant as to the civil engineering and materials

11   properties.  But, yes, we believe that it can be.

12             We do not believe that it can be combined with

13   the repair path going forward.  That is -- those are two

14   different prudence issues.  One is a forward-looking

15   prudence issue based on a bunch of factors that we still

16   don't know exactly what the repair methods are going to

17   be.  The design engineering hasn't even been done, nor has

18   the construction process been designed as far as we know.

19   But the looking back, the prudence that are associated

20   with the cut in the building, you know, we think that can

21   be combined with other issues such as damages, et cetera,

22   so we would agree with that.

23             I have answered, to the best of my ability, Item

24   3 about additional time --

25             COMMISSIONER BALBIS:  Again, sorry, Mr.

FLORIDA PUBLIC SERVICE COMMISSION

19

1   Rehwinkel, I just wanted to focus on Item 4, not go

2   through the whole list.  But I think you have  summarized

3   --

4             MR. REHWINKEL:  Okay.  I apologize.  Yes.

5             MR. CAVROS:  George Cavros on behalf of SACE.

6   You know, we certainly could be ready within a 180-day

7   time frame, if that's what the Commission required.  You

8   know, in deference to OPC, they have been conducting

9   discovery in this docket since January 11th, and if they

10   feel that 180 days is simply too short a time frame, then,

11   I think, you know, especially regarding the civil

12   engineering aspects of the case, and if they feel they

13   need more time, having already conducted about six months

14   of discovery and feel that they, you know, meeting this

15   time line would be difficult, then, you know, we would

16   endorse something closer to the original time line that

17   PEF had originally suggested which is, you know, filing

18   their petition 60 days after some date at this point, I

19   guess an arbitrary date, it could be today, and then

20   sticking to the scheduled 180 days for intervenor

21   testimony, 210 days after that for staff testimony, 240

22   days for rebuttal testimony, and then having the actual

23   hearing 270 days after a predetermined date.

24             COMMISSIONER BALBIS:  Okay, thank you.  And from

25   PCS White Springs.

FLORIDA PUBLIC SERVICE COMMISSION

20

1             MR. BREW:  Thank you, Commissioner.  And I

2   apologize for being a disembodied voice on this, but I

3   would like to reiterate some of the points made by the

4   Public Counsel.  We have got really two problems; when to

5   start the proceedings, and when to have the hearing.  And

6   given the complexities of the issues, I think what you

7   will find from my experience in comparable dockets is that

8   the rebuttal issues are likely to be substantial.  And so

9   my suggestion would be that before pinning down dates, we

10   follow through on the process that was scheduled --

11   suggested earlier, which is a series of informal meetings

12   among the parties to try to work through in more detail

13   the nature and scope of how we'd follow through.  I think

14   we will really allow the record presented to the

15   Commission to have more focus through the proceedings.

16             Part of the problem with phases one and two as

17   outlined is that while you could disaggregate the prudence

18   questions, the damages and rate impact issues don't lend

19   themselves as easily to that.  And I think it would be

20   helpful for the parties to spend some time working on

21   those issues informally before we lock down a schedule.

22   Thank you.

23             COMMISSIONER BALBIS:  Okay, thank you.  I don't

24   know if staff would like to comment as far as scheduling

25   of the first phase.

FLORIDA PUBLIC SERVICE COMMISSION

21

1             MS. BENNETT:  Staff would be ready to proceed in

2   2012 on the original schedule that we outlined in the

3   February 8th order on this phase.

4             COMMISSIONER BALBIS:  Okay, thank you.

5             And, again, with the same discussion, moving on

6   to the next item, which is the prudency of Progress'

7   decision to repair versus decommissioning CR-3.

8             Mr. Glenn.

9             MR. GLENN:  Yes, Commissioner.  We believe that

10   we could be prepared very quickly on that.  That's a

11   pretty narrow issue on repair versus retire, and it is

12   really more of an economic analysis.  I think that's, you

13   know, within 90 days, and we could have a hearing on

14   something like that.  The only caveat to that is, you

15   know, is that particularly ripe right now.  And the reason

16   I say that is because we are doing our detailed design

17   engineering work to look at, you know, cost of schedule

18   and repairs.  And so it may be in a couple of months more

19   ripe at that point.

20             But once it is, that's a pretty quick, I

21   believe, hearing you could have on that.  And they are

22   fairly, excuse me, they are fairly simple issues

23   associated with that.

24             COMMISSIONER BALBIS:  Okay, thank you.  Mr.

25   Moyle.

FLORIDA PUBLIC SERVICE COMMISSION

22

1             MR. MOYLE:  See above with respect to, you know,

2   the breaking out of the issues.  It seems that, you know,

3   that issue, particularly given Mr. Glenn's admission that

4   it is not ripe, I mean, if it's going to be a case

5   involving was it prudent to repair rather than replace and

6   an economic analysis is going to be there, and at this

7   point you don't even have detailed engineering which will

8   drive costs figures, you know, it seems that that is not

9   ready for prime time yet and would probably be properly

10   housed up under another one of these proceedings.  Again,

11   just for the overarching point that it is going to cost

12   everyone more money to do these things broken out as

13   compared to combining them.

14             COMMISSIONER BALBIS:  Okay, thank you.

15             Mr. Rehwinkel.

16             MR. REHWINKEL:  Public Counsel's Office does not

17   at this point in time believe that its as simple as Mr.

18   Glenn says with respect to that hearing.  First of all, we

19   believe that one of the things that we don't know is how

20   fuel will be treated again this year.  And at the end of

21   this, I have some remarks about that.  But we would

22   certainly not be in favor of advancing a hearing about the

23   prudency of the repair path and the repair -- the prudence

24   determinations related to the cut.

25             But beyond that, one of the issues that I think

FLORIDA PUBLIC SERVICE COMMISSION

23

1   the Commission is going to have to make with respect to

2   the prudency of the repair has to do with the interaction

3   of the insurance company's willingness and ability to pay

4   throughout the duration, even if the costs that are

5   estimated escalate close to the debt cap of the insurance

6   policy.  We don't know about that, and we think that may

7   be more of a complicated issue than just the economics of

8   repair versus decommission the plant.

9             Certainly, if the customers are going to be able

10   to take a position on the prudence of that decision, the

11   insurance situation would play a big role in that, and I

12   don't know if we wouldn't need expert witnesses on that.

13             Certainly, the engineering that the company

14   would propose, the company has given the Public Counsel's

15   Office an early look at a draft of the scenarios that they

16   analyzed.  We have not looked at anything since the

17   decision was made by the board of directors to go forward,

18   so we don't have a good feel for the issues that would be

19   bound up in the engineering.  But the issues that we see

20   there would be -- and I think your Staff has sent some

21   discovery out on this this week, is to look at that

22   decision-making and how it was done and what are the

23   ramifications of the engineering analysis that they have

24   done, the construction time line and the assumptions they

25   have made on something that has never been done in the

FLORIDA PUBLIC SERVICE COMMISSION

24

1   world, and then the licensability of that at the NRC

2   level.

3             We certainly -- the customers will want this to

4   be a successful operation that the company undertakes, if

5   they follow through on the repair.  But to say that it is

6   prudent for them to do it when there are a lot of

7   unknowns, I don't think is necessarily a quick hearing

8   process.

9             So that's our way of saying we can't really give

10   an answer on that.  Again, I agree with Mr. Brew on the

11   phone that we need to sit down and have some more

12   discussions with the company, and the company has been

13   willing to do that, and we would recommend that at least

14   on that issue that you seek that input and take that input

15   before you make a decision on this.  Thank you.

16             COMMISSIONER BALBIS:  Okay, thank you.

17             SACE.

18             MR. CAVROS:  Commissioner, we see sort of a

19   natural -- first of all, we do feel that Issue 1 and Issue

20   2 are appropriately subject matter for this docket.  And

21   in a sense, the determination in -- with the first

22   question, that is, the prudency of the SGR project will

23   really help to inform the analysis of whether to repair or

24   retire the CR-3 unit, I think the prudence of the

25   repair/retire option will really kind of flow in part from

FLORIDA PUBLIC SERVICE COMMISSION

25

1   a prudence determination on the SGR project.

2             You know, for instance, if the SGR project up to

3   the second delamination is found to be imprudent, then it

4   logically follows that it would weigh very heavily against

5   a decision to commit more ratepayer dollars to an even

6   greater scope of repairs on the unit.

7             You know, I mean, it's conceivable the repair

8   versus the retirement question, you know, could be coupled

9   with the prudence on the SGR replacement determination in

10   this docket, and you presented it as such.  And we feel

11   that, you know, there's sort of a natural connection

12   between the two.  And in terms of order, I think that a

13   finding of prudence or imprudence on what led to the

14   original delamination might help inform the discussion, at

15   least in part on whether it's prudent or imprudent to

16   repair the unit or retire it.

17             So, that said, you know, Progress Energy is in

18   the process right now of planning for the repair,

19   significant repair activities next year.  So, you know, in

20   terms of order, you know, we still haven't formulated a

21   really good opinion on that, but I believe that it is

22   something the Commission has to address in a rather timely

23   manner before those expenditures on that repair start.

24             Thank you.

25             COMMISSIONER BALBIS:  Okay.  Again, just to kind

FLORIDA PUBLIC SERVICE COMMISSION

26

1   of narrow you down, assuming when the issue is ripe, if

2   you will, as far as the timing on getting prepared for a

3   hearing, if it is separated into phases on that specific

4   subject, if you can discuss that?

5             MR. CAVROS:  As far as the issue not being ripe,

6   you know, Mr. Glenn referred to it as a simple issue.  You

7   know, again, I don't know if it's that simple.  OPC

8   referred to the insurance issue.  At this time, Progress

9   has no certainty whether NEIL will cover events after the

10   March delamination event.  You know, it may be considered

11   a, quote/unquote, a second event, and PEF hasn't recovered

12   yet on anything related or growing out of a second

13   delamination, yet they are still planning to begin

14   significant repair operations next year, you know, with an

15   estimated price tag of 900 million to 1.3 billion.

16             So, you know, there are some issues still yet to

17   be resolved.  And one important one, I think, would be

18   have they, in fact, come to an agreement with NEIL on the

19   recovery of any costs to repair the unit.  And, you know,

20   I think that would weigh very heavily on a decision on

21   whether to repair or retire the unit.  So it may not be

22   ripe at this time.  I think it will be ripe very, very

23   quickly.  And that if there was an order, I think that the

24   prudence of the SGR repair perhaps should go first,

25   followed by whether the unit should be repaired or

FLORIDA PUBLIC SERVICE COMMISSION

27

1   retired, but both done in somewhat of a timely fashion.

2             COMMISSIONER BALBIS:  Okay, thank you.  And to

3   PCS White Springs.

4             MR. BREW:  Thank you, Commissioner.  PCS would

5   agree with the statements earlier that the repair versus

6   retire decision is a distinct one, as well, as the fact

7   that that issue is not remotely ripe at this point.  I

8   also think that the timing that has been suggested is not

9   right, either.  I think Public Counsel is right that this

10   is hardly a simple economic issue.  As you have already

11   heard, the interaction of the repair question with

12   insurance issues, the reasonableness of the assumptions

13   that will go into that both in terms of the engineering

14   involved and the risks assumed are not going to be simple.

15   And so I do think it would be inappropriate to assume that

16   this could be simply done as a spreadsheet showing the

17   economics of repair versus replace.  It's going to be more

18   complicated than that.  Thank you.

19             COMMISSIONER BALBIS:  Okay, thank you.  And to

20   staff.

21             MS. BENNETT:  While staff believes that the two

22   phases, A and B, could be considered together, we also

23   believe that A and B could be separated, and that B could

24   be -- we disagree with PCS White Springs and believe that

25   it could be considered more quickly than the Phase A, if

FLORIDA PUBLIC SERVICE COMMISSION

28

1   that was the Commission's desire.

2             COMMISSIONER BALBIS:  Okay, thank you.

3             Let's go on to the third phase, and that is the

4   prudency of Progress' actions from the second delamination

5   up until its return to service.

6             Mr. Glenn.

7             MR. GLENN:  Yes, Commissioner.  One

8   clarification, if I might, on one of the issues that I

9   heard before, which was, I think, and maybe I misheard it,

10   on the decision to replace the steam generators.  That is

11   not a -- that is not within the scope of this docket.

12   That has already determined to be prudent by the

13   Commission in our prior rate case.  So I just wanted to

14   clarify our position, for the record, on that.

15             Getting to --

16             MR. REHWINKEL:  And I don't disagree with   Mr.

17   Glenn.  Just for the record, it's not the decision to

18   replace, but it is the decision-making about how to

19   replace.

20             MR. GLENN:  How to replace, yes.

21             COMMISSIONER BALBIS:  And I was clear with that,

22   as well.

23             MR. GLENN:  Okay.  I just wanted to clarify

24   that.  On Item C, the prudence of PEF's actions after the

25   second delamination, I think that's going to necessarily

FLORIDA PUBLIC SERVICE COMMISSION

29

1   need to be done after the plant comes on-line.  I think it

2   would be very difficult to do kind of a current prudence

3   review on that.  As we go forward, there may be specific

4   issues that fall out that could be determined sooner than

5   that.  But I think, at this stage, those issues would be

6   determined hopefully fairly quickly after the unit comes

7   back on.

8             COMMISSIONER BALBIS:  Thank you.

9             And I can move along each party, but I would

10   assume that each party has similar comments that obviously

11   when it's back in service is when we would discuss, you

12   know, the potential hearing dates, as that approaches.

13   But I can offer an opportunity to each one you to make

14   comments.

15             So, Mr. Moyle.

16             MR. MOYLE:  I would just suggest in terms of

17   coupling the issues that staff previously had said maybe A

18   and B could be put together, but it seems the repair or

19   replace decision may be more appropriately coupled if

20   there was going to be a decision to segregate and separate

21   the issues out, that it could be appropriately decide

22   under C.  Because, you know, my understanding is the

23   repair/replace decision, that's, you know, a decision that

24   they will make in due course, and it can be considered

25   after the plant comes on-line, and we will be informed by

FLORIDA PUBLIC SERVICE COMMISSION

30

1   actions taken during that.  I mean, it's kind of a hurry

2   up and let's get in the door and have a determination on

3   repair/replace.  I'm not familiar with that kind of an

4   advanced prudence determination.  My understanding is

5   typically those are done later in the process when they

6   come in.

7             So if you are looking to segregate or couple

8   certain ones, I would -- again, our preference is all of

9   them go at once.  But if they were, I would think the

10   repair or replace could go later rather than earlier.

11             COMMISSIONER BALBIS:  Okay, thank you.

12             Mr. Rehwinkel.

13             MR. REHWINKEL:  The Public Counsel is in

14   agreement with Mr. Moyle with respect to the coupling.  We

15   think that the actions after March 15th are intricately

16   involved with the decision about whether to repair or

17   decommission it.  I mean, that is really what the company

18   is doing there.  And certainly if they decide that it's

19   prudent, if there is a decision that it's prudent to go

20   forward with the repair, then what they do after that is

21   really the issue.  I don't think -- I don't think there's

22   any dispute about whether they should consider whether to

23   decommission or repair once they discover the

24   delamination, and that's what they have been doing.

25             So I kind of think those issues are more bound

FLORIDA PUBLIC SERVICE COMMISSION

31

1   up.  And we certainly aren't at a point about giving you

2   an opinion about the timing of either B or C.  I just want

3   to be clear about.  The Public Counsel's Office believes

4   that we need to sit down and learn more from the company

5   and have more discussions with the company about B and C

6   in order to be able to give you an informed decision about

7   where we're going to be on this.

8             And just to be clear, the Public Counsel's

9   Office is likely to be the party that hires and sponsors

10   witnesses on these issues.  And we think that there may be

11   witnesses needed on both.  So I would urge you to take

12   that into consideration as you make your decisions and

13   direct the parties accordingly.  So that's kind of the

14   input that I have as far as B and C.

15             COMMISSIONER BALBIS:  Thank you.

16             SACE.

17             MR. CAVROS:  I don't have, you know, much to add

18   on the issue of C.  You know, obviously, you know, it

19   seems like it will be an on-going repair scenario, if that

20   is, in fact, the prudent path that is chosen.  And, you

21   know, it almost might best be handled through another

22   docket that is annually recurring, since a prudent --

23   perhaps a prudency determination on how that repair is

24   handled will have to be made year-by-year and Commission

25   oversight needed as conditions on the ground change.  You

FLORIDA PUBLIC SERVICE COMMISSION

32

1   know, for instance, PEF states that the progress of the

2   repair can be affected by a whole host of factors,

3   including regulatory reviews.  You know, what if the unit

4   doesn't garner its NRC license renewal?  The ultimate work

5   scope, what if more delaminations are created in the

6   process of repairing the current delaminations, or the

7   company has to meet more stringent NRC regulations; you

8   know, structural regulations after the Fukushima event.

9   You know, weather and other developments have been cited.

10   So I think this is going to require on-going vigilance by

11   the Commission on behalf of ratepayers to ensure prudency

12   of that process moving forward.

13             COMMISSIONER BALBIS:  Okay, thank you.  And from

14   PCS White Springs.

15             MR. BREW:  Thank you, Commissioner.  I generally

16   don't need to add much more other than to say that this

17   will be an evolving saga where the company will be needing

18   to be make decisions as they go along.  But in terms of

19   the linkage, I would generally support what both FIPUG and

20   OPC has said.  Thank you.

21             COMMISSIONER BALBIS:  Thank you.  And to staff.

22             MS. BENNETT:  I wasn't going to say anything,

23   but I do want to paint a little bit bigger, broader

24   picture.  C obviously can't be prepared until CR-3 goes

25   into effect, or into service, and that would be 2014/2015.

FLORIDA PUBLIC SERVICE COMMISSION

33

1   What staff looks at when they are looking at these phases

2   is, for instance, the phase that's represented in

3   Subsection B has some effect on other dockets.  The

4   Nuclear Cost Recovery Clause docket has an issue on it

5   that would have to be held in abeyance if we don't make a

6   decision on B.

7             Also, if there is a rate case, an intervening

8   rate case filed, it could complicate the rate case because

9   generally those costs for repair would be included as an

10   issue in the rate case, and so you would be, perhaps,

11   unable to make a complete decision in an intervening rate

12   case if this were not to be decided until 2015 and

13   Progress were to come in earlier.

14             So we believe that B should not be -- we should

15   not wait until 2015 to make a decision on B.  We believe

16   that it needs to be sooner rather than later.

17             COMMISSIONER BALBIS:  Okay.  Thank you.  And I'm

18   glad you brought that up, because I was kind of going to

19   go off script here and discuss -- the other option is

20   combining these all into one, you know, one single phase,

21   one comprehensive phase.  And, again, would be -- at this

22   time the estimated date from when CR-3 is going to go back

23   into service is what date, Mr. Glenn?

24             MR. GLENN:  It's in 2014.

25             COMMISSIONER BALBIS:  2014.  And the estimated

FLORIDA PUBLIC SERVICE COMMISSION

34

1   repair costs?

2             MR. GLENN:  At this time point between 900

3   million and 1.3 billion.  Again, those, we believe, are

4   covered by insurance, and the customers do not bear those

5   costs.

6             COMMISSIONER BALBIS:  And the replacement fuel

7   costs to date?

8             MR. GLENN:  To date, I don't have that number

9   off the top of my head.  I know the underrecovery to date,

10   I believe, is in the 120 to $130 million range.  That has

11   not been covered by insurance.  I believe that is the

12   case, but I can verify it.

13             COMMISSIONER BALBIS:  Okay.  Thank you.  And,

14   again, one of the reasons why, in looking at this and

15   seeing if there is a way that we could break this into

16   distinct phases is, one, it is somewhat clear to me that

17   there is distinct events that occur.  Again, the decision

18   to -- or how to cut the containment structure, the

19   discovery of the first delamination, the second

20   delamination, et cetera, and then all the actions moving

21   forward.  So looking at different options, one, to kind

22   of -- you know, waiting until 2015 to hold $1.3 billion in

23   question, I don't know if that's the right thing to do or

24   not.  But, you know, reducing the regulatory uncertainty

25   in addressing these issues that we can address now when

FLORIDA PUBLIC SERVICE COMMISSION

35

1   the information is available is one of the reasons why I

2   wanted to look and see if there were distinct phases that

3   we could tackle now rather than later.  Try not to

4   complicate these on-going dockets and do things

5   effectively and efficiently.

6             I appreciate the comments from all of the

7   parties.  I understand the additional administrative

8   costs.  I will take those into account.  The next step

9   will be an issue or an order establishing procedure at

10   this point, or, you know, having continued informal

11   meetings with staff to kind of hammer these things out.  I

12   appreciate everyone's time and the information you have

13   provided, and if there aren't any other comments?

14             Mr. Rehwinkel.

15             MR. REHWINKEL:  Yes, Commissioner.  From Public

16   Counsel's Office, if I could indulge, and I won't make the

17   extensive remarks -- remarks as extensive as I had I

18   intended to, to give you the input that we feel is

19   appropriate, but the Public Counsel's Office at this point

20   would challenge the notion -- two notions that there are

21   just separate and distinct events, because we don't have

22   all the facts in.  Crucial -- as I said earlier, crucial

23   to this case we believe are going to be some factual

24   determinations about the concrete.  And everybody wants to

25   refer to the first and second delamination, but there are

FLORIDA PUBLIC SERVICE COMMISSION

36

1   three delaminations.  There was one that occurred in

2   December of 1974 that was discovered in April of 1976, and

3   then there was a delamination that was discovered in

4   October of 2009.  Ironically, that delamination occurred

5   probably on the last day of the Progress 2009 rate case.

6   And the third delamination, the third discovery of a

7   delamination occurred in March of this year.

8             So our concern about breaking the docket up

9   could be that you could foreclose arguments that really

10   get to the heart of the matter about the design

11   engineering decisions that were made by Progress, because

12   this is all going to be about decision-making by the

13   company.  So what we are concerned about is preemptorily

14   making determinations about that at this point in time.

15             We would echo your comment about the parties

16   talking.  I would echo Mr. Glenn's comments about the

17   parties talking, and Mr. Brew's.  We think that is

18   appropriate.  We would urge that there not be hasty

19   decisions made with respect to the structure of the

20   docket.

21             The second point that I would like to make is

22   that I don't know that there is any point of law or

23   regulatory precedent that the company is entitled to an

24   early determination or a predetermination about the path

25   of repair with respect to prudence.  Because part of that

FLORIDA PUBLIC SERVICE COMMISSION

37

1   is doing to be -- part of what's going to be involved in

2   that is certain assumptions, certain leaps of faith, if

3   you will, and certain pieces of information that we don't

4   have.  Specifically, what the NRC is going to do.

5             So at this point in time, absent some further

6   discussions with the parties, we would urge that there not

7   be any presumption that the company is entitled to a quick

8   determination about the prudence path.  And I certainly

9   appreciate what Ms. Bennett said about other dockets that

10   are affected.  We think that the fuel docket is affected.

11   We definitely think the NCRC docket is affected.  The

12   decommissioning docket that you have on-going is affected,

13   and Progress' potential rate case that they have told

14   investors that they are going to file sometime in 2012,

15   all of those are affected.  But just because they are

16   there does not mean that everyone has to go and rearrange

17   everything to meet that.

18             The final point that I would like to make to you

19   is that the parties' resources are limited.  The Public

20   Counsel's Office, our ability to kind of do dockets on

21   different paths and kind of move things around so Progress

22   can get an early determination may or may not be the fair

23   thing to do.  So we would urge that there, again, be an

24   opportunity for parties to sit down and have discussions

25   and bring you feedback.

FLORIDA PUBLIC SERVICE COMMISSION

38

1             We really appreciate the fact that you have

2   taken an active interest in having these status

3   conferences, because this is an inordinately complex

4   matter.  It is a situation that is dire for the customers.

5   The customers -- there was a call where the CFO of PGN

6   said that they project a billion dollars of replacement

7   power costs of which 490 is the maximum, 490 million is

8   the maximum that insurance will cover, and he said five or

9   $600 million that they would propose to recover from

10   customers.  There is that issue.

11             He mentioned $65 million of capital costs that

12   they would seek base rate recovery for.  And on top of all

13   of this, and I mentioned -- that is why I mentioned the

14   delaminationing occurring during the rate case, there is

15   about about $200 million of revenue requirements

16   associated with Crystal River.  That includes the return

17   on the plant depreciation and about $100 million of O&M

18   costs.  You set rates based on these MFRs about what was

19   going into the investment, what was going into the rate

20   case, and what was going into base rates, and we estimate

21   it could be between 150 and $200 million.  That plant

22   never went into service, and it will not go into service

23   until 2014 at the earliest, but the customers are paying

24   for that and are paying for replacement power costs.  They

25   paid 110 or so million dollars in 2010.  They paid for

FLORIDA PUBLIC SERVICE COMMISSION

39

1   this plant that is not generating any electricity and

2   can't light a single light bulb, and it won't be for five

3   years.  We believe the customers are somehow paying double

4   for this plant, so we think this is an issue that needs to

5   be teed up and addressed.

6             We have a stipulation with the company, but we

7   think that there is a way that this is not contemplated in

8   that stipulation.  All I'm saying is this is a very

9   complicated matter.  I commend and urge that you stay as

10   active as you are on this, and that you ask the parties to

11   give you feedback after we have discussions.

12             Thank you.

13             COMMISSIONER BALBIS:  Thank you,            Mr.

14   Rehwinkel.

15             And, you know, in response, I take some offense

16   to the terms quick and hasty.  And one of the reasons for

17   this status conference is to allow a discussion with the

18   parties on when you would be ready.  I mean, that's the

19   entire point of this meeting.  So any, you know, assertion

20   that this is jumping to a quick or hasty decision,

21   hopefully you didn't intend that.

22             MR. REHWINKEL:  I wasn't suggesting that,

23   Commissioner.  I would urge that you not make one.  And

24   I'm not saying that you are.  That is my feedback to you

25   is that we urge that there not be something done quick and

FLORIDA PUBLIC SERVICE COMMISSION

40

1   hasty.  We really appreciate the deliberation and the

2   structure that you are putting in this process.

3             COMMISSIONER BALBIS:  Okay, thank you.

4             Any other comments, final comments?

5             MR. GLENN:  Just one.  And this goes to

6   combining that, I guess, B and C issues, whether or not

7   it's prudent to repair or retire.  We have been an open

8   book in this process with the parties, with Public

9   Counsel.  To wait until 2015 to say whether or not you are

10   prudent in repairing I think is untenable.  And if you

11   look at it, we're trying to do what is best for the

12   customers.  We think right now, knowing what we know, that

13   repairing this plant is in the best interest of customers

14   because it is going to result in fuel savings to them over

15   the life of the unit.  If the customers as as represented

16   by OPC, by FIPUG, by PCS, by SACE are not on the same

17   page, and this Commission isn't on the same page as us, we

18   need to know it sooner rather than later before we spend a

19   billion dollars.  And so that's why we think that decision

20   needs to be made at the right time and quickly before we

21   go forward with spending a lot of money that the customers

22   may ultimately have to bear.  So that's it.

23             COMMISSIONER BALBIS:  Thank you, Mr. Glenn.

24             Mr. Moyle.

25             MR. MOYLE:  Just a couple, I guess, of closing

FLORIDA PUBLIC SERVICE COMMISSION

41

1   comments.  I appreciate the willingness to have this

2   dialogue and this conversation.  I think it is productive.

3   And I also think the productive -- that the conversation

4   that we are having with the utility has been very

5   productive.  They have been very open, and I would like to

6   publicly commend them for doing that.  They have shared

7   information, and we have had good discussions, and I think

8   there are suggestions of another future meeting, so maybe

9   some of these issues can be further refined and possibly

10   agreed to by the parties.

11             But I guess to the point about sort of this

12   docket and the segregation of the issues, I mean, I may be

13   missing something, it wouldn't be the first time, but it

14   seems to me that the issue with respect to the spend, the

15   capital spend on the repair, you know, which is 900 to

16   1.3 billion, I mean, that is not anything, as I understand

17   it, that we have got to decide it sooner rather than

18   later, and the fact that you have an insurance policy out

19   there for $2 billion.  So I would argue that that sort of

20   takes away the push to have an issue decided on that.

21             The repair/replace, again, to that point, you

22   know, they say it is economic to repair.  Probably a large

23   part of that is the $2 billion that is coming in to do

24   that.  And that would be -- if they say, no, we are not

25   going to repair, but they are going to have to go build

FLORIDA PUBLIC SERVICE COMMISSION

42

1   some new power plants, that is going to be ratepayer

2   money, so that is probably the right path, but I don't

3   know that it has to be decided now.  And then, you know,

4   the other costs, I mean, the fuel issue is decided in the

5   fuel docket, and this case was spun out of the fuel

6   docket, as I understand it.  So I guess I'm struggling a

7   little bit to the overarching point about administrative

8   efficiency trying to keep these together.  You know, I

9   would urge serious consideration of that, given some of

10   the points we have made, you know, and the fact that in

11   addition to resources of consumer groups, you know,

12   ultimately we are going to be funding the legal expense

13   and expert expense of the company, as well, through rate

14   cases.  And so, you know, to the extent administrative

15   efficiencies can be obtained and found through

16   consolidation as compared to bifurcation, we would urge

17   that that path be seriously considered.  But, again, we

18   appreciate the chance to have this conversation with you

19   in the status conference today.

20             COMMISSIONER BALBIS:  Okay, thank you.  And

21   before I jump to the next party, Mr. Moyle, you mentioned

22   additional meetings to kind of discuss the options.  How

23   much time would the parties need to continue, you know,

24   one or two, or however many you need informal meetings to

25   kind of hammer out a scope and timetable.  Because, again,

FLORIDA PUBLIC SERVICE COMMISSION

43

1   we have gone several months now, and I was slightly,

2   slightly surprised that the parties haven't come to

3   somewhat of an agreement.  That is one of the reasons why

4   I pushed for this meeting and to kind of hammer out these

5   options.

6             So, again, for all the parties, and I will start

7   with Mr. Rehwinkel since you are kind of next in line, how

8   much time would the parties need to kind of somewhat agree

9   to a scope and timetable?

10             MR. REHWINKEL:  Commissioner, I think that we

11   could probably meet within the next two weeks, and I think

12   at some point we might want to have a meeting with the

13   staff, as well.  I don't know if it would be the first

14   one, but certainly the parties can meet, I believe, and

15   have that discussion.

16             The complication is that the same cast of

17   characters that you have before you today have been

18   involved in discovery and in providing testimony in the

19   NCRC docket.  And I do commend Progress for making some

20   adjustments in their filing and asking that the CR-3

21   issues be deferred in that.  I think they did the right

22   thing.  We have been working dilligently on that, and we

23   were somewhat bound by their ability to make their public

24   pronouncement that they did on June 27th.  So to assure

25   you, we have been talking and we will talk again.

FLORIDA PUBLIC SERVICE COMMISSION

44

1             I think we can meet in the next two weeks and

2   bring something back to you.  It may not be complete.

3   Part of the problem is that they are filing testimony and

4   we may have some more discovery to do in the NCRC docket.

5   We are trying to weave our way in and out there and move

6   as fast as possible.  I would say in the next two weeks.

7             COMMISSIONER BALBIS:  Mr. Cavros.

8             MR. CAVROS:  Since we have just been granted

9   intervention, I am going to defer to the other parties.

10             COMMISSIONER BALBIS:  PCS White Springs.

11             MS. BRUBAKER:  Yes, Commissioner.  Thank you.

12   It is difficult to get a handle on all of the things here.

13   Remember this time last year we were looking at the return

14   to service sometime in September/October and then it kept

15   slipping.

16             There are a couple of things that concern me.

17   One is the company's status report, even on the repair

18   versus retire decision, recognizes that there could be

19   lots of other factors that could come into play, so it is

20   not a one-time decision.  That kind of forces our hand in

21   terms of timing.

22             I think the parties have been giving some

23   thought to and looking at how can we manage these issues

24   in a way that will allow the Commission to move forward on

25   dockets.  And my suggestion would be that the parties work

FLORIDA PUBLIC SERVICE COMMISSION

45

1   diligently, you know, through for the rest of the month

2   and August to try to do our best to get a handle on that

3   overall, on both the related dockets and to get a better

4   handle on the scope of the proceedings.

5             COMMISSIONER BALBIS:  Okay, thank you.

6             Mr. Glenn.

7             MR. GLENN:  Thank you, Commissioner.  I would

8   say two to three weeks to try to come back and hammer

9   something out.  And if we can't, then, you know, either

10   the prehearing officer in his discretion can issue an

11   order or we can file motions.

12             COMMISSIONER BALBIS:  And to staff.

13             MS. BENNETT:  Two to three weeks would be fine

14   with staff.

15             MR. MOYLE:  And on behalf of FIPUG, I think that

16   two to three time frame would work.  And just an

17   observation, maybe a suggestion, if we are obligated to

18   jointly file something with you at the expiration of a

19   period of time, sort of an updated status report as to

20   process, procedure, you know, probably saying we agree, we

21   disagree, or we agreed on these things and we disagreed on

22   those, and that may be a vehicle to further the

23   conversation.

24             COMMISSIONER BALBIS:  Okay.  Thank you.  And, I

25   guess, you know, just in closing, as you hold these

FLORIDA PUBLIC SERVICE COMMISSION

46

1   meetings and discuss potential scope and timetables, I

2   just want you to know where my personal thought process

3   is.  If at any time we can identify very clear and

4   distinct phases, whereas looking back we have all the

5   information for the Commission to move forward with a

6   hearing and make a decision, because as of now reviewing

7   the information within the docket, I am somewhat

8   uncomfortable with waiting until 2015 and looking back and

9   determining prudency of actions when we could have made

10   that decision with the information that was available two

11   or three years prior.

12             So with that, I encourage you to meet and have

13   those meetings be productive, and in two to three weeks

14   move forward with some sort of proposal to me.  And then

15   we can hold another meeting, if it is necessary, or just

16   issue an order at that point.  But, again, I encourage all

17   the parties to come to somewhat of an agreement and move

18   forward on this docket.

19             So with that, unless there any other comments, I

20   guess we can adjourn this meeting.  Thank you.

21             (The status conferenced concluded at

22   10:39 a.m.)

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION

47

1   STATE OF FLORIDA    )

2                       :    CERTIFICATE OF REPORTER

3   COUNTY OF LEON      )

4

I, JANE FAUROT, RPR, Chief, Hearing Reporter

5   Services Section, FPSC Division of Commission Clerk, do

hereby certify that the foregoing proceeding was heard at

6   the time and place herein stated.

7             IT IS FURTHER CERTIFIED that I stenographically

reported the said proceedings; that the same has been

8   transcribed under my direct supervision; and that this

transcript constitutes a true transcription of my notes of

9   said proceedings.

10             I FURTHER CERTIFY that I am not a relative,

employee, attorney or counsel of any of the parties, nor am

11   I a relative or employee of any of the parties' attorney or

counsel connected with the action, nor am I financially

12   interested in the action.

13             DATED THIS 21st day of July, 2011.

14

15

___________________________________________

16                          JANE FAUROT, RPR

Official FPSC Hearings Reporter

17                           (850) 413-6732

18

19

20

21

22

23

24

25

FLORIDA PUBLIC SERVICE COMMISSION